Date: 04/12/2022

Sprint: 6

Scrum Daily Standup day #:  7

Daily Scrum Meeting Minutes:  30

Attendees:

Capstone 2:  David Llerena, Timothy King

Capstone 1: Amani Hunt, Michael Wei, Matias Fuenzalida, Ailany Rodriguez

Start time: 9:30 pm

End time: 10:00 pm

Amani Hunt:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Merged getopt with the tester.

- What is planned to be done until the next scrum meeting?

  - Do a sanity check on the getopt to make sure the function works properly.

- What are the hurdles?

  - Moving from a hardcoded professor-student input to a dynamic one.

Michael Wei:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked more on scoring system

- What is planned to be done until the next scrum meeting?

  - Continue working on scoring system

- What are the hurdles?

  - None

Matias Fuenzalida:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reading up on TF IDF and research regarding similarity algorithms

- What is planned to be done until the next scrum meeting?

  - Have research done on TF IDF to further understand the concept.

- What are the hurdles?

  - None

Ailany Rodriguez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Began structuring server.js

  - Planned meeting time for front end development

  - Planned an approach for connecting backend to front end

  - Fixed bugs / minor CSS improvements

- What is planned to be done until the next scrum meeting?

  - Meet with other team member to discuss front end development.

  - Work on connecting the getopt file to the site.

- What are the hurdles?

  - None

David Llerena:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched various grammar checking API’s

- What is planned to be done until the next scrum meeting?

  - Choose a grammar check API or library, implement and test

- What are the hurdles?

  - None

Timothy King:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Tested function that gets topics from the student answer

- What is planned to be done until the next scrum meeting?

  - Find and implement tweaks to the function that finds topics in the student answer

  - Work on essay scoring system

  - research/implement forms of similarity functions

- What are the hurdles?

  - Moving from a hardcoded professor-student input to a dynamic one.