Sprint 6 Review Meeting

Attendees:

Capstone 2: David Llerena, Jalen Williams, Timothy King

Capstone 1: Michael Wei, Matias Fuenzalida, Ailany Rodriguez

Date: April 17, 2022

Start time: 9:30 PM

End time: 10:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- Classify parts of student text

  - As a user, I want to receive feedback on whether or not I included a topic in my answer so that I can learn and improve my skills

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting:

- Acquire synonyms of keywords: As a developer, I want to use synonyms to identify the topic in a student answer

- Compare student topic to professor topic: As a developer, I want to compare student topic and professor topic in order to grade similarity

- Display questions on webpage: As a user, I want to read questions so that I can answer them and practice my skills

- Create input boxes for student and professor answers: As a user, I want to input in answers into boxes so that I can receive feedback and my responses

- Display results on webpage: As a student, I want to receive feedback on my answers so that I can learn and improve my skills

- Scoring System: As a student, I want to receive a score on my answer so that I can see my performance.