Date: 04/22/2022

Sprint: 7

Scrum Daily Standup day #:5

Daily Scrum Meeting Minutes:  30

Attendees:

Capstone 2:  David Llerena, Jalen Williams

Capstone 1: Ailany Rodriguez, Matias Fuenzalida, Michael Wei, Amani Hunt

Start time: 9:30 pm

End time: 10:00 pm

David Llerena:

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - Presented project at senior project showcase

  - Competed demo video

- What is planned to be done until the next scrum meeting?

  - Work on final deliverables

- What are the hurdles?

  - None

Ailany Rodriguez:

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Presented project at senior project showcase

  - Fixed bugs

  - Implemented similarity score

- What is planned to be done until the next scrum meeting?

  - Work on final deliverables

- What are the hurdles?

  - None

Matias Fuenzalida :

- How many hours did I work since the last meeting?

  - 5

- What was done since the last scrum meeting?

  - Worked on final deliverables

  - Senior presentation showcase

- What is planned to be done until the next scrum meeting?

  - Continue to work on Document

- What are the hurdles?

  - None

Jalen Williams:

- How many hours did I work since the last meeting?

  - 6

- What was done since the last scrum meeting?

  - Presented project at senior project showcase

- What is planned to be done until the next scrum meeting?

  - Work on final deliverables

- What are the hurdles?

  - None

Michael Wei:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Senior presentation showcase

- What is planned to be done until the next scrum meeting?

  - Continue to work on PowerPoint

- What are the hurdles?

  - None

Amani Hunt:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on the final deliverable.

- What is planned to be done until the next scrum meeting?

  - Work on final deliverables.

- What are the hurdles?

  - None