Sprint 7 Planning Meeting Minutes:

P.O. David Gray

Attendees:

Capstone 2:   David Llerena, Timothy King, Jalen Williams

Capstone 1:  Michael Wei, Amani Hunt, Ailany Rodriguez

Start time: 9:30 pm

End time: 10:20 pm

4/18/22

As a team we decided to add the following user stories.

- Acquire synonyms of keywords

  - As a developer, I want to use synonyms to identify the topic in a student answer

- Compare student topic to professor topic

  - As a developer, I want to compare student topic and professor topic in order to grade similarity

- Display questions on webpage

  - As a user, I want to read questions so that I can answer them and practice my skills

- Create input boxes for student and professor answers

  - As a user, I want to input in answers into boxes so that I can receive feedback and my responses

- Display results on webpage

  - As a student, I want to receive feedback on my answers so that I can learn and improve my skills

- Scoring System

  - As a student, I want to receive a score on my answer so that I can see my performance.

The groups indicated their willingness to work on the following user stories:

G1:  David, Michael, Jalen, Timothy

- User Story 6: Scoring System

- User Story 2: Compare student topic to professor topic

G2:  Alex, Matias, Amani, Ailany, Malcolm

- User Story 3: Display questions on webpage

- User Story 4: Create input boxes for student and professor answers

- User Story 5: Display results on webpage