Scrum Meeting Information

Churn Modeling Detection Team

Backlog Grooming- Sprint 1

Date: 1-24-22

Start Time: 9:00 PM

End Time: 10:00PM

Attendees: Jose Iturria, Jairo Adarmes Arias, Eddy Garcia, Josue Daniel Prendes, Marcus Bedeau, Cecilia Gervasoni Latorre, Syed Hussain, Rey Jairus Marasigan, Katerin Marinas Delgado, Ernesto Vilches Martinez

What has been completed? (List Tasks/User Stories)

- Installations and team allocation

What came up that needs to be fixed? (List Tasks/User Stories)

What should have the highest priority? (List Tasks/User Stories)

- Making sure everyone is comfortable in Python

- Making sure to follow up with PO to receive raw data

Issues that may disrupt progress?

- We have yet to receive the data that we will be working with.

- Possibility of members not understanding a concept.

- Product owner availability to meet.