Scrum Meeting Information

Churn Modeling Detection Team

Backlog Grooming- Sprint 4

Date: 3-14-22

Start Time:  4:00 PM

End Time: 5:00 PM

Attendees: Jose Iturria, Jairo Adarmes Arias, Eddy Garcia, Josue Daniel Prendes, Marcus Bedeau, Cecilia Gervasoni Latorre, Syed Hussain, Rey Jairus Marasigan, Katerin Marinas Delgado, Ernesto Vilches Martinez

What has been completed? (List Tasks/User Stories)

- Condense datasets

- As a user, I want to have a box that will allow me to select a graph to view.

- As a user, I want to have a homepage, so that I can view important information at a glance

- As a developer, I want a single data frame, to make creating a machine learning model more efficient

- As a developer, I want to group up user accounts according to whether they are evergreen or renewable, so that our model is more accurate

What came up that needs to be fixed? (List Tasks/User Stories)

- Clean up CSV data that was overlooked

What should have the highest priority? (List Tasks/User Stories)

- As a user, I want to be able to filter out certain columns of data that will reflect changes in the model

- As a developer, I want to set up a logistic regression model with our data, so that we can accurately predict customer churn.

- As a user, I want to have multiple graphs that consume data from our model, in order to visualize customer churn.

- As a developer, I want to have a correlation matrix of the data, so that we can assess relevant data.

Issues that may disrupt progress?

- As a developer, I want to split the data evenly between churn and not churned, in order to get accurate predictions in our model.