Scrum Meeting Information

Churn Modeling Detection Team

Daily Scrums - Sprint 1

Date: 1-21-22

Start Time: 4:00 PM

End Time:  5:00 PM

Attendees: Jose Iturria, Jairo Adarmes Arias, Eddy Garcia, Josue Daniel Prendes, Marcus Bedeau, Cecilia Gervasoni Latorre, Syed Hussain, Rey Jairus Marasigan, Katerin Marinas Delgado, Ernesto Vilches Martinez

|  | Jose Iturria |
| --- | --- |
| What was done yesterday? | - Split teams into backend and frontend - Researched churn modeling implementations |
| What is planned to be done until the next meeting? | - Continue reading up on python. - Set up a private github repo and trello for the project. |
| Hurdles? | N/A |

|  | Jairo Adarmes Arias |
| --- | --- |
| What was done yesterday? | - Python tutorials were watched and teams chose backend or frontend |
| What is planned to be done until the next meeting? | - Get data from POProduct Owner |
| Hurdles? | N/A |

|  | Eddy Garcia |
| --- | --- |
| What was done yesterday? | - Watched python tutorials - Researched churn prediction models |
| What is planned to be done until the next meeting? | - Keep watching and learning python - Get familiar with Customer Churn and Churn Prediction Model |
| Hurdles? | Not having a lot of experience working with python |

|  | Josue Daniel Prendes |
| --- | --- |
| What was done yesterday? | - Implemented a simple data structure in Python as an example. - Watched Python tutorials. |
| What is planned to be done until the next meeting? | - Programming in Python and getting to know the IDE development environment to work on it using the Python Language. |
| Hurdles? | N/A |

|  | Marcus Bedeau |
| --- | --- |
| What was done yesterday? | - I learned about data cleaning |
| What is planned to be done until the next meeting? | - Will be working on pandas within python |
| Hurdles? | N/A |

|  | Cecilia Gervasoni Latorre |
| --- | --- |
| What was done yesterday? | - Learned dictionaries, interactions and loops on Python - Got familiar with machine learning |
| What is planned to be done until the next meeting? | - Continue learning loops and start learning conditions on Python |
| Hurdles? | I struggled appending elements using dictionaries and printing a unique element in a dictionary using a for loop. |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Learned more about python and became more familiar with methods in python |
| What is planned to be done until the next meeting? | - Will spent some time learning more advanced topics in python |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Learned about more python via youtube videos - Became more familiar with the process of visualizing data |
| What is planned to be done until the next meeting? | - Installing Tableau public and be familiar with the interface - More python |
| Hurdles? | N/A |

|  | Katerin Marinas Delgado |
| --- | --- |
| What was done yesterday? | - Review Python documentation |
| What is planned to be done until the next meeting? | - Review model types that will be used to find predictions in the data - Research data visualization tools |
| Hurdles? | N/A |

|  | Ernesto Vilches Martinez |
| --- | --- |
| What was done yesterday? | - Researched on Churn Detection Modeling as well as Python. |
| What is planned to be done until the next meeting? | - Will continue my research on both topics over the weekend to enhance my skills |
| Hurdles? | N/A |