Scrum Meeting Information

Churn Modeling Detection Team

Daily Scrums - Sprint 2

Date: 2-2-22

Start Time: 4:00 PM

End Time: 5:00 PM

Attendees: Jose Iturria, Jairo Adarmes Arias, Eddy Garcia, Josue Daniel Prendes, Marcus Bedeau, Cecilia Gervasoni Latorre, Syed Hussain, Rey Jairus Marasigan, Katerin Marinas Delgado, Ernesto Vilches Martinez

|  | Jose Iturria |
| --- | --- |
| What was done yesterday? | - Set up a github and trello for the project - Outline the project for future sprints. |
| What is planned to be done until the next meeting? | - Start looking at sample data that we can manipulate to come up with a model. - Contact PO for updates |
| Hurdles? | Need data from Product Owners |

|  | Jairo Adarmes Arias |
| --- | --- |
| What was done yesterday? | - Joined github for group and trello to keep organized the projects tasks |
| What is planned to be done until the next meeting? | - Continue reinforcing python |
| Hurdles? | Need data from Product Owners |

|  | Eddy Garcia |
| --- | --- |
| What was done yesterday? | - Watched pandas tutorials |
| What is planned to be done until the next meeting? | - Continue getting familiar with Customer Churn and Churn Prediction Model - Continue watching python tutorials |
| Hurdles? | Still waiting for the PO to provide us with more information |

|  | Josue Daniel Prendes |
| --- | --- |
| What was done yesterday? | - Studied Anaconda statistical functions. |
| What is planned to be done until the next meeting? | - Continue watching Python tutorials. - Try some Anaconda functions to try to predict outcomes with sample data. |
| Hurdles? | N/A |

|  | Marcus Bedeau |
| --- | --- |
| What was done yesterday? | - Testing out visualizations for the sample churn model |
| What is planned to be done until the next meeting? | - Researching things that should be left in to make an accurate churn model |
| Hurdles? | N/A |

|  | Cecilia Gervasoni Latorre |
| --- | --- |
| What was done yesterday? | - Got familiar with Github and Trello |
| What is planned to be done until the next meeting? | - Learn Python Modules and functions |
| Hurdles? | Waiting for data from the PO |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Set up github, trello, and practiced python with machine learning algorithms |
| What is planned to be done until the next meeting? | - Will continue practicing python with different packages |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Watched processes and practices of data cleaning using pandas and python |
| What is planned to be done until the next meeting? | - Watch videos on numpy - Utilize numpy and pandas on a sample data set |
| Hurdles? | N/A |

|  | Katerin Marinas Delgado |
| --- | --- |
| What was done yesterday? | - Get familiarized/setup with GitHub and Trello |
| What is planned to be done until the next meeting? | - Continue learning about ML project structure and classification - Continue reading about dataset preparation |
| Hurdles? | No data. |

|  | Ernesto Vilches Martinez |
| --- | --- |
| What was done yesterday? | - Set up github and trello for the group |
| What is planned to be done until the next meeting? | - Watch videos on numpy |
| Hurdles? | N/A |