Scrum Meeting Information

Churn Modeling Detection Team

Daily Scrums - Sprint 2

Date: 2-3-22

Start Time: 4:00 PM

End Time: 5:00 PM

Attendees: Jose Iturria, Jairo Adarmes Arias, Eddy Garcia, Josue Daniel Prendes, Marcus Bedeau, Cecilia Gervasoni Latorre, Syed Hussain, Rey Jairus Marasigan, Katerin Marinas Delgado, Ernesto Vilches Martinez

|  | Jose Iturria |
| --- | --- |
| What was done yesterday? | - Emailed the PO for data. - Looked over some pandas tutorials |
| What is planned to be done until the next meeting? | - Look over more pandas tutorials for machine learning - Search for sample data to use while we wait for the real data from PO. |
| Hurdles? | Awaiting PO response |

|  | Jairo Adarmes Arias |
| --- | --- |
| What was done yesterday? | - Reviewed python |
| What is planned to be done until the next meeting? | - Continue reinforcing python |
| Hurdles? | still waiting for PO’s response st |

|  | Eddy Garcia |
| --- | --- |
| What was done yesterday? | - Watched pandas tutorials - Watched tutorials that worked with Customer Churn and Churn Prediction Models |
| What is planned to be done until the next meeting? | - Continue watching python tutorials |
| Hurdles? | Still waiting for the PO to provide us with more information |

|  | Josue Daniel Prendes |
| --- | --- |
| What was done yesterday? | - Worked with an specific combination of Anaconda packages such as pandas, numpy, and seaborn |
| What is planned to be done until the next meeting? | - Continue testing the Anaconda packages with some sample random data - Watch Python(Anaconda) tutorials |
| Hurdles? | Waiting for the PO for more specific project orientation while testing sample data. |

|  | Marcus Bedeau |
| --- | --- |
| What was done yesterday? | - Found data for new churn model from kaggle. |
| What is planned to be done until the next meeting? | - Looking through and cleaning data for new churn model. |
| Hurdles? | N/A |

|  | Cecilia Gervasoni Latorre |
| --- | --- |
| What was done yesterday? | - Learned Python Modules and functions. |
| What is planned to be done until the next meeting? | - Search on algorithms and structures used in data science. - Since I already covered the basics on Python using Python IDLE, I will download and get familiar with Visual Studio Code to be used in this project. |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Reviewed some more python |
| What is planned to be done until the next meeting? | - Will continue reviewing some python and refresh my memory on some git commands |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Watched numpy tutorials |
| What is planned to be done until the next meeting? | - Experiment with numpy on sample data sets |
| Hurdles? | N/A |

|  | Katerin Marinas Delgado |
| --- | --- |
| What was done yesterday? | - Researched ML project structure and classification - Researched dataset preparation |
| What is planned to be done until the next meeting? | - Learn about logic regression and Random Forest models |
| Hurdles? | Cannot decide on model or evaluate level of accuracy without data |

|  | Ernesto Vilches Martinez |
| --- | --- |
| What was done yesterday? | - Watched some numpy tutorials and reviewed python. |
| What is planned to be done until the next meeting? | - Refamiliarize myself with github and more python |
| Hurdles? | N/A |