Scrum Meeting Information

Churn Modeling Detection Team

Daily Scrums - Sprint 3

Date: 2-22-22

Start Time: 4:00 PM

End Time:  5:00 PM

Attendees: Jose Iturria, Jairo Adarmes Arias, Eddy Garcia, Josue Daniel Prendes, Marcus Bedeau, Cecilia Gervasoni Latorre, Syed Hussain, Rey Jairus Marasigan, Katerin Marinas Delgado, Ernesto Vilches Martinez

|  | Jose Iturria |
| --- | --- |
| What was done yesterday? | - Set up user stories on Trello - Decide on user stories - Look over streamlit |
| What is planned to be done until the next meeting? | - Work on user stories to build webpage and ML model |
| Hurdles? | N/A |

|  | Jairo Adarmes Arias |
| --- | --- |
| What was done yesterday? | - Go over streamlit. |
| What is planned to be done until the next meeting? | - Work with teammates with on user stories |
| Hurdles? | N/A |

|  | Eddy Garcia |
| --- | --- |
| What was done yesterday? | - Assigned myself the user story to implement a homepage where we can see important information from our data - Researched Streamlit library and ways I can used to successfully implement my user story |
| What is planned to be done until the next meeting? | Start Implementeing and adding more code to the file already created in our GitHub repository |
| Hurdles? | N/A |

|  | Josue Daniel Prendes |
| --- | --- |
| What was done yesterday? | - Studied the use of streamlit to understand it better! |
| What is planned to be done until the next meeting? | - Create a branch on GitHub to start working on it. |
| Hurdles? | N/A |

|  | Marcus Bedeau |
| --- | --- |
| What was done yesterday? | - Combined the csvs and working on what columns can be combined to create a new more useful field. |
| What is planned to be done until the next meeting? | - Working on creating a Dictionary for every column within the combined csv. |
| Hurdles? | N/A |

|  | Cecilia Gervasoni Latorre |
| --- | --- |
| What was done yesterday? | - Took notes from PO meeting. - Watched video about customer Churn prediction model using artificial neural network. |
| What is planned to be done until the next meeting? | - Working on having a deeper understanding of the combined dataset and identifying the attributes/fields that can be useful to build the Churn Model |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Looked over some streamlit |
| What is planned to be done until the next meeting? | - Will continue to look over some streamlit and work on creating a single dataframe |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Experimented with the Streamlit library - Watched Streamlit videos - Joined Trello user stories |
| What is planned to be done until the next meeting? | - Further experiment with way to display the data on streamlit - Watch more churn modeling videos for key parameters |
| Hurdles? | N/A |

|  | Katerin Marinas Delgado |
| --- | --- |
| What was done yesterday? | - Continue getting familiarized with Streamlit - Assign myself user story to complete the user data column indicating subscription type |
| What is planned to be done until the next meeting? | - Review data to determine parameters from which to create model - Work with StreamLit |
| Hurdles? | N/A |

|  | Ernesto Vilches Martinez |
| --- | --- |
| What was done yesterday? | - Watched streamlit videos - Practiced some python |
| What is planned to be done until the next meeting? | - Start looking for way to implement the data provided to us - Work on user stories |
| Hurdles? | N/A |