Scrum Meeting Information

Churn Modeling Detection Team

Daily Scrums - Sprint 3

Date: 2-23-22

Start Time: 4:00 PM

End Time:  5:00 PM

Attendees: Jose Iturria, Jairo Adarmes Arias, Eddy Garcia, Josue Daniel Prendes, Marcus Bedeau, Cecilia Gervasoni Latorre, Syed Hussain, Rey Jairus Marasigan, Katerin Marinas Delgado, Ernesto Vilches Martinez

|  | Jose Iturria |
| --- | --- |
| What was done yesterday? | - Look over streamlit - Research churn modeling techniques |
| What is planned to be done until the next meeting? | - Filter some data - Add regions to the dataframe |
| Hurdles? | N/A |

|  | Jairo Adarmes Arias |
| --- | --- |
| What was done yesterday? | - Reviewed streamlit. - Started to work on how to separate data sets into relevant columns |
| What is planned to be done until the next meeting? | - Continue working on data separation - Continue learning streamlit / python |
| Hurdles? | N/A |

|  | Eddy Garcia |
| --- | --- |
| What was done yesterday? | - Watched some streamlit videos |
| What is planned to be done until the next meeting? | - Create a branch on GitHub to start working on my user story - Look over the DisplayData.py file that Rey has been working on and try to implement code that would help improve the homepage - Continue Researching more about Streamlit and what can be implemented to improve our homepage |
| Hurdles? | N/A |

|  | Josue Daniel Prendes |
| --- | --- |
| What was done yesterday? | - Work on my project branch. |
| What is planned to be done until the next meeting? | - Research about how to improve the existing project. |
| Hurdles? | N/A |

|  | Marcus Bedeau |
| --- | --- |
| What was done yesterday? | - Exploratory data analysis as well as creating a data dictionary for each column within the dataset. |
| What is planned to be done until the next meeting? | - Will be running some correlations between the data set to see if there are any two pieces of data that tie in closely. |
| Hurdles? | N/A |

|  | Cecilia Gervasoni Latorre |
| --- | --- |
| What was done yesterday? | - Workedon having a deeper understanding of the combined dataset and identifying the attributes/fields that could be useful to build the Churn Model |
| What is planned to be done until the next meeting? | - Download and get familiar with Streamlit - Continue getting familiar with Churn Modeling |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Got more familiar with the data and experimented with some streamlit |
| What is planned to be done until the next meeting? | - Will get more familiar with streamlit and continue getting more familiar with python/dataframes to get useful data - Do more research on churn modeling |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Watched some streamlit videos |
| What is planned to be done until the next meeting? | - Manipulate the data using streamlit to display certain columns - Watch more streamlit videos - Churn modeling videos |
| Hurdles? | N/A |

|  | Katerin Marinas Delgado |
| --- | --- |
| What was done yesterday? | - Reviewed data to determine parameters from which to create model - Worked with StreamLit |
| What is planned to be done until the next meeting? | - Continue to analyze data and find relevant parameters for model - Work on homepage ideas with Streamlit |
| Hurdles? | N/A |

|  | Ernesto Vilches Martinez |
| --- | --- |
| What was done yesterday? | - Watched streamlit videos and brushed up python skills |
| What is planned to be done until the next meeting? | - Churn Modeling videos - Have a meeting with PO - Work on user story |
| Hurdles? | N/A |