Scrum Meeting Information

Churn Modeling Detection Team

Daily Scrums - Sprint 4

Date: 3-8-22

Start Time: 4:00 PM

End Time: 5:00 PM

Attendees: Jose Iturria, Jairo Adarmes Arias, Eddy Garcia, Josue Daniel Prendes, Marcus Bedeau, Cecilia Gervasoni Latorre, Syed Hussain, Rey Jairus Marasigan, Katerin Marinas Delgado, Ernesto Vilches Martinez

|  | Jose Iturria |
| --- | --- |
| What was done yesterday? | - Sprint planning meeting and added some user stories. - Look into sklearn to see how to make use of logistic regression model |
| What is planned to be done until the next meeting? | - Continue researching sklearn to apply a regression model to the data. - Add duration between dates to the data. |
| Hurdles? | N/A |

|  | Jairo Adarmes Arias |
| --- | --- |
| What was done yesterday? | - Sprint planning meeting after spring break. - Touched base with the team. |
| What is planned to be done until the next meeting? | - Start planning UI - Planning of churn model - Column Separation planning |
| Hurdles? | N/A |

|  | Eddy Garcia |
| --- | --- |
| What was done yesterday? | - Rewatched our last meeting with the PO - Researched ways to add functionality to filtering base on region from our dataframe |
| What is planned to be done until the next meeting? | - Work on homepage to make the filtering by region (NA, SA,EU,ETC) functional |
| Hurdles? | N/A |

|  | Josue Daniel Prendes |
| --- | --- |
| What was done yesterday? | - Worked on my git branch. |
| What is planned to be done until the next meeting? | - Continue working on my project branch locally and watch tutorials and meetings. |
| Hurdles? | N/A |

|  | Marcus Bedeau |
| --- | --- |
| What was done yesterday? | - Cleaned some data |
| What is planned to be done until the next meeting? | - Cleaning the data should be done by Thursday to then push it to the model. |
| Hurdles? | N/A |

|  | Cecilia Gervasoni Latorre |
| --- | --- |
| What was done yesterday? | - Reviewed Churn Model to start building our predictive model - Rewatched our last meeting with the PO |
| What is planned to be done until the next meeting? | - Learn about Streamlit |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Worked on adding some UI elements to the bar chart so it is more easily readable |
| What is planned to be done until the next meeting? | - Will push those changes if team approves - Will rewatch the PO meeting to get a better idea of what can be done |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Read some churn modeling papers - Further experimented with streamlit |
| What is planned to be done until the next meeting? | - Rewatch PO meeting for UI - Look more into churn indicators |
| Hurdles? | N/A |

|  | Katerin Marinas Delgado |
| --- | --- |
| What was done yesterday? | - Worked with our dataset to identify the relevant parameters for our model - Reviewed last PO meeting |
| What is planned to be done until the next meeting? | - Work on user stories and finalize dataset - Review streamlit homepage and explore with possible graphs |
| Hurdles? | N/A |

|  | Ernesto Vilches Martinez |
| --- | --- |
| What was done yesterday? | - Rewatched PO meeting |
| What is planned to be done until the next meeting? | - Experiment with streamlit - Work on user stories |
| Hurdles? | N/A |