Scrum Meeting Information

Churn Modeling Detection Team

Daily Scrums - Sprint 4

Date: 3-15-22

Start Time: 4:00 PM

End Time: 5:00 PM

Attendees: Jose Iturria, Jairo Adarmes Arias, Eddy Garcia, Josue Daniel Prendes, Marcus Bedeau, Cecilia Gervasoni Latorre, Syed Hussain, Rey Jairus Marasigan, Katerin Marinas Delgado, Ernesto Vilches Martinez

|  | Jose Iturria |
| --- | --- |
| What was done yesterday? | - Fix some data cleaning issues - Got in touch with PO to discuss roadblocks |
| What is planned to be done until the next meeting? | - FInish Data cleaning and try out implement the model for logistic regression - Look over ways to split data efficiently |
| Hurdles? | N/A |

|  | Jairo Adarmes Arias |
| --- | --- |
| What was done yesterday? | - Reviewed PO Meeting |
| What is planned to be done until the next meeting? | - Look into user interface code and add into it. - Analyze new churns - Work on UI (HP) |
| Hurdles? | N/A |

|  | Eddy Garcia |
| --- | --- |
| What was done yesterday? | - Rewatched the PO meeting recording |
| What is planned to be done until the next meeting? | - Look into UI implementation and work on way to extend and improve our UI |
| Hurdles? | N/A |

|  | Josue Daniel Prendes |
| --- | --- |
| What was done yesterday? | - Studied Anaconda Python. - Researched about data distributions. |
| What is planned to be done until the next meeting? | - Watch the PO meetings and analyze the data sets. |
| Hurdles? | N/A |

|  | Marcus Bedeau |
| --- | --- |
| What was done yesterday? | - Finished working on the data set and worked on the model. |
| What is planned to be done until the next meeting? | - Working on the model doing the logistic regression model. |
| Hurdles? | N/A |

|  | Cecilia Gervasoni Latorre |
| --- | --- |
| What was done yesterday? | - Continued searching on ways to make the data more evenly distributed - Continued getting familiar with Streamlit syntax |
| What is planned to be done until the next meeting? | - Shadow UI code and brainstorm ways to improve it |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Researched logistic regression and ways to implement UI for model.py |
| What is planned to be done until the next meeting? | - Will work on a way to come up with a correlation matrix in a interactive manner |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Analyzed the problem with combined csv - Discussed the issues with the dropped data |
| What is planned to be done until the next meeting? | - Look into Syed’s UI implementation and possibly extend it - Research more ways to balance data. |
| Hurdles? | N/A |

|  | Katerin Marinas Delgado |
| --- | --- |
| What was done yesterday? | - Reviewed PO meeting - Reviewed data to confirm churn percentage that was obtained from merging data files |
| What is planned to be done until the next meeting? | - Research logistic regression model - Identify which factors from data can be useful for churn cohorts. |
| Hurdles? | N/A |

|  | Ernesto Vilches Martinez |
| --- | --- |
| What was done yesterday? | - Reviewed PO Meeting |
| What is planned to be done until the next meeting? | - Look into ways to balance the data. - Look into model.py UI and learn how to improve it by shadowing. |
| Hurdles? | N/A |