Scrum Meeting Information

Churn Modeling Detection Team

Daily Scrums - Sprint 5

Date: 3-29-22

Start Time: 4:00 PM

End Time: 5:00 PM

Attendees: Jose Iturria, Jairo Adarmes Arias, Eddy Garcia, Josue Daniel Prendes, Marcus Bedeau, Cecilia Gervasoni Latorre, Syed Hussain, Rey Jairus Marasigan, Katerin Marinas Delgado, Ernesto Vilches Martinez

|  | Jose Iturria |
| --- | --- |
| What was done yesterday? | - Implement SMOTE - Research methods to improve accuracy |
| What is planned to be done until the next meeting? | - Look into feasibility of Stratified K-Fold model - Review correlation matrix to see if we can remove any columns that will help improve accuracy. |
| Hurdles? | N/A |

|  | Jairo Adarmes Arias |
| --- | --- |
| What was done yesterday? | - Researched on SMOTE - Discussed how to implement SMOTE technique |
| What is planned to be done until the next meeting? | - Continue researching to find a way to get more accurate results |
| Hurdles? | N/A |

|  | Eddy Garcia |
| --- | --- |
| What was done yesterday? | - Catched up on other parts of project - Researched ways to improve UI using Streamlit library |
| What is planned to be done until the next meeting? | - Continue researching ways to improve our UI - Look at the uncompleted user stories and research ways to help group complete them - Research on SMOTE |
| Hurdles? | N/A |

|  | Josue Daniel Prendes |
| --- | --- |
| What was done yesterday? | - Reviewed displayData.py file - Watched streamlit tutorials. |
| What is planned to be done until the next meeting? | - Create a new pull request to merge new UI feature into our main branch. |
| Hurdles? | N/A |

|  | Marcus Bedeau |
| --- | --- |
| What was done yesterday? | - Researching new techniques to balance the data within the dataset |
| What is planned to be done until the next meeting? | - Testing out different techniques to balance the data efficiently. Using CLE method as well as others. |
| Hurdles? | N/A |

|  | Cecilia Gervasoni Latorre |
| --- | --- |
| What was done yesterday? | - Reviewed the UI code - Searched on possible Streamlit applications to improve the UI |
| What is planned to be done until the next meeting? | - Analyze the model and look for way to increase the accuracy. |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Explored some features of UI and tested other features associated with it |
| What is planned to be done until the next meeting? | - WIl work on improving the bar graph so it depends the dataset in a more proper manner |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - some experimentation on UI using methods of other implementations |
| What is planned to be done until the next meeting? | - Further UI experimentation and research |
| Hurdles? | N/A |

|  | Katerin Marinas Delgado |
| --- | --- |
| What was done yesterday? | - Watched PO meeting |
| What is planned to be done until the next meeting? | - Review bar graph and possible ways to improve implementation - Review implementation and accuracy of correlation matrix |
| Hurdles? | N/A |

|  | Ernesto Vilches Martinez |
| --- | --- |
| What was done yesterday? | - Work with streamlit application - Rewatch the meeting with our PO - Analyze our datasets |
| What is planned to be done until the next meeting? | - Keep working on improving the UI implementation and Steamlit |
| Hurdles? | N/A |