Scrum Meeting Information

Churn Modeling Detection Team

Daily Scrums - Sprint 5

Date: 4-1-22

Start Time: 4:00 PM

End Time: 5:00 PM

Attendees: Jose Iturria, Jairo Adarmes Arias, Eddy Garcia, Josue Daniel Prendes, Marcus Bedeau, Cecilia Gervasoni Latorre, Syed Hussain, Rey Jairus Marasigan, Katerin Marinas Delgado, Ernesto Vilches Martinez

|  | Jose Iturria |
| --- | --- |
| What was done yesterday? | - Try to implement stratified K-fold cross validation |
| What is planned to be done until the next meeting? | - Research way to improve data correlation map and accuracy. |
| Hurdles? | N/A |

|  | Jairo Adarmes Arias |
| --- | --- |
| What was done yesterday? | - Research and helped was gotten to try to improve the data set predictability |
| What is planned to be done until the next meeting? | - Research will continue to improve the accuracy of the model |
| Hurdles? | N/A |

|  | Eddy Garcia |
| --- | --- |
| What was done yesterday? | - Catched up on other parts of project - Researched ways to improve our model accuracy |
| What is planned to be done until the next meeting? | - Research stratified k-fold cross-validation - Continue researching ways to improve our UI |
| Hurdles? | N/A |

|  | Josue Daniel Prendes |
| --- | --- |
| What was done yesterday? | - Discussed pull request errors with our team leader to modify my branch |
| What is planned to be done until the next meeting? | - Watch Python tutorials to make a commit to our UI - Watch syntax and indentation tutorials for Python. |
| Hurdles? | N/A |

|  | Marcus Bedeau |
| --- | --- |
| What was done yesterday? | - Still working on increasing the accuracy to an acceptable level. |
| What is planned to be done until the next meeting? | - Still working on increasing the accuracy to an acceptable level. As well as tweaking some of the variables we used when running the model. |
| Hurdles? | N/A |

|  | Cecilia Gervasoni Latorre |
| --- | --- |
| What was done yesterday? | - Reviewed the model and UI code and look for ways to improve it |
| What is planned to be done until the next meeting? | - Prepare questions for our meeting with PO on Monday - Continue looking for ways to increase the accuracy of our model |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Completed making a bar chart using matplotlib - Did some testing of the front end features of our project |
| What is planned to be done until the next meeting? | - Will discuss some of the implementations with teammates - Research more ways we can make our data more accurate |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Researched stratified k-fold cross-validation |
| What is planned to be done until the next meeting? | - Work with UI further - Research viability of cross-validation on current data set |
| Hurdles? | N/A |

|  | Katerin Marinas Delgado |
| --- | --- |
| What was done yesterday? | - Researched ways on how to increase accuracy of our current model |
| What is planned to be done until the next meeting? | - Continue working on improving the accuracy and balance of our model - Prepare for our meeting with PO Monday |
| Hurdles? | N/A |

|  | Ernesto Vilches Martinez |
| --- | --- |
| What was done yesterday? | - Caught up on other parts of the project |
| What is planned to be done until the next meeting? | - Review our UI code and search for ways to keep improving it |
| Hurdles? | N/A |