Scrum Meeting Information

Churn Modeling Detection Team

Daily Scrums - Sprint 6

Date:   4-13-22

Start Time: 9:00 PM

End Time: 10:00 PM

Attendees: Jose Iturria, Jairo Adarmes Arias, Eddy Garcia, Josue Daniel Prendes, Marcus Bedeau, Cecilia Gervasoni Latorre, Syed Hussain, Rey Jairus Marasigan, Katerin Marinas Delgado, Ernesto Vilches Martinez

|  | Jose Iturria |
| --- | --- |
| What was done yesterday? | - Made changes to the model to give better accuracy |
| What is planned to be done until the next meeting? | - Add precision metric for model - Work on UI implementation - Work on poster |
| Hurdles? | N/A |

|  | Jairo Adarmes Arias |
| --- | --- |
| What was done yesterday? | - Met with PO - Got final advice for model and UI |
| What is planned to be done until the next meeting? | - UI work - Start poster |
| Hurdles? | N/A |

|  | Eddy Garcia |
| --- | --- |
| What was done yesterday? | - Prepared for PO Meeting |
| What is planned to be done until the next meeting? | - Start thinking on way to create poster, and documents for final submission. - Review PO Meeting recording |
| Hurdles? | N/A |

|  | Josue Daniel Prendes |
| --- | --- |
| What was done yesterday? | - Watched sample documentation for another software product |
| What is planned to be done until the next meeting? | - Improve data model - Work on the poster and documentation for our project |
| Hurdles? | N/A |

|  | Marcus Bedeau |
| --- | --- |
| What was done yesterday? | - Worked on development for the UI and final data updates. |
| What is planned to be done until the next meeting? | - Met with the PO and talked about some corrections and the overall direction of the project. Will be working on the corrections that we're asked. |
| Hurdles? | N/A |

|  | Cecilia Gervasoni Latorre |
| --- | --- |
| What was done yesterday? | - Prepared for tomorrow’s meeting with PO - Reviewed code and look for ideas to improve it |
| What is planned to be done until the next meeting? | - Start working on capstone I poster - Review PO meeting |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Work on fixing some issues with UI |
| What is planned to be done until the next meeting? | - Will continue fixing some issues with UI - Will work on figuring out a way to implement logistic graph that PO wants |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Brainstormed UI ideas to implement |
| What is planned to be done until the next meeting? | - experiment scatterplots of MatPlotLib with dataset and model - Research how to turn discrete variables into linear variables. |
| Hurdles? | Turning what we have into usable UI |

|  | Katerin Marinas Delgado |
| --- | --- |
| What was done yesterday? | - Reviewed poster options for final cap I submission |
| What is planned to be done until the next meeting? | - Work with other cap I students on poster - Research UI options as specified by PO to provide a scatter plot graph. |
| Hurdles? | N/A |

|  | Ernesto Vilches Martinez |
| --- | --- |
| What was done yesterday? | - Worked on our UI implementation. |
| What is planned to be done until the next meeting? | - Work with the team on our poster. - Keep working on our UI implementation. |
| Hurdles? | N/A |