Scrum Meeting Information

Churn Modeling Detection Team

Daily Scrums - Sprint 6

Date:   4-15-22

Start Time: 11:00 AM

End Time: 12:00 PM

Attendees: Jose Iturria, Jairo Adarmes Arias, Eddy Garcia, Josue Daniel Prendes, Marcus Bedeau, Cecilia Gervasoni Latorre, Syed Hussain, Rey Jairus Marasigan, Katerin Marinas Delgado, Ernesto Vilches Martinez

|  | Jose Iturria |
| --- | --- |
| What was done yesterday? | - Work on the poster - Look over some of the UI code |
| What is planned to be done until the next meeting? | - Try to add some useful elements to Streamlit to visualize data - Think about other useful metrics for UI |
| Hurdles? | N/A |

|  | Jairo Adarmes Arias |
| --- | --- |
| What was done yesterday? | - Worked on poster |
| What is planned to be done until the next meeting? | - Documentation - UI ways to improve visualization |
| Hurdles? | N/A |

|  | Eddy Garcia |
| --- | --- |
| What was done yesterday? | - Reviewed PO Meeting recording |
| What is planned to be done until the next meeting? | - Start making poster - Start thinking about how we’ll work documents for final submission. |
| Hurdles? | N/A |

|  | Josue Daniel Prendes |
| --- | --- |
| What was done yesterday? | - Watched python indentation and syntax tutorial. - Tried to improve our data model, but could not get any better result. |
| What is planned to be done until the next meeting? | - Research ways to improve the UI. - Learn more about Python indentation, syntax, and libraries. |
| Hurdles? | N/A |

|  | Marcus Bedeau |
| --- | --- |
| What was done yesterday? | - Reviewed the final requirements given by the PO. |
| What is planned to be done until the next meeting? | - Finishing up the last requirements as well as finishing the poster for capstone 1. |
| Hurdles? | N/A |

|  | Cecilia Gervasoni Latorre |
| --- | --- |
| What was done yesterday? | - Brainstormed ideas for poster design - Divided tasks for poster creation |
| What is planned to be done until the next meeting? | - Work on Captone I poster |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Work on setting up the graph for our logistic regression model |
| What is planned to be done until the next meeting? | - Will work on coming up with a visualization for our logistic regression model |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Discussed with others on possible approach to UI |
| What is planned to be done until the next meeting? | - Think of more ideas on other approaches to UI - Try to implement ideas mention by group |
| Hurdles? | N/A |

|  | Katerin Marinas Delgado |
| --- | --- |
| What was done yesterday? | - Divided tasks for final poster |
| What is planned to be done until the next meeting? | - Finalize cap I poster section - Assemble different poster sections and create final poster view |
| Hurdles? | N/A |

|  | Ernesto Vilches Martinez |
| --- | --- |
| What was done yesterday? | - Reviewed our meeting with our product owner |
| What is planned to be done until the next meeting? | - Finishing up the poster for Cap I |
| Hurdles? | N/A |