Scrum Meeting Information

Churn Modeling Detection Team

Daily Scrums - Sprint 6

Date:   4-6-22

Start Time: 9:00 PM

End Time: 10:00 PM

Attendees: Jose Iturria, Jairo Adarmes Arias, Eddy Garcia, Josue Daniel Prendes, Marcus Bedeau, Cecilia Gervasoni Latorre, Syed Hussain, Rey Jairus Marasigan, Katerin Marinas Delgado, Ernesto Vilches Martinez

|  | Jose Iturria |
| --- | --- |
| What was done yesterday? | - Merge pull request with Jairo’s branch to fix bar chart |
| What is planned to be done until the next meeting? | - Work on K fold implementation - Start work on documentation |
| Hurdles? | N/A |

|  | Jairo Adarmes Arias |
| --- | --- |
| What was done yesterday? | - Find ways to smooth UI experience - New bar charts |
| What is planned to be done until the next meeting? | - Try to set meeting with Jose and more to catch up on model accuracy - Start documentation this week |
| Hurdles? | N/A |

|  | Eddy Garcia |
| --- | --- |
| What was done yesterday? | - Researched ways to improve our UI |
| What is planned to be done until the next meeting? | - Start thinking on way to create poster, and documents for final submission. - Find ways to make improvements on our UI |
| Hurdles? | N/A |

|  | Josue Daniel Prendes |
| --- | --- |
| What was done yesterday? | - Researched some ways to improve our Streamlit app UI |
| What is planned to be done until the next meeting? | - Research about making a documentation for the project since it is my first time documenting anything |
| Hurdles? | N/A |

|  | Marcus Bedeau |
| --- | --- |
| What was done yesterday? | - Working on increasing the accuracy of the model to 70%. |
| What is planned to be done until the next meeting? | - Working on increasing the accuracy of the model to 70%. |
| Hurdles? | N/A |

|  | Cecilia Gervasoni Latorre |
| --- | --- |
| What was done yesterday? | - Searched on additional measures of classification performance such as precision, recall and f-measure. |
| What is planned to be done until the next meeting? | - Read samples of the documentation for our final submission |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Made some more changes to the bar graph |
| What is planned to be done until the next meeting? | - Will continue making improvements to UI |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - experimented with UI - Researched ways to implement logistic regression graph |
| What is planned to be done until the next meeting? | - further research logistic regression graphs - Experiment more with UI |
| Hurdles? | N/A |

|  | Katerin Marinas Delgado |
| --- | --- |
| What was done yesterday? | - Review the UI and find possible improvements |
| What is planned to be done until the next meeting? | - Review pending user stories in Trello - Brainstorm ideas for poster with other cap1 team members |
| Hurdles? | N/A |

|  | Ernesto Vilches Martinez |
| --- | --- |
| What was done yesterday? | - Researched ways to improve UI |
| What is planned to be done until the next meeting? | - Experiment with the Ui |
| Hurdles? | N/A |