Scrum Meeting Information

Churn Modeling Detection Team

Daily Scrums - Sprint 7

Date: 4-21-22

Start Time: 4:00 PM

End Time: 5:00 PM

Attendees: Jose Iturria, Jairo Adarmes Arias, Eddy Garcia, Josue Daniel Prendes, Marcus Bedeau, Cecilia Gervasoni Latorre, Syed Hussain, Rey Jairus Marasigan, Katerin Marinas Delgado, Ernesto Vilches Martinez

|  | Jose Iturria |
| --- | --- |
| What was done yesterday? | - Film videos for showcase - Work on documentation |
| What is planned to be done until the next meeting? | - Prepare for showcase - Documentation |
| Hurdles? | N/A |

|  | Jairo Adarmes Arias |
| --- | --- |
| What was done yesterday? | - Introduction and demo video was recorded - Registration for showcase |
| What is planned to be done until the next meeting? | - Prepare for showcase - Documentation |
| Hurdles? | N/A |

|  | Eddy Garcia |
| --- | --- |
| What was done yesterday? | - Recorded video presentation and uploaded to youtube |
| What is planned to be done until the next meeting? | - Work on final documentation |
| Hurdles? | N/A |

|  | Josue Daniel Prendes |
| --- | --- |
| What was done yesterday? | - Recorded intro video - Recorded demo video - Prepared for showcase event |
| What is planned to be done until the next meeting? | - Work on our Project Documentation |
| Hurdles? | N/A |

|  | Marcus Bedeau |
| --- | --- |
| What was done yesterday? | - Recorded and edited the two video presentations for the senior showcase. |
| What is planned to be done until the next meeting? | - Finishing up any tweaks with the code as well the User interface of the project. |
| Hurdles? | N/A |

|  | Cecilia Gervasoni Latorre |
| --- | --- |
| What was done yesterday? | - Rehearsed and recorded Intro and Demo Video |
| What is planned to be done until the next meeting? | - Work on the final deliverable - Get ready for the showcase! |
| Hurdles? | N/A |

|  | Syed Hussain |
| --- | --- |
| What was done yesterday? | - Recording video presentations needed for project - Continue working on documentation |
| What is planned to be done until the next meeting? | - Will continue working on documentation |
| Hurdles? | N/A |

|  | Rey Jairus Marasigan |
| --- | --- |
| What was done yesterday? | - Recorded the videos |
| What is planned to be done until the next meeting? | - Documentation - Attended the showcase event |
| Hurdles? | N/A |

|  | Katerin Marinas Delgado |
| --- | --- |
| What was done yesterday? | - Recording of Introduction and demo videos |
| What is planned to be done until the next meeting? | - Work on final documentation - Review announcements regarding showcase |
| Hurdles? | N/A |

|  | Ernesto Vilches Martinez |
| --- | --- |
| What was done yesterday? | - Worked on documentation |
| What is planned to be done until the next meeting? | - Review announcements regarding showcase |
| Hurdles? | N/A |