Scrum Meeting Information

Churn Modeling Detection Team

Sprint Review/Retrospective - Sprint 5

Date: 4-3-22

Start Time: 4:00PM

End Time: 5:00PM

Attendees: Jose Iturria, Jairo Adarmes Arias, Eddy Garcia, Josue Daniel Prendes, Marcus Bedeau, Cecilia Gervasoni Latorre, Syed Hussain, Rey Jairus Marasigan, Katerin Marinas Delgado, Ernesto Vilches Martinez

Completed/Approved User Stories:

- As a developer, we need to augment positive churns using SMOTE in order to have a balanced dataset

- As a developer, I want to find a way to effectively split the data, in order to make better predictions in our model

User Stories moved to Backlog:

- As a developer, we need to remove some columns with high correlation in order to improve our prediction accuracy.

- As a developer, I want to implement K-fold cross validation in order to see if such a model produces better results than Logistic regression with SMOTE.

- As a developer, I want to have our UI correctly showcasing predictive model accuracies

What the team should start doing in future sprints:

- I want to start applying some finishing touches to the UI

- We need to prepare for the final presentation

- Start writing documentation

- Think about how we want to make our posters (Capstone 2)

What the team should stop doing in future sprints:

- Stop cleaning data, focus on improving model

What the team should continue to do for future sprints:

-Continue UI work

- Improve predictive model