Scrum Meeting Information

Churn Modeling Detection Team

Sprint Review/Retrospective - Sprint 6

Date: 4-17-22

Start Time: 4:00PM

End Time: 5:00PM

Attendees: Jose Iturria, Jairo Adarmes Arias, Eddy Garcia, Josue Daniel Prendes, Marcus Bedeau, Cecilia Gervasoni Latorre, Syed Hussain, Rey Jairus Marasigan, Katerin Marinas Delgado, Ernesto Vilches Martinez

Completed/Approved User Stories:

- As a developer, I want to implement K-fold cross validation in order to see if such a model produces better results than Logistic regression with SMOTE.

- As a developer, I want to improve the accuracy of the model by Stratified K-fold validation in order to improve our prediction accuracy

- As a developer, I want to have our UI correctly showcasing predictive model accuracies

- As a developer, I want to our UI to showcase some important elements pertaining to logistic regression

User Stories moved to Backlog:

- As a developer, I want to improve our UI to showcase important elements pertaining to logistic regression

What the team should start doing in future sprints:

- I want to apply small finishing touches to the UI

- Prepare for the final presentation

- Start writing documentation and finish it

- Complete Posters for Capstone 1 and Capstone 2

- Complete small video presentation

What the team should stop doing in future sprints:

- Stop focusing on increasing the prediction accuracy

What the team should continue to do for future sprints:

- Finish UI work

- Complete documentation, Posters, Video