Florida International University

Knight Foundation School of Computing and Information Sciences

Final Deliverable

Project Title: Churn Detection Modeling
Spring 2022

Team Members:  Jose Iturria, Jairo Adarmes Arias, Eddy Garcia, Josue Daniel Prendes, Marcus Bedeau, Cecilia Gervasoni Latorre, Syed Hussain, Rey Jairus Marasigan, Katerin Marinas Delgado, Ernesto Vilches Martinez

Product Owner: Lina Sokol

Mentor: Lina Sokol

Instructor: Masoud Sadjadi

Copyright (c) 2022 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

Kaseya is a cloud-based IT and security software company that allows consumers to deliver IT services and help drive business needs. Recently, the company has been interested in preventing voluntary customer departures as effectively as possible. To effectively target customers who have a greater likelihood to leave, Kaseya has been interested in implementing a churn detection model. During the 2022 Spring Semester, the team was tasked with implementing a model that predicts the likelihood of the customer leaving based on a couple of factors. This document summarizes the collaborative work of all the developers involved.

Table of Contents

INTRODUCTION	5

Current System	5

USER STORIES	6

Implemented User Stories	6

PROJECT PLAN	10

Hardware and Software Resources	10

Sprint Plannings	10

Sprint 1	10

Sprint 2	11

Sprint 3	11

Sprint 4	12

Sprint 5	12

Sprint 6	13

Sprint 7	13

System Architecture	14

System Decomposition	14

Deployment Diagram	15

SYSTEM VALIDATION	16

GLOSSARY	18

APPENDIX	19

Appendix A - UML Diagrams	19

Appendix B - User Interface Design	20

Appendix C - Sprint Review Reports	24

Appendix D - User Manuals, Installation/Maintenance Documentation, Shortcomings/Wishlist Documentation	31

User Manual	31

Installation/Maintenance	34

Shortcomings	35

Wishlist	35

# INTRODUCTION

The purpose of the Spring 2022 development team is to start creating a machine learning model that will help the company classify whether a customer would renew a subscription as well as identify factors that would contribute to customer churn. Churn modeling is a powerful tool that would help determine the likelihood of a customer to leave. This model would also determine important factors that lead to customer churning. This would allow Kaseya to quickly identify and possibly remediate possible clients from suspending a membership. Churn modeling is a powerful tool that would help business users determine which customers to target in their rescue efforts.

This application started development in Spring 2022. It was developed with the intention of helping the company target customers who have a higher likelihood of leaving the company. This application hopes to provide insight by running machine learning algorithms and visualizing the results in a web application. The model was primarily based on logistic regression and stratified K fold cross-validation. Logistic regression helped determine the probability of a customer churning. Stratified K fold cross-validation was used to ensure that the proportion of the feature was the same for the original data, training set, and testing set. This type of split usually results in a higher accuracy score.

## Current System

To predict customer churn, data cleaning, SMOTE oversampling, and Stratified K-Fold Cross Validation with Logistic Regression was performed in order to have a consistent and accurate model to identify churn factors. To implement this model in an organized manner, code was separated based on what was being accomplished in that python file. The four different sections we had in our codebase were model, displayData, data_cleaning, and logRegGraph.

In the data cleaning section, three CSVs were given product_data, subscription and SFDC account export. To work with one clean dataframe, joins were done with Full Account ID so that records that have matching values in both tables would be returned in the dataframe. Once that was accomplished, a column for account accuracy was created so that filtering could be done using that column. After that, unnecessary columns and fault data were removed from the dataframe. The data for Kaseya Market Segment and Account Currency was binarized so that different algorithms could easily be run using those columns . Finally, the data frame was then converted to a csv for ease of access to use in other python files.

In the model section, a logistic regression model with Stratified K-Fold Cross Validation was implemented as well as SMOTE oversampling. In the beginning of the project, a logistic regression model was implemented to predict the likelihood of churn. Running the model revealed that the application was producing low accuracy scores. To overcome this issue, SMOTE was implemented. SMOTE is an oversampling technique where synthetic samples are made for the minority class based on the original class. The advantage of SMOTE compared to creating duplicates is that slightly different variables are created based on the data. This helped balance the dataset and improve the accuracy scores.

In K-Fold Cross-Validation, the original sample is partitioned in a stratified manner into k groups of equal size. A single subgroup is retained as the validation data for testing the model and the remaining subgroups are used as training data. The cross-validation process is then repeated k times, with each of the k subgroups used once as the validation data. Once that is completed, the k results can be averaged to produce a single estimation. In stratified k fold cross validation is that stratified samples are taken. Stratified sampling divides a group based on shared attributes. In this application, 5 total folds were made using K fold.

In the display data section, a visual representation was created using matplotlib and streamlit. Matplotlib is used to create graph visualizations in python. Streamlit is an open framework that was used for creating and sharing those visualizations in a web application. A combination of streamlit and matplotlib was used to create the visualizations used in this project. To represent some of the predictions made, a couple graphs were created to show the total amount of churn and relationships between different variables.

A bar graph was used to help identify the number of customers that were churned. This was represented using Churn-Yes and Churn_No. Churn_Yes signifies the number of customers churned. Churn_No signifies the number of customers that did not churn. A scatterplot was implemented in order to show a logistic regression trend. However, due to the small subset of data given to us, this was not achievable in this project. A confusion matrix was implemented to visualize the strength between numerical variables. The matrix helped identify values that were positive predictors of churn and negative predictors of churn. A feature importance graph showed a better visualization of what variables are positively predicting customer churn. The confusion matrix showed a summary of prediction results on a classification problem. The number of correct and incorrect predictions are summarized with numerical values and are broken down by each class. Towards the end, a classification report was created to display the precision, recall, F1, and support scores of the model. This helped in determining the accuracy of our model.

# USER STORIES

The following section will provide a more detailed description of the user stories that our team worked on and completed during this semester for the Customer Churn Detection project. The user stories we worked on were based on the progress and development of the team. These user stories were assigned each sprint according to the work needed to be completed in order for our software product to meet the expectations of our product owner Lina Sokol.

## Implemented User Stories

Jose Iturria

- [US#1103] As a developer, I want to set up a Github repository.

- [US#1105] As a developer, I want to fill the "regions" column of our data-frame, to use it to make better predictions in our model.

- [US#1106] As a developer, I want to group up user accounts according to whether they are evergreen or renewable, so that our model is more accurate.

- [US#1107] As a user, I want to have a selection-box that will allow me to select a graph to view.

- [US#1108] As a developer, I want a single data frame, to make creating a machine learning model more efficient.

- [US#1113] As a developer, I want to use the logistic regression module from sklearn to have a working data representation.

- [US#1114] As a developer, we need to augment positive churns using SMOTE in order to have a balanced dataset.

- [US#1116] As a developer, I want to add a stratified K-Fold validation model to seek improvements in our predictive capabilities.

- [US#1119] As a developer, I want to compare k-fold validation and logistic regression model, to determine which one is more accurate in predicting churn values.

Jairo Adarmes Arias

- [US#1101] As a developer, I want to separate the data sets into the columns that are relevant, to create a churn model.

- [US#1110] As a developer, I need to find a way to effectively split the data, in order to make better predictions in our model.

- [US#1117] As a user, I want to have a homepage, so that I can view important information at a glance.

- [US#1118] As a user, I want to have multiple graphs that consume data from our model, in order to visualize customer churn predictions.

- [US#1120] As a user, I want to be able to filter out certain columns of data that will reflect changes in the model.

Eddy Garcia

- [US#1111] As a developer, I want to have a correlation matrix of the data, so that we can assess relevant data.

- [US#1117] As a user, I want to have a homepage, so that I can view important information at a glance.

- [US#1120] As a user, I want to be able to filter out certain columns of data that will reflect changes in the model.

Josue Daniel Prendes Diaz

- [US#1109] As a developer, I want to set up my branch in our Github repository.

- [US#1110] As a developer, I need to find a way to effectively split the data, in order to make better predictions in our model.

- [US#1112] As a developer I want to create and add our team logo to the User Interface.

- [US#1115] As a developer I want to help improving our User Interface's visualization using Streamlit.

- [US#1117] As a user, I want to have a homepage, so that I can view important information at a glance.

- [US#1120] As a user, I want to be able to filter out certain columns of data that will reflect changes in the model.

Marcus Bedeau

- [US#1108] As a developer, I want a single data frame, to make creating a machine learning model more efficient.

- [US#1114] As a developer, we need to augment positive churns using SMOTE in order to have a balanced dataset.

Cecilia Gervasoni Latorre

- [US#1101] As a developer, I want to separate the data sets into the columns that are relevant, to create a churn model.

- [US#1110] As a developer, I need to find a way to effectively split the data, in order to make better predictions in our model.

- [US#1117] As a user, I want to have a homepage, so that I can view important information at a glance.

Syed Hussain

- [US#1107] As a user, I want to have a selection-box that will allow me to select a graph to view.

- [US#1108] As a developer, I want a single data frame, to make creating a machine learning model more efficient.

- [US#1120] As a user, I want to be able to filter out certain columns of data that will reflect changes in the model.

Rey Jairus Marasigan

- [US#1102] As a developer, I want to familiarize ourselves with churn models.

- [US#1117] As a user, I want to have a homepage, so that I can view important information at a glance.

Katerin Marinas Delgado

- [US#1106] As a developer, I want to group up user accounts according to whether they are evergreen or renewable, so that our model is more accurate.

- [US#1111] As a developer, I want to have a correlation matrix of the data, so that we can assess relevant data.

- [US#1118] As a user, I want to have multiple graphs that consume data from our model, in order to visualize customer churn predictions.

Ernesto Vilches Martinez

- [US#1102] As a developer, I want to set-up a Github repository.

- [US#1104] As a developer, I want to familiarize ourselves with churn models.

Pending User Stories

- [US#1301] As a developer, I want to make sure our logistic regression chart correctly displays predicted values, so we can visualize churn easily.

- [US#1302] As a developer, I want to re-work on the  UI to use React to have more flexibility with display elements.

- [US#1303] As a developer, I want to try implementing a Decision Tree to predict churn factors.

# PROJECT PLAN

This section describes in detail the project planning of our Churn Detection Model. Using agile development techniques, the team worked in sprints of fourteen days long, which benefited us by keeping track of our progress in the developing process of our model and user interface. Below are the sprint plannings that were designed at the beginning of each sprint to have a more organized work plan. Also explained in this section, some of the hardware and software that were used throughout the collaboration of this project.

## Hardware and Software Resources

- Python: an interpreted, object-oriented, high-level programming language with dynamic semantics.

- Visual Studio Code: a source-code editor developed by Microsoft for Windows.

- Streamlit: an open source app framework in Python language. It helps to create web apps for data science and machine learning.

- Jupyter Notebook: a server-client application that allows editing and running notebook documents via a web browser.

- Github: web-based version-control and collaboration platform for software developers.

- Trello: a collaboration tool that organizes your projects into boards.

- Excel: a spreadsheet program from Microsoft and a component of its Office product group for business applications.

## Sprint Plannings

### Sprint 1

January 18, 2022 – January 30, 2022

Goals:

- Set up the development environment to start working on the project.

- Catch everybody up on their python skills.

- Figure out roles and responsibilities.

- Finalize meeting times.

- Determine a ML learning model to use for the predictive model that will be used in the project.

Planned User Stories:

- As a product owner, I want everybody to have the necessary resources ready, to start to work on the project.

______________________________________________________________________________

### Sprint 2

January 31, 2022 – February 13, 2022

Goals:

- Receive data and start working on implementing a Churn Detection Model for the project.

- Distribute work amongst team members

- Make sure everyone understands GitHub and Trello

Planned User Stories:

- As a developer, I want to have the data that will be used to work on the project, so that I can come up with a demo of the project.

- As a developer, I want to have a private repository on GitHub so that I can monitor my team’s progress

- As a developer, I want to have a Trello board, so that I can monitor the status of the project and visualize user stories.

______________________________________________________________________________

### Sprint 3

February 14, 2022 – February 28, 2022

Goals:

- Begin development of the project.

- Look over data to structure the project

- Decide on UI platforms to use

- Further filter unnecessary or redundant data

Planned User Stories:

- [As a developer, I want to know the platform/frameworks that will be used for the project.

- As a developer, I want to have a local web page to showcase the data, so it can be presented to our Product Owner.

- As a developer, I want to create a database, so that I can store output data.

- As a developer, I want the project to be organized so that we have an idea of what feature to be working on.

- As a developer, I want to create a dataframe to store the excel data into, so that we can further filter out unnecessary data.

- As a developer, I want to relate my different supplied data sets.

______________________________________________________________________________

### Sprint 4

March 7, 2022 – March 14, 2022

Goals:

- Implement a logistic regression model

- Get a duration for dates

- Filters in UI

- Graphical data of model (blueprint)

Planned User Stories:

- As a developer, I want to import a working logistic regression model in order to have a baseline on values to expect.

- As a user, I want to be able to display filtered data by region or owner type, so that I can better understand churn patterns.

- As a user, I want dynamic UI elements that will help me determine customer churn with varying degrees of accuracy.

- As a developer, I want to have an existing customer plan durations, so that I can use those values effectively within my model.

___________________________________________________________________________________

### Sprint 5

March 21, 2021 – April 3,  2022

Goals:

- Touch up the UI

- Implement K-Fold model to compare to our existing Logistic Regression + SMOTE model

Planned User Stories:

- As a user, I want to have multiple graphs that consume data from our model, in order to visualize customer churn predictions.

- As a developer, we need to augment positive churns using SMOTE in order to have a balanced dataset

- As a developer, I want to fix some of the bugs associated with labels in our UI, so that we can filter our graphs by labels.

- As a developer, I want to fix the sidebar, so that we have easy access to our chart elements.

- As a developer, I need to find a way to effectively split the data, in order to make better predictions in our model

________________________________________________________________________

### Sprint 6

April 4, 2022 – April 18, 2022

Goals:

- As a developer, I want our model to be as accurate as possible, so that we can accurately predict customer churn.

- As a user, I want the plot data to be functional, so that I can visualize customer churn without the use of a graph.

- As a developer, I want to ensure there are no outliers in our correlation map, so that our predictive model can be as accurate as possible.

- As a user, I want the way the model is represented in the UI to be visually appealing, to enhance my user experience.

- As a developer, I want to compare my logistic regression and my stratified k-fold model to one another, to ensure I am achieving the best possible accuracy.

______________________________________________________________________________

### Sprint 7

November 22, 2021 –December 3, 2021

Goals:

- Add finishing touches to the UI

- Create a video presentation

- Prepare for showcase

- Write final deliverable

Planned User Stories:

- As a user, I want the way the model is represented in the UI to be visually appealing, to enhance my user experience.

- As a user, I want an intuitive interface, to ease my user experience.

______________________________________________________________________________

SYSTEM DESIGN

This section is going to contain more information about the design decisions that were taken into consideration for this project.

## System Architecture

In the Churn Detection Modeling project, a Model-View-ViewModel is the structural design pattern that it can be splitted in different sections:

Model, which is where the data and files are uncluttered and optimized, also is where the machine learning prediction from the data provided occurs.

View Model, where the presentation logistic, bar graphs, scatter plots, correlation matrices, and charts  occur being also the link between the model and view.

View is the presentation, the user interface, which is where the results and factors of the prediction are presented through the framework of streamlit.

## System Decomposition

Our project is able to run on virtually any machine with an internet browser. An internet connection is not required, as we assume the data files will be stored locally. The user interface is running on Streamlit, which allows for quick additions and modifications of widgets on our UI. The modules that rely for streamlit to work properly are matplotlib to display our graphs, altair to visualize certain charts, and seaborn for our correlation map.

The model itself uses the sklearn library in Python, which allows us to use its various machine learning methods such as Logistic Regression and Stratified K-Fold and we also relied on the Pandas module to create the initial dataframe. Additionally, we had to use the imbalanced-learn module in order to import SMOTE to apply oversampling to our data so that we could have a balanced dataset.

## Deployment Diagram

# SYSTEM VALIDATION

This section is going to contain more information about the validation processes that were taken into consideration for this project to ensure a functioning program. We performed integration unit tests as we developed the program in order to ensure potential bugs were discovered and dealt with.

Test #1:

- Purpose: Clean the received CSV data.

- Preconditions: Receive data from the PO.

- Expected results: There are no outliers in data, and no value is empty or null.

Test #2:

- Purpose: Create a single Pandas Dataframe based on the cleaned CSV files.

- Preconditions: Clean the CSV to ensure there are no null values.

- Expected results: One dataframe that will be used to create a logistic regression model using sklearn library.

Test #3:

- Purpose: Fill rows/column values that were lost in the merging process.

- Preconditions: Figure out which values were lost, and identify another column that can help restore the original value of the lost data.

- Expected results: Columns like duration and region can be filled out by using dates from other columns as well as the currency used.

Test #4:

- Purpose: Create a simple logistic regression model so that we can work on UI in parallel.

- Preconditions: Have a fully cleaned pandas dataframe to use on the model, and import and familiarize ourselves with the sklearn library.

- Expected results: Model outputs will be able to be used in our UI, even if it’s not accurate or precise.

Test #5:

- Purpose: Verify that the dataframe is visible in the UI.

- Preconditions: Have a fully-cleaned pandas dataframe.

- Expected results: Show the dataframe head within the Streamlit localhost UI.

Test #6:

- Purpose: Verify the model’s accuracy.

- Preconditions: Have a logistic regression model and utilize confusion matrix and classification report from sklearn library.

- Expected results: Use accuracy and precision from classification report to determine model effectiveness.

Test #7:

- Purpose: Verify applying SMOTE improves the model accuracy and precision.

- Preconditions: Have a temporary working model, have a clean dataset, import SMOTE.

- Expected results: Have a balanced number of positive and negative churns.

Test #8:

- Purpose: Check feature correlation to ensure our model is optimal.

- Preconditions: Have a working model that predicts churn, and have an UI to visualize correlation between features.

- Expected results: Have a correlation heat map to track column correlation, so that we can further filter out unnecessary features.

Test #9:

- Purpose: Check confusion matrix to determine acceptable model performance.

- Preconditions: Have a UI that will allow us to display data, as well as a working logistic regression model.

- Expected results: Model shows a higher number of TP and TN results in confusion matrix, and is shown as a widget in the UI.

Test #10:

- Purpose: Ensure consistency with the model while integrating Stratified K-Fold validation.

- Preconditions: Have a working logistic regression model, and further-filtered dataset, and integrate stratified k-fold validation to logistic regression.

- Expected results: The model will have consistent accuracy, and work with our current SMOTE and logistic regression model.

These tests were done in units. Every time we add a new feature, clean data, add a widget on the UI, or modify the machine learning model, we have to perform system tests to ensure other code components are not affected.

# GLOSSARY

Churn: Whether a customer will renew a subscription or choose to cancel. Canceling means a customer has churned, whereas renewing means not churned, or positive churn and negative churn, respectively.

UI: abbreviation of user interface, what a client views as part of the application.

Streamlit: A module that allows for the creation of widgets like graphs and charts to be placed in a local machine.

Dataframe: A type of table that shows records ordered by rows and columns, is part of the Pandas module in Python.

ML: Abbreviation of machine learning.

Logistic Regression: A method of performing binary classification predictions using a machine learning algorithm.

Binary Classification: A prediction of yes or no, true or false, 0 or 1.

SMOTE: Synthetic Minority Oversampling Technique is the method we used for oversampling our data. It’s a method from the Imbalanced-Learn module in Python.

Stratified K-Fold Cross Validation: A machine learning method of splitting a dataset into equal parts and tests on itself to attempt maximum accuracy of a predictive model.

MVVM: Model-View-ViewModel is the architectural design pattern used in this project.

VS Code: Abbreviation of Visual Studio Code

# APPENDIX

## Appendix A - UML Diagrams

Eddy Garcia (Appendix A - UML Diagrams)

[US1117] - Eddy Garcia

Fig 1. Sequence Diagram

Jose Iturria (Appendix A - UML Diagrams)

[US1117] - Jose Iturria

Fig 2. Sequence Diagram

Jairo Adarmes Arias (Appendix A - UML Diagrams)

[US1101] - Jairo Adarmes Arias

Fig 3. Use Case Diagram

Jose Iturria (Appendix A - UML Diagrams)

[US1113] - Jose Iturria

Fig 4. Class Diagram

## Appendix B - User Interface Design

Fig 4. Dataframe and Bar Graph

Fig 5. Scatter Plot

Fig 6. Correlation Heat Map

Fig 7. Feature 
Importance Graph

Fig 8. Confusion Matrix

Fig 9. Classification Report

## Appendix C - Sprint Review Reports

Scrum Meeting Information

Churn Modeling Detection Team

Sprint Review/Retrospective - Sprint 1

Date: 1-30-22

Start Time: 4:00 PM

End Time: 5:00 PM

Attendees: Jose Iturria, Jairo Adarmes Arias, Eddy Garcia, Josue Daniel Prendes, Marcus Bedeau, Cecilia Gervasoni Latorre, Syed Hussain, Rey Jairus Marasigan, Katerin Marinas Delgado, Ernesto Vilches Martinez

Completed/Approved User Stories:

User Stories moved to Backlog:

What the team should start doing in future sprints:

- Get documents turned in on time.

- Hopefully start working with Churn data.

What the team should stop doing in future sprints:

What the team should continue to do for future sprints:

- Communicate any doubts or concerns with leads and team.

- Continue familiarizing themselves with Python.

- Continue familiarizing themselves with the Churn Model.

- Attend meetings on time.

_________________________________________________________________________

Scrum Meeting Information

Churn Modeling Detection Team

Sprint Review/Retrospective - Sprint 2

Date: 2-13-22

Start Time: 4:00 PM

End Time: 5:00 PM

Attendees: Jose Iturria, Jairo Adarmes Arias, Eddy Garcia, Josue Daniel Prendes, Marcus Bedeau, Cecilia Gervasoni Latorre, Syed Hussain, Rey Jairus Marasigan, Katerin Marinas Delgado, Ernesto Vilches Martinez

Completed/Approved User Stories:

- As a developer, I want to filter out irrelevant data, to improve the accuracy of my churn model.

- As a developer, I want to create a mock UI, to showcase possible displays of data.

- As an analyst, I want to view multiple groups of customer churn, to help identify customer behavior patterns.

User Stories moved to Backlog:

What the team should start doing in future sprints:

- Start analyzing data

- Filter out data necessary

- Decide on UI platform

What the team should stop doing in future sprints:

What the team should continue to do for future sprints:

- Continue researching Python docs

- Turn documents in on time

- Raise concerns to Leads/PO

_________________________________________________________________________

Scrum Meeting Information

Churn Modeling Detection Team

Sprint Review/Retrospective - Sprint 3

Date: 2-28-22

Start Time: 4:00PM

End Time: 5:00PM

Attendees: Jose Iturria, Jairo Adarmes Arias, Eddy Garcia, Josue Daniel Prendes, Marcus Bedeau, Cecilia Gervasoni Latorre, Syed Hussain, Rey Jairus Marasigan, Katerin Marinas Delgado, Ernesto Vilches Martinez

Completed/Approved User Stories:

- As a developer, I want to filter unnecessary features from our dataframe.

- As a developer, I want to use Streamlit to build a UI, so that we can have a visual presentation of our project.

User Stories moved to Backlog:

- As a developer, I want to create a bar chart to show our current number of churns/not churns.

- As a developer, I want to create a logistic regression model, so that we can accurately predict churn.

What the team should start doing in future sprints:

- Work on the model

- Learn about Streamlit UI

- Research different models that can be used for the project

What the team should stop doing in future sprints:

- We should have a good understanding of Python by now.

What the team should continue to do for future sprints:

- Continue UI work

- Continue work on model

_________________________________________________________________________

Scrum Meeting Information

Churn Modeling Detection Team

Sprint Review/Retrospective - Sprint 4

Date: 3-20-22

Start Time: 4:00PM

End Time: 5:00 PM

Attendees: Jose Iturria, Jairo Adarmes Arias, Eddy Garcia, Josue Daniel Prendes, Marcus Bedeau, Cecilia Gervasoni Latorre, Syed Hussain, Rey Jairus Marasigan, Katerin Marinas Delgado, Ernesto Vilches Martinez

Completed/Approved User Stories:

- As a developer, I want to use the logistic regression module from sklearn to have a working data representation

- As a developer, I want to have a correlation matrix of the data, so that we can assess relevant data.

User Stories moved to Backlog:

- As a developer, we need to augment positive churns using SMOTE in order to have a balanced dataset

- As a developer, I need to find a way to effectively split the data, in order to make better predictions in our model

What the team should start doing in future sprints:

- Merge a finished regression model with the UI

What the team should stop doing in future sprints:

- Data should be sufficiently cleaned by now

What the team should continue to do for future sprints:

- Continue attending meetings

- Continue working on the UI

_________________________________________________________________________

Scrum Meeting Information

Churn Modeling Detection Team

Sprint Review/Retrospective - Sprint 5

Date: 4-3-22

Start Time: 4:00PM

End Time: 5:00PM

Attendees: Jose Iturria, Jairo Adarmes Arias, Eddy Garcia, Josue Daniel Prendes, Marcus Bedeau, Cecilia Gervasoni Latorre, Syed Hussain, Rey Jairus Marasigan, Katerin Marinas Delgado, Ernesto Vilches Martinez

Completed/Approved User Stories:

- As a developer, we need to augment positive churns using SMOTE in order to have a balanced dataset

- As a developer, I want to find a way to effectively split the data, in order to make better predictions in our model

User Stories moved to Backlog:

- As a developer, we need to remove some columns with high correlation in order to improve our prediction accuracy.

- As a developer, I want to implement K-fold cross validation in order to see if such a model produces better results than Logistic regression with SMOTE.

- As a developer, I want to have our UI correctly showcasing predictive model accuracies

What the team should start doing in future sprints:

- I want to start applying some finishing touches to the UI

- We need to prepare for the final presentation

- Start writing documentation

- Think about how we want to make our posters (Capstone 2)

What the team should stop doing in future sprints:

- Stop cleaning data, focus on improving model

What the team should continue to do for future sprints:

-Continue UI work

- Improve predictive model

_________________________________________________________________________

Scrum Meeting Information

Churn Modeling Detection Team

Sprint Review/Retrospective - Sprint 6

Date: 4-17-22

Start Time: 4:00PM

End Time: 5:00PM

Attendees: Jose Iturria, Jairo Adarmes Arias, Eddy Garcia, Josue Daniel Prendes, Marcus Bedeau, Cecilia Gervasoni Latorre, Syed Hussain, Rey Jairus Marasigan, Katerin Marinas Delgado, Ernesto Vilches Martinez

Completed/Approved User Stories:

- As a developer, I want to implement K-fold cross validation in order to see if such a model produces better results than Logistic regression with SMOTE.

- As a developer, I want to improve the accuracy of the model by Stratified K-fold validation in order to improve our prediction accuracy

- As a developer, I want to have our UI correctly showcasing predictive model accuracies

- As a developer, I want to our UI to showcase some important elements pertaining to logistic regression

User Stories moved to Backlog:

- As a developer, I want to improve our UI to showcase important elements pertaining to logistic regression

What the team should start doing in future sprints:

- I want to apply small finishing touches to the UI

- Prepare for the final presentation

- Start writing documentation and finish it

- Complete Posters for Capstone 1 and Capstone 2

- Complete small video presentation

What the team should stop doing in future sprints:

- Stop focusing on increasing the prediction accuracy

What the team should continue to do for future sprints:

- Finish UI work

- Complete documentation, Posters, Video

______________________________________________________________________

Scrum Meeting Information

Churn Modeling Detection Team

Sprint Review/Retrospective - Sprint 7

Date: 5-1-22

Start Time: 4:00PM

End Time: 5:00PM

Attendees: Jose Iturria, Jairo Adarmes Arias, Eddy Garcia, Josue Daniel Prendes, Marcus Bedeau, Cecilia Gervasoni Latorre, Syed Hussain, Rey Jairus Marasigan, Katerin Marinas Delgado, Ernesto Vilches Martinez

Completed/Approved User Stories:

- As a user, I want the way the model is represented in the UI to be visually appealing, to enhance my user experience.

- As a user, I want an intuitive interface, to ease my user experience.

User Stories moved to Backlog:

- (Future) Re-work UI to use React to have more flexibility with display elements.

- (Future) Try implementing a Decision Tree to predict churn factors.

What the team should start doing in future sprints:

- Have a great summer!

- If the project is renewed for another semester, make improvements to the UI (switch to react?)

- Make improvements to the model.

What the team should stop doing in future sprints:

- None

What the team should continue to do for future sprints:

- Continue refining the model and improve the accuracy score

______________________________________________________________________________

## Appendix D - User Manuals, Installation/Maintenance Documentation, Shortcomings/Wishlist Documentation

### User Manual

- Navigate to the project directory and open a terminal window.

- Type ‘streamlit run displayData.py’ from the project directory, this will run the project on the default browser.

- You are greeted by the main page, which will display the graphs and charts that we are using to analyze the data.

- The dataframe shows the features/values that were used for our model.

- The bar chart shows the number of positive vs. negative churns from the original dataset provided to us.

- The scatter plots remain to be implemented, but we have a placeholder to select what fields we want to do a logistic regression scatterplot on.

- The correlations heat map shows the columns used in the final model, and their associated correlation values.

- The feature importance graph displays the most likely churn factors.

- The confusion matrix roughly displays model accuracy and precision.

- The classification report displays information about the model accuracy and precision.

### Installation/Maintenance

- Install Python3 and VSCode:

Python

Download the Official Installer:

- Open a browser window and navigate to the Python.org Downloads page for macOS.

- Under the “Python Releases for Mac OS X” heading, click the link for the Latest Python 3 Release - Python 3.x.x. As of this writing, the latest version was Python 3.8.4.

- Scroll to the bottom and click macOS 64-bit installer to start the download.

When the installer is finished downloading, run the installer by double-clicking the downloaded file.

Follow these steps to complete the installation:

- Press Continue a few times until you’re asked to agree to the software license agreement. Then click Agree.

- You’ll be shown a window that tells you the install destination and how much space it will take. You most likely don’t want to change the default location, so go ahead and click Install to start the installation.

- When the installer is finished copying files, click Close to close the installer window.

To check that Python was successfully installed, first open a command-line application, such as Terminal.

With the command line open, type in the following commands:

$ python3 –version

If Python was already set up,, then the python3 command would display the version number, for example:

$ python3 –version

Python 3.6.10

Visual Studio

Download the Official Installer:

- Download the installer from the Visual Studio for Mac download page.

- Once the download is complete, select the VisualStudioforMacInstaller.dmg to mount the installer, then run it by double-clicking the arrow logo.

- You may be presented with a warning about the application being downloaded from the Internet. Select Open.

- Wait while the installer checks your system.

- An alert will appear asking you to acknowledge the privacy and license terms. Follow the links to read them, then press Continue if you agree.

- Select the components you wish to use.

- After you've made your selections, press the Install button.

The installer will display progress as it downloads and installs Visual Studio for Mac and the selected workloads. You'll be prompted to enter your password to grant the privileges necessary for installation.

Once installed, Visual Studio for Mac prompts you to personalize your installation by signing in and selecting the key bindings that you'd like to use.

Once VS Code has been installed, use the following tutorial to connect VS Code to Python: https://code.visualstudio.com/docs/editor/extension-marketplace

- Install dependencies:

  - pip3 install pandas

  - pip3 install streamlit

  - pip3 install sklearn

  - pip3 install altair

  - pip3 install seaborn

  - pip3 install matplotlib

  - pip3 install statsmodels

  - pip3 install imblearn

### Shortcomings

We did not anticipate the data to be so unbalanced. Only about 7% of the usable data we received contained positive churns, the other 93% were negative churns. For this reason, we used the SMOTE method from imbalanced-learn to balance the data. This helped tremendously in our model results, but such high oversampling can have negative effects on the overall model performance. We would prefer if the dataset already provided a balanced churn rate.

### Wishlist

- Use a decision tree to hopefully have an improved and more accurate model.

- Oversample the data more effectively (or simply have more data to work with).

- Recreate the entire UI using React in order to have more flexibility with UI elements.