SPRINT 1

January 18th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 3:00 PM

End time: 3:30 PM

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Contacted the Product Owner Michael Bucar to understand what needs to be done for the project, and contacted the professor to receive the files and repository for the project.

● What is planned to be done for the next scrum meeting?

○ Hopefully receive the files and repository for the project so that we can begin discussion on what we need to focus on.

● What are the hurdles?

○ Just time. Just waiting really.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Had first meeting with all the members

● What is planned to be done for the next scrum meeting?

○ Brush up on database and software programming/implementation

● What are the hurdles?

○ Waiting on repos for the project

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ N/A (first meeting)

● What was done since the last scrum meeting?

○ N/A (first meeting)

● What is planned to be done for the next scrum meeting?

○ Go over the project the last team worked on

● What are the hurdles?

○ Waiting on the previous team’s repo

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ N/A (First Meeting)

● What was done since the last scrum meeting?

○ N/A (First Meeting)

● What is planned to be done for the next scrum meeting?

○ Go over what the last team did for this project

● What are the hurdles?

○ Waiting on the repo and understanding it

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ N/A (First Meeting)

● What was done since the last scrum meeting?

○ N/A (First Meeting)

● What is planned to be done for the next scrum meeting?

○ Hopefully receive the files and repository for the project so that we can begin discussion on what we need to focus on.

● What are the hurdles?

○ Waiting on the previous team’s repo

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ We introduced ourselves to the team, went over what was expected, and talked about our strengths.

● What is planned to be done for the next scrum meeting?

We hope to have the codebase that the previous team worked on by then, so the plan is to revise it and understand it so that we could begin working on new tasks.

● What are the hurdles?

○ Waiting for the previous team’s repo

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○The team had our first meeting where we got a chance to address the expectations and needs of each team member.

● What is planned to be done for the next scrum meeting?

○ Getting access to the repository, diving into literature, and assigning group members with tasks aligned with their skills.

● What are the hurdles?

○ Accommodating time to work with all group members’ schedule’s.

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○We introduced ourselves and discussed our strengths and what we would be focusing on for this week.

● What is planned to be done for the next scrum meeting?

○ We will attempt to look over the repository and divy out information for the following week.

● What are the hurdles?

○ Being able to see the repository and understand where we are within the project.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Introductions between the members of the group and a quick overview of what the project will be

● What is planned to be done for the next scrum meeting?

○ Review the existing codebase to scope out work for the semester

● What are the hurdles?

○ Waiting to receive access to the codebase and understanding it

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Introduction of the team members and explanation of the goals of our project

● What is planned to be done for the next scrum meeting?

○ Review repository to plan our future work with this project

● What are the hurdles?

○ Waiting to receive repository

January 19th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 3:00 PM

End time: 3:30 PM

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Received the files from the Fall 2021 semester, and distributed it to the other team members.

● What is planned to be done for the next scrum meeting?

○ Discussion regarding what we should begin doing for the database and coding portions of the project.

● What are the hurdles?

○ Understanding what needs to be done, and the options that we have available to us. There are a lot of options and we want to make sure that we make the choice that benefits this project the most.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Went over the files from the project

● What is planned to be done for the next scrum meeting?

○ Brush up on database and software programming/implementation

● What are the hurdles?

○ Waiting on repos/exe for the project

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Went over the last team’s project

● What is planned to be done for the next scrum meeting?

○ Plan out what to do with the current project

● What are the hurdles?

○ Getting the current project to run

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ We were given the files

● What is planned to be done for the next scrum meeting?

○ Looking into the files and figure out how to work with them

● What are the hurdles?

○ Waiting on responses from the previous team about some missing files

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Briefly went through the the project’s files

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files and install the programs to run the files

● What are the hurdles?

○ Understanding the project’s files

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Went through project files to see what work the previous team had done.

● What is planned to be done for the next scrum meeting?

Download all necessary software in order to run the project and begin planning on what needs to be done to the project.

● What are the hurdles?

○ Understanding what the previous team’s intentions were with the project, what they were working on, etc.

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○We were able to get access to documentation and some of the code for the project during this scrum meeting. It allowed us to begin analyzing areas that need improvement and how we can implement it.

● What is planned to be done for the next scrum meeting?

○ For the next scrum meeting we can expect to come in with what we have learned from overviewing the code and literature from the previous team, as we brainstorm areas for improvement and implementation.

● What are the hurdles?

○Acquiring all the necessary information needed to delve into the project such as waiting on access for the repository.

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○this meeting we reviewed some of the combo counter code we received and talked about points of interest and possibly changing different parts of the system.

● What is planned to be done for the next scrum meeting?

○ We will be revisiting the execution and view the software to make these points.

● What are the hurdles?

○ Being able to execute the current software

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Reviewed the code base and tried to analyze what can/should be improved

● What is planned to be done for the next scrum meeting?

○ Continue going over the existing project to find points of interest

● What are the hurdles?

○ Some files are missing and the project was having an issue when trying to start

Oscar Molina - Capstone 1 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Reviewed code left by previous developers to understand what we should work on

● What is planned to be done for the next scrum meeting?

○ Continue to review what has been done on the project and fix minor mistakes

● What are the hurdles?

○ Some missing files that were probably not provided

January 20th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 3:00 PM

End time: 3:30 PM

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Begun putting the files into a repository and starting the program to see it run.

● What is planned to be done for the next scrum meeting?

○ Have the program fully run and have the repository fully uploaded and access to it by each of the members

● What are the hurdles?

○ Hopefully getting the program to run properly, by possibly making the database compatible with the program.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Went over the files from the project

● What is planned to be done for the next scrum meeting?

○ Brush up on database and software programming/implementation

● What are the hurdles?

○ Waiting on repos/exe for the project

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Went over the last team’s project

● What is planned to be done for the next scrum meeting?

○ Get the repo up and get the team set up

● What are the hurdles?

○ Getting the current project to run

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Went over the provided files

● What is planned to be done for the next scrum meeting?

○ Planning out the next steps to take

● What are the hurdles?

○ Getting the project to work

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Look through the project’s files

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files and install the programs to run the files

○ Get the repo up and get the team set up

● What are the hurdles?

○ Understanding the project’s files

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Went through project files to see what work the previous team had done.

● What is planned to be done for the next scrum meeting?

Speak with the PO to clarify what is expected to be done by the end of the semester.

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Dove into some of the source code to understand the architecture of the program and how it can be improved.

● What is planned to be done for the next scrum meeting?

○ Have the repository up and running to allow all team members to have access to code.

● What are the hurdles?

○ Setting up the repository and database discrepancies.

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○Added files to the repository and continuing to review the files

● What is planned to be done for the next scrum meeting?

○ Be able to look over the code together as a team

● What are the hurdles?

○ Setting up the repository and database discrepancies.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Reviewing the files of the project

● What is planned to be done for the next scrum meeting?

○ Access the repository if ready

● What are the hurdles?

○ Getting the project up and running successfully

Oscar Molina - Capstone 1 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Updated some previous files in the repository and discussed methods to run the program

● What is planned to be done for the next scrum meeting?

○ Being able to open the program and files properly and have the program running

● What are the hurdles?

○ Program was not set up properly previously, as well as the databases

January 21st, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 3:00 PM

End time: 3:30 PM

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continuing to place files into the repository and further work on the program fully running.

● What is planned to be done for the next scrum meeting?

○ Properly plan meetings that fit the schedules of the various members. Most likely make 2 sessions per day, one during the morning and another in the evening.

● What are the hurdles?

○ Hopefully getting the program to run properly and schedule daily meetings to everyone’s personal schedules.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Went over the files from the project and set up the user stories

● What is planned to be done for the next scrum meeting?

○ Brush up on database and software programming/implementation

● What are the hurdles?

○ Waiting on repos/exe for the project deciding on database implementation

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Went over the last team’s project

● What is planned to be done for the next scrum meeting?

○ Get the repo up and get the team set up

● What are the hurdles?

○ Getting the current project to run

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Went over the provided files

● What is planned to be done for the next scrum meeting?

○ Continue looking at the files given

● What are the hurdles?

○ Getting the project to work

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Look through the project’s files

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files

● What are the hurdles?

○ Understanding the project’s files

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Went through project files to see what work the previous team had done.

● What is planned to be done for the next scrum meeting?

Continue to look at the given project files.

● What are the hurdles?

Running the project that the previous team completed.

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Schedules were worked on to have accessibility to all group members and continued to review files.

● What is planned to be done for the next scrum meeting?

○ Have an idea/concept for database and updates.

● What are the hurdles?

○ Getting the repository and database up and running.

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Discussed the how to launch the project and what we will be working on for the future

● What is planned to be done for the next scrum meeting?

○ Next meeting we will work on designating projects to everyone

● What are the hurdles?

○ Having access to the right tools to launch the project

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Reviewing the files of the project

● What is planned to be done for the next scrum meeting?

○ Access the repository if ready

● What are the hurdles?

○ Getting the project up and running successfully

Oscar Molina - Capstone 1 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Updated more of the previous files in the repository and kept discussing methods to run the program

● What is planned to be done for the next scrum meeting?

○ Keep working on making the program run and change the meeting schedules so they fit everyone

● What are the hurdles?

○ Some files are still missing, and some meetings are difficult to attend for everyone

January 24th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 7:50 P.M.

End time: 8:09 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continuing to place files into the repository and further work on the program fully running.

● What is planned to be done for the next scrum meeting?

○ Ensuring that each of the user stories made during the Sprint planning are done by the end of the sprint

● What are the hurdles?

○ Hopefully getting the program to run properly and schedule daily meetings to everyone’s personal schedules.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Meet with the PO over decisions on the project

● What is planned to be done for the next scrum meeting?

○ Brush up on database and software programming/implementation

● What are the hurdles?

○ Starting the process to switch databases

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Went over the last team’s project and looked into database structures

● What is planned to be done for the next scrum meeting?

○ Get started on the user stories

● What are the hurdles?

○ Getting the current project to run fully

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Went over the provided files

● What is planned to be done for the next scrum meeting?

○ Continue looking at the files given and starting user stories

● What are the hurdles?

○ Getting the project to work

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Look through the project’s files

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files

● What are the hurdles?

○ Understanding the project’s files

○ Getting the project to work

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Spoke with PO about expectations of the project and ideas that we wanted to present to him.

● What is planned to be done for the next scrum meeting?

Begin working on the project.

● What are the hurdles?

Running the project that the previous team completed.

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Repository was continually updated; code was further reviewed.

● What is planned to be done for the next scrum meeting?

○ Begin assigning and implementing certain user stories.

● What are the hurdles?

○ Having to rehaul some aspects of the previous teams project

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Talked with the product owner to see what they would like to complete next on the project.

● What is planned to be done for the next scrum meeting?

○ Next meeting we will distribute project assignments between all members

● What are the hurdles?

○ Getting into the database system

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Continued reviewing and organizing the files of the project

● What is planned to be done for the next scrum meeting?

Assigning tasks to the team

● What are the hurdles?

○ Getting the project to run still

Oscar Molina - Capstone 1 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Went over provided files

● What is planned to be done for the next scrum meeting?

○ Work on user stories

● What are the hurdles?

○ Working on the previous team project

January 25th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continuing to place files into the repository and further work on the program fully running.

● What is planned to be done for the next scrum meeting?

○ Watching videos on Google firebase to understand how it works.

● What are the hurdles?

○ Hopefully getting the program to run properly and schedule daily meetings to everyone’s personal schedules.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Decided we will be doing a cloud based implementation

● What is planned to be done for the next scrum meeting?

○ Brush up on database and software programming/implementation

● What are the hurdles?

○ Starting the process to switch databases

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Went over the last team’s project and looked into database structures

● What is planned to be done for the next scrum meeting?

○ Get started on the user stories

● What are the hurdles?

○ Getting the current project to run fully

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Went over the provided files

● What is planned to be done for the next scrum meeting?

○ Continue looking at the files given and starting user stories

● What are the hurdles?

○ Getting the project to work

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Look through the project’s files

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files

● What are the hurdles?

○ Understanding the project’s files

○ Getting the project to work

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Repository was updated.

● What is planned to be done for the next scrum meeting?

Watching videos about Firebase to better understand it.

● What are the hurdles?

Switching databases

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Repository was further updated, getting program functionality.

● What is planned to be done for the next scrum meeting?

○ User stories will begin to be worked on.

● What are the hurdles?

○ Certain difficulties with the previous team's code.

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Talked with the product owner to see what they would like to complete next on the project.

● What is planned to be done for the next scrum meeting?

○ Next meeting we will distribute project assignments between all members

● What are the hurdles?

○ Getting into the database system

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Continued reviewing and organizing the files of the project

● What is planned to be done for the next scrum meeting?

Dividing the team so they can focus on a specific aspect of the project

● What are the hurdles?

○ Getting the project to run still

Oscar Molina - Capstone 1 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continue to work on running the program and discussing the meeting times so that everyone can attend

● What is planned to be done for the next scrum meeting?

○ Continue to work on user stories

● What are the hurdles?

○ Still troublesome to run certain files given by previous team

January 26th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ The GitHub repository is now up and running.

● What is planned to be done for the next scrum meeting?

○ Understanding the concepts of Google Firebase, as well as fully getting the program running.

● What are the hurdles?

○ Figuring out what specific class within the program can be altered to allow access past the login screen, allowing us fiddle with the modes that have been developed by the previous groups.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Decided we will be doing a cloud based implementation

● What is planned to be done for the next scrum meeting?

○ Brush up on database and software programming/implementation

● What are the hurdles?

○ Starting the process to switch databases

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Went over the last team’s project and looked into database structures

● What is planned to be done for the next scrum meeting?

○ Get started on the user stories

● What are the hurdles?

○ Getting the current project to run fully

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Went over the provided files

● What is planned to be done for the next scrum meeting?

○ Continue looking at the files given and understanding them

● What are the hurdles?

○ Getting the project to work

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Look through the project’s files

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files

● What are the hurdles?

○ Understanding the project’s files

○ Getting the project to work

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Repository was updated.

● What is planned to be done for the next scrum meeting?

Watching videos about Firebase to better understand it.

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Repository was further updated, getting program functionality.

● What is planned to be done for the next scrum meeting?

○ User stories start date will be set

● What are the hurdles?

○ Understanding previous framework.

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Talked about what our strengths were and what we would be interested in learning.

● What is planned to be done for the next scrum meeting?

○ Next meeting we would focus on going over what a cloud storage system would look like.

● What are the hurdles?

○ Getting into the database system

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Continued reviewing and organizing the files of the project

● What is planned to be done for the next scrum meeting?

Dividing the team so they can focus on a specific aspect of the project

● What are the hurdles?

○ Getting the project to run still

Oscar Molina - Capstone 1 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continue to work on running the program and discussing the meeting times so that everyone can attend, review java and databases

● What is planned to be done for the next scrum meeting?

○ Continue to work on user stories and accordingly divide the roles

● What are the hurdles?

○ Still troublesome to run certain files given by previous team

January 27th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ The GitHub repository is now up and running.

● What is planned to be done for the next scrum meeting?

○ Understanding the concepts of Google Firebase, as well as fully getting the program running.

● What are the hurdles?

○ Figuring out what specific class within the program can be altered to allow access past the login screen, allowing us fiddle with the modes that have been developed by the previous groups.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Went over firebase API

● What is planned to be done for the next scrum meeting?

○ Get everyone into the github repo

● What are the hurdles?

○ Starting the process to implement Firebase

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Got the github set up

● What is planned to be done for the next scrum meeting?

○ Learn Google Firebase

● What are the hurdles?

○ Getting the current project to run fully

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Went over the provided files and looked at firebase

● What is planned to be done for the next scrum meeting?

○ Continue looking at the files given and understanding them

● What are the hurdles?

○ Getting the project to work

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Look through the project’s files

○ Look at firebase

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files

● What are the hurdles?

○ Understanding the project’s files

○ Getting the project to work

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Most of the team members were invited to the github repository.

● What is planned to be done for the next scrum meeting?

By the next meeting, we should have everyone assigned to a section of the project.

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Repository was uploaded and access was given to all members.

● What is planned to be done for the next scrum meeting?

○ Look into documentation for databases and further knowledge on previous teams code

● What are the hurdles?

○ Learning about databases and how its implementation works.

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Talked about what our strengths were and what we would be interested in learning.

● What is planned to be done for the next scrum meeting?

○ Next meeting we would focus on going over what a cloud storage system would look like.

● What are the hurdles?

○ Getting into the database system

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ I gained access to the repository

● What is planned to be done for the next scrum meeting?

Talking more about team division now that everyone has access to the repository

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ The repository was set up on github where every member can access it

● What is planned to be done for the next scrum meeting?

○ Review databases and java and give specific roles to each member on what to work on in this project

● What are the hurdles?

○ Still troublesome to run certain files given by previous team

January 28th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finishing a few of the user stories that were needed to be done, ushc as reviewing Java and SQL

● What is planned to be done for the next scrum meeting?

○ Planning the user stories to be discussed in the Sprint Planning meeting.

● What are the hurdles?

○ Determining how we will begin to split up groups, depending on the strengths each member has.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Got the github going with multiple members

● What is planned to be done for the next scrum meeting?

○ Look into Firebase API

● What are the hurdles?

○ Starting the process to implement Firebase

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Got the github set up

● What is planned to be done for the next scrum meeting?

○ Learn Google Firebase

● What are the hurdles?

○ Getting the current project to run fully

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Went over the provided files and looked at firebase

● What is planned to be done for the next scrum meeting?

○ Continue looking at the files given and understanding them

● What are the hurdles?

○ Getting the project to work

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Look through the project’s files

○ Look at firebase

○ Meet with the Product Owner

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files

● What are the hurdles?

○ Understanding the project’s files

○ Getting the project to work

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Most of the team members were invited to the github repository.

● What is planned to be done for the next scrum meeting?

By the next meeting, we should have everyone assigned to a section of the project.

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ User stories were analyzed to see which are the most crucial, and which should be our priority for the next sprint.

● What is planned to be done for the next scrum meeting?

○ Assign user stories for the upcoming sprint.

● What are the hurdles?

○ Getting familiar with the code and getting access to the program without having to bypass.

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ We discussed the retrospective questions and met with the product owner.

● What is planned to be done for the next scrum meeting?

○ Next meeting will begging assigning roles

● What are the hurdles?

○ Figuring out who will go where in each role.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ I gained access to the repository

● What is planned to be done for the next scrum meeting?

Talking more about team division now that everyone has access to the repository

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Looked at firebase as our database and looked deeper into the repository

● What is planned to be done for the next scrum meeting?

○ Continue to Review databases and java and give specific roles to each member on what to work on in this project

● What are the hurdles?

○ Still troublesome to run certain files given by previous team

SPRINT 2

January 31st, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Setting up the user stories to focus on, as well as determine how groups will be set up.

● What is planned to be done for the next scrum meeting?

○ Announce Java and database groups.

● What are the hurdles?

○ Hoping that everyone attends tomorrow’s meetings so that they know what group they are in.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Got the github going with multiple members

● What is planned to be done for the next scrum meeting?

○ Look into how to start up Firebase

● What are the hurdles?

○ Starting the process to transition to Firebase

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Got the github set up

● What is planned to be done for the next scrum meeting?

○ Learn Google Firebase

● What are the hurdles?

○ Getting the current project to run fully

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Looking into the files

● What is planned to be done for the next scrum meeting?

○ Learn about Java UI work

● What are the hurdles?

○ Getting the project to work

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Look through the project’s files

○ Look at Java UI

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files

● What are the hurdles?

○ Understanding the project’s files

○ Getting the project to work

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Brush up on Java

● What is planned to be done for the next scrum meeting?

Look over project files

● What are the hurdles?

Running the project

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Assigning user stories for the following sprint to group members

● What is planned to be done for the next scrum meeting?

○ Begin working on the sprints user stories and finalize groups.

● What are the hurdles?

○ Still getting familiar with the database system being used.

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ We discussed the retrospective questions and met with the product owner.

● What is planned to be done for the next scrum meeting?

○ Next meeting will begging assigning roles

● What are the hurdles?

○ Figuring out who will go where in each role.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Assigning user stories for the sprint

● What is planned to be done for the next scrum meeting?

Assigning roles to every member

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked user stories and assigned people to each one

● What is planned to be done for the next scrum meeting?

○ Assign the databases and java roles

● What are the hurdles?

○ N/A

February 1st, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Groups have been made, and members will begin working on this sprint’s user stories.

● What is planned to be done for the next scrum meeting?

○ Setting up meetings to help members get the initial program running.

● What are the hurdles?

○ Getting the program to run on everyone’s machine.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Got the github going with multiple members

● What is planned to be done for the next scrum meeting?

○ Look into how to start up Firebase

● What are the hurdles?

○ Starting the process to transition to Firebase

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Assigned teams to work on the project

● What is planned to be done for the next scrum meeting?

○ Start setting up the database

● What are the hurdles?

○ Getting the current project to run fully

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Looking into the files

● What is planned to be done for the next scrum meeting?

○ Learn about Java UI work

● What are the hurdles?

○ Getting the project to work

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Look through the project’s files

○ Look at Java UI

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files

● What are the hurdles?

○ Understanding the project’s files

○ Getting the project to work

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Brush up on Java

● What is planned to be done for the next scrum meeting?

Look over project files

● What are the hurdles?

Running the project

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Assigned user stories to group members

● What is planned to be done for the next scrum meeting?

○ Begin working on individual/group user stories

● What are the hurdles?

○ Learning about databases in a short timeframe.

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ We discussed the retrospective questions and met with the product owner.

● What is planned to be done for the next scrum meeting?

○ Next meeting will begging assigning roles

● What are the hurdles?

○ Figuring out who will go where in each role.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Assigned role to members

● What is planned to be done for the next scrum meeting?

○ Start planning with members of similar roles for tasks

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked user stories and assigned people to each one

● What is planned to be done for the next scrum meeting?

○ Work on the databases and java

● What are the hurdles?

○ N/A

February 2nd, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Groups have been made, and members will begin working on this sprint’s user stories.

● What is planned to be done for the next scrum meeting?

○ Setting up meetings to help members get the initial program running.

● What are the hurdles?

○ Getting the program to run on everyone’s machine.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Got the program fully running

● What is planned to be done for the next scrum meeting?

○ Look into how to start up Firebase

● What are the hurdles?

○ Starting the process to transition to Firebase

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Assigned teams to work on the project

● What is planned to be done for the next scrum meeting?

○ Start setting up the database

● What are the hurdles?

○ Getting the current project to run fully

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Looking into the files

● What is planned to be done for the next scrum meeting?

○ Learn about Java UI work

● What are the hurdles?

○ Getting the project to work

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Look through the project’s files

○ Look at Java UI

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files

● What are the hurdles?

○ Understanding the project’s files

○ Getting the project to work

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Brush up on Java

● What is planned to be done for the next scrum meeting?

Look over project files

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Was able to get program running

● What is planned to be done for the next scrum meeting?

○ Attempt to get program communicating with MySQL, if not diverting all attention to Google Firebase

● What are the hurdles?

○ Getting familiar with Firebase if MySQL falls through.

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ We discussed the retrospective questions and met with the product owner.

● What is planned to be done for the next scrum meeting?

○ Next meeting will begging assigning roles

● What are the hurdles?

○ Figuring out who will go where in each role.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Assigned role to members

● What is planned to be done for the next scrum meeting?

○ Start planning with members of similar roles for tasks

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Discuss who has been able to run the program

● What is planned to be done for the next scrum meeting?

○ Work on the databases and java by groups

● What are the hurdles?

○ N/A

February 3rd, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 4

● What was done since the last scrum meeting?

○ Groups have been made, and members will begin working on this sprint’s user stories.

● What is planned to be done for the next scrum meeting?

○ Properly getting the repository set up for cloning and branching for commits made by the group.

● What are the hurdles?

○ Understanding what is preventing the repository from being cloned properly.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Got the program fully running

● What is planned to be done for the next scrum meeting?

○ Look into how to start up Firebase

● What are the hurdles?

○ Starting the process to transition to Firebase

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Assigned teams to work on the project

● What is planned to be done for the next scrum meeting?

○ Start setting up the database

● What are the hurdles?

○ Getting the current project to run fully

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Got the project running

● What is planned to be done for the next scrum meeting?

○ Learn more about Java UI work

● What are the hurdles?

○ Working with the given code

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Look through the project’s files

○ Look at Java UI

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files

● What are the hurdles?

○ Understanding the project’s files

○ Working with the given codes

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Brush up on Java

● What is planned to be done for the next scrum meeting?

Look over project files

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Attempted to get database to receive input from program

● What is planned to be done for the next scrum meeting?

○ Begin working on user stories assigned to my group

● What are the hurdles?

○ Learning about Google Firebase framework.

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Look through the project’s files

○ navigated through new cloud storage syste

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files

● What are the hurdles?

○ Understanding the project’s files

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Cloning the repo and reviewing the Java code for my task

● What is planned to be done for the next scrum meeting?

○ Start talking about what changes to the UI are needed

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Cloned the repository so that it works properly

● What is planned to be done for the next scrum meeting?

○ Work on the databases and java by groups

● What are the hurdles?

○ N/A

February 4th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ The repository is finally finished and ready to go. People are able to run git commands on netbeans, and update the project accordingly.

● What is planned to be done for the next scrum meeting?

○ Going full force into each of the user stories we need to complete for this week.

● What are the hurdles?

○ Still trying to figure out how to bypass the login screen so that we can see how the rest of the program works.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Connected netbeans to the github repo

● What is planned to be done for the next scrum meeting?

○ Look into how to start up Firebase

● What are the hurdles?

○ Starting the process to transition to Firebase

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Assigned teams to work on the project

● What is planned to be done for the next scrum meeting?

○ Start setting up the database

● What are the hurdles?

○ Getting the current project to run fully

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Looking at the code

● What is planned to be done for the next scrum meeting?

○ Learn more about Java UI work

● What are the hurdles?

○ Understanding how to make changes

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Look through the project’s files

○ Look at Java UI

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files

● What are the hurdles?

○ Understanding the project’s files

○ Working with the given codes

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Fully ran the project, identified key details to change so that it can be easier for the team to work with the different features of the project

● What is planned to be done for the next scrum meeting?

Comment/modify code

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Able to start updating program and working on user stories.

● What is planned to be done for the next scrum meeting?

○ Reconvene on status of user stories and expectations.

● What are the hurdles?

○ Getting Google Firebase up and running.

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Look through the project’s files

○ navigated through new cloud storage syste

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files

● What are the hurdles?

○ Understanding the project’s files

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Cloning the repo and reviewing the Java code for my task

● What is planned to be done for the next scrum meeting?

○ Start talking about what changes to the UI are needed

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Cloned the repository so that it works properly

● What is planned to be done for the next scrum meeting?

○ Work on the databases and java by groups

● What are the hurdles?

○ N/A

February 7th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Aiding with connecting to the repository via cloning it through Github

● What is planned to be done for the next scrum meeting?

○ Working on the user stories for the rest of this week.

● What are the hurdles?

○ Determining good times for either groups to work on the project.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Looked over the code

● What is planned to be done for the next scrum meeting?

○ Look into how to start up Firebase

● What are the hurdles?

○ Starting the process to transition to Firebase

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Assigned teams to work on the project

● What is planned to be done for the next scrum meeting?

○ Start setting up the database

● What are the hurdles?

○ Getting the current project to run fully

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Looking at the code

● What is planned to be done for the next scrum meeting?

○ Learn more about Java UI work

● What are the hurdles?

○ Understanding how to make changes

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Look through the project’s files

○ Look at Java UI

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files

● What are the hurdles?

○ Understanding the project’s files

○ Working with the given codes

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Fully ran the project, identified key details to change so that it can be easier for the team to work with the different features of the project

● What is planned to be done for the next scrum meeting?

Comment/modify code

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked on getting the program fully running and minor adjustments to UI.

● What is planned to be done for the next scrum meeting?

○ Begin working on user stories assigned for the second sprint and adjust planning and expectations accordingly.

● What are the hurdles?

○ Still working on getting past the login screen, the program is otherwise fully operational besides this feature.

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Look through the project’s files

○ navigated through new cloud storage syste

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files

● What are the hurdles?

○ Understanding the project’s files

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Cloning the repo and reviewing the Java code for my task

● What is planned to be done for the next scrum meeting?

○ Start talking about what changes to the UI are needed

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Cloned the repository so that it works properly

● What is planned to be done for the next scrum meeting?

○ Work on the databases and java by groups

● What are the hurdles?

○ N/A

February 8th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Aiding with connecting to the repository via cloning it through Github

● What is planned to be done for the next scrum meeting?

○ Working on the user stories for the rest of this week.

● What are the hurdles?

○ Determining good times for either groups to work on the project.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Looked over the code

● What is planned to be done for the next scrum meeting?

○ Look into how to start up Firebase

● What are the hurdles?

○ Starting the process to transition to Firebase

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Assigned teams to work on the project

● What is planned to be done for the next scrum meeting?

○ Start setting up the database

● What are the hurdles?

○ Getting the current project to run fully

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Learning about Java UI

● What is planned to be done for the next scrum meeting?

○ Applying what’s learned to code

● What are the hurdles?

○ Understanding how to make changes

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Look through the project’s files

○ Look at Java UI

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files

● What are the hurdles?

○ Understanding the project’s files

○ Working with the given codes

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Fully ran the project, identified key details to change so that it can be easier for the team to work with the different features of the project

● What is planned to be done for the next scrum meeting?

Comment/modify code

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to get comfortable with firebase and began installations and implementations.

● What is planned to be done for the next scrum meeting?

○ Continue working on assigned user stories.

● What are the hurdles?

○ Coordinating firebase implementation.

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Look through the project’s files

○ navigated through new cloud storage syste

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files

● What are the hurdles?

○ Understanding the project’s files

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Cloning the repo and reviewing the Java code for my task

● What is planned to be done for the next scrum meeting?

○ Start talking about what changes to the UI are needed

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Cloned the repository so that it works properly

● What is planned to be done for the next scrum meeting?

○ Work on the databases and java by groups

● What are the hurdles?

○ N/A

February 9th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Aiding with connecting to the repository via cloning it through Github into Netbeans, troubleshooting problems and aiding with debugging the program.

● What is planned to be done for the next scrum meeting?

○ Working on the user stories for the rest of this week.

● What are the hurdles?

○ Determining good times for either groups to work on the project.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Looked over the code

● What is planned to be done for the next scrum meeting?

○ Look into how to start up Firebase

● What are the hurdles?

○ Starting the process to transition to Firebase

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Assigned teams to work on the project

● What is planned to be done for the next scrum meeting?

○ Start setting up the database

● What are the hurdles?

○ Getting the current project to run fully

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Learning more about Java UI

● What is planned to be done for the next scrum meeting?

○ Applying what’s learned to code

● What are the hurdles?

○ Understanding how to make changes

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Look through the project’s files

○ Look at Java UI

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files

● What are the hurdles?

○ Understanding the project’s files

○ Working with the given codes

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Fully ran the project, identified key details to change so that it can be easier for the team to work with the different features of the project

● What is planned to be done for the next scrum meeting?

Comment/modify code

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Cloning repository to netbeans and getting all team members acclimated with the project.

● What is planned to be done for the next scrum meeting?

○ Continue working on user stories and possibly begin setting up firebase.

● What are the hurdles?

○ Getting google firebase up and building knowledge with the framework.

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○examined new cloud base systems to use with the project

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files

● What are the hurdles?

○ Being able to implement the database sdk without causing issues to the local database

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Cloning the repo and reviewing the Java code for my task

● What is planned to be done for the next scrum meeting?

○ Start talking about what changes to the UI are needed

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Fixing problems with connection with repository and troubleshooting other problems

● What is planned to be done for the next scrum meeting?

○ Work on the databases and java user stories

● What are the hurdles?

○ Get the database to work properly with the program

February 10th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Aiding with connecting to the repository via cloning it through Github into Netbeans, troubleshooting problems and aiding with debugging the program.

● What is planned to be done for the next scrum meeting?

○ Working on the user stories for the rest of this week.

● What are the hurdles?

○ Determining good times for either groups to work on the project.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Looked over the code

● What is planned to be done for the next scrum meeting?

○ Look into how to start up Firebase

● What are the hurdles?

○ Starting the process to transition to Firebase

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Assigned teams to work on the project

● What is planned to be done for the next scrum meeting?

○ Start setting up the database

● What are the hurdles?

○ Getting the current project to run fully

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Learning more about Java UI

● What is planned to be done for the next scrum meeting?

○ Applying what’s learned to code and making it work

● What are the hurdles?

○ Understanding how to make changes

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Look through the project’s files

○ Look at Java UI

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files

● What are the hurdles?

○ Understanding the project’s files

○ Working with the given codes

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Fully ran the project, identified key details to change so that it can be easier for the team to work with the different features of the project

● What is planned to be done for the next scrum meeting?

Comment/modify code

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Researched more about database systems to be used for project.

● What is planned to be done for the next scrum meeting?

○ Continue working on assigned user stories.

● What are the hurdles?

○ Database implementation into project files.

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○examined new cloud base systems to use with the project

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files

● What are the hurdles?

○ Being able to implement the database sdk without causing issues to the local database

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Cloning the repo and reviewing the Java code for my task

● What is planned to be done for the next scrum meeting?

○ Start talking about what changes to the UI are needed

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Fixing problems with connection with repository and troubleshooting other problems

● What is planned to be done for the next scrum meeting?

○ Work on the databases and java user stories

● What are the hurdles?

○ Get the database to work properly with the program

February 11th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Understanding what was accomplished for this sprint, and discussing our plans for the next one

● What is planned to be done for the next scrum meeting?

○ Developing user stories for the next Sprint Planning.

● What are the hurdles?

○ Determining good user stories for the next sprint, as we do not want to include useless or difficult user stories that may hinder more than help us.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Looked over the code

● What is planned to be done for the next scrum meeting?

○ Look into how to start up Firebase

● What are the hurdles?

○ Starting the process to transition to Firebase

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Assigned teams to work on the project

● What is planned to be done for the next scrum meeting?

○ Start setting up the database

● What are the hurdles?

○ Getting the current project to run fully

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Learning more about Java UI

● What is planned to be done for the next scrum meeting?

○ Applying what’s learned to code and making it work

● What are the hurdles?

○ Being able to make changes

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Look through the project’s files

○ Look at Java UI

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files

● What are the hurdles?

○ Understanding the project’s files

○ Working with the given codes

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Fully ran the project, identified key details to change so that it can be easier for the team to work with the different features of the project

● What is planned to be done for the next scrum meeting?

Comment/modify code

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued working and researching on API

● What is planned to be done for the next scrum meeting?

○ Update on status of assigned user stories; check with PO for any wishlist features.

● What are the hurdles?

○ Finding times that fit with all group members.

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○examined new cloud base systems to use with the project

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files

● What are the hurdles?

○ Being able to implement the database sdk without causing issues to the local database

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Cloning the repo and reviewing the Java code for my task

● What is planned to be done for the next scrum meeting?

○ Start talking about what changes to the UI are needed

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Fixing problems with connection with repository and troubleshooting other problems

● What is planned to be done for the next scrum meeting?

○ Work on the databases and java user stories

● What are the hurdles?

○ Get the database to work properly with the program

SPRINT 3

February 14th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Determining the user stories for this sprint

● What is planned to be done for the next scrum meeting?

○ Begin work on the database.

● What are the hurdles?

○ Making sure to get the group together to begin work.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Looked over the code

● What is planned to be done for the next scrum meeting?

○ Look into how to start up Firebase

● What are the hurdles?

○ Starting the process to transition to Firebase

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Assigned teams to work on the project

● What is planned to be done for the next scrum meeting?

○ Start setting up the database

● What are the hurdles?

○ Getting the current project to run fully

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Learning more about Java UI

● What is planned to be done for the next scrum meeting?

○ Applying what’s learned to code and making it work

● What are the hurdles?

○ Being able to make changes

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Look through the project’s files

○ Look at Java UI

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files

● What are the hurdles?

○ Understanding the project’s files

○ Working with the given codes

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Met with the team to talk over changes.

● What is planned to be done for the next scrum meeting?

Comment/modify code

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ worked on adding comments for the project while the database gets set up.

● What is planned to be done for the next scrum meeting?

○ Have a good understanding of what we are doing as for cloud computing.

● What are the hurdles?

○ Database implementation is currently our biggest issue.

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○examined new cloud base systems to use with the project

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files

● What are the hurdles?

○ Being able to implement the database sdk without causing issues to the local database

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Reviewed the repository to start working on the relevant classes

● What is planned to be done for the next scrum meeting?

○ Figuring out which user stories to make for Java work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Fixing problems with connection with repository and troubleshooting other problems

● What is planned to be done for the next scrum meeting?

○ Work on the databases and java user stories

● What are the hurdles?

○ Get the database to work properly with the program

February 15th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Trying to get the Firebase SDK to work on Java

● What is planned to be done for the next scrum meeting?

○ Hopefully getting the SDK working, and fully functional for the Firebase database.

● What are the hurdles?

○ Trying to understand how to implement the SDK into the project to use the libraries for Firebase in Java.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Looked over firebase

● What is planned to be done for the next scrum meeting?

○ Look into how to start up Firebase

● What are the hurdles?

○ Figuring out how to have the program communicate with Firebase

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Assigned teams to work on the project

● What is planned to be done for the next scrum meeting?

○ Start setting up the database

● What are the hurdles?

○ Getting the current project to run fully

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Learning more about Java UI

● What is planned to be done for the next scrum meeting?

○ Applying what’s learned to code and making it work

● What are the hurdles?

○ Being able to make changes

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Look through the project’s files

○ Look at Java UI

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files

● What are the hurdles?

○ Understanding the project’s files

○ Working with the given codes

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Met with the team to talk over changes.

● What is planned to be done for the next scrum meeting?

Comment/modify code

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ setting up database system for program

● What is planned to be done for the next scrum meeting?

○Have some semblance of a database running alongside the program.

● What are the hurdles?

○ Getting SDK up and running with Firebase.

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Helped implement the java sdk for firebase allowing us to use a remote storage.

● What is planned to be done for the next scrum meeting?

○ Call firebase to take in user data

● What are the hurdles?

○ Being able to implement the database sdk without causing issues to the local database

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Reviewed the repository to start working on the relevant classes

● What is planned to be done for the next scrum meeting?

○ Figuring out which user stories to make for Java work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Fixing problems with connection with repository and troubleshooting other problems

● What is planned to be done for the next scrum meeting?

○ Work on the databases and java user stories

● What are the hurdles?

○ Get the database to work properly with the program

February 16th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Trying to get the Firebase SDK to work on Java

● What is planned to be done for the next scrum meeting?

○ Hopefully getting the SDK working, and fully functional for the Firebase database.

● What are the hurdles?

○ Trying to understand how to implement the SDK into the project to use the libraries for Firebase in Java.

- Trying to understand how to create a gradle build for the program to connect to the database.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Looked over firebase

● What is planned to be done for the next scrum meeting?

○ Look into how to start up Firebase

● What are the hurdles?

○ Figuring out how to have the program communicate with Firebase

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Assigned teams to work on the project

● What is planned to be done for the next scrum meeting?

○ Start setting up the database

● What are the hurdles?

○ Getting the current project to run fully

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Learning more about Java UI

● What is planned to be done for the next scrum meeting?

○ Applying what’s learned to code and making it work

● What are the hurdles?

○ Being able to make changes

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Look through the project’s files

○ Look at Java UI

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files

● What are the hurdles?

○ Understanding the project’s files

○ Working with the given codes

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Met with the team to talk over changes. Trying to implement Firebase into Java.

● What is planned to be done for the next scrum meeting?

Comment/modify code

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Working on java sdk development and reading documentation.

● What is planned to be done for the next scrum meeting?

○Getting SDK and firebase working in tandem.

● What are the hurdles?

○ Getting SDK up and running with Firebase promptly.

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Helped implement the java sdk for firebase allowing us to use a remote storage.

● What is planned to be done for the next scrum meeting?

○ Call firebase to take in user data

● What are the hurdles?

○ Being able to implement the database sdk without causing issues to the local database

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Went over Java UI on the repository

● What is planned to be done for the next scrum meeting?

○ Plan & implement how the UI should look

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Fixing problems with connection with repository and troubleshooting other problems

● What is planned to be done for the next scrum meeting?

○ Work on the databases and java user stories

● What are the hurdles?

○ Get the database to work properly with the program

February 17th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Trying to get the Firebase SDK to work on Java.

● What is planned to be done for the next scrum meeting?

○ Hopefully getting the SDK working, and fully functional for the Firebase database.

● What are the hurdles?

○ Trying to understand how to implement the SDK into the project to use the libraries for Firebase in Java.

- Trying to understand how to create a gradle build for the program to connect to the database.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Looked over firebase

● What is planned to be done for the next scrum meeting?

○ Look into how to start up Firebase

● What are the hurdles?

○ Figuring out how to have the program communicate with Firebase

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Assigned teams to work on the project

● What is planned to be done for the next scrum meeting?

○ Start setting up the database

● What are the hurdles?

○ Getting the current project to run fully

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Learning more about Java UI

● What is planned to be done for the next scrum meeting?

○ Applying what’s learned to code and making it work

● What are the hurdles?

○ Being able to make changes

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Look through the project’s files

○ Look at Java UI

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files

● What are the hurdles?

○ Understanding the project’s files

○ Working with the given codes

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Met with the team to talk over changes. Trying to implement Firebase into Java.

● What is planned to be done for the next scrum meeting?

Comment/modify code

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ SDK implementation into firebase with Java

● What is planned to be done for the next scrum meeting?

○Continue to make progress with SDK implementation

● What are the hurdles?

○ Getting Java and Firebase SDK working in tandem

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Helped implement the java sdk for firebase allowing us to use a remote storage.

● What is planned to be done for the next scrum meeting?

○ Call firebase to take in user data

● What are the hurdles?

○ Being able to implement the database sdk without causing issues to the local database

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Went over Java UI on the repository

● What is planned to be done for the next scrum meeting?

○ Plan & implement how the UI should look

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Fixing problems with connection with repository and troubleshooting other problems

● What is planned to be done for the next scrum meeting?

○ Work on the databases and java user stories

● What are the hurdles?

○ Get the database to work properly with the program

February 18th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 4.5

● What was done since the last scrum meeting?

○ Trying to get the Firebase SDK to work on Java, sadly it looks like firebase will not be a viable option for this project.

● What is planned to be done for the next scrum meeting?

○ The local MySQL database will be set up, and the program working correctly.

● What are the hurdles?

○ Attempting to get the MySQL database to communicate with the program.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Looked over firebase

● What is planned to be done for the next scrum meeting?

○ Look into how to start up Firebase

● What are the hurdles?

○ Figuring out how to have the program communicate with Firebase

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Assigned teams to work on the project

● What is planned to be done for the next scrum meeting?

○ Start setting up the database

● What are the hurdles?

○ Getting the current project to run fully

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Learning more about Java UI

● What is planned to be done for the next scrum meeting?

○ Applying what’s learned to code and making it work

● What are the hurdles?

○ Being able to make changes

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Look through the project’s files

○ Look at Java UI

● What is planned to be done for the next scrum meeting?

○ Look over the project’s files

● What are the hurdles?

○ Understanding the project’s files

○ Working with the given codes

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Met with the team to talk over changes. Trying to implement Firebase into Java.

● What is planned to be done for the next scrum meeting?

Comment/modify code

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Decided on using MySQL over firebase.

● What is planned to be done for the next scrum meeting?

○ Work on new delivery method for program

● What are the hurdles?

○ Possibly switching back to MySQL

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ We are going to focus on creating executables for the software

● What is planned to be done for the next scrum meeting?

○ Discuss executable fashion, possibly batch file.

● What are the hurdles?

○ Understanding how to develop a batch file.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Went over Java UI on the repository

● What is planned to be done for the next scrum meeting?

○ Plan & implement how the UI should look

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Fixing problems with connection with repository and troubleshooting other problems

● What is planned to be done for the next scrum meeting?

○ Work on the databases and java user stories

● What are the hurdles?

○ Get the database to work properly with the program

February 21st, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 3.5

● What was done since the last scrum meeting?

○ Firebase has been dropped as a viable solution to streamline the program. It would simply take too much time, and serve to be a detriment to the overall project than a benefit. As such, the MySQL database is now up and running, as well as the connection to said database. The program is now fully working.

● What is planned to be done for the next scrum meeting?

○ Properly set up instructions to guide various members on how to install mySQL and connect the program to the database

● What are the hurdles?

○ Making sure that MySQL is compatible with everyone’s system, and also does not have any conflicts with other databases on their systems.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Looked over firebase

● What is planned to be done for the next scrum meeting?

○ Look into how to start up Firebase

● What are the hurdles?

○ Figuring out how to have the program communicate with Firebase

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Looking at the database and how the program runs

● What is planned to be done for the next scrum meeting?

○ Properly installing database

● What are the hurdles?

○ Making the program functional while changing database

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Learned about new functions of the program

● What is planned to be done for the next scrum meeting?

○ Changing up the UI

● What are the hurdles?

○ Being able to make changes

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Talk about moving to a local database

● What is planned to be done for the next scrum meeting?

○ Add comments to each of the methods

○ Work on Java UI

● What are the hurdles?

○ understanding what each method does

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Met with the team to talk over changes.

Planned to completely stop the usage of Firebase and instead revert back to using a local database.

● What is planned to be done for the next scrum meeting?

Comment/modify code

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to look over Java UI to find any possible adjustments and additions to code.

● What is planned to be done for the next scrum meeting?

○ Have feedback from PO about new possible improvements and implementations to code and begin addressing.

● What are the hurdles?

○ Hurdle up to this point was the database, however, it seems to have been resolved.

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Viewed the application and found minor bugs to fix

● What is planned to be done for the next scrum meeting?

○ Determine the way to use executables and also go over minor bu fixes to do.

● What are the hurdles?

○ Finding documentation to help with creating executables

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Went over Java UI on the repository

● What is planned to be done for the next scrum meeting?

○ Plan & implement how the UI should look

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Changed to local database which is now running, and checked how to program completely runs

● What is planned to be done for the next scrum meeting?

○ Work on the databases and java user stories

● What are the hurdles?

○ Waiting for a file of the Product Owner with all that he wants done on the project

February 22, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 3.5

● What was done since the last scrum meeting?

○ Compiled pictures for the product owner to look at for the program.

● What is planned to be done for the next scrum meeting?

○ Ensuring that everyone has read the MySQL installation guide

● What are the hurdles?

○ Getting MySQL working on everyone’s system.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Set up mySQL in Netbeans

● What is planned to be done for the next scrum meeting?

○ Continuing work with mySQL

● What are the hurdles?

○ Getting everyone setup with mySQL

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Set up mySQL connection with Netbeans

● What is planned to be done for the next scrum meeting?

○ Continue working on the database

● What are the hurdles?

○ Making the program functional while changing database

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Setup MySQL to IDE

● What is planned to be done for the next scrum meeting?

○ Changing up the UI and making DB work

● What are the hurdles?

○ Being able to make changes

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Talk about moving to a local database

● What is planned to be done for the next scrum meeting?

○ Add comments to each of the methods

○ Work on Java UI

○ Setup MySQL and connect it to netbean

● What are the hurdles?

○ understanding what each method does

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Met with the team to talk over changes.

Set up SQL once again and integrated it into Netbeans. Currently waiting for PO to send document regarding what changes he wants.

● What is planned to be done for the next scrum meeting?

Comment/modify code

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Pivoted to Java UI to search for bugs and possible fixes while the database was being worked on.

● What is planned to be done for the next scrum meeting?

○ Possibly begin to work on developing a batch file for easy deployment compared to the last teams iteration.

● What are the hurdles?

○ Getting input from PO about certain desired implementations to UI as well as modes and features / fixes.

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Attempted to download the repository and sql information

● What is planned to be done for the next scrum meeting?

○ Follow step by step guide to install mySQL and other dependencies to show a fully working system.

● What are the hurdles?

○ Being able to fully install and properly run mySQL

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Looked into SQL for the project

● What is planned to be done for the next scrum meeting?

○ More work on UI and setting up SQL

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Made everyone download MySQL and setup the database on their systems, the program now fully runs

● What is planned to be done for the next scrum meeting?

○ Work on user stories and clean up the code

● What are the hurdles?

○ Still waiting for a file of the Product Owner with all that he wants done on the project

February 23rd, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued to format the repository and aiding with mySQL installation.

● What is planned to be done for the next scrum meeting?

○ Begin figuring out what needs to be done to create an easy installation to run the program for a consumer.

● What are the hurdles?

○ Understanding how to install MySQL through a batch file, or some sort of executable.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Set up mySQL in Netbeans

● What is planned to be done for the next scrum meeting?

○ Continuing work with mySQL

● What are the hurdles?

○ Getting everyone setup with mySQL

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Set up mySQL connection with Netbeans

● What is planned to be done for the next scrum meeting?

○ Continue working on the database and updating files

● What are the hurdles?

○ Making the program functional while changing database

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Setup MySQL to IDE

● What is planned to be done for the next scrum meeting?

○ Updating DB files

● What are the hurdles?

○ Being able to make changes

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Talk about moving to a local database

● What is planned to be done for the next scrum meeting?

○ Add comments to each of the methods

○ Work on Java UI

○ connecting mySQL to netbean

● What are the hurdles?

○ understanding what each method does

○ MySQL is not connecting to Netbean

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Made sure the program was running fine with my MySQL installation

● What is planned to be done for the next scrum meeting?

Comment/modify code.

Make sure everyone has completely made the switch back to MySQL.

● What are the hurdles?

None as of right now.

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Setup mySQL on my machine and began getting familiar with the database.

● What is planned to be done for the next scrum meeting?

○ Continue to work on assigned user stories, possibly receive feedback from PO on wanted features and improvements.

● What are the hurdles?

○ Switching everyone over to MySQL and getting everyone acclimated and familiar with the database.

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Attempted to download the repository and sql information

● What is planned to be done for the next scrum meeting?

○ Discussed the use of the installation guide and insured everyone was on the process of completing

● What are the hurdles?

○ using net beans properly

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Attempted SQL setup

● What is planned to be done for the next scrum meeting?

○ More work on UI and finishing SQL setup

● What are the hurdles?

○ Properly setting up SQL on my computer

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Check some UI issues and looking at the code

● What is planned to be done for the next scrum meeting?

○ Continuen to work on user stories and clean up the code

● What are the hurdles?

○ Still waiting for a file of the Product Owner with all that he wants done on the project

February 24th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continued to format the repository and aiding with mySQL installation.

● What is planned to be done for the next scrum meeting?

○ Begin figuring out what needs to be done to create an easy installation to run the program for a consumer.

● What are the hurdles?

○ Understanding how to install MySQL through a batch file, or some sort of executable.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Set up mySQL in Netbeans

● What is planned to be done for the next scrum meeting?

○ Continuing work with mySQL

● What are the hurdles?

○ Getting everyone setup with mySQL

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Set up mySQL database

● What is planned to be done for the next scrum meeting?

○ Continue working on the database and updating files

● What are the hurdles?

○ Making the program functional while changing database

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Setup MySQL to IDE

● What is planned to be done for the next scrum meeting?

○ Updating DB files

● What are the hurdles?

○ Being able to make changes and change UI

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Talk about moving to a local database

● What is planned to be done for the next scrum meeting?

○ Add comments to each of the methods

○ Work on Java UI

○ connecting mySQL to netbean

● What are the hurdles?

○ understanding what each method does

○ MySQL is not connecting to Netbean

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Some people have been able to make the switch back to MySQL and run the program smoothly as well as integrating with NetBeans.

● What is planned to be done for the next scrum meeting?

Have everyone be completely done with integrations, installations, etc.

● What are the hurdles?

None as of right now.

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Working with Java UI and continuing to tweak my branch for miniscule issues.

● What is planned to be done for the next scrum meeting?

○Hopefully have all members on the updated database and have update from PO

● What are the hurdles?

○ Getting word from PO on concrete information on what direction he wants to take the project.

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Attempted to download the repository and sql information

● What is planned to be done for the next scrum meeting?

○ Discussed the use of the installation guide and insured everyone was on the process of completing

● What are the hurdles?

○ using net beans properly

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Finished SQL setup

● What is planned to be done for the next scrum meeting?

○ More work on UI

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continue to check some UI issues and looking at the code while trying to make everyone connect database to NetBeans

● What is planned to be done for the next scrum meeting?

○ Continue to work on user stories and clean up the code, if we receive file from product owner then work on what he wants

● What are the hurdles?

○ Still waiting for a file of the Product Owner with all that he wants done on the project

February 25th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Documented changes that the Product Owner has provided to us

● What is planned to be done for the next scrum meeting?

○ Figuring out how to implement the requested changes.

● What are the hurdles?

○ Fully understanding what we as a group are capable of programming, and leverage for how much time this will take for one individual or a small group.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Set up mySQL in Netbeans

● What is planned to be done for the next scrum meeting?

○ Continuing work with mySQL

● What are the hurdles?

○ Getting everyone setup with mySQL

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Went over some changes

● What is planned to be done for the next scrum meeting?

○ Continue working on the database and new features

● What are the hurdles?

○ Time it takes to fix the current program

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Documented changes

● What is planned to be done for the next scrum meeting?

○ Updating DB files and figuring out next steps

● What are the hurdles?

○ Being able to make improvements

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Talk about moving to a local database

● What is planned to be done for the next scrum meeting?

○ Add comments to each of the methods

○ Work on Java UI

○ connecting mySQL to netbean

● What are the hurdles?

○ understanding what each method does

○ MySQL is not connecting to Netbean

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Reviewed changes that the PO wants.

● What is planned to be done for the next scrum meeting?

Begin implementing changes that the PO wants.

● What are the hurdles?

Determining the amount of time needed for these changes.

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Met with PO over possible implementations to project.

● What is planned to be done for the next scrum meeting?

○Begin planning/ implementation of new features and adjustments.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Attempted to download the repository and sql information

● What is planned to be done for the next scrum meeting?

○ Discussed the use of the installation guide and insured everyone was on the process of completing

● What are the hurdles?

○ using net beans properly

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Went over requested changes

● What is planned to be done for the next scrum meeting?

○ More work on UI

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Kept record of changes of what product owner has provided

● What is planned to be done for the next scrum meeting?

○ Work on minor changes on UI while discussing the changes the product owner wants for the product

● What are the hurdles?

○ Still waiting for a file of the Product Owner with all that he wants done on the project

SPRINT 4

March 7th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ We have received documentation regarding the full extent of specifications that the Product Owner wishes for this program.

● What is planned to be done for the next scrum meeting?

○ Understanding how to implement the java structures that have been suggested.

● What are the hurdles?

○ Understanding the java necessary to create the various functions and classes to fully create the program in the way that the Product Owner desires.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Set up mySQL in Netbeans

● What is planned to be done for the next scrum meeting?

○ Continuing work with mySQL

● What are the hurdles?

○ Getting everyone setup with mySQL

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Went over the additional documentation provided by the PO

● What is planned to be done for the next scrum meeting?

○ Learn how to create an installer for the program

● What are the hurdles?

○ Learning new methods

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Documented changes

● What is planned to be done for the next scrum meeting?

○ Working with Java files

● What are the hurdles?

○ Being able to make improvements

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Talk about moving to a local database

● What is planned to be done for the next scrum meeting?

○ Add comments to each of the methods

○ Work on Java UI

○ connecting mySQL to netbean

● What are the hurdles?

○ understanding what each method does

○ MySQL is not connecting to Netbean

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Reviewed what the PO wants changed/ added.

● What is planned to be done for the next scrum meeting?

Begin learning about different ways we can accomplish the requested changes.

● What are the hurdles?

Determining the amount of time needed for these changes.

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Able to get together with the Product Owner to get desired concrete ideas that need to be implemented into the program.

● What is planned to be done for the next scrum meeting?

○ Research documentation on creating batch file for easier installation and usage

● What are the hurdles?

○ Implementing MySQL into batch file or possible alternative

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ We have worked together to find new ways to incorporate the PO’s perspective into the code

● What is planned to be done for the next scrum meeting?

○ find new flaws in the code to help make better.

● What are the hurdles?

○ using net beans properly

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Reviewed PO requests

● What is planned to be done for the next scrum meeting?

○ Discussion on how to achieve

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Discussed the changes that the product owner want on the project

● What is planned to be done for the next scrum meeting?

○ Work on what the product owner wants changed in the project

● What are the hurdles?

○ N/A

March 8th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2.5

● What was done since the last scrum meeting?

○ Make changes to the java portion to the program.

● What is planned to be done for the next scrum meeting?

○ Continuing to make changes to the Java portion of the program.

● What are the hurdles?

○ Using Java properly to fix problems and create things in the program.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Set up mySQL in Netbeans

● What is planned to be done for the next scrum meeting?

○ Working on batch/exe files for the program for installation/execution

● What are the hurdles?

○ Getting used to windows commands for the batch file creation

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on the specifications

● What is planned to be done for the next scrum meeting?

○ Continue working on the code

● What are the hurdles?

○ Learning new methods

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working with Java files

● What is planned to be done for the next scrum meeting?

○ Ensuring the changes are letting the program run

● What are the hurdles?

○ Being able to make improvements

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Talk about moving to a local database

● What is planned to be done for the next scrum meeting?

○ Add comments to each of the methods

○ Work on Java UI

○ connecting mySQL to netbean

● What are the hurdles?

○ understanding what each method does

○ MySQL is not connecting to Netbean

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Review changes made to Java portion and assure everyone has been able to run the program.

● What is planned to be done for the next scrum meeting?

Talk about different implementations to accomplish the requested goal.

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Researched documentation on creating batch file for program.

● What is planned to be done for the next scrum meeting?

○ Begin implementing steps to create the batch file

● What are the hurdles?

○ Finding a way to have MySQL included in the batch file.

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ We have worked together to find new ways to incorporate the PO’s perspective into the code

● What is planned to be done for the next scrum meeting?

○ find new flaws in the code to help make better.

● What are the hurdles?

○ using net beans properly

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Discovering bugs in existing Java code for improvement

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continue to discuss the changes that the product owner want on the project

● What is planned to be done for the next scrum meeting?

○ Set up a meeting for smaller groups to work on what the product owner wants changed in the project

● What are the hurdles?

○ N/A

March 9th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2.5

● What was done since the last scrum meeting?

○ Make changes to the java portion to the program.

● What is planned to be done for the next scrum meeting?

○ Continuing to make changes to the Java portion of the program.

● What are the hurdles?

○ Using Java properly to fix problems and create things in the program.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Set up mySQL in Netbeans

● What is planned to be done for the next scrum meeting?

○ Working on batch/exe files for the program for installation/execution

● What are the hurdles?

○ Getting used to windows commands for the batch file creation

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on the specifications

● What is planned to be done for the next scrum meeting?

○ Continue working on the code

● What are the hurdles?

○ Learning new methods

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working with Java files

● What is planned to be done for the next scrum meeting?

○ Ensuring the changes are letting the program run

● What are the hurdles?

○ Being able to make improvements

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Java Files

● What is planned to be done for the next scrum meeting?

○ Work on Java UI

○ Work on the specifications

● What are the hurdles?

○ Making Improvements

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○ Review changes made to Java portion and assure everyone has been able to run the program.

● What is planned to be done for the next scrum meeting?

Talk about different implementations to accomplish the requested goal.

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked on creating a batch file.

● What is planned to be done for the next scrum meeting?

○ Continue working on getting the batch file completed.

● What are the hurdles?

○ Integrating MySQL into the batch file without causing other errors.

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ find documentation to deploy a batch file.

● What is planned to be done for the next scrum meeting?

○ use a batch file in actual implementation.

● What are the hurdles?

○ using net beans properly

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continue to discuss the changes that the product owner want on the project

● What is planned to be done for the next scrum meeting?

○ Work on fixing bugs while we wait for the meeting of smaller groups on what is going to be worked on in regards to the file the PO gave us.

● What are the hurdles?

○ N/A

March 10th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue with the Java portion of the program.

● What is planned to be done for the next scrum meeting?

○ See if a java executable can be made to initiate the program instead of loading the package into Netbeans.

● What are the hurdles?

○ Understanding how batch files work, which will hopefully allow the use of a database without having the user to install and understand how both an IDe work or a database in order to use the program.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Set up mySQL in Netbeans

● What is planned to be done for the next scrum meeting?

○ Working on batch/exe files for the program for installation/execution

● What are the hurdles?

○ Getting used to windows commands for the batch file creation

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on the specifications

● What is planned to be done for the next scrum meeting?

○ Continue working on the code

● What are the hurdles?

○ Learning new methods

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Java files

● What is planned to be done for the next scrum meeting?

○ Ensuring the changes are letting the program run

● What are the hurdles?

○ Being able to make improvements

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Java Files

● What is planned to be done for the next scrum meeting?

○ Work on Java UI

○ Work on the specifications

● What are the hurdles?

○ Making Improvements

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Work on Java files.

● What is planned to be done for the next scrum meeting?

Work on Java GUI

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Reviewed some of the java code.

● What is planned to be done for the next scrum meeting?

○ Go back to documentation about the batch file and attempt to create it.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ find documentation to deploy a batch file.

● What is planned to be done for the next scrum meeting?

○ use a batch file in actual implementation.

● What are the hurdles?

○ using net beans properly

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Fixed bugs and other issues that the program had.

● What is planned to be done for the next scrum meeting?

○ Work on some UI changes and add some modes that the product owner wants.

● What are the hurdles?

○ N/A

March 11th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Look into how to develop a java executable

● What is planned to be done for the next scrum meeting?

○ Determine whether we should continue with any form of a batch file, or simply create the java executable.

● What are the hurdles?

○ Figuring out how to create a java executable, and how another user is able to actually use it properly.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Set up mySQL in Netbeans

● What is planned to be done for the next scrum meeting?

○ Working on batch/exe files for the program for installation/execution

● What are the hurdles?

○ Getting used to windows commands for the batch file creation

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on the executable

● What is planned to be done for the next scrum meeting?

○ Continue working on the executable

● What are the hurdles?

○ Learning new methods

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working with Java files and its UI specifically

● What is planned to be done for the next scrum meeting?

○ Ensuring the changes are letting the program run

● What are the hurdles?

○ Being able to make improvements

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Java Files

● What is planned to be done for the next scrum meeting?

○ Work on Java UI

○ Work on the specifications

○ Continue working on the project

● What are the hurdles?

○ Making Improvements

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Work on Java files.

Continue to work on project

● What is planned to be done for the next scrum meeting?

Work on Java GUI, discuss what needs to be done

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Reviewed some of the java code and continued reading documentation on the batch file.

● What is planned to be done for the next scrum meeting?

○Have some ideas for implementing a batch file.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ create my first java executable..

● What is planned to be done for the next scrum meeting?

○ find proper documentation on the issu .

● What are the hurdles?

○ being able to research documentation

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked on some changes the owner wanted on the UI and other issues that the program had.

● What is planned to be done for the next scrum meeting?

○ Add modes to the program and continue with bug fixes.

● What are the hurdles?

○ N/A

March 14th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Developed a Java executable

● What is planned to be done for the next scrum meeting?

○ To continue working on the Java portion of the program

● What are the hurdles?

○ Understanding what I can do to make proper implementations of the current UI library we are using.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Set up mySQL in Netbeans

● What is planned to be done for the next scrum meeting?

○ Working on batch/exe files for the program for installation/execution

● What are the hurdles?

○ Getting used to windows commands for the batch file creation

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on the batch installer

● What is planned to be done for the next scrum meeting?

○ Determine if the batch install is feasible

● What are the hurdles?

○ Learning new methods

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working with Java files and its UI specifically

● What is planned to be done for the next scrum meeting?

○ Ensuring the changes are letting the program run

● What are the hurdles?

○ Being able to make improvements

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Java Files

● What is planned to be done for the next scrum meeting?

○ Work on Java UI

○ Work on the specifications

○ Continue working on the project

● What are the hurdles?

○ Making Improvements

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Work on Java files.

Continue to work on project

● What is planned to be done for the next scrum meeting?

Work on Java GUI, discuss what needs to be done

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Looked over Java code transitioning away from Batch file.

● What is planned to be done for the next scrum meeting?

○Continue working on Java tweaks.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Find information that will help us change some java features on the project

● What is planned to be done for the next scrum meeting?

○ going through most java documentation

● What are the hurdles?

○ being able to navigate through the java project

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued to work on some changes the owner wanted on the UI and other issues that the program had, dicscuessed with the owner what he wants next.

● What is planned to be done for the next scrum meeting?

○ Continue to add modes to the program and continue with bug fixes.

● What are the hurdles?

○ N/A

March 15th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Looking at the Timed mode section of the program

● What is planned to be done for the next scrum meeting?

○ To continue working on Timed mode.

● What are the hurdles?

○ Understanding the UI library we are using for this project.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Set up mySQL in Netbeans

● What is planned to be done for the next scrum meeting?

○ Going through and fixing up Java portions of the program

● What are the hurdles?

○ None as of now

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on the batch installer

● What is planned to be done for the next scrum meeting?

○ Determine if the batch install is feasible

● What are the hurdles?

○ Dealing with the project’s current database

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working with Java files and its UI specifically

● What is planned to be done for the next scrum meeting?

○ Continuing java updates

● What are the hurdles?

○ Being able to make improvements

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Java Files

● What is planned to be done for the next scrum meeting?

○ Work on Java UI and Java Files

○ Work on the specifications

○ Continue working on the project

● What are the hurdles?

○ Making Improvements

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Work on Java files.

Continue to work on project

● What is planned to be done for the next scrum meeting?

Work on Java GUI, discuss what needs to be done

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○Editing Java code.

● What is planned to be done for the next scrum meeting?

○Continue working on Java tweaks.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Find information that will help us change some java features on the project

● What is planned to be done for the next scrum meeting?

○ going through most java documentation

● What are the hurdles?

○ being able to navigate through the java project

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked on bugs and discussed how to keep the product owner updated with the executable file

● What is planned to be done for the next scrum meeting?

○ Continue to add modes to the program and continue with bug fixes.

● What are the hurdles?

○ N/A

March 16th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on the timed Mode

● What is planned to be done for the next scrum meeting?

○ To continue working on Timed mode.

● What are the hurdles?

○ Understanding the UI library we are using for this project.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Set up mySQL in Netbeans

● What is planned to be done for the next scrum meeting?

○ Going through and fixing up Java portions of the program

● What are the hurdles?

○ None as of now

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on the batch installer

● What is planned to be done for the next scrum meeting?

○ Understanding UI library

● What are the hurdles?

○ Dealing with the project’s current database

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working with Java files and its UI specifically

● What is planned to be done for the next scrum meeting?

○ Continuing java updates and understanding UI library

● What are the hurdles?

○ Being able to make improvements

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Java Files

● What is planned to be done for the next scrum meeting?

○ Working on Java UI and Java Files

○

● What are the hurdles?

○ Understanding UI library

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Work on Java files.

Continue to work on project

● What is planned to be done for the next scrum meeting?

Work on Java GUI, discuss what needs to be done

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○Working with Java code.

● What is planned to be done for the next scrum meeting?

○ Work on UI aspects of program

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Find information that will help us change some java features on the project

● What is planned to be done for the next scrum meeting?

○ going through most java documentation

● What are the hurdles?

○ being able to navigate through the java project

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked on bugs and discussed how to keep the product owner updated with the executable file

● What is planned to be done for the next scrum meeting?

○ Continue to add modes to the program and continue with bug fixes.

● What are the hurdles?

○ N/A

March 17th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Made UI changes to Timed Mode, and attempted to create a simple button to simulate punching a sandbag.

● What is planned to be done for the next scrum meeting?

○ Implement the “punch” button.

● What are the hurdles?

○ Figuring out how to attach the random number generation to a button using the UI library for this project.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Set up mySQL in Netbeans

● What is planned to be done for the next scrum meeting?

○ Going through and fixing up Java portions of the program

● What are the hurdles?

○ None as of now

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on the batch installer

● What is planned to be done for the next scrum meeting?

○ Understanding UI library

● What are the hurdles?

○ Creating an installer using Visual Studio

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working with Java files and its UI specifically

● What is planned to be done for the next scrum meeting?

○ Continuing java updates and understanding UI library

● What are the hurdles?

○ Being able to make improvements

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Java Files

● What is planned to be done for the next scrum meeting?

○ Working on Java UI and Java Files

○

● What are the hurdles?

○ Understanding UI library

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Work on Java files.

Continue to work on project

● What is planned to be done for the next scrum meeting?

Work on Java GUI, discuss what needs to be done

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○Working with Java code and searched for documentation.

● What is planned to be done for the next scrum meeting?

○ Solve issues currently facing with UI

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Find information that will help us change some java features on the project

● What is planned to be done for the next scrum meeting?

○ going through most java documentation

● What are the hurdles?

○ being able to navigate through the java project

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked on bugs and discussed how to keep the product owner updated with the executable file

● What is planned to be done for the next scrum meeting?

○ Continue to add modes to the program and continue with bug fixes.

● What are the hurdles?

○ N/A

March 18th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Attempt to make a “punching” button to generate random numbers which equate to punching a sandbag.

● What is planned to be done for the next scrum meeting?

○ Figure out proper User Stories which are effectively sub stories to Sprint 4’s Sprint Planning Meeting.

● What are the hurdles?

○ Trying to make up the stories and to have them be valid to spend time and effort for the next Sprint.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Set up mySQL in Netbeans

● What is planned to be done for the next scrum meeting?

○ Going through and fixing up Java portions of the program

● What are the hurdles?

○ None as of now

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Moved from a general installer to just the prerequisites

● What is planned to be done for the next scrum meeting?

○ Research how to make an installer in Visual Studio

● What are the hurdles?

○ Complexity

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working with Java files and its UI specifically

● What is planned to be done for the next scrum meeting?

○ Continuing java updates and understanding UI library

● What are the hurdles?

○ Being able to make improvements

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Java Files

● What is planned to be done for the next scrum meeting?

○ Working on Java UI and Java Files

○

● What are the hurdles?

○ Understanding UI library

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Looking at documentation

● What is planned to be done for the next scrum meeting?

Work on Java GUI, review meeting with PO and see expectations.

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Java UI changes

● What is planned to be done for the next scrum meeting?

○ Java GUI, fix errors with certain UI aspects

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Find information that will help us change some java features on the project

● What is planned to be done for the next scrum meeting?

○ going through most java documentation

● What are the hurdles?

○ being able to navigate through the java project

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked on changing design of UI and discussing new modes

● What is planned to be done for the next scrum meeting?

○ Progress on code that will add new functionality to the project.

● What are the hurdles?

○ N/A

SPRINT 5

March 21st, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Create the user stories and work on the project.

● What is planned to be done for the next scrum meeting?

○ Continue work on the project.

● What are the hurdles?

○ Getting the “punch” button implemented.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Set up mySQL in Netbeans

● What is planned to be done for the next scrum meeting?

○ Going through and fixing up Java portions of the program

● What are the hurdles?

○ None as of now

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Moved from a general installer to just the prerequisites

● What is planned to be done for the next scrum meeting?

○ Research how to make an installer in Visual Studio

● What are the hurdles?

○ Complexity

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Met with the PO and created user stories.

● What is planned to be done for the next scrum meeting?

○ Continuing java updates and understanding UI library

● What are the hurdles?

○ Being able to make improvements

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Java Files

● What is planned to be done for the next scrum meeting?

○ Working on Java UI and Java Files

○ Continuing working on the project

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Met with PO, and planned for new Sprint.

● What is planned to be done for the next scrum meeting?

Continue to work on project.

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Java UI changes

● What is planned to be done for the next scrum meeting?

○ Java GUI, fix errors with certain UI aspects

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Focus on making the java code more organized

● What is planned to be done for the next scrum meeting?

○ going through most java documentation

● What are the hurdles?

○ finding all documentation and being able to organize it without breaking the current code.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked on changing design of UI and discussing new modes while creating more user stories

● What is planned to be done for the next scrum meeting?

○ Progress on code that will add new functionality to the project. Change more UI stuff.

● What are the hurdles?

○ N/A

March 22nd, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continuing work on the project

● What is planned to be done for the next scrum meeting?

○ Utilize the spacebar to simulate a punch, instead of using a button interface object that you click with the mouse.

● What are the hurdles?

○ Properly splitting the functions which countdown the timer and raise the total force into working functions.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Set up mySQL in Netbeans

● What is planned to be done for the next scrum meeting?

○ Going through and fixing up Java portions of the program

● What are the hurdles?

○ None as of now

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Moved from a general installer to just the prerequisites

● What is planned to be done for the next scrum meeting?

○ Research how to make an installer in Visual Studio

● What are the hurdles?

○ Complexity

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue programming

● What is planned to be done for the next scrum meeting?

○ Continuing java updates and understanding UI library

● What are the hurdles?

○ Being able to make improvements

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Java Files

● What is planned to be done for the next scrum meeting?

○ Working on Java UI and Java Files

○ Continuing working on the project

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Cleaning up Java code from previous group/ formatting to make code more readable for future groups.

● What is planned to be done for the next scrum meeting?

Continue to work on project.

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Determining necessary changes to  code.

● What is planned to be done for the next scrum meeting?

○ Begin implementing agreed upon changes to code.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Focus on making the java code more organized

● What is planned to be done for the next scrum meeting?

○ going through most java documentation

● What are the hurdles?

○ finding all documentation and being able to organize it without breaking the current code.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Work on user stories designed on Monday and continues dessign and implementation of button

● What is planned to be done for the next scrum meeting?

○ Continue implementing buttons, making UI changes, and fixing bugs.

● What are the hurdles?

○ N/A

March 23rd, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Understanding the proper library to execute a keyboard press.

● What is planned to be done for the next scrum meeting?

○ Have a button on the keyboard be pressed to simulate a punch.

● What are the hurdles?

○ Figuring out where to place the proper if statement to get this key implemented. Unsure if I still have to create a separate function for this.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Set up mySQL in Netbeans

● What is planned to be done for the next scrum meeting?

○ Going through and fixing up Java portions of the program

● What are the hurdles?

○ None as of now

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Work on the bat file

● What is planned to be done for the next scrum meeting?

○ Finish the installer

● What are the hurdles?

○ Complexity

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue programming

● What is planned to be done for the next scrum meeting?

○ Continuing java updates and understanding UI library

● What are the hurdles?

○ Being able to make improvements

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Java Files

● What is planned to be done for the next scrum meeting?

○ Working on Java UI and Java Files

○ Continuing working on the project

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Cleaning up Java code from previous group/ formatting to make code more readable for future groups.

● What is planned to be done for the next scrum meeting?

Continue to work on project.

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Looking through code for issues that need to be addressed.

● What is planned to be done for the next scrum meeting?

○ Continue working on significant changes

● What are the hurdles?

○ Accommodating time to work on project with current schedule.

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Focus on making the java code more organized

● What is planned to be done for the next scrum meeting?

○ going through most java documentation

● What are the hurdles?

○ finding all documentation and being able to organize it without breaking the current code.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continue working on the project (bug fixing, UI changes, commenting)

● What is planned to be done for the next scrum meeting?

○ Implement design changes to UI and utilization of space bar to simulate a punch

● What are the hurdles?

○ N/A

March 24th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Understanding the proper library to execute a keyboard press. Still trying to figure this out.

● What is planned to be done for the next scrum meeting?

○ Announce that I will be working on this during the weekend.

● What are the hurdles?

○ Possibly needing to create another class in order to properly set up the key events.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Set up mySQL in Netbeans

● What is planned to be done for the next scrum meeting?

○ Going through and fixing up Java portions of the program

● What are the hurdles?

○ None as of now

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Work on the bat file

● What is planned to be done for the next scrum meeting?

○ Finish the installer

● What are the hurdles?

○ Complexity

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue programming

● What is planned to be done for the next scrum meeting?

○ Continuing java updates and understanding UI library

● What are the hurdles?

○ Being able to make improvements

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Java Files

● What is planned to be done for the next scrum meeting?

○ Working on Java UI and Java Files

○ Continuing working on the project

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Cleaning up Java code from previous group/ formatting to make code more readable for future groups.

● What is planned to be done for the next scrum meeting?

Continue to work on project.

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○addressed issues found with code.

● What is planned to be done for the next scrum meeting?

○ Continue working on changes to code base.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Editing java code for the look of the program.

● What is planned to be done for the next scrum meeting?

○ going through most java documentation

● What are the hurdles?

○ finding all documentation and being able to organize it without breaking the current code.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continue working on the project (bug fixing, UI changes, commenting)

● What is planned to be done for the next scrum meeting?

○ Implement design changes to UI and utilization of space bar to simulate a punch

● What are the hurdles?

○ N/A

March 25th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Going to work on the project during the weekend

● What is planned to be done for the next scrum meeting?

○ Do work on the project during the weekend.

● What are the hurdles?

○ Hoping that we can use the key events in the project, as if we can’t, that will be time lost.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Set up mySQL in Netbeans

● What is planned to be done for the next scrum meeting?

○ Going through and fixing up Java portions of the program

● What are the hurdles?

○ None as of now

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Test the installer

● What is planned to be done for the next scrum meeting?

○ Finish the installer

● What are the hurdles?

○ Complexity

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue programming

● What is planned to be done for the next scrum meeting?

○ Continuing java updates and understanding UI library

● What are the hurdles?

○ Being able to make improvements

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Java Files

● What is planned to be done for the next scrum meeting?

○ Working on Java UI and Java Files

○ Continuing working on the project

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Cleaning up Java code from previous group/ formatting to make code more readable for future groups.

● What is planned to be done for the next scrum meeting?

Continue to work on project.

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○fixing UI elements for Java code

● What is planned to be done for the next scrum meeting?

○ Work on UI elements/ research bootstrap

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Editing java code for the look of the program.

● What is planned to be done for the next scrum meeting?

○ going through most java documentation

● What are the hurdles?

○ finding all documentation and being able to organize it without breaking the current code.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continue working on the project (bug fixing, UI changes, commenting)

● What is planned to be done for the next scrum meeting?

○ Implement design changes to UI and utilization of space bar to simulate a punch

● What are the hurdles?

○ N/A

March 28th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on various aspects of the program

● What is planned to be done for the next scrum meeting?

○ Continuing to work on the project.

● What are the hurdles?

○ Just allocating a proper amount of time to work.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Set up mySQL in Netbeans

● What is planned to be done for the next scrum meeting?

○ Going through and fixing up Java portions of the program

● What are the hurdles?

○ None as of now

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Test the installer

● What is planned to be done for the next scrum meeting?

○ Finish the installer

● What are the hurdles?

○ Complexity

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue programming

● What is planned to be done for the next scrum meeting?

○ Continuing java updates and understanding UI library

● What are the hurdles?

○ Being able to make improvements

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Java Files

● What is planned to be done for the next scrum meeting?

○ Working on Java UI and Java Files

○ Continuing working on the project

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Cleaning up Java code from previous group/ formatting to make code more readable for future groups.

● What is planned to be done for the next scrum meeting?

Continue to work on project.

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Testing certain implementations with UI; attempting to make it more responsive.

● What is planned to be done for the next scrum meeting?

○ Continue researching documentation and testing new implementations.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Shift focus on editing current code to the liking of the PO.

● What is planned to be done for the next scrum meeting?

○ going through most java documentation

● What are the hurdles?

○ Understanding what the PO would like changed.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Implement more code and do different types of testing

● What is planned to be done for the next scrum meeting?

○ Continue to work on the different modes of the application and do some more testing.

● What are the hurdles?

○ N/A

March 29th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Understand how to implement the KeyEvent in a currently existing(and necessary to keep) MouseEvent function.

● What is planned to be done for the next scrum meeting?

○ Attempting to reformat the current JTextField that is implemented in the program.

● What are the hurdles?

○ Understanding how to create a JTextField, and utilizing it as a replacement for the current UI text that is shown in the program.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Set up mySQL in Netbeans

● What is planned to be done for the next scrum meeting?

○ Going through and fixing up Java portions of the program

● What are the hurdles?

○ None as of now

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Test the installer

● What is planned to be done for the next scrum meeting?

○ Finish the installer

● What are the hurdles?

○ Complexity

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue programming

● What is planned to be done for the next scrum meeting?

○ Continuing java updates and understanding UI library

● What are the hurdles?

○ Being able to make improvements

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Java Files

● What is planned to be done for the next scrum meeting?

○ Working on Java UI and Java Files

○ Continuing working on the project

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Cleaning up Java code from previous group/ formatting to make code more readable for future groups.

● What is planned to be done for the next scrum meeting?

Continue to work on project.

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked in pair looking over java code that needs refactoring.

● What is planned to be done for the next scrum meeting?

○ Continue looking for code that needs to be updated.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Shift focus on editing current code to the liking of the PO.

● What is planned to be done for the next scrum meeting?

○ going through most java documentation

● What are the hurdles?

○ Understanding what the PO would like changed.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○  Worked on the different modes of the application and did some more testing.

● What is planned to be done for the next scrum meeting?

○ Work on the interaction between the mouse (or key stroke) and the programm.

● What are the hurdles?

○ N/A

March 30th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Figuring out how to implement a JTextField and anchoring it to the current text field in use.

● What is planned to be done for the next scrum meeting?

○ Find more information about the current UI library we are using, and how it interacts with the JFrames and other related libraries.

● What are the hurdles?

○ Having to practically relearn alot about Java to effectively add what should be a simple addition.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Set up mySQL in Netbeans

● What is planned to be done for the next scrum meeting?

○ Going through and fixing up Java portions of the program

● What are the hurdles?

○ None as of now

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Test the installer

● What is planned to be done for the next scrum meeting?

○ Finish the installer

● What are the hurdles?

○ Complexity

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue programming

● What is planned to be done for the next scrum meeting?

○ Continuing java updates and understanding UI library

● What are the hurdles?

○ Being able to make improvements

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Java Files

● What is planned to be done for the next scrum meeting?

○ Working on Java UI and Java Files

○ Continuing working on the project

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Cleaning up Java code from previous group/ formatting to make code more readable for future groups.

● What is planned to be done for the next scrum meeting?

Continue to work on project.

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○Continued refactoring code/ making it cleaner and more understandable.

● What is planned to be done for the next scrum meeting?

○ Work on Java UI files and continue refactoring code.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Editing UI view for first challange

● What is planned to be done for the next scrum meeting?

○ going through most java documentation

● What are the hurdles?

○ Understanding what the PO would like changed.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked on the interaction between the mouse (or key stroke) and the programm.

● What is planned to be done for the next scrum meeting?

○ Continue working on the interaction and optimize code, look for bugs in implementations.

● What are the hurdles?

○ N/A

March 31st, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Implemented the KeyEvent trigger so that pressing the spacebar now increases the punch value, as if the user was actually punching a sandbag (but not really, since they are actually pressing a spacebar).

● What is planned to be done for the next scrum meeting?

○ Figure out how to execute the program without having to go to the IDE’s console, pressing space, and then pressing pace in the program to activate it.

● What are the hurdles?

○ Understanding what is causing the above to occur, and why I need to press the console to activate the KeyEvent.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Set up mySQL in Netbeans

● What is planned to be done for the next scrum meeting?

○ Going through and fixing up Java portions of the program

● What are the hurdles?

○ None as of now

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Test the installer

● What is planned to be done for the next scrum meeting?

○ Finish the installer

● What are the hurdles?

○ Complexity

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue programming

● What is planned to be done for the next scrum meeting?

○ Continuing java updates and understanding UI library

● What are the hurdles?

○ Being able to make improvements

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Java Files

● What is planned to be done for the next scrum meeting?

○ Working on Java UI and Java Files

○ Continuing working on the project

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Cleaning up Java code from previous group/ formatting to make code more readable for future groups.

● What is planned to be done for the next scrum meeting?

Continue to work on project.

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Refactoring Java code/ clean-up.

● What is planned to be done for the next scrum meeting?

○ Continue cleaning up UI / whatever else is needed as we wrap up.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Editing UI view for first challange

● What is planned to be done for the next scrum meeting?

○ going through most java documentation

● What are the hurdles?

○ Understanding what the PO would like changed.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked on the interaction between the mouse (or key stroke) and the programm.

● What is planned to be done for the next scrum meeting?

○ Continue working on the interaction and optimize code, look for bugs in implementations.

● What are the hurdles?

○ N/A

April 1st, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Attempt to fix some problems with the current iteration of the spacebar “punch”

● What is planned to be done for the next scrum meeting?

○ Properly start the final deliverable, and begin finalizing changes to the program.

● What are the hurdles?

○ Understanding what we need to do to have a proper final deliverable.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Set up mySQL in Netbeans

● What is planned to be done for the next scrum meeting?

○ Going through and fixing up Java portions of the program

● What are the hurdles?

○ None as of now

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Test the installer

● What is planned to be done for the next scrum meeting?

○ Finish the installer

● What are the hurdles?

○ Complexity

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue programming

● What is planned to be done for the next scrum meeting?

○ Continuing java updates and understanding UI library

● What are the hurdles?

○ Being able to make improvements

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Java Files

● What is planned to be done for the next scrum meeting?

○ Working on Java UI and Java Files

○ Continuing working on the project

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Cleaning up Java code from previous group/ formatting to make code more readable for future groups.

● What is planned to be done for the next scrum meeting?

Continue to work on project.

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continuing to refactor Java code, looking for optimization opportunities.

● What is planned to be done for the next scrum meeting?

○ Test and attempt to fix a few small bugs encountered in UI.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Editing UI view for first challange

● What is planned to be done for the next scrum meeting?

○ going through most java documentation

● What are the hurdles?

○ Understanding what the PO would like changed.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked on the interaction between the mouse (or key stroke) and the programm.

● What is planned to be done for the next scrum meeting?

○ Continue working on the interaction and optimize code, look for bugs in implementations.

● What are the hurdles?

○ N/A

SPRINT 6

April 4th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2.5

● What was done since the last scrum meeting?

○ Read up on the various aspects of the final deliverable.

● What is planned to be done for the next scrum meeting?

○ Start adding the components of the final deliverable to the Google Drive folder, as well as develop a threshold system for timed mode in the program.

● What are the hurdles?

○ Time. As long as I spend time working on the program, I will surely be able to finish what is planned in the Sprint Planning.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Figured out how to get the proper screen size

● What is planned to be done for the next scrum meeting?

○ Trying to figure out anchoring for the swing UI elements

● What are the hurdles?

○ Anchors seem to not do much and some preset X and Y positioning have more influence than the anchors so that needs to be figured out

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finished the installer

● What is planned to be done for the next scrum meeting?

○ Work on the final deliverable

● What are the hurdles?

○ Time

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue programming

● What is planned to be done for the next scrum meeting?

○ Continuing working on the program

● What are the hurdles?

○ Being able to make improvements

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Java program

● What is planned to be done for the next scrum meeting?

○ Working on Java UI and Java Files

○ Continuing working on the project

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Cleaning up Java code from previous group/ formatting to make code more readable for future groups.

● What is planned to be done for the next scrum meeting?

Continue to work on project.

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Searching/reading for Java documentation to solve issue with bug

● What is planned to be done for the next scrum meeting?

○ Finish solving bug or reach out to team for assistance.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Editing UI view for first challange

● What is planned to be done for the next scrum meeting?

○ going through most java documentation

● What are the hurdles?

○ Understanding what the PO would like changed.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Discussed final deliverables for the project and continued to work on some minor aspects of the project.

● What is planned to be done for the next scrum meeting?

○ Work on the final deliverables of the project and start implementing the expected final changes in the program.

● What are the hurdles?

○ N/A

April 5th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2.5

● What was done since the last scrum meeting?

○ Read up on the various aspects of the final deliverable.

● What is planned to be done for the next scrum meeting?

○ Start adding the components of the final deliverable to the Google Drive folder, as well as develop a threshold system for timed mode in the program.

● What are the hurdles?

○ Time. As long as I spend time working on the program, I will surely be able to finish what is planned in the Sprint Planning.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Figured out how to get the proper screen size

● What is planned to be done for the next scrum meeting?

○ Trying to figure out anchoring for the swing UI elements

● What are the hurdles?

○ Anchors seem to not do much and some preset X and Y positioning have more influence than the anchors so that needs to be figured out

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finished the installer

● What is planned to be done for the next scrum meeting?

○ Work on the final deliverable

● What are the hurdles?

○ Time

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue programming

● What is planned to be done for the next scrum meeting?

○ Finalizing the UI updates made

● What are the hurdles?

○

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Java Files

● What is planned to be done for the next scrum meeting?

○ Working on Java UI and Java Files

○ Continuing working on the project

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Reading over code and understanding all implementations made.

● What is planned to be done for the next scrum meeting?

Set up time for all Capstone I members to meet up for poster.

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Solved bug that I was dealing with, with classmate.

● What is planned to be done for the next scrum meeting?

○ Work on/ finalize poster.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ editing previous features to be more visually appealing

● What is planned to be done for the next scrum meeting?

○ going through most java documentation

● What are the hurdles?

○ Understanding what the PO would like changed.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continue to work on the final deliverables of the project and start implementing the expected final changes in the program.

● What is planned to be done for the next scrum meeting?

○ Work out the times for a meeting for capstone 1 group members to develop the poster.

● What are the hurdles?

○ N/A

April 6th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Work on trying to get the Threshold system in place for timed mode, which after implemented, will take very little time for each of the other modes.

● What is planned to be done for the next scrum meeting?

○ Continue working on the program, and start pushing what I've done to my branch on Github.

● What are the hurdles?

○ No hurdles.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Figured out how to get the proper screen size

● What is planned to be done for the next scrum meeting?

○ Trying to figure out anchoring for the swing UI elements

● What are the hurdles?

○ Anchors seem to not do much and some preset X and Y positioning have more influence than the anchors so that needs to be figured out

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finished the installer

● What is planned to be done for the next scrum meeting?

○ Work on the final deliverable

● What are the hurdles?

○ Time

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue programming

● What is planned to be done for the next scrum meeting?

○ Finalizing the UI updates made

● What are the hurdles?

○

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Java Files

● What is planned to be done for the next scrum meeting?

○ Working on Java UI and Java Files

○ Continuing working on the project

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Reading over code and understanding all implementations made.

● What is planned to be done for the next scrum meeting?

Set up time for all Capstone I members to meet up for poster.

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Working on final deliverables with team.

● What is planned to be done for the next scrum meeting?

○ Continue to finalize and iron out and needed bugs/issues.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ editing previous features to be more visually appealing

● What is planned to be done for the next scrum meeting?

○ going through most java documentation

● What are the hurdles?

○ Understanding what the PO would like changed.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continue to work on the final deliverables of the project and start implementing the expected final changes in the program.

● What is planned to be done for the next scrum meeting?

○ Work out the times for a meeting for capstone 1 group members to develop the poster.

● What are the hurdles?

○ N/A

April 7th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue working on the threshold system. Have to add it to the settings page to actually have a threshold. Timed mode doesn't have this, but other modes do.

● What is planned to be done for the next scrum meeting?

○ Continue working on the program, and start pushing what I've done to my branch on Github.

● What are the hurdles?

○ No hurdles.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Figured out how to get the proper screen size

● What is planned to be done for the next scrum meeting?

○ Trying to figure out anchoring for the swing UI elements

● What are the hurdles?

○ Anchors seem to not do much and some preset X and Y positioning have more influence than the anchors so that needs to be figured out

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finished the installer

● What is planned to be done for the next scrum meeting?

○ Work on the final deliverable

● What are the hurdles?

○ Time

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continue programming

● What is planned to be done for the next scrum meeting?

○ Finalizing the UI updates made

● What are the hurdles?

○

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Java Files

● What is planned to be done for the next scrum meeting?

○ Working on Java UI and Java Files

○ Continuing working on the project

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Reading over code and understanding all implementations made.

● What is planned to be done for the next scrum meeting?

Set up time for all Capstone I members to meet up for poster.

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continue finalizing deliverables.

● What is planned to be done for the next scrum meeting?

○ Finalize final deliverables for Cap 1 group.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ editing previous features to be more visually appealing

● What is planned to be done for the next scrum meeting?

○ going through most java documentation

● What are the hurdles?

○ Understanding what the PO would like changed.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked out a time for a meeting and did minor UI changes

● What is planned to be done for the next scrum meeting?

○ Discussed how the end product is going to be and grouped with capstone 1 members to work on the poster.

● What are the hurdles?

○ N/A

April 8th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Figure out the best way to implement a basic threshold UI on the initial timed mode settings screen.

● What is planned to be done for the next scrum meeting?

○ Uploading the changes i've made onto Github.

● What are the hurdles?

○ Hopefully all of the changes we have made this semester will merge together without too many problems.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Figured out how to get the proper screen size

● What is planned to be done for the next scrum meeting?

○ Trying to figure out anchoring for the swing UI elements

● What are the hurdles?

○ Anchors seem to not do much and some preset X and Y positioning have more influence than the anchors so that needs to be figured out

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finished the installer

● What is planned to be done for the next scrum meeting?

○ Work on the final deliverable

● What are the hurdles?

○ Time

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finalized the additional pages to be added

● What is planned to be done for the next scrum meeting?

○ Finalizing the UI updates

● What are the hurdles?

○

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Java Files

● What is planned to be done for the next scrum meeting?

○ Working on Java UI and Java Files

○ Continuing working on the project

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Reading over code and understanding all implementations made.

● What is planned to be done for the next scrum meeting?

Set up time for all Capstone I members to meet up for poster.

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Skimming through source code for minor hotfixes.

● What is planned to be done for the next scrum meeting?

○ Continue working on final deliverables for Cap 1.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Editing UI view for first challange

● What is planned to be done for the next scrum meeting?

○ going through most java documentation

● What are the hurdles?

○ Understanding what the PO would like changed.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Discussed some minor changes to UI (color and alignment).

● What is planned to be done for the next scrum meeting?

○ Work on some modes and implementations, continue with UI changes.

● What are the hurdles?

○ N/A

April 11th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Merged the UI changes made by Narmeen into the GitHub branch.

● What is planned to be done for the next scrum meeting?

○ Finalize changes into the program.

● What are the hurdles?

○ Hoping that the changes made will be possible.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Started a new template that will resize to screen dimensions

● What is planned to be done for the next scrum meeting?

○ Trying to figure out how to add more UI elements

● What are the hurdles?

○ Learning new libraries

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finished the installer

● What is planned to be done for the next scrum meeting?

○ Work on the final deliverable

● What are the hurdles?

○ Time

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finalized the additional pages to be added

● What is planned to be done for the next scrum meeting?

○ Finalizing the UI updates

● What are the hurdles?

○

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Java Files

● What is planned to be done for the next scrum meeting?

○ Working on Java UI and Java Files

○ Continuing working on the project

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Work on poster

● What is planned to be done for the next scrum meeting?

Finish poster.

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Finish merge and work on cap 1 poster.

● What is planned to be done for the next scrum meeting?

○ Finalize cap 1 poster.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Editing UI view for first challange

● What is planned to be done for the next scrum meeting?

○ going through most java documentation

● What are the hurdles?

○ Understanding what the PO would like changed.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Discussed some minor changes to UI (color and alignment).

● What is planned to be done for the next scrum meeting?

○ Work on some modes and implementations, continue with UI changes.

● What are the hurdles?

○ N/A

April 12th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on the program.

● What is planned to be done for the next scrum meeting?

○ Push changes to the remote repository.

● What are the hurdles?

○ Time.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Started a new template that will resize to screen dimensions

● What is planned to be done for the next scrum meeting?

○ Trying to figure out how to add more UI elements

● What are the hurdles?

○ Learning new libraries

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finished the installer

● What is planned to be done for the next scrum meeting?

○ Work on the final deliverable

● What are the hurdles?

○ Time

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finalized the additional pages to be added

● What is planned to be done for the next scrum meeting?

○ Finalizing the UI updates

● What are the hurdles?

○

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Java Files

● What is planned to be done for the next scrum meeting?

○ Working on Java UI and Java Files

○ Continuing working on the project

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Work on poster

● What is planned to be done for the next scrum meeting?

Finish poster.

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked on java code.

● What is planned to be done for the next scrum meeting?

○ Work on finishing poster.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Editing UI view for first challange

● What is planned to be done for the next scrum meeting?

○ going through most java documentation

● What are the hurdles?

○ Understanding what the PO would like changed.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked on java files and pulling/pushing repository.

● What is planned to be done for the next scrum meeting?

○ Work on poster and final details of project, continue with UI changes.

● What are the hurdles?

○ N/A

April 13th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on the program. Started on the poster.

● What is planned to be done for the next scrum meeting?

○ Hopefully push changes to the remote repository.

● What are the hurdles?

○ Ensuring that the graphics I use for the poster are viable.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Started a new template that will resize to screen dimensions

● What is planned to be done for the next scrum meeting?

○ Trying to figure out how to add more UI elements

● What are the hurdles?

○ Learning new libraries

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finished the installer

● What is planned to be done for the next scrum meeting?

○ Work on the final deliverable

● What are the hurdles?

○ Time

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finalized the additional pages to be added

● What is planned to be done for the next scrum meeting?

○ Finalizing the UI updates

● What are the hurdles?

○

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Java Files

● What is planned to be done for the next scrum meeting?

○ Working on Java UI and Java Files

○ Continuing working on the project

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Work on poster

● What is planned to be done for the next scrum meeting?

Finish poster.

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked on java code.

● What is planned to be done for the next scrum meeting?

○ Work on finishing poster.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Editing UI view for first challange

● What is planned to be done for the next scrum meeting?

○ going through most java documentation

● What are the hurdles?

○ Understanding what the PO would like changed.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked on poster and final details of project, continue with UI changes.

● What is planned to be done for the next scrum meeting?

○ Continue to work on poster and final details of project, continue with UI. changes.

● What are the hurdles?

○ N/A

April 14th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on the program. Started on the poster.

● What is planned to be done for the next scrum meeting?

○ Hopefully push changes to the remote repository.

● What are the hurdles?

○ Ensuring that the graphics I use for the poster are viable.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Added some input validation for the database

● What is planned to be done for the next scrum meeting?

○ Trying to figure out how to add more UI elements / Including more input validation

● What are the hurdles?

○ Learning new libraries

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finished the installer

● What is planned to be done for the next scrum meeting?

○ Work on the final deliverable

● What are the hurdles?

○ Time

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finalized the additional pages to be added

● What is planned to be done for the next scrum meeting?

○ Finalizing the UI updates

● What are the hurdles?

○

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Java Files

● What is planned to be done for the next scrum meeting?

○ Working on Java UI and Java Files

○ Continuing working on the project

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Work on poster

● What is planned to be done for the next scrum meeting?

Finish poster.

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Continued working on java code.

● What is planned to be done for the next scrum meeting?

○ Continue working on poster and code.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Editing UI view for first challange

● What is planned to be done for the next scrum meeting?

○ going through most java documentation

● What are the hurdles?

○ Understanding what the PO would like changed.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked on poster and final details of project, continue with UI changes.

● What is planned to be done for the next scrum meeting?

○ Continue to work on poster and final details of project, continue with UI. changes.

● What are the hurdles?

○ N/A

April 15th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finished primary goals for this Sprint.

● What is planned to be done for the next scrum meeting?

○ Finalize a few changes for the final deliverable.

● What are the hurdles?

○ Making sure to not break anything else in the program.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Added some input validation for the database

● What is planned to be done for the next scrum meeting?

○ Trying to figure out how to add more UI elements / Including more input validation

● What are the hurdles?

○ Learning new libraries

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finished the installer

● What is planned to be done for the next scrum meeting?

○ Work on the final deliverable

● What are the hurdles?

○ Time

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finalized UI updates

● What is planned to be done for the next scrum meeting?

○ Working on deliverable

● What are the hurdles?

○

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Java Files

● What is planned to be done for the next scrum meeting?

○ Working on Java UI and Java Files

○ Continuing working on the project

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Work on poster

● What is planned to be done for the next scrum meeting?

Finish poster.

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ FIgure out details of capstone 1 presentation.

● What is planned to be done for the next scrum meeting?

○ Finalize cap 1 details and poster.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Editing UI view for first challange

● What is planned to be done for the next scrum meeting?

○ going through most java documentation

● What are the hurdles?

○ Understanding what the PO would like changed.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Set up another meeting to group on the capstone 1 poster and also worked on minor details of the program.

● What is planned to be done for the next scrum meeting?

○ Try to finish up some details on the project and push changes to the remote repository.

● What are the hurdles?

○ N/A

SPRINT 7

April 18th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Worked on trying to get the keyevent to be focused on the window initially, instead of unfocusing the window and then refocusing it to make it work.

● What is planned to be done for the next scrum meeting?

○ Hopefully get the timers for Punch Challenge Mode and Force mode to work correctly.

● What are the hurdles?

○ Need to make sure these are done before the showcase.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Added some input validation for the database

● What is planned to be done for the next scrum meeting?

○ Trying to figure out how to add more UI elements / Including more input validation

● What are the hurdles?

○ Learning new libraries

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finished the poster

● What is planned to be done for the next scrum meeting?

○ Work on the final deliverable

● What are the hurdles?

○ Time

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finalized poster

● What is planned to be done for the next scrum meeting?

○ Working on deliverable

● What are the hurdles?

○

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finalize things for the showcase

● What is planned to be done for the next scrum meeting?

○ Working on poster

○ Continuing working on the project

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Poster was finished and uploaded.

● What is planned to be done for the next scrum meeting?

Work on final deliverables

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Capstone 1 poster was completed.

● What is planned to be done for the next scrum meeting?

○ Work on details for presentation and begin wrap up.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Finalize things for the poster.

● What is planned to be done for the next scrum meeting?

○Finalize cap 1 details and poster.

● What are the hurdles?

○ N/A.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked on and finished poster for capston 1 members.

● What is planned to be done for the next scrum meeting?

○ Finish up details on java files.

● What are the hurdles?

○ N/A

April 19th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Started on portions of the Final Deliverable, such as the presentations and posters.

● What is planned to be done for the next scrum meeting?

○ Turn in whatever materials are required for the showcase.

● What are the hurdles?

○ Keeping track of everything we need, and not forgetting a key component for the showcase.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Added some input validation for the database

● What is planned to be done for the next scrum meeting?

○ Trying to figure out how to add more UI elements / Including more input validation

● What are the hurdles?

○ Learning new libraries

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finished the poster

● What is planned to be done for the next scrum meeting?

○ Work on the final deliverable

● What are the hurdles?

○ Time

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finalized poster

● What is planned to be done for the next scrum meeting?

○ Working on deliverable

● What are the hurdles?

○

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finalize things for the showcase

● What is planned to be done for the next scrum meeting?

○ Working on poster

○ Continuing working on the project

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Poster was edited and uploaded.

● What is planned to be done for the next scrum meeting?

Work on final deliverables

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Capstone 1 poster needed some adustments.

● What is planned to be done for the next scrum meeting?

○ Continue working on details for presentation.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Finalize things for the poster.

● What is planned to be done for the next scrum meeting?

○Finalize cap 1 details and poster.

● What are the hurdles?

○ N/A.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Working on Java code

● What is planned to be done for the next scrum meeting?

○ Continue Java UI work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked on final deliverable, finished up details from the project.

● What is planned to be done for the next scrum meeting?

○ Set up everything for Friday’s presentation, submit right size of poster.

● What are the hurdles?

○ N/A

April 20th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finished what is needed for the showcase due tomorrow at noon.

● What is planned to be done for the next scrum meeting?

○ Have a basic showcase rehearsal, to get an idea of what each Capstone II member will be talking about, and in what order.

● What are the hurdles?

○ Making sure everyone will be able to attend the rehearsal for those who are coming to the showcase.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Added some input validation for the database

● What is planned to be done for the next scrum meeting?

○ Trying to figure out how to add more UI elements / Including more input validation

● What are the hurdles?

○ Learning new libraries

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finished the poster

● What is planned to be done for the next scrum meeting?

○ Work on the final deliverable

● What are the hurdles?

○ Time

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finalized poster

● What is planned to be done for the next scrum meeting?

○ Working on deliverable

● What are the hurdles?

○

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finalize things for the showcase

● What is planned to be done for the next scrum meeting?

○ Working on poster

○ Continuing working on the project

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Poster was edited and uploaded.

● What is planned to be done for the next scrum meeting?

Work on final deliverables

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Finalized capstone 1 poster.

● What is planned to be done for the next scrum meeting?

○ Continue assisting capstone 2 in whatever they may need.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Finalize things for the poster.

● What is planned to be done for the next scrum meeting?

○Finalize cap 1 details and poster.

● What are the hurdles?

○ N/A.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Finalized poster

● What is planned to be done for the next scrum meeting?

○ Wrapping up Cap 1 work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Worked on final deliverable, finished up details from the project.

● What is planned to be done for the next scrum meeting?

○ Set up everything for Friday’s presentation, submit right size of poster.

● What are the hurdles?

○ N/A

April 21st, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Had a basic rehearsal about what we will be talking about at the showcase.

● What is planned to be done for the next scrum meeting?

○ Attend the showcase.

● What are the hurdles?

○ Making sure everyone arrives at the showcase safely.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Added some input validation for the database

● What is planned to be done for the next scrum meeting?

○ Trying to figure out how to add more UI elements / Including more input validation

● What are the hurdles?

○ Learning new libraries

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Practiced presentation

● What is planned to be done for the next scrum meeting?

○ Present well

● What are the hurdles?

○ Time

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ We practiced our presentation

● What is planned to be done for the next scrum meeting?

○ Presenting probably

● What are the hurdles?

○

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finalize things for the showcase

● What is planned to be done for the next scrum meeting?

○ Working on poster

○ Continuing working on the project

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Poster was edited and uploaded.

● What is planned to be done for the next scrum meeting?

Work on final deliverables

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Finalized all details for presentation.

● What is planned to be done for the next scrum meeting?

○ Continued assisting capstone 2 in whatever needed.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Finalize things for the poster.

● What is planned to be done for the next scrum meeting?

○Finalize cap 1 details and poster.

● What are the hurdles?

○ N/A.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Finalized poster

● What is planned to be done for the next scrum meeting?

○ Wrapping up Cap 1 work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Set up everything for Friday 22 presentation, submitted right size of poster.

● What is planned to be done for the next scrum meeting?

○ Look at capstone II members and their presentation.

● What are the hurdles?

○ N/A

April 22nd, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Attended the showcase

● What is planned to be done for the next scrum meeting?

○ Finish up the project and start commenting on the various functions present in the program.

● What are the hurdles?

○ Nothing.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Added some input validation for the database

● What is planned to be done for the next scrum meeting?

○ Trying to figure out how to add more UI elements / Including more input validation

● What are the hurdles?

○ Learning new libraries

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Presented

● What is planned to be done for the next scrum meeting?

○ Work on final deliverable

● What are the hurdles?

○ Time

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Presented

● What is planned to be done for the next scrum meeting?

○ Final Deliverable

● What are the hurdles?

○

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Finalize things for the showcase

● What is planned to be done for the next scrum meeting?

○ Working on poster

○ Continuing working on the project

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Look at showcase posters.

● What is planned to be done for the next scrum meeting?

Work on final deliverables

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Give feedback on Capstone 2 presentations.

● What is planned to be done for the next scrum meeting?

○ Finalize remaining items.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Finalize things for the poster.

● What is planned to be done for the next scrum meeting?

○Finalize cap 1 details and poster.

● What are the hurdles?

○ N/A.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Attended showcase

● What is planned to be done for the next scrum meeting?

○ Wrapping up Cap 1 work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Set up everything for Friday 22 presentation, submitted right size of poster.

● What is planned to be done for the next scrum meeting?

○ Look at capstone II members and their presentation.

● What are the hurdles?

○ N/A

April 25th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Begin finalizing the final deliverable,

● What is planned to be done for the next scrum meeting?

○ Implement the last things needed for the project, such as use cases and commenting on the code.

● What are the hurdles?

○ Nothing.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Added some input validation for the database

● What is planned to be done for the next scrum meeting?

○ Trying to figure out how to add more UI elements / Including more input validation

● What are the hurdles?

○ Learning new libraries

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Presented

● What is planned to be done for the next scrum meeting?

○ Work on final deliverable

● What are the hurdles?

○ Time

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Presented

● What is planned to be done for the next scrum meeting?

○ Final Deliverable

● What are the hurdles?

○

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ the showcase

● What is planned to be done for the next scrum meeting?

○ Final Deliverable

○

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Work on final deliverables.

● What is planned to be done for the next scrum meeting?

Work on final deliverables

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Give feedback on Capstone 2 presentations.

● What is planned to be done for the next scrum meeting?

○ Finalize remaining items.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ delivering feedback on showcase projects

● What is planned to be done for the next scrum meeting?

○ finish remaining capstone I duties

● What are the hurdles?

○ N/A.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Attended showcase

● What is planned to be done for the next scrum meeting?

○ Wrapping up Cap 1 work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Looked at capstone II members and their presentation.

● What is planned to be done for the next scrum meeting?

○ Finalize final deliverable.

● What are the hurdles?

○ N/A

April 26th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continuing to work on the final deliverable.

● What is planned to be done for the next scrum meeting?

○ Create the use cases.

● What are the hurdles?

○ Nothing.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Added some input validation for the database

● What is planned to be done for the next scrum meeting?

○ Trying to figure out how to add more UI elements / Including more input validation

● What are the hurdles?

○ Learning new libraries

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Presented

● What is planned to be done for the next scrum meeting?

○ Work on final deliverable

● What are the hurdles?

○ Time

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Final Deliverable

● What is planned to be done for the next scrum meeting?

○ Continue working on Final Deliverable

● What are the hurdles?

○

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ the showcase

● What is planned to be done for the next scrum meeting?

○ Final Deliverable

○

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Work on final deliverables.

● What is planned to be done for the next scrum meeting?

Work on final deliverables

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Give feedback on Capstone 2 presentations.

● What is planned to be done for the next scrum meeting?

○ Finalize remaining items.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ delivering feedback on showcase projects

● What is planned to be done for the next scrum meeting?

○ finish remaining capstone I duties

● What are the hurdles?

○ N/A.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Attended showcase

● What is planned to be done for the next scrum meeting?

○ Wrapping up Cap 1 work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Looked at capstone II members and their presentation.

● What is planned to be done for the next scrum meeting?

○ Finalize final deliverable.

● What are the hurdles?

○ N/A

April 27th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continuing to work on the final deliverable.

● What is planned to be done for the next scrum meeting?

○ Create the use cases and continue commenting on the code.

● What are the hurdles?

○ Nothing.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Added some input validation for the database

● What is planned to be done for the next scrum meeting?

○ Trying to figure out how to add more UI elements / Including more input validation

● What are the hurdles?

○ Learning new libraries

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Presented

● What is planned to be done for the next scrum meeting?

○ Work on final deliverable

● What are the hurdles?

○ Time

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Final Deliverable

● What is planned to be done for the next scrum meeting?

○ Continue working on Final Deliverable

● What are the hurdles?

○

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ the showcase

● What is planned to be done for the next scrum meeting?

○ Final Deliverable

○

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Work on final deliverables.

● What is planned to be done for the next scrum meeting?

Work on final deliverables

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Give feedback on Capstone 2 presentations.

● What is planned to be done for the next scrum meeting?

○ Finalize remaining items.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ delivering feedback on showcase projects

● What is planned to be done for the next scrum meeting?

○ finish remaining capstone I duties

● What are the hurdles?

○ N/A.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Attended showcase

● What is planned to be done for the next scrum meeting?

○ Wrapping up Cap 1 work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Looked at capstone II members and their presentation.

● What is planned to be done for the next scrum meeting?

○ Finalize final deliverable.

● What are the hurdles?

○ N/A

April 28th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continuing to work on the final deliverable.

● What is planned to be done for the next scrum meeting?

○ Create the use cases and continue commenting on the code.

● What are the hurdles?

○ Nothing.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Added some input validation for the database

● What is planned to be done for the next scrum meeting?

○ Trying to figure out how to add more UI elements / Including more input validation

● What are the hurdles?

○ Learning new libraries

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Presented

● What is planned to be done for the next scrum meeting?

○ Work on final deliverable

● What are the hurdles?

○ Time

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Final Deliverable

● What is planned to be done for the next scrum meeting?

○ Continue working on Final Deliverable

● What are the hurdles?

○

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ the showcase

● What is planned to be done for the next scrum meeting?

○ Final Deliverable

○

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Work on final deliverables.

● What is planned to be done for the next scrum meeting?

Work on final deliverables

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Work on final deliverables.

● What is planned to be done for the next scrum meeting?

○ Attempt to finalize final deliverables.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ delivering feedback on showcase projects

● What is planned to be done for the next scrum meeting?

○ finish remaining capstone I duties

● What are the hurdles?

○ N/A.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Attended showcase

● What is planned to be done for the next scrum meeting?

○ Wrapping up Cap 1 work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Looked at capstone II members and their presentation.

● What is planned to be done for the next scrum meeting?

○ Finalize final deliverable.

● What are the hurdles?

○ N/A

April 29th, 2022

Daily Stand Up Meeting Minutes

Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 12:00 P.M.

End time: 12:30 P.M.

Todd Foreman - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Continuing to work on the final deliverable.

● What is planned to be done for the next scrum meeting?

○ Finishing the comments and creating the installation video.

● What are the hurdles?

○ Nothing.

Alexander Artigas - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○  Added some input validation for the database

● What is planned to be done for the next scrum meeting?

○ Trying to figure out how to add more UI elements / Including more input validation

● What are the hurdles?

○ Learning new libraries

Jorge Segredo - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Presented

● What is planned to be done for the next scrum meeting?

○ Work on final deliverable

● What are the hurdles?

○ Time

Narmeen Kibria - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ Working on Final Deliverable

● What is planned to be done for the next scrum meeting?

○ Continue working on Final Deliverable

● What are the hurdles?

○

Jasmine Tran - Capstone 2

● How many hours did you work since the last meeting?

○ 2

● What was done since the last scrum meeting?

○ the showcase

● What is planned to be done for the next scrum meeting?

○ Final Deliverable

○

● What are the hurdles?

○

○

Jose Milanes - Capstone 1

● How many hours did you work since the last meeting?

○1

● What was done since the last scrum meeting?

○Work on final deliverables.

● What is planned to be done for the next scrum meeting?

Work on final deliverables

● What are the hurdles?

N/A

Jose Rodriguez - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Work on final deliverables.

● What is planned to be done for the next scrum meeting?

○ Attempt to finalize final deliverables.

● What are the hurdles?

○ N/A

Ilan Boiangin - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ delivering feedback on showcase projects

● What is planned to be done for the next scrum meeting?

○ finish remaining capstone I duties

● What are the hurdles?

○ N/A.

David Lara - Capstone 1

● How many hours did you work since the last meeting? ○ 1

● What was done since the last scrum meeting?

○ Attended showcase

● What is planned to be done for the next scrum meeting?

○ Wrapping up Cap 1 work

● What are the hurdles?

○ N/A

Oscar Molina - Capstone 1

● How many hours did you work since the last meeting?

○ 1

● What was done since the last scrum meeting?

○ Looked at capstone II members and their presentation.

● What is planned to be done for the next scrum meeting?

○ Finalize final deliverable.

● What are the hurdles?

○ N/A