SPRINT 1

Sprint Planning Meeting Minutes:

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 3:30 P.M.

End time: 4:00 P.M.

After discussion, the velocity of the team was estimated to be 14.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

Looking at the videos on reviewing Java (2)

User Story 2:

Looking at the videos on reviewing SQL database architecture (2)

User Story 3:

Reviewing the codebase in the project (2)

User Story 4:

Making database diagrams to structure the database (1)

User Story 5:

Further communication with the product owner (1)

User Story 6:

Successfully running the program in full (3)

User Story 7:

Adding comments to the codebase in the repository (2)

User Story 8:

Putting the program into a repository (GitHub) (1)

The team members indicated their willingness to work on the following user stories.

- Everyone

- Looking at the videos on reviewing Java (2)

- Looking at the videos on reviewing SQL database architecture (2)

- Reviewing the codebase in the project (2)

- Making database charts to structure the database (1)

- Further communication with the product owner (1)

- Successfully running the program in full (3)

- Adding comments to the codebase (2)

- Todd Foreman

  - Putting the program into a repository (GitHub) (1)

SPRINT 2

Sprint Planning Meeting Minutes:

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 7:00 P.M.

End time: 7:30 P.M.

After discussion, the velocity of the team was estimated to be 15.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1:

  - Making database diagrams to structure the database (1)

- User Story 2:

  - Successfully running the program in full (3)

- User Story 3:

  - Adding comments to the codebase in the repository (1)

- User Story 4:

  - Setting up the Google Firebase (4)

- User Story 5:

  - Implementing Google Firebase into Java (3)

- User Story 6:

  - Cleaning up the UI in the program (i.e. Lining up elements with each other and making sure that things look relatively nice) (3)

The team members indicated their willingness to work on the following user stories.

- User Story 1 (1):

  - Todd Foreman, Jorge Segredo

- User Story 2 (3):

  - Everyone

- User Story 3 (1):

  - Everyone

- User Story 4 (4):

  - Todd Foreman, Jorge Segredo, Ilan Boiangin, Alexander Artigas, Jose Milanes

- User Story 5 (3):

  - Oscar Molina, Jose Rodriguez

- User Story 6 (3):

  - David Lara, Jasmine Tran, Narmeen Kibria

SPRINT 3

Sprint Planning Meeting Minutes:

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 7:00 P.M.

End time: 7:30 P.M.

After discussion, the velocity of the team was estimated to be 11.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1:

  - Setting up the Google Firebase (5)

- User Story 2:

  - Implementing Google Firebase into Java (3)

- User Story 3:

  - Cleaning main source code in Java (3)

The team members indicated their willingness to work on the following user stories.

- User Story 1 (5):

  - Todd, Jorge, Ilan, Alexander, Jose R

- User Story 2 (3):

  - Narmeen, Jasmine, Jose M, David, Oscar

- User Story 3 (3):

  - Narmeen, Jasmine, Jose M, David, Oscar

SPRINT 4

Sprint Planning Meeting Minutes:

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 7:00 P.M.

End time: 7:30 P.M.

After discussion, the velocity of the team was estimated to be 15.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1:

  - Implementing the requested implementations into the program. (5)

- User Story 2:

  - Fix various bugs present in the program, such as in correct timers, strange inputs, crashes that may occur due to overflow values, etc. (4)

- User Story 3:

  - Creating a executable file (2)

- User Story 4:

  - Using a batch file to install all of the necessary components of the program for easy installation (4)

The team members indicated their willingness to work on the following user stories.

- User Story 1 (5):

  - Narmeen, Jasmine, Jose M, David, Oscar, Todd

- User Story 2 (4):

  - Narmeen, Jasmine, Jose M, David, Oscar

- User Story 3 (2):

  - Todd, Jorge, Ilan, Alexander, Jose R

- User Story 4 (4):

  - Todd, Jorge, Ilan, Alexander, Jose R

SPRINT 5

Sprint Planning Meeting Minutes:

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 7:00 P.M.

End time: 7:30 P.M.

After discussion, the velocity of the team was estimated to be 15.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1:

  - Adding a “punching” button to timed mode (3)

- User Story 2:

  - Implementing a threshold to determine whether the user is performing in their desired range. (3)

- User Story 3:

  - Continuing to alter the various UI elements in each of the modes, to showcase a better looking program overall, which includes the font and various color schemes. (3)

- User Story 4:

  - Commenting on new functions (such as the button or thresholds) to ensure that future groups know what each component does, as well as update current comments due to new additions. (2)

- User Story 5:

  - Determining the best way to fully ensure that each member is able to make changes to the project without overwriting any changes made by another member. (2)

- User Story 6:

  - Looking into utilizing installation packages to ensure that the next group is able to easily install each of the components when they begin the project. (2)

The team members indicated their willingness to work on the following user stories.

- User Story 1:

  - Capstone II Group

- User Story 2:

  - Capstone II Group

- User Story 3:

  - Everyone

- User Story 4:

  - Capstone I Group

- User Story 5:

  - Everyone

- User Story 6:

  - Jorge, Todd

SPRINT 6

Sprint Planning Meeting Minutes:

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 7:00 P.M.

End time: 7:30 P.M.

After discussion, the velocity of the team was estimated to be 16.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1:

  - Implementing a threshold to determine whether the user is performing in their desired range. (3)

- User Story 2:

  - Implementing the punching mechanic and threshold to each of the modes present in the program. (3)

- User Story 3:

  - Continuing to alter the various UI elements in each of the modes, to showcase a better looking program overall, which includes the font and various color schemes. (3)

- User Story 4:

  - Make any small changes necessary to get the program working in a more streamlined manner. Certain things operate differently then they should, even if the main function still works. (3)

- User Story 5:

  - Begin finalizing the final deliverable due at the end of the semester (4).

The team members indicated their willingness to work on the following user stories.

- User Story 1:

  - Capstone II Group

- User Story 2:

  - Capstone II Group

- User Story 3:

  - Capstone II Group

- User Story 4:

  - Everyone

- User Story 5:

  - Everyone

SPRINT 7

Sprint Planning Meeting Minutes:

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 7:00 P.M.

End time: 7:30 P.M.

After discussion, the velocity of the team was estimated to be 10.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1:

  - Finalize miscellaneous changes to the program (5).

- User Story 2:

  - Complete the final deliverable (5).

The team members indicated their willingness to work on the following user stories.

- User Story 1:

  - Everyone

- User Story 2:

  - Everyone