Florida International University

School of Computing and Information Sciences

Software Engineering Focus

Final Deliverable

Project Title: Combo Counter

Team Members:

Capstone II: Todd Foreman, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jorge Segredo

Capstone I: Jose Rodriguez, Ilan Boiangin, Oscar Molina, Jose Milanes, David Lara

Product Owner(s):

Michael H. Bucar

Instructor:

Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of Combo Counter. Combo Counter is a Java application that allows users to engage in a fun cardio boxing program by implementing various game modes. In the current version of the application, there was an overhaul to the user interface and introducing user input within the various modes. The user is now able to navigate the menu system with each option having a dedicated page to it, as well as an easy logout.

Table of Contents

Introduction ………………………………………………………………………………………….....6

Current System ……………………………………………………………………………………….6

Purpose of New System  ………………………………………………..……………………………. 7

User Stories

Implemented User Stories  ………………………………………….………………………………...8

Pending User Stories  ……………………………………………...…………………………………. 8

Project Plan                                                                                                                                                                               	Hardware and Software Resources …..……………………………………………………….… 9

Sprints Plan  …………………………………..……………………………………………………... 10

Sprint 1  ……………………………………………………………………………………………10

Sprint 2  …………………………………………………………………………………………... 12

Sprint 3  …………………………………………………………………………………………... 15

Sprint 4  …………………………………………………………………………………………... 18

Sprint 5  …………………………………………………………………………………………... 21

Sprint 6  …………………………………………………………………………………………... 23

Sprint 7  …………………………………………………………………………………………... 26

System Design

Architectural Patterns  …………………………………………………………………………..…..  30

System and Subsystem Decomposition  ………………………………………………………..….…31

Deployment Diagram  ……………………………………………………………………..…….…...33

System Validation  …………………………………………………………………….……………….34

Glossary  ……………………………………………………………………………….……………….45

Appendix  ……………………………………………………………………………………………….46

Appendix A - UML Diagrams  …………………………………………………….……..………….46

Class UML Diagrams  …………………………………………………………………………….46

Dynamic UML Diagrams  …………………………………………………….…………………..48

Appendix B - User Interface Design  …………………………………………………………….…..49

Appendix C - Sprint Review Reports  …………………………………………..…...……………….52

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents  …………………………….…………………………………………………..58

References ………………………………………………………………………………...…………….63

# Introduction

This project focuses on delivering a product that will offer both a fun and efficient way of getting in shape via a cardio-boxing centric product called Combo Counter. Combo Counter approaches cardio-boxing by offering its users a fun and distinct way that not only focuses on just their health, but how they improve as a boxer or an athlete. By offering a variety of unique game modes, combo counter is able to offer its user various approaches to improve themselves in speed, hitting force, and all around boxing attributes.

Combo Counter is a program that appeals to a large audience, ranging from the average Joe who has never worked out before, to the upper echelons of pro boxing who only desire to see how to improve their metrics for what makes a boxer successful in the ring. This large range of users means that Combo Counter is designed to accommodate both extremes in the way its game modes function. Combo Counter is a product for those who want to get in shape, stay inshape, or improve their striking by using Combo Counter’s tracking and recording software.

Current System

The previous version of Combo Counter involved a basic program in which each of the modes would increment over a period of time. As such, there was no user input placed in any of the modes aside from choosing the basic setup parameters, such as the timer or force goal. As such, a basic keypress has been developed for each mode, where the user now presses the spacebar to “punch” in the program, and allow the user to have the force increase only if they interact with the program. User interface changes have also been implemented for each page within the program. This was done to make it more visually appealing for the user, as the previous iteration contained basic colors and looked flat. Various menu pages, most notably the Profile, About, and Feedback pages have been implemented and contain dummy data or information regarding the program. Input validation has also been implemented for the sign up and login pages, such as to confirm whether a username is already in the database, or if the password the user is trying to use is too short. A basic installation batch file was also developed to ensure that individuals attempting to fully use the program can confirm whether they have each of the necessary programs to run the program itself successfully.

## Purpose of New System

The purpose of implementing these new features was to ensure that the user is able to play the game portion of the program. Although various modes do not have a proper force amount, due to staying in a randomized manner, it serves as a basic foundation to allow actual input via the use of a sensor to retrieve a proper force amount based on how hard the sensor is hit. As such, each program does not have a win condition, as there is no fanfare or end when a force goal is met or when the timer ends. The user is able to exit the program and choose another or end the program if they are done entirely.

The user interface was done as a method to further make the program more appealing, as various components were off center and colored in a way that was stressful to the eyes. However, many of the changes involved cleaning up previous group’s work, as many of the pages contained old infrastructure, which caused problems adding or altering components of the page. In some cases some pages needed to be reconstructed completely due to the multiple layers being covered by each successive group working on changes to the user interface.

Developing the Profile, About, and Feedback pages were requested by the previous group, and contain information regarding the specific topic each page would naturally have. The only page that needs continued work is the Profile page, as it is not connected to the database, and only contains dummy data to show as an example as to what is supposed to be contained in that page.

Input validation is a basic component of user registration and restrictions. This was also necessary to prevent users from overwriting other users due to a lack of prevention methods from a new user overwriting a current user by using the same username. Also placing password restrictions further aids with basic user registration that future groups will not have to develop or worry about. The installation batch file is simply there due to error on our own part, having trouble with properly installing and executing the program, aside from the regular installation instructions.

# User Stories

Implemented User Stories

- Adding a “punching” button to each mode

- Altered the various UI elements in each of the modes, to showcase a better looking program overall, which includes the font and various color schemes.

- Adding the remaining menu pages into the program

- Developing input validation for user registration

- Creating an installation helper via a batch file

- Commenting on various components within the program

Pending User Stories

- Further improve the multiplayer component of the program

- Create a threshold system where the user is shown whether they are meeting the threshold or not, either via color (red/green) or a sound.

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in this section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

| Component | Minimum Recommended Requirement |
| --- | --- |
| CPU | Pentium Dual-Core or newer |
| RAM | 4 GB |
| Storage | 1 GB |
| OS | Windows 10 |
| Software Stack | ● Apache Netbeans ● MySQL ○ Server ○ Workbench ● Java ○ JFrames |

## Sprints Planning

SPRINT 1

Sprint Planning Meeting Minutes:

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 3:30 P.M.

End time: 4:00 P.M.

After discussion, the velocity of the team was estimated to be 14.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

User Story 1:

Looking at the videos on reviewing Java (2)

User Story 2:

Looking at the videos on reviewing SQL database architecture (2)

User Story 3:

Reviewing the codebase in the project (2)

User Story 4:

Making database diagrams to structure the database (1)

User Story 5:

Further communication with the product owner (1)

User Story 6:

Successfully running the program in full (3)

User Story 7:

Adding comments to the codebase in the repository (2)

User Story 8:

Putting the program into a repository (GitHub) (1)

The team members indicated their willingness to work on the following user stories.

- Everyone

- Looking at the videos on reviewing Java (2)

- Looking at the videos on reviewing SQL database architecture (2)

- Reviewing the codebase in the project (2)

- Making database charts to structure the database (1)

- Further communication with the product owner (1)

- Successfully running the program in full (3)

- Adding comments to the codebase (2)

- Todd Foreman

  - Putting the program into a repository (GitHub) (1)

SPRINT 2

Sprint Planning Meeting Minutes:

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 7:00 P.M.

End time: 7:30 P.M.

After discussion, the velocity of the team was estimated to be 15.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1:

  - Making database diagrams to structure the database (1)

- User Story 2:

  - Successfully running the program in full (3)

- User Story 3:

  - Adding comments to the codebase in the repository (1)

- User Story 4:

  - Setting up the Google Firebase (4)

- User Story 5:

  - Implementing Google Firebase into Java (3)

- User Story 6:

  - Cleaning up the UI in the program (i.e. Lining up elements with each other and making sure that things look relatively nice) (3)

The team members indicated their willingness to work on the following user stories.

- User Story 1 (1):

  - Todd Foreman, Jorge Segredo

- User Story 2 (3):

  - Everyone

- User Story 3 (1):

  - Everyone

- User Story 4 (4):

  - Todd Foreman, Jorge Segredo, Ilan Boiangin, Alexander Artigas, Jose Milanes

- User Story 5 (3):

  - Oscar Molina, Jose Rodriguez

- User Story 6 (3):

  - David Lara, Jasmine Tran, Narmeen Kibria

SPRINT 3

Sprint Planning Meeting Minutes:

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 7:00 P.M.

End time: 7:30 P.M.

After discussion, the velocity of the team was estimated to be 11.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1:

  - Setting up the Google Firebase (5)

- User Story 2:

  - Implementing Google Firebase into Java (3)

- User Story 3:

  - Cleaning main source code in Java (3)

The team members indicated their willingness to work on the following user stories.

- User Story 1 (5):

  - Todd, Jorge, Ilan, Alexander, Jose R

- User Story 2 (3):

  - Narmeen, Jasmine, Jose M, David, Oscar

- User Story 3 (3):

  - Narmeen, Jasmine, Jose M, David, Oscar

SPRINT 4

Sprint Planning Meeting Minutes:

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 7:00 P.M.

End time: 7:30 P.M.

After discussion, the velocity of the team was estimated to be 15.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1:

  - Implementing the requested implementations into the program. (5)

- User Story 2:

  - Fix various bugs present in the program, such as in correct timers, strange inputs, crashes that may occur due to overflow values, etc. (4)

- User Story 3:

  - Creating a executable file (2)

- User Story 4:

  - Using a batch file to install all of the necessary components of the program for easy installation (4)

The team members indicated their willingness to work on the following user stories.

- User Story 1 (5):

  - Narmeen, Jasmine, Jose M, David, Oscar, Todd

- User Story 2 (4):

  - Narmeen, Jasmine, Jose M, David, Oscar

- User Story 3 (2):

  - Todd, Jorge, Ilan, Alexander, Jose R

- User Story 4 (4):

  - Todd, Jorge, Ilan, Alexander, Jose R

SPRINT 5

Sprint Planning Meeting Minutes:

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 7:00 P.M.

End time: 7:30 P.M.

After discussion, the velocity of the team was estimated to be 15.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1:

  - Adding a “punching” button to timed mode (3)

- User Story 2:

  - Implementing a threshold to determine whether the user is performing in their desired range. (3)

- User Story 3:

  - Continuing to alter the various UI elements in each of the modes, to showcase a better looking program overall, which includes the font and various color schemes. (3)

- User Story 4:

  - Commenting on new functions (such as the button or thresholds) to ensure that future groups know what each component does, as well as update current comments due to new additions. (2)

- User Story 5:

  - Determining the best way to fully ensure that each member is able to make changes to the project without overwriting any changes made by another member. (2)

- User Story 6:

  - Looking into utilizing installation packages to ensure that the next group is able to easily install each of the components when they begin the project. (2)

The team members indicated their willingness to work on the following user stories.

- User Story 1:

  - Capstone II Group

- User Story 2:

  - Capstone II Group

- User Story 3:

  - Everyone

- User Story 4:

  - Capstone I Group

- User Story 5:

  - Everyone

- User Story 6:

  - Jorge, Todd

SPRINT 6

Sprint Planning Meeting Minutes:

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 7:00 P.M.

End time: 7:30 P.M.

After discussion, the velocity of the team was estimated to be 16.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1:

  - Implementing a threshold to determine whether the user is performing in their desired range. (3)

- User Story 2:

  - Implementing the punching mechanic and threshold to each of the modes present in the program. (3)

- User Story 3:

  - Continuing to alter the various UI elements in each of the modes, to showcase a better looking program overall, which includes the font and various color schemes. (3)

- User Story 4:

  - Make any small changes necessary to get the program working in a more streamlined manner. Certain things operate differently then they should, even if the main function still works. (3)

- User Story 5:

  - Begin finalizing the final deliverable due at the end of the semester (4).

The team members indicated their willingness to work on the following user stories.

- User Story 1:

  - Capstone II Group

- User Story 2:

  - Capstone II Group

- User Story 3:

  - Capstone II Group

- User Story 4:

  - Everyone

- User Story 5:

  - Everyone

SPRINT 7

Sprint Planning Meeting Minutes:

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 7:00 P.M.

End time: 7:30 P.M.

After discussion, the velocity of the team was estimated to be 10.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1:

  - Finalize miscellaneous changes to the program (5).

- User Story 2:

  - Complete the final deliverable (5).

The team members indicated their willingness to work on the following user stories.

- User Story 1:

  - Everyone

- User Story 2:

  - Everyone

# System Design

## System and Subsystem Decomposition

## Deployment Diagram

System Validation

| System Test Case #01 |  |
| --- | --- |
| System Test Case : Combo Counter |  |
| User Story: UI changes |  |
| Purpose: To improve UI appearance for users |  |
| Pre-Conditions: | Enter the application by running the program. |
| Expected Results: | Ability to go through the application and view all the updates made. |
| Actual Results: | Users can go through the application and view all the successful and consistent visual updates. |
| Status: | Pass |

| System Test Case #02 |  |
| --- | --- |
| System Test Case : Combo Counter |  |
| User Story: Create New Pages |  |
| Purpose: To add About, Profile, and Feedback Page |  |
| Pre-Conditions: | Navigate to Settings sidebar. |
| Expected Results: | Clicking on the corresponding buttons to access pages. |
| Actual Results: | Users can go through the application and view the desired pages from the Settings sidebar on any page. |
| Status: | Pass |

| System Test Case #03 |  |
| --- | --- |
| System Test Case : Combo Counter |  |
| User Story: Installer creation |  |
| Purpose: Allows for easy installation of project |  |
| Pre-Conditions: | Open a command prompt in admin mode and run installer in its directory. |
| Expected Results: | Information about the required software should be displayed. |
| Actual Results: | Users can see which required software is installed or missing from their system. |
| Status: | Pass |

| System Test Case #04 |  |
| --- | --- |
| System Test Case : Combo Counter |  |
| User Story: Implementing “punching” |  |
| Purpose: Making the program more interactable. |  |
| Pre-Conditions: | Enter the application by running the program. |
| Expected Results: | Ability to go into any mode and press the spacebar button and see the force increase. |
| Actual Results: | Users can see the force number go up for each additional press of the spacebar. |
| Status: | Pass |

| System Test Case #05 |  |
| --- | --- |
| System Test Case : Combo Counter |  |
| User Story: Input validation & bug fixes |  |
| Purpose: To enhance security for the users and program |  |
| Pre-Conditions: | Enter a password that is below minimum requirement (current requirement 12) |
| Expected Results: | If all conditions are met an account will be created successfully. If not, an error will appear. Clicking the signup button doesn’t log you in. |
| Actual Results: | Proper adherence to the requirements makes an account and errors produce the dialog box. Clicking the sign up button doesn’t automatically login anymore. |
| Status: | Pass |

| System Test Case #06 |  |
| --- | --- |
| System Test Case : Combo Counter |  |
| User Story: Logout Button |  |
| Purpose: To enable the user to logout of application rather than clicking the X. |  |
| Pre-Conditions: | Log into the application and click on the side bar. |
| Expected Results: | Clicking the logout button from the dropdown settings bar enables user to logout. |
| Actual Results: | Users can successfully log out when clicking the log out button. |
| Status: | Pass |

| System Test Case #07 |  |
| --- | --- |
| System Test Case : Combo Counter |  |
| User Story: Functional Setting Sidebar |  |
| Purpose: Ensure that setting sidebar is accessible in every page |  |
| Pre-Conditions: | Log into the application. |
| Expected Results: | No matter what you click, the sidebar should be accessible with each button being clickable. |
| Actual Results: | Users can successfully enter the setting sidebar anywhere. |
| Status: | Pass |

| System Test Case #08 |  |
| --- | --- |
| System Test Case : Combo Counter |  |
| User Story: Punch Challenge Setup Accessibility |  |
| Purpose: Allow the Punch Challenge Setup button to be accessible |  |
| Pre-Conditions: | Enter Timed Mode Setup and click on the fifth button |
| Expected Results: | Clicking the fifth button allows you to enter the Punch Challenge Setup |
| Actual Results: | Users can successfully click on the button and it will work. |
| Status: | Pass |

| System Test Case #09 |  |
| --- | --- |
| System Test Case : Combo Counter |  |
| User Story: Plus and Minus button functionalities |  |
| Purpose: Allow the plus and minus buttons to work on every setup |  |
| Pre-Conditions: | Enter the desired mode setup. |
| Expected Results: | Clicking the plus or minus buttons will work no matter which set up you’re on. |
| Actual Results: | Users can successfully click on the desired buttons and it will work. |
| Status: | Pass |

| System Test Case #10 |  |
| --- | --- |
| System Test Case : Combo Counter |  |
| User Story: User registration check |  |
| Purpose: To prevent any database errors from having duplicate names for users |  |
| Pre-Conditions: | Enter a user that is already registered in the database. |
| Expected Results: | If a user with the same name as one in the database is used for registration the program will not go through with account setup and say there currently exists a user with that name. |
| Actual Results: | When inputted a user with the same name as one in the database the program will catch it and deny account creation. |
| Status: | Pass |

| System Test Case #11 |  |
| --- | --- |
| System Test Case : Combo Counter |  |
| User Story: Accessing the About Page |  |
| Purpose: To show the user the contents of the about page |  |
| Pre-Conditions: | Enter the application by running the program. |
| Expected Results: | Clicking the about page and seeing the text written to explain what the program is about. |
| Actual Results: | Users are able to access the about page and observe the text that explains the program. |
| Status: | Pass |

| System Test Case #12 |  |
| --- | --- |
| System Test Case : Combo Counter |  |
| User Story: Access the Feedback Page |  |
| Purpose: To show the user the contents of the feedback page |  |
| Pre-Conditions: | Enter the application by running the program. |
| Expected Results: | Clicking the feedback page and seeing the text written to see how to contact the Combo Counter group for feedback |
| Actual Results: | Users are able to access the feedback page and observe the text that shows how to contact the Combo Counter group. |
| Status: | Pass |

| System Test Case #13 |  |
| --- | --- |
| System Test Case : Combo Counter |  |
| User Story: Accessing the Profile Page |  |
| Purpose: To show the user the contents of the profile page |  |
| Pre-Conditions: | Enter the application by running the program. |
| Expected Results: | Clicking the profile page and seeing the text written to see profile information, such as the username and email address. |
| Actual Results: | Users are able to access the profile page and observe the text that shows profile information pertaining to the profile that is currently logged in. |
| Status: | Pass |

| System Test Case #14 |  |
| --- | --- |
| System Test Case : Combo Counter |  |
| User Story: Punch Challenge Average |  |
| Purpose: T show the user the average in Punch Challenge Mode |  |
| Pre-Conditions: | Enter the application by running the program. |
| Expected Results: | As the user presses the spacebar, the punch is generated and averaged, which then the average is shown in the average force box. |
| Actual Results: | Users can see the average being generated as they continue to press the spacebar. |
| Status: | Pass |

| System Test Case #15 |  |
| --- | --- |
| System Test Case : Combo Counter |  |
| User Story: Exiting a mode when finished |  |
| Purpose: After a user is done with a mode, they can leave it to access others |  |
| Pre-Conditions: | Enter the application by running the program. |
| Expected Results: | Using the back button to leave the current mode and access the mode setups for the same mode or for other modes. |
| Actual Results: | Users are able to leave a mode at any time and access any part of the program without being stuck. |
| Status: | Pass |

# Appendix

## Appendix A - UML Diagrams

Full Class Implementation

## Appendix B - User Interface Design

Appendix C - Sprint Review Reports

SPRINT 1

Sprint Review Meeting Minutes

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 7:00 PM

End time: 7:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1:

  - Looking at the videos on reviewing Java (2)

- User Story 2:

  - Looking at the videos on reviewing SQL database architecture (2)

- User Story 3:

  - Reviewing the codebase in the project (2)

- User Story 5:

  - Further communication with the product owner (1)

- User Story 8:

  - Putting the program into a repository (GitHub) (1)

The following ones were moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story 4:

  - Making database diagrams to structure the database (1)

- User Story 6:

  - Successfully running the program in full (3)

- User Story 7:

  - Adding comments to the codebase in the repository (2)

SPRINT 2

Sprint Review Meeting Minutes

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 2:24 PM

End time: 2:36 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1:

  - Making database diagrams to structure the database (1)

- User Story 2:

  - Successfully running the program in full (3)

- User Story 3:

  - Adding comments to the codebase in the repository (1)

- User Story 6:

  - Cleaning up the UI in the program (i.e. Lining up elements with each other and making sure that things look relatively nice) (3)

The following ones were moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story 4:

  - Setting up the Google Firebase (4)

- User Story 5:

  - Implementing Google Firebase into Java (3)

SPRINT 3

Sprint Review Meeting Minutes

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 1:00 PM

End time: 1:34 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1:

  - Properly discussing what needs to be focused on for the upcoming sprints. (4)

- User Story 2:

  - Getting the program to be fully functional for the entire group. (3)

- User Story 3:

  - Cleaning up the UI in the program (i.e. Lining up elements with each other and making sure that things look relatively nice) (3)

The following ones were removed during the Backlog Grooming meeting, and replaced with different user stories.

- User Story 1 (OLD):

  - Setting up the Google Firebase (5)

- User Story 2 (OLD):

  - Implementing Google Firebase into Java (3)

SPRINT 4

Sprint Review Meeting Minutes

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 7:30 PM

End time: 8:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1:

  - Implementing the requested implementations into the program. (5)

- User Story 2:

  - Fix various bugs present in the program, such as in correct timers, strange inputs, crashes that may occur due to overflow values, etc. (4)

- User Story 3:

  - Creating a executable file (2)

- User Story 4:

  - Using a batch file to install all of the necessary components of the program for easy installation (4)

The following ones were moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- Backlog User Story 1:

  - Working on the multiplayer aspect of the program.

SPRINT 5

Sprint Review Meeting Minutes

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 7:30 PM

End time: 8:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1:

  - Adding a “punching” button to each mode (3)

- User Story 3:

  - Continuing to alter the various UI elements in each of the modes, to showcase a better looking program overall, which includes the font and various color schemes. (3)

- User Story 4:

  - Commenting on new functions (such as the button or thresholds) to ensure that future groups know what each component does, as well as update current comments due to new additions. (2)

- User Story 5:

  - Determining the best way to fully ensure that each member is able to make changes to the project without overwriting any changes made by another member. (2)

- User Story 6:

  - Looking into utilizing installation packages to ensure that the next group is able to easily install each of the components when they begin the project. (2)

The following ones were moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story 2:

  - Implementing a threshold to determine whether the user is performing in their desired range. (3)

SPRINT 6

Sprint Review Meeting Minutes

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 7:30 PM

End time: 8:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 2:

  - Implementing the punching mechanic and threshold to each of the modes present in the program. (3)

- User Story 3:

  - Continuing to alter the various UI elements in each of the modes, to showcase a better looking program overall, which includes the font and various color schemes. (3)

- User Story 4:

  - Make any small changes necessary to get the program working in a more streamlined manner. Certain things operate differently then they should, even if the main function still works. (3)

- User Story 5:

  - Begin finalizing the final deliverable due at the end of the semester (4).

The following ones are going to be removed as a future sprint focus..

- User Story 1:

  - Implementing a threshold to determine whether the user is performing in their desired range. (3)

SPRINT 7

Sprint Review Meeting Minutes

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 7:30 PM

End time: 8:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1:

  - Finalize miscellaneous changes to the program (5).

- User Story 2:

  - Complete the final deliverable (5).

There are no additional user stories, as this is the last sprint.

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

# User Manual

- Open Combo Counter

  - If new user: select Get Started

    - Input the required information and select Sign Up

  - If returning user select: Login

- After logging in, the user will be taken to the timed mode set up page and will have access to the other game mode set up pages.

- Each mode uses the spacebar in increase the amount of force.

- If timed mode is the desired game mode, the user can choose to change the time for the game. The user can then choose to train or compete against other players. After these decisions are made the user will hit start and be taken to the game page itself.

- After playing through the game, the user can choose to either restart the game or save their last game’s statistics and score.

- If force mode is the desired game mode, the user can choose to change the force goal for the game. The user can then choose to train or compete against other players. After these decisions are made the user will hit start and be taken to the game page itself.

- After playing through the game, the user can choose to either restart the game or save their last game’s statistics and score.

- If combo mode is the desired game mode the user can choose to change the number of punches in the combo, the force goal for each punch, and the time goal for each punch. The user can then choose to train or compete against other players. After these decisions are made the user will hit start and be taken to the game page itself.

- After playing through the game, the user can choose to either restart the game or save their last game’s statistics and score.

- If strength mode is the desired game mode, the user can choose to change the timer and the force goal for the game. The user can then choose to train or compete against other players. After these decisions are made the user will hit start and be taken to the game page itself.

- After playing through the game, the user can choose to either restart the game or save their last game’s statistics and score.

- If the punch challenge mode is the desired game mode, the user can choose to change the threshold force and the timer’s settings. The user can then choose to train or compete against other players. After these decisions are made the user will hit start and be taken to the game page itself.

- After playing through the game, the user can choose to either restart the game or save their last game’s statistics and score.

- Navigate to the menu bar in the top right to select the following options

- Settings

- Profile

- Activity

- Feedback

- About

- Logout

- To shut down the Combo Counter, use the logout button on the menu bar.

Installation Guide

Each developer will need to follow all steps, don’t skip reading the text

- Download the code from the repository, Apache netbeans, and MySQL community installer (you may need an oracle account, you can use FIU’s address and details if asked)

  - https://github.com/

  - https://netbeans.apache.org/download/nb126/nb126.html

  - https://dev.mysql.com/downloads/installer/

Windows:

- Install the 3 necessary MySQL components by running the MySQL community installer

  - Click “Add” on the right hand side, and search for each of the products listed above

  - When installing the MySQL Server product you will be asked to configure the server. Everything should be left as is, however if you are prompted to input a password for the root account, the root account password needs to be set as “root” (without quotations) as that is the assigned password in the database.java file.

MacOS and Linux:

Install the MySQL installer and make sure to have the workbench and server installation as well (MySQL Workbench installation may couple the MySQL server as well without any input). Go to https://dev.mysql.com/downloads/connector/j/ and choose Platform Independent from the drop-down box, and choose the zip folder (or tar.gz if your system uses it)

Unzip the folder, and you will have the Connector Java. It does not matter where the connector is located, as long as you are able to find it.

  - MySQL workbench should have been installed, using this you can build the necessary tables. You should see a local server currently set up, however if you do not see any servers, even after pressing “rescan servers”, then click the small circle with a plus sign to create a new connection, then name the connection “ComboCounter”, set the address to “localhost”, keep the port the same as well as the username, and then set the password (Shown as saving in the vault) as root. This will create a local server on your workbench.

  - Double click the server listed under MySQL Connections.

  - Double click the database “sys” to connect it, which it will then become bold. Next, click the circled button above and navigate to the Database folder located wherever your net beans projects are located. Individually open and then execute each of the files, closing the previous file before you open the next one.

- In Netbeans you’ll need to add the necessary libraries to enable the database (mysql-connector), aspects of JFrames (absolutelayout) and your JDK(we used 16)

    - The only one that you will definitely need to add is the mysql-connector.

    - If you see a popup to resolve missing libraries, resolve it by locating the Connector Java .jar file located in Program Files (x86)/MySQL/Connector J 8.0 on windows, or wherever you downloaded the jar file (For the MacOS and Linux users)

    - If the popup does not appear, please follow these directions.

      - right click on the libraries folder in netbeans, add Jar

      - navigate to your MySQL folder (usually in Program Files on windows) and choose the correct .jar file

- After this has all been set up, go to the database.java in the project, and change the variable listed below into the values shown:

String dbUrl = "jdbc:mysql://localhost:3306/sys";

String user = "root";

String pass = "root";

Afterwards, executing the project should allow you to properly use “1234” as both the username and password to access the program in full.

# Wishlist

- Make the user interface disability friendly - ex: color blindness.

- Have the resolution dynamically adjust to the current resolution of the device being used.

- Finalize a proper force incrementing method, as the current iteration still uses random number generation (with some numbers being very high).

- Further UI changes, mostly having the ability for the program to fit the size of the screen running it, and for the various UI elements to scale with this different screen size.

- Make the activity page in the menu bar work as well as showcase the activity the user has saved for each of the modes.

- Further improve methods within the modes themselves, such as Combo Mode, as it still does not contain any interactivity and may need an overhaul. This overhaul however would be more for functionality as opposed to the way it looks at the moment.

- Create a frequently asked questions page.

- On the profile page, allow the user to update their information. For example, changing the username and password.

- Allow the user to add a profile picture.

# References

“Diagrams.Net - Free Flowchart Maker and Diagrams Online.” Flowchart Maker & Online Diagram Software, www.draw.io/.

“Apache Netbeans 12.6.”  Netbeans IDE, https://netbeans.apache.org/.

“MySQL Community Installer.” MySql Community Installer and Workbench,  https://dev.mysql.com/.