SPRINT 1

Sprint Retrospective Meeting Minutes

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 4:00 PM

End time: 4:25 PM

What went right?

- Did we do a good job estimating our team's velocity?

  - Yes, we handled the amount of members perfectly and have already decided the division of work we would do.

- Did we do a good job estimating the points (time required) for each user story?

  - Throughout the stories yes. We did a good job of estimating the time it would take for some project and acknowledged the longer timespan of others.

- Did each team member work as scheduled?

  - Yes, every team member has come to a daily sprint and/or attempted to work further within the project while discussing roles.

What went wrong?

- Did everyone attend each of the meetings for the Sprint

  - No, not everyone, a few people missed meetings here and there.

- Was there any work done on the product?

  - No, no work was actually done on the product. We mainly spent time setting things up for the next sprint.

How to address the issues in the next sprint?

- How to improve the process?

  - Splitting individuals into proper groups to begin the project in full.

- How to improve the product?

  - Actually working on the product itself.

SPRINT 2

Sprint Retrospective Meeting Minutes

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 4:00 PM

End time: 4:25 PM

What went right?

- Did we do a good job estimating our team's velocity?

  - The java portion of the program has been worked on, however the database portion was lacking

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, each user story did have the proper points allocated for it.

- Did each team member work as scheduled?

  - Yes

What went wrong?

- Did everyone attend each of the meetings for the Sprint

  - No, but that's due to different scheduling for everyone. The current times we have chosen are best for everyone in general.

- Was there any work done on the product?

  - The database was initialized, and everyone was able to begin cloning the program. As of right now only a few UI changes were made in the java portion of the program.

How to address the issues in the next sprint?

- How to improve the process?

  - Communication between members. We need to make sure everyone is communicating with the groups that have been formed and starting to work on various aspects of the project depending on what group they are in.

- How to improve the product?

  - Begin working full force on the product, and make the changes we are trying to implement.

SPRINT 3

Sprint Retrospective Meeting Minutes

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 4:00 PM

End time: 4:25 PM

What went right?

- Did we do a good job estimating our team's velocity?

  - Initially for the first half of the sprint we did not estimate the velocity correctly, as the firebase wasn't implemented at all and was removed as a focus for the project. The second half of the sprint was more successful than the first half, with each of the user stories being completed for this sprint.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes.

- Did each team member work as scheduled?

  - Yes. Every group attended their personal meetings discussing what they will be done.

- Did everyone attend each of the meetings for the Sprint

  - Yes.

What went wrong?

- Was there any work done on the product?

  - Aside from a few graphical changes, not much work has been done. Giving up the firebase after realizing it would take too much time took most of the sprint to figure out. Luckily, work was done to get the mySQL connected to the program properly.

How to address the issues in the next sprint?

- How to improve the process?

  - Pictures have been sent to the product owner so that he can create a list of what he wants to have done for this project.

- How to improve the product?

  - Working on aspects that the product owner already talked about. Such as working on fixing certain timer errors, changing font and colors, etc.

SPRINT 4

Sprint Retrospective Meeting Minutes

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 4:00 PM

End time: 4:25 PM

What went right?

- Did we do a good job estimating our team's velocity?

  - Yes we did, though the user stories will be more specific for the next sprint.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, each User Story had the correct points assignment to them

- Did each team member work as scheduled?

  - Yes.

- Did everyone attend each of the meetings for the Sprint

  - Yes.

- Was there any work done on the product?

  - Yes, minor UI changes.

What went wrong?

- First half of the Sprint did not have that much work.

How to address the issues in the next sprint?

- How to improve the process?

  - Improve focus on the Capstone project.

- How to improve the product?

  - Properly use complementary colors to make the visual appearance more appealing when using the program.

SPRINT 5

Sprint Retrospective Meeting Minutes

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 4:00 PM

End time: 4:25 PM

What went right?

- Did we do a good job estimating our team's velocity?

  - Yes we did, though the user stories will be more specific for the next sprint.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, each User Story had the correct points assignment to them

- Did each team member work as scheduled?

  - Yes.

- Did everyone attend each of the meetings for the Sprint

  - Yes.

- Was there any work done on the product?

  - Yes, a “punching” element was created. By pressing the spacebar, the force now increases instead of it increasing as the timer goes down, giving more interactibility to the program itself.

What went wrong?

- Nothing really went wrong for this sprint. Each user story was given enough time to be worked on, and were achieved (to an extant).

How to address the issues in the next sprint?

- How to improve the process?

  - More communication between members of the team.

- How to improve the product?

  - Continue working on the product, and start finalizing changes that have been made to the product.

SPRINT 6

Sprint Retrospective Meeting Minutes

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 4:00 PM

End time: 4:25 PM

What went right?

- Did we do a good job estimating our team's velocity?

  - Yes we did, though the user stories will be more specific for the next sprint.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, each User Story had the correct points assignment to them

- Did each team member work as scheduled?

  - Yes.

- Did everyone attend each of the meetings for the Sprint

  - Yes.

- Was there any work done on the product?

  - Yes, UI was refined and the “punching” element was added to 4 of the 5 modes.

What went wrong?

- Focus on the last bits of work developing the program entailed more work then expected. This is mainly due to how the program is constructed, and more time was spent making sure everything was functional, versus fully implementing what we wanted to do.

How to address the issues in the next sprint?

- How to improve the process?

  - Making sure what is implemented is refined, and made to be more clear or less buggy.

- How to improve the product?

  - In this instance, making sure that comments on the various functions of the program are necessary for future groups to understand what they can accomplish.

SPRINT 7

Sprint Retrospective Meeting Minutes

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 4:00 PM

End time: 4:25 PM

What went right?

- Did we do a good job estimating our team's velocity?

  - Yes we did, we have finished the final deliverable.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, each User Story had the correct points assignment to them

- Did each team member work as scheduled?

  - Yes.

- Did everyone attend each of the meetings for the Sprint

  - Yes.

- Was there any work done on the product?

  - Yes, a few more modifications to the signup and commenting on the various functions in the program.

What went wrong?

- Nothing went wrong for this sprint.

How to address the issues in the next sprint?

- How to improve the process?

  - Make sure the wish list contains everything we would like to have fixed or implemented for the next group.