SPRINT 1

Sprint Review Meeting Minutes

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 7:00 PM

End time: 7:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1:

  - Looking at the videos on reviewing Java (2)

- User Story 2:

  - Looking at the videos on reviewing SQL database architecture (2)

- User Story 3:

  - Reviewing the codebase in the project (2)

- User Story 5:

  - Further communication with the product owner (1)

- User Story 8:

  - Putting the program into a repository (GitHub) (1)

The following ones were moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story 4:

  - Making database diagrams to structure the database (1)

- User Story 6:

  - Successfully running the program in full (3)

- User Story 7:

  - Adding comments to the codebase in the repository (2)

SPRINT 2

Sprint Review Meeting Minutes

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 2:24 PM

End time: 2:36 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1:

  - Making database diagrams to structure the database (1)

- User Story 2:

  - Successfully running the program in full (3)

- User Story 3:

  - Adding comments to the codebase in the repository (1)

- User Story 6:

  - Cleaning up the UI in the program (i.e. Lining up elements with each other and making sure that things look relatively nice) (3)

The following ones were moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story 4:

  - Setting up the Google Firebase (4)

- User Story 5:

  - Implementing Google Firebase into Java (3)

SPRINT 3

Sprint Review Meeting Minutes

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 1:00 PM

End time: 1:34 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1:

  - Properly discussing what needs to be focused on for the upcoming sprints. (4)

- User Story 2:

  - Getting the program to be fully functional for the entire group. (3)

- User Story 3:

  - Cleaning up the UI in the program (i.e. Lining up elements with each other and making sure that things look relatively nice) (3)

The following ones were removed during the Backlog Grooming meeting, and replaced with different user stories.

- User Story 1 (OLD):

  - Setting up the Google Firebase (5)

- User Story 2 (OLD):

  - Implementing Google Firebase into Java (3)

SPRINT 4

Sprint Review Meeting Minutes

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 7:30 PM

End time: 8:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1:

  - Implementing the requested implementations into the program. (5)

- User Story 2:

  - Fix various bugs present in the program, such as in correct timers, strange inputs, crashes that may occur due to overflow values, etc. (4)

- User Story 3:

  - Creating a executable file (2)

- User Story 4:

  - Using a batch file to install all of the necessary components of the program for easy installation (4)

The following ones were moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- Backlog User Story 1:

  - Working on the multiplayer aspect of the program.

SPRINT 5

Sprint Review Meeting Minutes

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 7:30 PM

End time: 8:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1:

  - Adding a “punching” button to each mode (3)

- User Story 3:

  - Continuing to alter the various UI elements in each of the modes, to showcase a better looking program overall, which includes the font and various color schemes. (3)

- User Story 4:

  - Commenting on new functions (such as the button or thresholds) to ensure that future groups know what each component does, as well as update current comments due to new additions. (2)

- User Story 5:

  - Determining the best way to fully ensure that each member is able to make changes to the project without overwriting any changes made by another member. (2)

- User Story 6:

  - Looking into utilizing installation packages to ensure that the next group is able to easily install each of the components when they begin the project. (2)

The following ones were moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story 2:

  - Implementing a threshold to determine whether the user is performing in their desired range. (3)

SPRINT 6

Sprint Review Meeting Minutes

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 7:30 PM

End time: 8:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 2:

  - Implementing the punching mechanic and threshold to each of the modes present in the program. (3)

- User Story 3:

  - Continuing to alter the various UI elements in each of the modes, to showcase a better looking program overall, which includes the font and various color schemes. (3)

- User Story 4:

  - Make any small changes necessary to get the program working in a more streamlined manner. Certain things operate differently then they should, even if the main function still works. (3)

- User Story 5:

  - Begin finalizing the final deliverable due at the end of the semester (4).

The following ones are going to be removed as a future sprint focus..

- User Story 1:

  - Implementing a threshold to determine whether the user is performing in their desired range. (3)

SPRINT 7

Sprint Review Meeting Minutes

Attendees: Todd Foreman, Jorge Segredo, Alexander Artigas, Narmeen Kibria, Jasmine Tran, Jose Rodriguez, Jose Milanes, David Lara, Ilan Boiangin, Oscar Molina

Start time: 7:30 PM

End time: 8:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1:

  - Finalize miscellaneous changes to the program (5).

- User Story 2:

  - Complete the final deliverable (5).

There are no additional user stories, as this is the last sprint.