Sprint Retrospective Minutes Sprint 2

Attendees: Daniela Alonso Sanchez, Brian Michael Pineda, Oscar Marques, Marianna Jackelyn Tejeda Pena, Celeste Amengual,  Arturo Corral, Robert Aulet, David Delgado Lopez, Kyle Maxwell, Brian Rodriguez Perez

Start time: 9:37 pm

End time: 9: 57 pm

- Front End team got held back with progress since the meeting was on the second monday of the sprint.

- Having a guest explain the code was very helpful.

- Teams got together to discuss how they were gonna tackle the sprint problems which was good and helpful.

- Back-end should have gotten more explanation about the code. Which has held the team back from start development effectively.

- We should go over the code together.

- There is general consensus that both teams are communicating effectively but the lack knowledge/experience is very limiting the development of the project.