Daily Scrum Meeting Minutes Sprint 4

Attendees: Daniela Alonso Sanchez, Oscar Marques, Marianna Jackelyn Tejeda Pena, Celeste Amengual,  Arturo Corral, Robert Aulet, David Delgado Lopez, Kyle Maxwell, Brian Rodriguez Perez

Start time 7:00 pm

End time 7:55 pm

Brian Pineda

1) 1 Hour

2) Went through the docs and sessions I missed

3) Continue to sync in progress with the others

4) None

Robert Aulet

1) 1 hour

2) debugged output issue with team

3) fix .classpath file to enable algorithm to work locally, prepare for sprint goals work

4) could not get algorithm to run from webdev files, learned of classpath issue

Marianna Tejeda

1) 2 hours

2) Worked on debugging the output error issue with Daniela and Robert

3) Try investigating why the web app cannot call the Java program correctly

4) Still trying to fix the web app issue

Kyle Maxwell

1) 1 hour

2) studied php

3) look over web app

4) none

Oscar Masques

1) 2 hours

2) tried debugging webapp code to fix output error

3) keep looking for ways to fix the issue with the webapp

4) wasn’t able to completely fix output error

Daniela Alonso

1) 2 hours

2) worked on debugging the output error

3) continue working on it

4) bug still persists

David Delgado

1) 1 Hour

2) Watched yesterday's meeting video to check possible solutions for output error

3) keep researching solutions for this problem

4) none

Brian Rodriguez

1) 1 hour

2) Watched the meeting recording and studied php

3) Work together to solve the problem

4) none

Celeste Amengal

1) 2 hours

2) Looked over code and php

3) continue looking over code and php

4) none

Arturo Corral

1) 2 hours

2) look over the code and sessions

3) continue todays tasks

4) none