Sprint Review Minutes Sprint 7

Attendees: Daniela Alonso Sanchez, Brian Michael Pineda, Oscar Marques, Marianna Jackelyn Tejeda Pena, Celeste Amengual,  Arturo Corral, Robert Aulet, David Delgado Lopez, Kyle Maxwell, Brian Rodriguez Perez

Start time 11:21 pm

End time 11:45 pm

Overall team feels satisfied with our performance.

Meeting to code together outside of the required class meetings significantly improved our progress. We believe Capstone 1 students should continue this next semester.

Capstone 1 members feel more comfortable with next semester. They have already gotten familiar with the webpage and the algorithm. They also feel comfortable with the amount of documentation being left.

Looking back, the program is quite far outside the knowledge of the capstone members. Only one team member had familiarity with web development but with other frameworks.

We don’t have the knowledge for any of us to fix the algorithm

In the future, the project owner should probably consider giving capstone members documentation prior to beginning on task.

Next first sprint should only be small tasks to get acclimated with the technology.