Daily Scrum Meeting Minutes Sprint 3

Attendees: Daniela Alonso Sanchez, Brian Michael Pineda, Oscar Marques, Marianna Jackelyn Tejeda Pena, Celeste Amengual,  Arturo Corral, Robert Aulet, David Delgado Lopez, Kyle Maxwell, Brian Rodriguez Perez

Start time 7:00 pm

End time: 7:13 pm

Arturo Corral

1) 2 hours

2) reviewed php sessions and attended the meeting

3) Try implementing php sessions

4) none

Oscar Marques

1) 2 hours

2) reviewed PHP sessions and got everything set up and running to run webapp on localhost

3) will look at source code and begin looking into output error

4) none

Brian Rodriguez

1) 1 hour

2) I tried different combinations for the web application

3) Change the code of the web application according to the objectives of the team

4) None

Celeste Amengual

1) 2 hours

2) continued learning php

3) continue learning php

4) none

Robert Aulet

1) 1 hour

2) worked on fixing file path error when uploading data to the server, looked into fixing execution of algorithm on webapp & array key error, began implementing dark mode for QoL purposes

3) continue trying to fix algorithm execution and array error, finalize dark mode implementation

4) some issues executing algorithm on the website, and misalignment of icons with text in the dropdown menus (formatting problems)

David Delgado Lopez

1) 1 Hour

2) Tried the website with different inputs and excel files

3) Accomplish the sprint goals with the team

4) None

Brian Pineda

1)1 hour

2)tried different implementations for the webapp

3)figure out the plan for the next few days, still remember to talk about possible tweaks

4)None

Daniela Alonso

1) 2 hours

2) Looking display error

3)Continue debugging

4)Display error

Kyle Maxwell

1) 1 hour

2) read through code

3) read about relevant material

4) none

Marianna Tejeda

1) 2 hours

2) Reviewed PHP sessions, implemented Robert's fix for the file error and began looking into output error

3) Continue looking into output error and try implementing PHP sessions into webapp

4) None