Sprint #7

Backlog Grooming

Project: Monitoring and mitigating misinformation that disrupts adaptation to climate driven health threats.

Date: 04/25/2022

Start Time:7:30 pm

End Time: 8:30 pm

Attendees:

·        Capstone 2

o   Kevin Da Silva (KD)

o   Jesus Fernandez (JD)

o   Santiago Alvarez de Araya (SA)

o   Tyler Nguyen (TN)

o   Zachary Wright (ZW)

·        Capstone 1

o   Roberto Lopez-Trigo (RLT)

o   Colleene McCurdy (CM)

o   Augusto Castro (AC)

o   Titus Thomas (TT)

The following user stories were created/discussed/refined/prioritized.

Spring User Stories:

- User Story 1 - Large Linked Dashboard

  - Augusto Castro (AC)

  - Santiago Alvarez de Araya (SA)

Description: Put graphs together on one dashboard.

- User Story 2 - Word Count for bar graph labels

  - Roberto Lopez-Trigo (RLT)

  - Titus Thomas (TT)

- User Story 3 - Documentation

  - Kevin Da Silva (KD)

  - Roberto Lopez-Trigo (RLT)

Description: Prioritize on finalizing documentation in regards to any requested implementation in this Wednesday’s meeting. Whether they have been implemented or left to future Capstone students  must be notified in documentation.

- User Story 4 - Remaining Videos

  - Kevin Da Silva (KD)

  - Jesus Fernandez (JD)

  - Santiago Alvarez de Araya (SA)

  - Tyler Nguyen (TN)

  - Zachary Wright (ZW)

Description: Finish off the remaining videos as part of the final deliverable. Videos #2 and #4, (user tutorial and shortcomings/wishlist video) specifically.

- User Story 5 - Remaining Posters

  - Kevin Da Silva (KD)

  - Zackary Wright (ZW)

Description: Our current posters need some new edits. The current posters contain typos and unclear contributions towards each Capstone II individual. Some posters will need to be changed or elaborated on for the final deliverable.

- User Story 6 - Change UI for Date Range.

  - Jesus Fernandez (JF)

  - Augusto Castro (AC)

Description: Instead of a slider, create two pair dropdowns. One for the year and the other for the month. One pair will be needed for the start of the time frame and the other for the end of the time frame.

- User Story 7 - Color Coordinate articles by Bias

  - Colleene Mccurdy

  - Titus Thomas

Description: Color coordination of histogram for article engagement is complete but needs to be done for the individual articles.

- User Story 8 - Fix engagement rates

  - Roberto Lopez-Trigo

  - Tyler Nguyen

Description: Engagement rates only affect FB engagement, it needs to be chooseable for all types of engagement. (LInked in, Twitter…etc)