2/14/2022 Sprint #3

Daily Scrum Meeting Minutes:

Project: Monitoring and mitigating misinformation that disrupts adaptation to climate driven health threats

| Student Name | Standup Questions - How many hours did I work since the last meeting? - What was done since the last scrum meeting? - What is planned to be done until the next scrum meeting? - What are the hurdles? |
| --- | --- |

Monday, February 14th

| Jesus Fernandez | - 2 hours - Created a wireframe for website - Improve wireframe - None |
| --- | --- |
| Kevin Da Silva | - 2 hours - Worked on a conceptual wireframe. - Focus on adding further improvements towards it. - None |
| Santiago Alvarez de Araya |  |
| Tyler Nguyen | - 2hrs - Working on Wireframe - Working on Wireframe - None |
| Zackary Wright | - 2 hours - Watched tutorial on Figma - Work on wireframe - None |
| Roberto Lopez-Trigo | - 2 hours - Followed online figma tutorials to get a better idea of design best practices. Researched bootstrap css tool. - Working on Wireframe - None |
| Titus Thomas | - 2 hours - Stilling working on wireframe in balsamiq - Finish wireframe - None |
| Colleene Mccurdy | - 2 hours - Worked on wireframe - Worked with wireframe - None |
| Augusto Castro | - 1 hour - Start working on wireframe - Get some wireframe working - Work |

Tuesday, February 15th

| Jesus Fernandez | - 2 hours - Worked on wireframe - Improve wireframes - None |
| --- | --- |
| Kevin Da Silva | - 2 hours - Scheduled small group meeting of what we plan to talk about for tomorrow. - Eventually split our group roles to decide our parts of the project. - Schedule conflicts |
| Santiago Alvarez de Araya | - 2 hours - Working on wireframe - Become more familiar with wireframe to be able to assist where needed - None |
| Tyler Nguyen |  |
| Zackary Wright | - 2 hours - Start working on wireframe - Continue working on wireframe - None |
| Roberto Lopez-Trigo | - 2 hours - Worked on Lo-fi wire frame - Research packages for displaying graphs. - None |
| Titus Thomas | - 2 hours - Almost finished creating wireframe - Add more details and finish wireframe - None |
| Colleene Mccurdy | - 2 hours - Researched wireframe content - Worked with wireframe - None |
| Augusto Castro | - 1 hour - Researched best wireframes samples for this project - Continue working on creating one - None |

Wednesday, February 16th

| Jesus Fernandez | - 2 hours - Met with Product Owner, explored FEMA API - Start pulling some relevant data from the FEMA API - None |
| --- | --- |
| Kevin Da Silva | - 2 hours - Continued working on wireframe, met with the Product Owner. - Restore group morale and push for wireframe presentations after exam week is over, not many attended the meeting. - Exam schedule conflicts. |
| Santiago Alvarez de Araya | - 2 hours - Continued work on wireframe, meeting was a mess due to scheduling conflicts - Push to complete wireframe models for following meeting - Exams conflicting with meeting times |
| Tyler Nguyen |  |
| Zackary Wright | - 2 hours - Start working on wireframe - Continue working on wireframe - None |
| Roberto Lopez-Trigo |  |
| Titus Thomas | - 2 hours - Continuing to add to wireframe, meeting with the product owner was a bit unsuccessful due to exams and scheduling conflicts. - Continue to finish wireframe - None |
| Colleene Mccurdy | - 2 hours - Work with wireframe - Work on wireframe - None |
| Augusto Castro | - 1 hour - Started creating wireframe - Finish wireframe and post it on discord - Terrible headache |

Thursday, February 17th

| Jesus Fernandez | - 2 hours - Read FEMA api documentation, tried to get approved for the twitter api - Start gathering data - None |
| --- | --- |
| Kevin Da Silva | - 2 hours - Continued to get the gist of wireframes - Trying to aim for a wireframe to be presented in next week’s meeting. - Exams |
| Santiago Alvarez de Araya | - 2 hours - Continued work on wireframes - Gather bearings to present a unified wireframe for next meeting - Exams and general confusion |
| Tyler Nguyen |  |
| Zackary Wright | - 2 hours - Working on wireframe - Continue working on wireframe - Exams |
| Roberto Lopez-Trigo | - 2 hours - Learned how to setup linear gradient and radial gradients on figma and css - Apply the concepts to wire frame - None |
| Titus Thomas | - 2 hours - Worked on my wireframe, add more details - Finish wireframe by next week’s meeting - None |
| Colleene Mccurdy | - 2 hours - Worked with wireframe details - Looked into balsamiq - None |
| Augusto Castro | - 2 hours - Investigated on balsamiq usage and created a wireframe - Improve wireframe and create more. - Headache |

Friday, February 18th

| Jesus Fernandez | - 2 hours - Investigated if i can pull tweets with my twitter developer account - Try and pull data into a database or some other storage - None |
| --- | --- |
| Kevin Da Silva | - 2 hours - Worked on wireframe - Try to get wireframe done before the next Product Owner meeting - Exams |
| Santiago Alvarez de Araya | - 2 hours - Continued work on wireframes - Put together a meaningful wireframe for next meeting - Exams |
| Tyler Nguyen | - 2hrs - Working on Wireframe - Working on Wireframe befor next meet - Quizes and EXams |
| Zackary Wright | - 2 hours - Worked on wireframe - Complete wireframes before next meeting - Exams |
| Roberto Lopez-Trigo | - 2 hours - Applied gradient technique to wire frame - Look up how to wire up each screen and interaction - Exams |
| Titus Thomas | - 2 hours - Continued to work on wireframe - Complete wireframe before PO meeting - None |
| Colleene Mccurdy | - 2 hours - Apply concepts via wire frame - Working with wireframe - None |
| Augusto Castro | - 1 hour - Keep working on other wireframes - Finish and present them on discord - None |

Monday, February 21th

| Jesus Fernandez | - 2 hours - Tried to get data from twitter - Will continue to try and get data from twitter - Twitter suspended the project that I was going to use to get data with. I will try to use an old twitter project and hope that twitter won’t suspense that one too. |
| --- | --- |
| Kevin Da Silva | - 2 hours - Conducted Backlog Grooming meeting, kept up to date with everyone’s progress, viewed wireframes. - Prepare to attend the PO meeting and discuss concerns regarding progress that needs to be made during Spring Break. - None. |
| Santiago Alvarez de Araya | - 2 hours - Continued work on wireframes - Prep for meeting to present and discuss wireframes - none. |
| Tyler Nguyen |  |
| Zackary Wright | - 2 hours - Worked on wireframe - Finish wireframe before product owner meeting - None |
| Roberto Lopez-Trigo |  |
| Titus Thomas | - 2 hours - Continue working on wireframe - Finish wireframe and present it in the PO meeting - None |
| Colleene Mccurdy | - 2 hours - Worked on wireframe - Finished wireframe work - None |
| Augusto Castro | - 1 hour - Started thinking and creating another wireframe - Finish wireframe to present it on PO meeting - Work |

Tuesday, February 22th

| Jesus Fernandez | - 2 hours - Created a github branch of the website github that Roberto created, tested the collection of tweets from twitter - Will try to collect relevant data from twitter - None |
| --- | --- |
| Kevin Da Silva | - 2 hours - Preparing for a midterm exam for a different class, may or may not attend like last time. - Try to make time for the PO meeting tomorrow. - Midterm Exam tomorrow. |
| Santiago Alvarez de Araya |  |
| Tyler Nguyen | - 2hrs - Working to improve wireframe - Implementations - Extreme class and work related build up to be dealt with |
| Zackary Wright | - 2 hours - Learning how to improve wireframe - Prepare for meeting with product owner tomorrow - None |
| Roberto Lopez-Trigo | - 2 hours - Looked into how to recreate some of the wireframe designs into components on react. - Implement them on the repo - Exams |
| Titus Thomas | - 2 hours - Added finishing touches to wireframe, researched how to improve wireframes - Prepare for presenting wireframe at PO meeting tomorrow - Exams |
| Colleene Mccurdy | - 2 hours - Studied how to improve wireframe - Implementations - None |
| Augusto Castro | - 1 hour - Watched some videos of how to improve a wireframe - Try to improve the wireframe presented and hear PO feedback - Assignments of other courses |

Wednesday, February 23th

| Jesus Fernandez | - 2 hours - Met with product owner - Check the data provided by the product owner and see what we can build with it - Poor internet connection prevented me from hearing in the meeting |
| --- | --- |
| Kevin Da Silva | - 2 hours - Met with PO, presented wireframes alongside the group, heard PO feedback we can use, particularly improvements and ideas we can use for one whole wireframe. - Checked with a sample version of a coded dataset of claims we could potentially use for the project. PO wants us to fiddle around with them, the timeframe for this is no later than Monday. - Ask the PO some questions throughout the week while we investigate more about what we can do. |
| Santiago Alvarez de Araya | - 2 hours - Met with Product Owner, presented my wireframe along with others and reviewed the feedback given by the PO and his coworkers. Plans to adjust wireframes for following meeting - Reviewed sample dataset and understand how to use it for future development. - Exams |
| Tyler Nguyen |  |
| Zackary Wright | - 2 hours - Met with product owner - Check sample dataset to understand how data in project will be used - None |
| Roberto Lopez-Trigo |  |
| Titus Thomas | - 2 hours - Had the PO meeting, team members presented their wireframes and heard the critiques and feedback from the PO team. Also discussed more about the data, specifically the coded dataset claims on how we will implement that for the project. - Check the data given by PO team, try to understand it and implement in the project - None |
| Colleene Mccurdy | - 1 hour - Po meeting for feedback - Reviewed data - None |
| Augusto Castro | - 1 hour - Met with po and presented wireframe - Watch recording meeting and improve wireframe, also talk with other team members to catch up - None |

Thursday, February 24th

| Jesus Fernandez | - 2 hours - Exploring ways to extract product owner data and ways to visualize the data - Try to create a basic chart with the data - None |
| --- | --- |
| Kevin Da Silva | - 2 hours - Finding a method to use data provided by the PO. - Continue playing around with the dataset - None |
| Santiago Alvarez de Araya | - 2 hours - Researching possible methods of dataset implementation and manipulation - Continue attempting to establish a foundation and plans for the UI - None |
| Tyler Nguyen |  |
| Zackary Wright | - 2 hours - Figure out how to use data provided by product owner - Continue to experiment with dataset - None |
| Roberto Lopez-Trigo | - 2 hours - Review feedback from product owner meeting - Worked on desktop implementation and experimented with dataset. - None |
| Titus Thomas | - 2 hours - Reviewed the coded claims and researched on how to implement data to show in a presentable format. - Start experimenting with the data set - None |
| Colleene Mccurdy | - 2 hours - Reviewed content - Analyzed data set - None |
| Augusto Castro | - 2 hours - Investigated how to perform fetch from javascript to github - Improve wireframe and continue researching on how to display data. - None |

Friday, February 25th

| Jesus Fernandez |  |
| --- | --- |
| Kevin Da Silva | - 2 hours - Lurk through tutorials on how to use the PO’s dataset. - Throughout the week, continue to properly experiment with it. - Real-life obligations. |
| Santiago Alvarez de Araya | - 2 hours - Worked on UI plans and watched videos on use of dataset - Continue work on UI and data set usage - None |
| Tyler Nguyen | - 2hrs - Further analyze provided data - Continue to work on data sets - None |
| Zackary Wright | - 2 hours - Continue to figure out how to use data provided by product owner - Continue experimenting with dataset - None |
| Roberto Lopez-Trigo |  |
| Titus Thomas | - 2 hours - Continued to look at the dataset and researched ways on how to display data in the most efficient way. - Start experimenting with the data - None |
| Colleene Mccurdy | - 2 hours - Understanding data given by product owner - Watched educational YouTube videos - None |
| Augusto Castro | - 2 hours - Reviewed data given by PO - Continue working on a different wireframe - None |