3/7/2022 Sprint #4

Daily Scrum Meeting Minutes:

Project: Monitoring and mitigating misinformation that disrupts adaptation to climate driven health threats

| Student Name | Standup Questions - How many hours did I work since the last meeting? - What was done since the last scrum meeting? - What is planned to be done until the next scrum meeting? - What are the hurdles? |
| --- | --- |

Monday, March 7th

| Jesus Fernandez | - 2 hours - Installed dash python library and have started working on creating an interactive graph using the data provided by the product owner - Create a prototype of a graph that a user will be able to interact with - None |
| --- | --- |
| Kevin Da Silva | - 2 hours - Trying to rally the team to find other ways to visualize the dataset given by the product owner. - Continue to find something presentable on Wednesday. - Other assignments |
| Santiago Alvarez de Araya | - 2 hours - Discussed with Kevin possible things we can work on and research implementations for visualizing the dataset - Continue research and establishing visual diagrams - Assignments & Exams |
| Tyler Nguyen | - 2hrs - looking at python database visualization - work on prototypes - none |
| Zackary Wright | - 2 hours - Worked on learning how to display datasets in Python - Continue research for data visualization - None |
| Roberto Lopez-Trigo | 1) 2) 3) 4) |
| Titus Thomas | - 2 hours - Did research on how to display large datasets in Python - Create a data visualization for the code claims - None |
| Colleene Mccurdy | - 2 hours - Research on front end development - data visualizations research 4)none |
| Augusto Castro | - 1 hour - Investigated ways to display data retrieved - Try to see if I can find something useful to present - Work |

Tuesday, March 8th

| Jesus Fernandez | 1) 2 hours 2) Created a scatter plot with the data given to us and continued learning plotly 3) The scatter plot needs major improvements. I will continue working on it. 4) None |
| --- | --- |
| Kevin Da Silva | - 2 hours - Finished up on other potential concepts we can use for visualization of the given dataset. - Start progression with a build. - Other classes |
| Santiago Alvarez de Araya | - 2 hours - Worked on the foundation for a possible visualization of dataset. - Finish prototype - Classes |
| Tyler Nguyen | 1) 2) 3) 4) |
| Zackary Wright | - 2 hours - Worked on visualizing dataset - Work on / complete prototype - Exams |
| Roberto Lopez-Trigo | - 2hours - Played with data set visualizations - Made a Desktop react frontend - None |
| Titus Thomas | - 2 hours - Installed Plotly continued researching on how display the dataset - Creating a functioning datatype - Exams |
| Colleene Mccurdy | - 2 hours - Familiarize with dataset visuals - Reviewed material from given resources - none |
| Augusto Castro | - 2 hours - Watched videos on how to display datasets - Attend to PO meeting - None |

Wednesday, March 9th

| Jesus Fernandez | - 2 hours - Created a scatter plot with the data, but still needs more work - Will try to clean the data to make it easier to visualize and create a better scatter plot - None |
| --- | --- |
| Kevin Da Silva | - 2 hours - Working with Santiago in dataset visuals. - Have a complete visual, ready to present no later this week. I delayed today’s PO meeting to give around more time regarding this. - Classes |
| Santiago Alvarez de Araya | 1) 2) 3) 4) |
| Tyler Nguyen | - 2 hrs - Working on Dataset - Clean up Data - CLASS AND WORK OUT THE REAR |
| Zackary Wright | - 2 hours - Continue working to display data in dataset - Try to have it ready for meeting with Product Owner - Exams |
| Roberto Lopez-Trigo | - 2 hours - data modeling packages - implement on react front end - none |
| Titus Thomas | 1)2 hours 2) Continuing in understanding on how to display data sets in Plotly 3) Have a presentable visualization by the next PO meeting 4)None |
| Colleene Mccurdy | - 2 hours - Plotly - prepare for next PO meeting 4)none |
| Augusto Castro | - 2 hours - Researching on how to display data sets - Keep working on data sets - None |

Thursday, March 10th

| Jesus Fernandez | 1)2 hours 2)Tried cleaning the data sets 3) Will continue to clean the data sets to make it easier to graph 4) None |
| --- | --- |
| Kevin Da Silva | - 2 hours - Rallying the team together to get more dataset concepts ready for display throughout this weekend. - Prepare for the PO meeting. - Classes |
| Santiago Alvarez de Araya | 1) 2) 3) 4) |
| Tyler Nguyen | 1) 2) 3) 4) |
| Zackary Wright | - 2 hours - Continue working to display data in dataset - Try to have it ready for meeting with Product Owner - Classes |
| Roberto Lopez-Trigo | - 2 hours - Continue working on react frontend design - Clean up code and setup pipeline for data - none |
| Titus Thomas | - 2 hours - Continue working on displaying the data set - Finish data visualization before next PO meeting - None |
| Colleene Mccurdy | - 2 hours - dataset display concept s - pipeline familiarization - none |
| Augusto Castro | - 1 hour - Continued investigating about dataset - See what to present to PO - Midterms |

Friday, March 11th

| Jesus Fernandez | - 2 hours - Still trying to clean the data - Create a basic graph with the cleaned data - None |
| --- | --- |
| Kevin Da Silva | - 2 hours - Worked with Santiago in regards to visualization concepts. 3) Get ready for tomorrow’s meeting. 4) None |
| Santiago Alvarez de Araya | 1) 2) 3) 4) |
| Tyler Nguyen | - 2hrs - Fixing up data set - Prepping for meeting 3)none |
| Zackary Wright | - 2 hours - Working on data visualization with sample data - Preparing for tomorrow’s meeting - None |
| Roberto Lopez-Trigo | 1) 2) 3) 4) |
| Titus Thomas | 1) 2 hours 2) Continue working on displaying the data set 3)Finish data visualization before next PO meeting 4)None |
| Colleene Mccurdy | 1) 2) 3) 4) |
| Augusto Castro | - 1 hour - Continue working on data visualization - Attend to PO meeting - Work |

Monday, March 14th

| Jesus Fernandez | - 2 hours - Trying to clean the number of claims in the claims.csv file to build a better visualization. - Research ways to clean the data and create a visualization of it that tells us something about the articles and websites in the data - None |
| --- | --- |
| Kevin Da Silva | - 2 hours - Finalizing on data visualization presentations, trying to find user-friendly visualizations. - Anticipating a meeting with the PO since we’re falling behind. - None |
| Santiago Alvarez de Araya | - 2 hours - Working on visualization presentation for wednesday’s meeting, seeing other methods to use the data - Practice presentation - None |
| Tyler Nguyen | - 2hrs - Readying for presentation/upcoming meeting - Readying presentation - none |
| Zackary Wright | - 2 hours - Sent simple versions of dataset visualizations to group - Continue to work with the group to optimally display data visualizations. - None |
| Roberto Lopez-Trigo | - 2 hours - Looked into chartjs - Build some basic charts and components that can dynamically create them. - None |
| Titus Thomas | 1) 2 hours 2) Continue working on displaying the data set, looked at different graph and charts that can be used for project 3)Finish data visualization before next PO meeting 4)None |
| Colleene Mccurdy | - 2 hours - attempted to display a new dataset - visualizations - none |
| Augusto Castro | 1) 2) 3) 4) |

Tuesday, March 15th

| Jesus Fernandez | - 2 hours - Have tried to find ways to clean the data to make it more graphable - Try and find ways to graph the data we have and find ways to clean it further - None |
| --- | --- |
| Kevin Da Silva | - 2 hours - View other user-friendly datasets we can use. - Prepare for PO meeting TOMORROW! - None |
| Santiago Alvarez de Araya | 1) 2) 3) 4) |
| Tyler Nguyen | 1) 2) 3) 4) |
| Zackary Wright | - 2 hours - Continued to try to optimize data visualizations - Prepare for PO meeting - None |
| Roberto Lopez-Trigo | - 2 hours - Built some charts on chart js. - work on functions that automate them or create them by passing props through react components. - None |
| Titus Thomas | 1)2 hours 2)Continued working on data visualization, looked at different figures to display the data. 3) Prepare for PO meeting, finish a presentable figure of the coded claims data 4)None |
| Colleene Mccurdy | - 2 hours - data visuals - Charts - none |
| Augusto Castro | - 1 hour - Continue working on data visualization - plan PO meeting 4) work |

Wednesday, March 16th

| Jesus Fernandez | - 2 hours - Meet with PO and tried to create more graphs with the data we have - Gather more useful data - None |
| --- | --- |
| Kevin Da Silva | - 2 hours - Presented dataset visuals, PO went over new user stories. - Will need to work with the team later throughout the week to write new user stories. - None |
| Santiago Alvarez de Araya | 1) 2) 3) 4) |
| Tyler Nguyen | - 2hrs - Met with PO - Looking to put more useful data, and libraries - Family emergencies |
| Zackary Wright | - 2 hours - Met with Product Owner and presented data visualizations - Optimize data visualizations so that they are more user-friendly - None |
| Roberto Lopez-Trigo | - 2 hours - Reviewed PO requirements and looked over colleague contributions to the project. - Look into python libraries to assist with the project - None |
| Titus Thomas | 1)2 hours 2)Met with PO owner and presented data visualizations, got feedback on what to improve and explore regarding the project 3)Improve upon the visualizations we have, look at the data. Make visualization that shows the relationship between claims and credibility score. 4)None |
| Colleene Mccurdy | - 2 hours - PO meeting - grasping concepts - none |
| Augusto Castro | - 2 hours - Met with PO and team to present visuals - Help creating new user stories - None |

Thursday, March 17th

| Jesus Fernandez | - 2 hours - Tried to gather data from the FEMA api - Gather FEMA data and share it with the team - None |
| --- | --- |
| Kevin Da Silva | - 2 hours - Collaborating with Santiago to further improve our dataset visuals. - Gather entire team throughout the weekend. 4) Schedule conflicts. |
| Santiago Alvarez de Araya | 1) 2) 3) 4) |
| Tyler Nguyen | 1) 2) 3) 4) |
| Zackary Wright | - 2 hours - Work on improving data visualizations - Continue learning about ways to use Plotly to better display data - Classes |
| Roberto Lopez-Trigo | - 2 hours - Work on data visualizations - Get back to what I was working on with Chart JS - Midterm for networking |
| Titus Thomas | 1)2 hours 2) Explored the relationships that can be displayed using the data, by researching other related graphs by news websites. 3) Improve on data visualizations, and further understand how to use Plotly to display the data 4) None |
| Colleene Mccurdy | - 2 hours - fema data analysis - data visualization - none |
| Augusto Castro | - 1 hour - Investigated on how to display data visuals on python in a better way - Continue working - None |

Friday, March 18th

| Jesus Fernandez | - 2 hours - Filtered FEMA data by disaster type - Filter more data and try to find a way to visual it - None |
| --- | --- |
| Kevin Da Silva | - 2 hours - Currently undergoing plans with some of the Capstone I members to assist with the approval of the newest data visuals. - Throughout the week, finish off visual plans. - None. |
| Santiago Alvarez de Araya | - 2 hours - Working on new visuals and representations for possible implementations 3) Finish off bulk of visuals to present 4) None |
| Tyler Nguyen | - 2hrs - Data Visualization - Getting more sources for data integration - Family Health Emergencies |
| Zackary Wright | - 2 hours - Worked on optimizing data visuals - Learn how to integrate FEMA data - None |
| Roberto Lopez-Trigo | - 2 hours - Worked on data visualizations with Chart JS that focus on claim size from different hosts - Research other sources of big data. - Midterm tomorrow |
| Titus Thomas | 1)2 hours 2)Spend more researching how news sources and scientific articles are visualizing data on climate change deniaj 3)Continue research and work on visualizations 4)None |
| Colleene Mccurdy | - 2 hours - attempted to display a new dataset - visualizations - none |
| Augusto Castro | - 1 hour - Spend more time investigating and tried to graph - Try to improve visual - Work |