1/17/2022 Sprint #5

Daily Scrum Meeting Minutes:

Project: Monitoring and mitigating misinformation that disrupts adaptation to climate driven health threats

| Student Name | Standup Questions - How many hours did I work since the last meeting? - What was done since the last scrum meeting? - What is planned to be done until the next scrum meeting? - What are the hurdles? |
| --- | --- |

Monday, March 21st

| Jesus Fernandez | - 2 hours - Tried to set up a database that will feed live data into a plotly graph - Continue working on the database - None |
| --- | --- |
| Kevin Da Silva | - 2 hours - Set up new documents, rally with team for a meeting to push for more advancements with the project - Wait for PO Meeting - None |
| Santiago Alvarez de Araya | - 2 hours - Began research on front end system and planning it as well as continued work on visualizations - Amass questions to regroup with PO - None |
| Tyler Nguyen | 1) 2) 3) 4) |
| Zackary Wright | - 2 hours - Continue working with data visualizations - Prepare for meeting with product owner - None |
| Roberto Lopez-Trigo | - 2 hours - Work on some issues with Node JS - Continue trouble shooting node js - Node JS |
| Titus Thomas | 1)2 hours 2)Continued researching data relationships for dataset, worked with code 3)Improve on data visualizations 4)None |
| Colleene Mccurdy | - 1 hour - familiarize self with more fema data - visuals 4)none |
| Augusto Castro | - 1 hour - Continue working with data visualizations - Data visuals and PO meeting - Work |

Tuesday, March 22nd

| Jesus Fernandez | - 2 hours - Trying to find ways to create a plotly dashboard that presents live data - Try to build the live dashboard - None |
| --- | --- |
| Kevin Da Silva | - 2 hours - Watched videos about data visuals. - Wait for tomorrow’s PO meeting – I can host it, but I potentially might not be able to attend. - None. |
| Santiago Alvarez de Araya | - 2 hours - Further research on visualizations and possible front end implementations - Wait and prepare - None |
| Tyler Nguyen | 1) 2) 3) 4) |
| Zackary Wright | - 2 hours - Attempt to work with live data in plotly - Prepare for product owner meeting - None |
| Roberto Lopez-Trigo | - 2 hours - Solved some errors I was getting by using nvm - Continue finding relationships in climate data points from feema - Node js |
| Titus Thomas | 1)2 hours 2)Continued researching data relationships for dataset, worked with code 3)Improve on data visualizations, research more data visualizations examples. 4)None |
| Colleene Mccurdy | - 1 hour - data visuals - climate data points - none |
| Augusto Castro | - 1 hour - Watched more videos of data visuals 3) Attend to PO meeting 4) None |

Wednesday, March 23rd

| Jesus Fernandez | - 2 hours - Building a live dashboard to present data - Continue building and researching how to present live data - None |
| --- | --- |
| Kevin Da Silva | - 2 hours - Delayed tonight’s meeting, trying to regather the team for a presentation for a later date. - Regather the team. - Schedule conflicts. |
| Santiago Alvarez de Araya | - 2 hours - Meeting was canceled to provide more time to work on visuals - Regroup and work together to create a proper representation of the project - None |
| Tyler Nguyen | 1) 2) 3) 4) |
| Zackary Wright | - 2 hours - Learned about optimizing data visualizations - Learn about integrating live data into visualization - None |
| Roberto Lopez-Trigo | - 2 hours - Continued working with frontend - Look into data visualizations that may be helpful and better ways to automate creating them - None |
| Titus Thomas | 1)2 hours 2)Spend more time understanding the coded claims data, finding the most useful relationships to display. 3)Continue to improve the data visualizations and make visualization for coded claims 4)None |
| Colleene Mccurdy | - attempt to gather with leaders and team for further clarification - prepare for next po meeting - data visualizations - None |
| Augusto Castro | - 2 hours - Understand how to coded claims work - Keep working to help - None |

Thursday, March 24th

| Jesus Fernandez | - 2 hours - Tried to create a plotly dashboard with the FEMA api data - Continue building the dashboard - None |
| --- | --- |
| Kevin Da Silva | - 2 hours - Refined exploratory ways for data visualization - Try to conduct a meeting with PO sometime during the weekend - None |
| Santiago Alvarez de Araya | 1) 2) 3) 4) |
| Tyler Nguyen | 1) 2) 3) 4) |
| Zackary Wright | - 2 hours - Learned about integrating live data - Prepare visualizations for upcoming meeting - Classes/Exams |
| Roberto Lopez-Trigo | - 2 hours - Found some interesting ways to interpret the data. Looked into ways to setup active data pipeline for live data. - Look into macros and api based updates. - Classes |
| Titus Thomas | - 2 hours - Started visualization prototype for coded claims data - Finish data visualization before upcoming meeting - Classes |
| Colleene Mccurdy | - 2 hour - data visuals - Prepare for po meeting - None |
| Augusto Castro | - 2 hours - Watched videos of live data displaying - Continue watching videos and try to pull - None |

Friday, March 25th

| Jesus Fernandez | - 2 hours - Trying to get a working plotly dashboard - Continue working on the dashboard - None |
| --- | --- |
| Kevin Da Silva | - 2 hours - Rally the team to meet with the PO to show off visualizations. - Attend next PO meeting - Still determining the right time for the meeting. |
| Santiago Alvarez de Araya | 1) 2) 3) 4) |
| Tyler Nguyen | 1) 2) 3) 4) |
| Zackary Wright | - 2 hours - Learned more about live data integration - Continue preparing for upcoming meeting - Exams |
| Roberto Lopez-Trigo | 1) 2) 3) 4) |
| Titus Thomas | 1)2 hours 2)Learned more about the data visualizations, try understand better the coded claims 3) Finish data visualization before next po meeting 4)None |
| Colleene Mccurdy | - data visualization - 2 hours - prepare for upcoming meeting - none |
| Augusto Castro | - 1 hour - Learned more about data visuals - Prepare for the meeting - None |

Monday, March 28

| Jesus Fernandez | - 2 hours - Working on creating a dashboard with fema data - Try to get the dashboard working - None |
| --- | --- |
| Kevin Da Silva | - 2 hours - Set up Backlog Grooming doc, trying to reach out to other group members. 3) Prepare for PO Meeting 4) Communication issues |
| Santiago Alvarez de Araya | 1) 2) 3) 4) |
| Tyler Nguyen | 1) 2) 3) 4) |
| Zackary Wright | - 2 hours - Learn more about displaying live data - Work with team before product owner meeting to have visualization ready - None |
| Roberto Lopez-Trigo | - 2 hours - See how to load the graphs created on python to react. - Possibly implement a python back end that communicates with the react frontend. - None |
| Titus Thomas | 1)2 hours 2)Created small visualization 3)Learned more about displaying the data and relationships between data 4)None |
| Colleene Mccurdy | - data visual 2) prepare for meeting 3) figure out reading and writing cvs python 4) none |
| Augusto Castro | - 2 hours - Loaded csv into python but still finding different ways to display it better. - Try to find a tool to display csv - Work |

Tuesday, March 29th

| Jesus Fernandez | - 2 hours - Finished the dropdown for the graph - Create a years range slider for the graph - None |
| --- | --- |
| Kevin Da Silva | - 2 hours - Review about the current data displays we have. - Have visuals ready for the PO meeting. - None |
| Santiago Alvarez de Araya | - 2 hours - Research methods of displaying data - Attempt to sit in on meeting - Sick |
| Tyler Nguyen | 1) 2) 3) 4) |
| Zackary Wright | - 2 hours - Learn more about displaying live data - Work with team before product owner meeting to have visualization ready - None |
| Roberto Lopez-Trigo | - 2 hours - Implement python backend - Fix issues with dependencies - Problem with missing dependencies. |
| Titus Thomas | 1)2 hours 2)Continued to improve upon data visualization 3)Learned more about relationships between data, and prepare for PO meeting 4)None |
| Colleene Mccurdy | - 2 hours - dataset visuals improvement - Learn more plotly and panda attributes - None |
| Augusto Castro | - 1 hour - Trying to display csv file with plotly - Attend to PO meeting and get new tasks - None |

Wednesday, March 30th

| Jesus Fernandez | - 2 hours - Worked on creating a range slider, meet with Product Owners - Try to finish the current map and start working on another visualization - Other class work |
| --- | --- |
| Kevin Da Silva | - 2 hours - Met with Product Owners, went through an important review and clarifications on problems the team had. - Regather the team and utilize Capstone I for more effective planning. - None |
| Santiago Alvarez de Araya | 1) 2) 3) 4) |
| Tyler Nguyen | 1) 2) 3) 4) |
| Zackary Wright | - 2 hours - Met with product owners - Work on visualizations - Classes |
| Roberto Lopez-Trigo | - 2 hours - Met with product owners and kept working on python back end - Run a temporary deployment to see how the actions are linking - Class project |
| Titus Thomas | 1)2 hours 2)Met with the PO owner and got more clarifications on what is needed to be done for the project. 3)Take a look at Newswebby data and create visualizations, create more visualizations and present it before next meeting 4)None |
| Colleene Mccurdy | - 2 hours - po meeting 3) viewed new data 4) none |
| Augusto Castro | - 2 hours - Met with product owner and clarified some questions. - See how to merge python visuals and take a look again at covaxxy repo - None |

Thursday, March 31st

| Jesus Fernandez | - 2 hours - Explored the new data provided by the Product Owner and thought of ways to visualize it - Start creating a visualization with the new data - Other Class Project |
| --- | --- |
| Kevin Da Silva | - 2 hours - Gained insight for further visualization of data provided by Ayse. It was a complete oversight that we didn’t account for – we focused on a different github instead at the time. - Group the team throughout the weekend to visualize the newest given data by the PO – get the group more involved in project roles. - None |
| Santiago Alvarez de Araya | - 2 hours - Researched the data given by the product owner and methods of visualization - Attempt to visualize data - Sick |
| Tyler Nguyen | 1) 2) 3) 4) |
| Zackary Wright | - 2 hours - Tried to think of ideas for visualization - View new data provided by product owner - None |
| Roberto Lopez-Trigo | - 2 hours - Looked into how to incorporate teammates scripts for frontend - Look into new data provided by the product owner - None |
| Titus Thomas | 1)2 hours 2) Reviewed the newswebb data 3)Formulate visualizations that represent the data 4)None |
| Colleene Mccurdy | - 2 hours - Requested and received engagement data from PO team, shared the data with team - Continuously attempted to convert JSON to csv so I could view data and focus on creating dataset visuals - kept trying to make contact with team lead, no success |
| Augusto Castro | - 2 hours - Tried to create a different chart with plotly but it was buggy - Read covaxxy git and think how to plug all of that together - None |

Friday, April 1st

| Jesus Fernandez | - 2 hours - Tried to adapt the work i’ve made so far to work with new data - Try to finish a working visualization - Other class work |
| --- | --- |
| Kevin Da Silva | - 2 hours - Looked deeper into newswebb data - Doing an important meeting throughout Sunday in regards to team progression. - None |
| Santiago Alvarez de Araya | - 2 hours - Attempted various visualization tests and watched videos on plotly - Continue creating visuals - Sick |
| Tyler Nguyen | - - - - - - - - |
| Zackary Wright | - 2 hours - Testing different visualizations - Prepare for meeting during weekend - None |
| Roberto Lopez-Trigo | - -2 hours - -looked into the new data sent by PO - -implement another visualization - -networking project |
| Titus Thomas | - -2 hours - -Spent time converting some of the newswebb data from to json to csv - -Create visualization for newswebb data - -None |
| Colleene Mccurdy | - researched data visuals - 2 hours - Continued to attempt converting json to csv - None |
| Augusto Castro | - 1 hour - Read the covaxxy git repo - Meet with the team on sunday - None |