4/04/2022 Sprint #6

Daily Scrum Meeting Minutes:

Project: Monitoring and mitigating misinformation that disrupts adaptation to climate driven health threats

| Student Name | Standup Questions - How many hours did I work since the last meeting? - What was done since the last scrum meeting? - What is planned to be done until the next scrum meeting? - What are the hurdles? |
| --- | --- |

Monday, April 4th

| Jesus Fernandez | - 4 hours - Installed Django and looked at the Django tutorial - Attend meeting and continue watching the tutorial - None |
| --- | --- |
| Kevin Da Silva | - 4 hours - Installed React and looked into tutorials about React. - Learn how to use React and start working on the frontend – trying to create a drop down menu suitable for our project. - None |
| Santiago Alvarez de Araya | - 3 hours - Learned how to work with react and worked with team to create a plan for the front end framework. - Continue development on the framework and try and have the component finished - None |
| Tyler Nguyen | - 2hrs - Learning about Django and React - keep up development and learning about middleware - none |
| Zackary Wright | - 4 hours - Installed Django and watched Django and React course on YouTube - Make progress in setting up architecture for communication between frontend and backend - None |
| Roberto Lopez-Trigo | - 8 hours - Helped team install frameworks and gave out tasks to frontend team. - Build Model for the data given by the product owner and setup scripts to create visuals. - None |
| Titus Thomas | 1) 2 hours 2)Installed Django and looked at Django tutorial 3)Learn how to use Django and start working on the backend 4)None |
| Colleene Mccurdy | - 4 hours (middleware meeting included) - Django/middleware development - Assisted in improving organization - Increased familiarization and utilized a multitude of new content |
| Augusto Castro | - 4 hours - Attended two meetings, installed Django with python git pull the repo and watched part of the 7 hours video of Django. - Attend to backend meeting tomorrow. - Work all day. |

Tuesday, April 5th

| Jesus Fernandez | - 5 hours - Worked through the Django tutorial meet with the backend team and got the project set up - Work on completing the tutorial and figure out how to import arrays as text files - None |
| --- | --- |
| Kevin Da Silva | - 2 hours - Continued looking at tutorials – got briefed about the new progression regarding the construction of the date slider & filtering. - Continue refining the filter drop down menu. - None |
| Santiago Alvarez de Araya | - 2 hours - Continued work on front end and got assistance from team members on possible methods of implementation - Have component finished before the meeting - None |
| Tyler Nguyen | - 2hrs - continued understanding of Django and React - working in implementation - none |
| Zackary Wright | - 2 hours - Watched more of Django and react tutorial to learn about implementing requests in backend - Continue working on implementing requests in backend - None |
| Roberto Lopez-Trigo | - 6 hours - Worked Django data models. Brought scripts together to make pngs of the data. Put the data on to react. - Import data to the database get ready for PO meeting - Classes |
| Titus Thomas | 1) 2 hours 2)Met with backend team to discuss objectives and installed Django 3)Work on creating visualization and other task for project 4) None |
| Colleene Mccurdy | - 6 hours (3 hours within meeting, 3 hours individual work) - Learned more about git and GitHub to ensure seamless collaboration - Utilized Django for further modifications - Furthered learning and application regarding seralizing |
| Augusto Castro | - 4 hours - Met with the backend team, provided resources and created a python script to replace all “.” with “_” in json keys so django can process it better. - Increase script scope and meet with PO. - None. |

Wednesday, April 6th

| Jesus Fernandez | - 4 hours - Meet with POs, fixed the map graph, continued Django tutorial - Find out how to work with the json data - None |
| --- | --- |
| Kevin Da Silva | - 2 hours - Met with PO and realized new other approaches when working with the front-end. Scheduled future meetings – now two times per week. This is to ensure constant communication with the PO and our team’s progression as we reach towards the end of the semester. - Help out with front-end development - None |
| Santiago Alvarez de Araya | 1) 2) 3) 4) |
| Tyler Nguyen | 1) 2) 3) 4) |
| Zackary Wright | - 2 hours - Met with product owner and learned about steps to take for project moving forward - Continue to work on implementing requests into backend and learn how to connect frontend with backend - None |
| Roberto Lopez-Trigo | 1) 2) 3) 4) |
| Titus Thomas | 1) 2 hours 2)Met with PO and discussed further action for project, they gave us more direction in where we should shift our focus 3)Make scripts that sort through the newswebb and filter for specific topics 4)None |
| Colleene Mccurdy | - 8 hours (3 hours within various meetings) - Utilized Django for further modifications - Furthered learning and application regarding seralizing - None |
| Augusto Castro | - 4 hours - Attended a bunch of meetings, met with PO and finished the python script to substitute periods with underscores. - Meet with the team to set new goals - None |

Thursday, April 7th

| Jesus Fernandez | - 3 hours - Started working on getting JSON data into a postgreSQL database - Connect Django with the database - None |
| --- | --- |
| Kevin Da Silva | - 2 hours - Collaborated with Roberto on other ways to improve on the frontend – referring to the amount of changes that was asked at the PO meeting yesterday. - Get to coding. - None |
| Santiago Alvarez de Araya | 1) 2) 3) 4) |
| Tyler Nguyen | 1) 2) 3) 4) |
| Zackary Wright | - 2 hours - Looked at how to implement new modifications to backend - Continue to work on backend and connectivity with frontend - None |
| Roberto Lopez-Trigo | 1) 2) 3) 4) |
| Titus Thomas | 1)2 hours 2)Worked on scripts that parse through the data and filter by specific column 3)Improve and finish script 4)None |
| Colleene Mccurdy | - 1 hour - Depicted possibly suitable dataset visuals - Data analysis - none |
| Augusto Castro | - 1 hour - Investigated about import export module. - Set a new meeting to reorganize the team and assign new tasks - None |

Friday, April 8th

| Jesus Fernandez | - 3 hours - Tried to integrate the data into a database - Integrate the data and connect the database with Django - Class Project |
| --- | --- |
| Kevin Da Silva | - 3 hours - Studied more React, did some touch-ups in the front-end. - Code more and arrive at a small meeting on Monday. - Exam in Weekend. |
| Santiago Alvarez de Araya | 1) 2) 3) 4) |
| Tyler Nguyen | - 2hrs - Getting Better understanding for middleware and django implementation - Django Integration 3) None |
| Zackary Wright | - 2 hours - Learned more about implementing requests in backend - Continue to work on connectivity between front end and backend - None |
| Roberto Lopez-Trigo | 1) 2) 3) 4) |
| Titus Thomas | 1)2 hours 2)Learned about parsing through data, continued working on scripts that will filter files 3)Finish scripts 4)None |
| Colleene Mccurdy | - Contemplated possible uses and visuals for data - None 3) 4) |
| Augusto Castro | - 2 hours - Research sqlite and import export module - Try to make the team to schedule a meeting to reassign tasks - Work |

Monday, April 11th

| Jesus Fernandez | - 5 hours - Worked on filtering data and creating a bar graph with a dropdown with Roberto - Work on creating more graphs - None |
| --- | --- |
| Kevin Da Silva | - 2 hours - Hosted 5:00 PM stream, learned about the new changes that we’ll have to make with the frontend side of the project. - Work with Santiago and Roberto with an upcoming task tomorrow for the project with the current free time I have. - None. |
| Santiago Alvarez de Araya | - 2 hours - Did research on sorting through json files - Regroup with team members to create various sorting methods - None |
| Tyler Nguyen | 1) 2) 3) 4) |
| Zackary Wright | - 2 hours - Attended Product owner meeting and learned about how to make additions to the project moving forward - Work on backend and middleware for project - None |
| Roberto Lopez-Trigo | 1) 2) 3) 4) |
| Titus Thomas | 1)2 hours 2)Made script to filter json file by particular column 3)Continue working on backend 4)None |
| Colleene Mccurdy | - meeting with group and po - brainstormed potential data visuals - Brainstormed how to analyze data - none |
| Augusto Castro | - 2 hours - Investigated how to solve import_export module - Attend to group meeting - Work all day |

Tuesday, April 12th

| Jesus Fernandez | - 4 hours - Worked on getting a histogram graph working and a second dropdown menu - Try to get the second drop down working - None |
| --- | --- |
| Kevin Da Silva | - 3 hours - Had talk with Roberto about the possibility of changing front-end progression, find potential plans to bring up in tomorrow’s meeting with the PO - Meet with the team once more and join PO meeting tomorrow. - None |
| Santiago Alvarez de Araya | 1) 2) 3) 4) |
| Tyler Nguyen | 1) 2) 3) 4) |
| Zackary Wright | - 2 hours - Attended group meeting and learned about steps to work on histograms - Continue working on histograms - Work for other classes |
| Roberto Lopez-Trigo | - 6 hours - Worked On graph for PO meeting delegated responsibilities to students to make sure we are ready with a product by April 18 - Put together everyone’s work so far and deliver to the PO - Lots of class work and research for capstone |
| Titus Thomas | 1)2 hours 2)Attended Capstone meeting, learned further objectives for the project. Worked on a script for a search function. 3)Finish script for search function 4)None |
| Colleene Mccurdy | - met with backend group - histogram creation - db review - none |
| Augusto Castro | - 2 hours - Managed to make import export appear in django admin dashboard - Try to import csv data and meet with Team - None |

Wednesday, April 13th

| Jesus Fernandez | - 2 hours - Attended Product Owner meeting and worked on improving histogram - Help the team in finishing final deliverables - Other class project |
| --- | --- |
| Kevin Da Silva | - 2 hours - Met with the Product Owner, started to work on PowerPoint presentation, refine current documentation, and set up project poster. - Collaborate with Capstone II and I students to assist with finishing the deliverables. - An assignment from a different class is due on Thursday, I can’t assist on Thursday, but I’ll be entirely free on Friday + the weekend. |
| Santiago Alvarez de Araya | 1) 2) 3) 4) |
| Tyler Nguyen | 1) 2) 3) 4) |
| Zackary Wright | - 2 hours - Worked on function to find sum of engagement by source and attended product owner meeting - Work on assigned tasks following product owner meeting - None |
| Roberto Lopez-Trigo | - 6 hours - Helped finish up the visuals for the newswebb data and got it to dynamically load. PO meeting - Create tasks to be assigned based on PO’s instructions - Projects |
| Titus Thomas | 1)2 hours 2)Created a script that filters through the file and attended the PO meeting. Got feedback on visualizations and further steps for the project. 3)Improve on visualizations 4)None |
| Colleene Mccurdy | 1) 2) 3) 4) |
| Augusto Castro | - 4 hours - Spent a lot of time solving bugs and finally was able to import csv into django admin and pushed changes to github. Met with PO. - Investigate how to pull data - Lack of information on the internet. |

Thursday, April 14th

| Jesus Fernandez | - 2 hours - Started finalizing work on the project and documentation - Help with documentation - Other class projects |
| --- | --- |
| Kevin Da Silva | - 2 hours - Obtained a new csv file from Ayse and shared it among group members. Worked on plans throughout touching up the documents and PowerPoint Presentation. - Solely focus on finishing up the poster. - Bad news – another assignment is occupying time for me to work on this. I’ll be free this weekend 100%. |
| Santiago Alvarez de Araya | - 2 hours - Reviewed new csv file and did research on python to prepare for upcoming assignment - Continue reviewing and begin work on step 2 - None |
| Tyler Nguyen |  |
| Zackary Wright | - 2 hours - Prepared to tackle new tasks finalizing project - Meet with team and prepare to make final additions to project - Classes/ exams |
| Roberto Lopez-Trigo | - 4 hours - Work on PO suggestions and come up with plans for team to implement them - Meet with team members and give responsibilities - Classes/exams |
| Titus Thomas | 1.2 hours 2.Reviewed the new csv file and did research on more visualizations 3. Do more research, and implement visualizations with new data 4.None |
| Colleene Mccurdy | - 2 hours - Histogram final touches - Research on backend - None |
| Augusto Castro | - 1 hour - Checked csv file and investigated how to handle django admin data - Keep investigating to tackle that task - None. |

Friday,  April 15th

| Jesus Fernandez |  |
| --- | --- |
| Kevin Da Silva | - 2 hours - Focusing all efforts and progression towards construction of the poster/PowerPoint/Document - Finish them throughout the weekend - None. |
| Santiago Alvarez de Araya | - 2 hours - Research python and meet with group on future responsibilities - Receive responsibilities and begin work - None |
| Tyler Nguyen |  |
| Zackary Wright | - 2 hours - Research Django concepts and plan to meet with team - Get understanding of responsibilities to finish sprint - Classes/Exams |
| Roberto Lopez-Trigo | - 4 hours - Look into what's necessary to set up team responsibilities. Research how to incorporate existing work with Django. Made additional meetings with Kevin to work on Documentation for the project. - Will actually give out responsibilities tomorrow and tonight. - Classes/Exams/Projects |
| Titus Thomas | - 2 hours - Research more on Python, figuring out what else can be done with the data. - Implement more visualizations and clean up the visualizations we have. - None |
| Colleene Mccurdy | - 2 hours - Practiced implementing features in python - Server side data management - None |
| Augusto Castro | - 2 hours - Investigated more django features - Talk with team to reschedule - Work all day |