4/18/2022 Sprint #7

Daily Scrum Meeting Minutes:

Project: Monitoring and mitigating misinformation that disrupts adaptation to climate driven health threats

| Student Name | Standup Questions - How many hours did I work since the last meeting? - What was done since the last scrum meeting? - What is planned to be done until the next scrum meeting? - What are the hurdles? |
| --- | --- |

Monday, April 18th

| Jesus Fernandez | - 2 hours - Finished poster, meet with Product owners, and worked on power point presentation - Work on video demos - None |
| --- | --- |
| Kevin Da Silva | - 3 hours - Finished off the posters, continued in presentation slides, focused on progression towards documents. - Rework video tutorials with the team for the next two days as part of the final deliverable. - None |
| Santiago Alvarez de Araya | - 5 hours - Finished Poster, did work on graphs, met with group members on the future plans for the project - Continue working on goals - None |
| Tyler Nguyen | - 2 hrs - Finished poster, kept going with the presentation slides - Work on CSV reading and comparing - None |
| Zackary Wright | - 2 hours - Worked on poster as well as worked on fixing errors for date filter - Work on date range slider for dashboard with team members - Exams/classes |
| Roberto Lopez-Trigo | - 6 hours - Finished Date logic and brought together colleagues to work for the PO meeting. We added the date picker and cleaned up some titles.Distributed new responsibilities. Finished Dashboard for poster. - Make Date range slider UI for the dashboard, Make a modular dashboard, and work with teams on responsibilities. - Classes/Exams |
| Titus Thomas | - 2 hours - Added to powerpoint, submitted poster, received new responsibilities for project. - Make a script that shortens long titles to four words max on the bar graphs, and format titles/headlines in such a way that they don’t cluster - Classes |
| Colleene Mccurdy | - Powerpoint additions - Poster modifications - Documents - None |
| Augusto Castro | - 1 hour - Added code to the power point presentation explaining my work - Help the team with more tasks - Work all day. |

Tuesday, April 19th

| Jesus Fernandez |  |
| --- | --- |
| Kevin Da Silva | - 2 hours - Redo current videos for Thursday deliverable. - Focus on finishing the PowerPoint and Documentation by Thursday. - None |
| Santiago Alvarez de Araya |  |
| Tyler Nguyen | - 2 hours - Prep for final presentation - Continued prep for presentation - None |
| Zackary Wright | - 2 hours - Prepare for final presentation - Continue to prepare for final presentation - Assignments/Exams this week for other classes |
| Roberto Lopez-Trigo | - 2 hours - Work on PO specified modifications - Documentation and present work to PO tomorrow - Classes and Final Exam today. Assignment due tonight for another class. |
| Titus Thomas | - 2 hours - Researched to implement final modifications on visualizations. - Clean up visualizations, have it display data in a more presentable and user-friendly manner. - Projects and Exams for other classes |
| Colleene Mccurdy |  |
| Augusto Castro | - 2 hours - Researched about django dashboards to place all graphs we have so far. - Keep investigating on what extra tools we need. - None |

Wednesday, April 20th

| Jesus Fernandez |  |
| --- | --- |
| Kevin Da Silva | - 4 hours - Met with PO, learned tips to demonstrate our project, worked extensively on Thursday deliverables. - Finish off Thursday deliverable! - None |
| Santiago Alvarez de Araya | 1) 2) 3) 4) |
| Tyler Nguyen | 1) 2) 3) 4) |
| Zackary Wright | - 2 hours - Met with PO to prepare for Friday - Continue preparing for Friday - Classes / Exams |
| Roberto Lopez-Trigo | 1) 2) 3) 4) |
| Titus Thomas | 1) 2 hours 2)Met with the PO owners, got notes on current visualizations and got tips presentation on Friday. 3)Continue putting the finishing touches on the project and prepare for the presentation on Friday 4) Projects/Finals |
| Colleene Mccurdy | - histogram additions - Poster and presentation reviews and practice - 2 hours - None |
| Augusto Castro | - 3 hours - Read articles, watched some videos, Installed Dash and struggled with import error of venv - Keep working the rest of the day to import Dash and create a dummy dashboard, then try to load other graphs. - None |

Thursday, April 21st

| Jesus Fernandez |  |
| --- | --- |
| Kevin Da Silva | - 5 hours - Worked extensively on plans for the presentation powerpoint, the document, and videos. Turned in deliverables. - Present tomorrow. - None. |
| Santiago Alvarez de Araya | - 2 hours - Worked on an introductory video to be submitted - Present tomorrow - None |
| Tyler Nguyen | 1) 2) 3) 4) |
| Zackary Wright | - 2 hours - Began working on video - Finish video and prepare for final presentation - Exams |
| Roberto Lopez-Trigo | - 6 hours - Work on Diagrams, presentation slides, and Documentation - Presentation Day :) - Classes/Assignments/Exams |
| Titus Thomas | - 2 hours - Finalized code for visualizations, prepare for presentation for tomorrow - Presentation tomorrow - Class/Exams |
| Colleene Mccurdy | - 2 hours - Finalized code for visualizations, prepare for presentation for tomorrow - Presentation tomorrow - Class/Exams |
| Augusto Castro | - 3 hours - Did the code breakdown of the project, fixed new bugs to get to work again import data to django - Help the team - bugs. |

Friday, April 22nd

| Jesus Fernandez |  |
| --- | --- |
| Kevin Da Silva | - 5 hours - Went on campus to present our posters. I would like to commend everyone in our group for our presentation. - Finish up the remainder videos, touch-up on current posters and documentation. - Finals incoming |
| Santiago Alvarez de Araya | - 5 hours - Presented posters at senior showcase - Finish Dashboard - None |
| Tyler Nguyen |  |
| Zackary Wright | - 5 hours - Presented poster at senior design showcase - Work on finishing videos - Finals/exams |
| Roberto Lopez-Trigo | - 4 hours - Checked out other senior showcases and got inspiration for the project. - Wire together the main dashboard - Finals/Exams |
| Titus Thomas |  |
| Colleene Mccurdy | - 4 hours - Learned about other student’s projects. - Look into the documentation - Classes |
| Augusto Castro | - 1 hours - Read documentation of dash. - Complete more tasks for the final deliverable. - Work all day. |

Monday, April 25th

| Jesus Fernandez | - 2 hours - Helped with final deliverable - Continue helping with final deliverable - Finals |
| --- | --- |
| Kevin Da Silva | - 2 hours - Continuing on finishing up the documentation for the final deliverable, add changes to my current poster. - Finish up deliverables, approach doing video #4. - Finals |
| Santiago Alvarez de Araya | - 2 hours - Collected resources to provide future semesters with information - Complete deliverable - None |
| Tyler Nguyen | 1)2 hrs 2) preparing the last bit of documentation for the visuals 3) collect resources for future students 4) none |
| Zackary Wright | - 2 hours - View remaining parts for final deliverable - Work on remaining parts of final deliverable - Finals |
| Roberto Lopez-Trigo | - 2 hours - Looked over project plan for upcoming iteration and researched wsgi application support with django - Implement the color coded graph to articles and link certain dashboards into main - Finals |
| Titus Thomas | 1)2 hours 2)Work on adding additional content to the project. 3)Prepare for PO meeting, help with the final deliverable 4) Finals |
| Colleene Mccurdy | - observed possibly suitable implementations for future iterations. - Processed inspirations from showcase - Prep for po meeting - Finals |
| Augusto Castro | - 1 hour - Investigated displaying tools for django - Reorganize and do some tasks for this week - Finals and assignments. |

Tuesday, April 26th

| Jesus Fernandez | - 2 hours - Fixed typos in poster - Help with final deliverable - Finals |
| --- | --- |
| Kevin Da Silva | - 2 hours - Currently coming up with a video script for the 4th video. Added more details into documentation. - Meet with PO Tomorrow - None. |
| Santiago Alvarez de Araya | 1) 2) 3) 4) |
| Tyler Nguyen | 1) 2) 3) 4) |
| Zackary Wright | - 2 hours - View remaining parts for final deliverable - Work on remaining parts of final deliverable - Finals |
| Roberto Lopez-Trigo | - 2 hours - Looked into how to create export modules for dash to keep our code clean and DRY the current idea to link dashboards is better than trying to combine them on one file - Implement before PO meeting - Finals |
| Titus Thomas | - 2 hours - Looked into adding simple visuals for the final deliverable - Finish any final visuals and present it to the team, prepare for PO meeting. - Finals |
| Colleene Mccurdy |  |
| Augusto Castro | - 1 hour - Investigated how to create dropdowns - Try to test with dummy dropdowns and then implement it on some graphs - Finals |

Wednesday, April 27th

| Jesus Fernandez |  |
| --- | --- |
| Kevin Da Silva | - 2 hours - Met with product owner, added changes in documentation – expanding wishlist that will be used for Video #4. Video #2 is complete, working on Video #4. - Finish off Video #4. - Finals |
| Santiago Alvarez de Araya | 1) 2) 3) 4) |
| Tyler Nguyen | 1) 2) 3) 4) |
| Zackary Wright | - 2 hours - Met with Product owner finished working on video - Prepare to finish final sprint - Finals |
| Roberto Lopez-Trigo | - 3 hours - PO meeting, added dropdown filters and bootstrap components with no logic attached - Add logic to drop down filters. - Finals |
| Titus Thomas | 1)2 hours 2) PO meeting, did research on future plans for project 3) Help prepare final deliverables 4) None |
| Colleene Mccurdy | - 2 hours - po meeting - final sprint preparations - none |
| Augusto Castro | - 1 hour - Try to solve bugs to display dropdowns - Keep working on it - Finals |

Thursday, April 28th

| Jesus Fernandez | - 2 hours - Worked on final deliverable - Help team finish up final deliverable - Finals |
| --- | --- |
| Kevin Da Silva | - 2 hours - Reworked video #4 since we have added new changes towards documentation, I would like to prioritize this after finals are over. - Finish of Video #4. - Finals. |
| Santiago Alvarez de Araya | - 2 hours - Worked on organization of plans for future students - Work with team members to organize capstone 1 - None |
| Tyler Nguyen |  |
| Zackary Wright | - 2 hours - Work towards finishing the final sprint. - Prepare to finalize the final deliverable. - Finals |
| Roberto Lopez-Trigo | - 2 hours - Researched how to best link the graph and do better ui for the graphs. - Will finally add the logic tomorrow - None |
| Titus Thomas | 1)2 hours 2) Did research on future plans for project 3) Help prepare final deliverables 4) None |
| Colleene Mccurdy | - 2 hours - Research for future iterations - Finals - None |
| Augusto Castro | - 1 hour - Investigated how to improve performance on the same area - Finish documents to submit on canvas - Finals. |

Friday,  April 29th

| Jesus Fernandez |  |
| --- | --- |
| Kevin Da Silva | - 2 hours - Glanced over remaining improvements for the documentation - Finish off the video - Finals. There is one more final on Saturday! |
| Santiago Alvarez de Araya |  |
| Tyler Nguyen |  |
| Zackary Wright | - 2 hours - Prepared to help future capstone students with project - Help out capstone 1 students/ help finish with final deliverable - None |
| Roberto Lopez-Trigo | - 2 hours - Added the logic to the date range dropdowns - Help with the documentation due may 2nd - None |
| Titus Thomas | - 2 hours - Researched on future additions that could be added to the project - Help with final deliverable for Capstone I - None |
| Colleene Mccurdy |  |
| Augusto Castro | - 1 hour - Still researching for future iterations - Submit last documents - None. |