Sprint #3

Retrospective Meeting

Project: Monitoring and mitigating misinformation that disrupts adaptation to climate driven health threats

Date: Feb. 27th, 2022

Start Time: 7:30 pm

End Time: 8:00 pm

Attendees:

Developers:

- Capstone 2

  - Kevin Da Silva (KD)     (Capstone II Leader)

  - Jesus Fernandez (JF)

  - Santiago Alvarez de Araya (SA)

  - Tyler Nguyen (TN)

  - Zackary Wright (ZW)

- Capstone 1

  - Roberto Lopez-Trigo (RLT)  (Capstone I Leader)

  - Colleene Mccurdy (CM)

  - Augusto Castro (AC)

  - Titus Thomas (TT)

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Not really. When we were presenting our wireframes on the 16th, not many people showed up and it seems that we failed to know the timeframe of presenting them all, as only 3 people attended the stream due to exams.

  - Thankfully, everyone managed to make an appearance and presented their wireframes on the 3rd.

- Did we do a good job estimating the points (time required) for each user story?

  - Everything except the wireframe presentation as mentioned from before.

- Did each team member work as scheduled?

  - Once again, not everyone managed to make time to appear and present their wireframes on the 16th. As for everything else, yes.

What went right?

- Managed to recover and finish our wireframes for this sprint.

How to address the issues in the next sprint?

- How to improve the process?

  - Contact PO to schedule a better timeframe if we cannot appear on Wednesday.

- How to improve the product?

  - N/A