Sprint #3

Retrospective Meeting

Project: Monitoring and mitigating misinformation that disrupts adaptation to climate driven health threats

Date: Mar. 20th, 2022

Start Time: 7:30 pm

End Time: 8:00 pm

Attendees:

Developers:

- Capstone 2

  - Kevin Da Silva (KD)     (Capstone II Leader)

  - Jesus Fernandez (JF)

  - Santiago Alvarez de Araya (SA)

  - Tyler Nguyen (TN)

  - Zackary Wright (ZW)

- Capstone 1

  - Roberto Lopez-Trigo (RLT)  (Capstone I Leader)

  - Colleene Mccurdy (CM)

  - Augusto Castro (AC)

  - Titus Thomas (TT)

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Relatively, work was done with regards to visual representations of the data set but actual implementations have yet to break ground.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, most of the user stories were completed except for the actual front end development.

- Did each team member work as scheduled?

  - Some were not able to meet due to scheduling conflicts but most presented their work and participated during meetings.

What went right?

- Managed to create proper visualizations and get an idea of what's required for the front end.

How to address the issues in the next sprint?

- How to improve the process?

  - Further ensure that each member knows what is expected of them and properly assign tasks.

- How to improve the product?

  - N/A