Sprint #5

Retrospective Meeting

Project: Monitoring and mitigating misinformation that disrupts adaptation to climate driven health threats

Date: April 3rd, 2022

Start Time: 9:15 pm

End Time: 9:30 pm

Attendees:

Developers:

- Capstone 2

  - Kevin Da Silva (KD)     (Capstone II Leader)

  - Jesus Fernandez (JF)

  - Santiago Alvarez de Araya (SA)

  - Tyler Nguyen (TN)

  - Zackary Wright (ZW)

- Capstone 1

  - Roberto Lopez-Trigo (RLT)  (Capstone I Leader)

  - Colleene Mccurdy (CM)

  - Augusto Castro (AC)

  - Titus Thomas (TT)

What went wrong?

- Did we do a good job estimating our team's velocity?

  - No, we did not. Unfortunately, we have made a crucial mistake regarding our dataset visualizations and have been focusing on the wrong file. Because of this, we have failed to initialize our end-goal towards completing them and it will need to be delayed for a different sprint.

- Did we do a good job estimating the points (time required) for each user story?

  - No, as we’ve also suffered a major time constraint and failed to arrive with anything presentable for the 23rd. Even then, we managed to present the wrong thing after the next meeting.

- Did each team member work as scheduled?

  - Yes and no – everyone managed to sufficiently work on their own contributions to the project, however we canceled our meeting on the 23rd because we did not have anything presentable in accordance to what was expected by the PO.

  - While we did work on the project, we did not work in accordance with what was expected by the PO.

What went right?

- This retrospective meeting took place briefly after our lengthy 3 hour emergency meeting. We have a renewed ambition to present feasible contributions to the project and end our negligence to communicate.

How to address the issues in the next sprint?

- How to improve the process?

  - Communicate more often – we have now set up different teams to work on with the project instead of everyone focusing on one aspect.

  - Communicate with the PO for further assistance and clarification as to not cause any misconcerns regarding the project’s state (referencing our newswebb data mistake).

- How to improve the product?

  - N/A