Sprint #6

Retrospective Meeting

Project: Monitoring and mitigating misinformation that disrupts adaptation to climate driven health threats

Date: April 17th, 2022

Start Time: 5:00 pm

End Time: 6:30 pm

Attendees:

Developers:

- Capstone 2

  - Kevin Da Silva (KD)     (Capstone II Leader)

  - Jesus Fernandez (JF)

  - Santiago Alvarez de Araya (SA)

  - Tyler Nguyen (TN)

  - Zackary Wright (ZW)

- Capstone 1

  - Roberto Lopez-Trigo (RLT)  (Capstone I Leader)

  - Colleene Mccurdy (CM)

  - Augusto Castro (AC)

  - Titus Thomas (TT)

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, we did. The team has made major progress over the course of the past two weeks. There is only one idea that got scrapped in this Sprint, and it was the development of the front-end. We decided to cull it out of the project since we’re more concerned about the middle/backend of the project.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, we did. Similarly to the explanation above, the only user story we weren’t okay with was the front-end, as we needed more time. This time is only available to the next batch of Capstone students. Perhaps they can work around that in future iterations of the project.

- Did each team member work as scheduled?

  - Yes, everyone diligently worked and followed through their tasks. If anyone suffered some kind of struggle, we broke each others’ chains.

What went right?

- Everyone was always active and team morale is at an all-time high. Amazing work by everyone, communication was our biggest ally, and we look forward to presenting the project.

How to address the issues in the next sprint?

- How to improve the process?

  - Continue to meet bi-weekly with the PO since that really helped with our project’s overall direction. It forced us to push through and ask questions about the project.

- How to improve the product?

  - Cross-relate data

  - Research best DB structure for efficient dynamic dashboards.

  - Research alternative ways to implement pipelines with our current structure.

  - Need more time for future iterations to improve/implement new parts of the project.