# Table of Contents

Sprint 1............................................................................................................................................2

Sprint 2..........................................................................................................................................35

Sprint 3..........................................................................................................................................71

Sprint 4........................................................................................................................................109

Sprint 5........................................................................................................................................148

Sprint 6........................................................................................................................................187

Sprint 7........................................................................................................................................226

# Sprint 1

Table of Contents

Daily Scrum 1.................................................................................................................................3

Sprint Planning..............................................................................................................................6

Daily Scrum 2.................................................................................................................................8

Daily Scrum 3...............................................................................................................................11

Daily Scrum 4...............................................................................................................................14

Backlog Grooming.......................................................................................................................17

Daily Scrum 5...............................................................................................................................18

Daily Scrum 6...............................................................................................................................21

Daily Scrum 7...............................................................................................................................24

Daily Scrum 8...............................................................................................................................27

Daily Scrum 9...............................................................................................................................30

Sprint Review...............................................................................................................................33

Sprint Retrospective....................................................................................................................34

## Sprint 1 Daily Scrum 1 Meeting Minutes (01/18/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 6:30 PM

End time: 6:50 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Met with the other team members on Discord, planned upcoming meetings.

- What is planned to be done until the next scrum meeting?

  - Planning to meet with the product owner through Zoom

- What are the hurdles?

  - Setting up GitHub for the project

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Setting up the scrum documents

- What is planned to be done until the next scrum meeting?

  - Meet with the product owner

- What are the hurdles?

  - Setting up the group

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Meeting with the team members and planning future meetings

- What is planned to be done until the next scrum meeting?

  - Meeting with the product owner

- What are the hurdles?

  - Finding a time that is good for all the team members to meet

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Meeting team members and preparing for the PO meeting

- What is planned to be done until the next scrum meeting?

  - Meet with PO

What are the hurdles?

  - Figuring out the best time for everyone on the team to meet.

Eric Campillo:

- How many hours did I work since the last meeting?

  - I worked for one hour.

- What was done since the last scrum meeting?

  - I became acquainted with my group members, we went over the project requirements and arranged future meeting times.

- What is planned to be done until the next scrum meeting?

  - We will be meeting with the Product owner tomorrow.

- What are the hurdles?

  - Getting Capstone I students used to github.

Anael Ais:

- How many hours did I work since the last meeting?

  - 2.05 hours

- What was done since the last scrum meeting?

  - Getting capstone 1 students up to speed.

- What is planned to be done until the next scrum meeting?

  - Talking to the project owner

- What are the hurdles?

  - Getting everybody comfortable with what we're doing

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - We set up Scrum documents and got acquainted with the team.

- What is planned to be done until the next scrum meeting?

  - To meet with the Product Owner.

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - We got acquainted with the team

- What is planned to be done until the next scrum meeting?

  - Get everyone in the Github repository, meet with product owner.

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Meeting with team members, planning future scrum meetings

- What is planned to be done until the next scrum meeting?

  - Getting GitHub setup & meeting with product owner

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - We were acquainted with our team members

- What is planned to be done until the next scrum meeting?

  - Meeting with the product owner and getting GitHub setup.

- What are the hurdles?

- N/A

## Sprint 1 Planning Meeting Minutes (01/19/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 12:00 PM

End time: 1:00 PM

After discussion, the velocity of the team was estimated to be 11, based on the user stories of just the first sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Welcome Spring 2022!

- Installing Expo and running the app.

- 5 Story Points.

- User Story 2: Review Pull Requests from Previous Semester

- Review a pull request on this Github

- 3 Story Points.

- User Story 3: Post a new Issue to the Github

- Test the app and post a new issue on Github.

- 3 Story Points.

The team members indicated their willingness to work on the following user stories.

- Gabriel Gomez

- User Story 1: Welcome Spring 2022!

- User Story 2: Review Pull Requests from Previous Semester

- User Story 3: Post a new Issue to the Github

- Oscar Sanchez

- User Story 1: Welcome Spring 2022!

- User Story 2: Review Pull Requests from Previous Semester

- User Story 3: Post a new Issue to the Github

- Amy Garcia Fernandez

- User Story 1: Welcome Spring 2022!

- User Story 2: Review Pull Requests from Previous Semester

- User Story 3: Post a new Issue to the Github

- Fernando Perez Morilla

- User Story 1: Welcome Spring 2022!

- User Story 2: Review Pull Requests from Previous Semester

- User Story 3: Post a new Issue to the Github

- Eric Campillo

- User Story 1: Welcome Spring 2022!

- User Story 2: Review Pull Requests from Previous Semester

- User Story 3: Post a new Issue to the Github

- Anael Ais

- User Story 1: Welcome Spring 2022!

- User Story 2: Review Pull Requests from Previous Semester

- User Story 3: Post a new Issue to the Github

- Jenniffer Hierro

- User Story 1: Welcome Spring 2022!

- User Story 2: Review Pull Requests from Previous Semester

- User Story 3: Post a new Issue to the Github

- Julian Lopez

- User Story 1: Welcome Spring 2022!

- User Story 2: Review Pull Requests from Previous Semester

- User Story 3: Post a new Issue to the Github

- John Sehuwerert

- User Story 1: Welcome Spring 2022!

- User Story 2: Review Pull Requests from Previous Semester

- User Story 3: Post a new Issue to the Github

- Kimberly Metelus

- User Story 1: Welcome Spring 2022!

- User Story 2: Review Pull Requests from Previous Semester

- User Story 3: Post a new Issue to the Github

## Sprint 1 Daily Scrum 2 Meeting Minutes (01/19/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 12:00 PM

End time: 1:00 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 Hour

- What was done since the last scrum meeting?

  - Met with the team and product owner on Zoom to outline the project and get acquainted with the tasks for the semester

- What is planned to be done until the next scrum meeting?

  - Get set up with GitHub and complete Task #1

- What are the hurdles?

  - Becoming familiar with GitHub’s interface and coming up with issues

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Setting up the scrum documents

- What is planned to be done until the next scrum meeting?

  - Meet with the product owner

- What are the hurdles?

  - Setting up the group

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Met with our product owner, discussed the organization of the project, and how to update our progress on Github.

- What is planned to be done until the next scrum meeting?

  - Work on the assigned Github task

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Met with rest of the team and our PO, started first assigned task

- What is planned to be done until the next scrum meeting?

  - Continue working on assigned task

- What are the hurdles?

  - N/A

Eric Campillo:

- How many hours did I work since the last meeting?

  - I worked for one hour.

- What was done since the last scrum meeting?

  - I met with the PO and discussed how Github works and how to implement edits

- What is planned to be done until the next scrum meeting?

  - We will be completing our first issue on Github.

- What are the hurdles?

  - Starting to become acquainted with github since I haven't used it before.

Anael Ais:

- How many hours did I work since the last meeting?

  - 2.05 hours

- What was done since the last scrum meeting?

  - Getting capstone 1 students up to speed.

- What is planned to be done until the next scrum meeting?

  - Talking to the project owner

- What are the hurdles?

  - Getting everybody comfortable with what we're doing

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - We met with the Product Owner and discussed details about the overall project.

- What is planned to be done until the next scrum meeting?

  - To work on the assigned issue in Github.

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - We met the Product Owner and Eduardo

- What is planned to be done until the next scrum meeting?

  - Work on ‘Welcome Spring 2022’ Issue

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Met with product owner, planned technical & scrum meetings, Gained access to Github repo

- What is planned to be done until the next scrum meeting?

  - Finishing the first “Spring 2022” issue

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - We were acquainted with our team members

- What is planned to be done until the next scrum meeting?

  - Meeting with the product owner and getting GitHub setup.

- What are the hurdles?

- N/A

## Sprint 1 Daily Scrum 3 Meeting Minutes (01/20/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 6:30 PM

End time: 6:45 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Completed meeting with the product owner

- What is planned to be done until the next scrum meeting?

  - Complete the task on github

- What are the hurdles?

  - Completing task 1 on github

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Met with the product owner

- What is planned to be done until the next scrum meeting?

  - Getting Capstone 1 up to speed

- What are the hurdles?

  - N/A

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on the task assigned on Github

- What is planned to be done until the next scrum meeting?

  - Meet with Eduardo for a technical meeting

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Started initial task

- What is planned to be done until the next scrum meeting?

  - Complete initial Task

- What are the hurdles?

  - N/A

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - We met with the product owner and looked at the task assigned

- What is planned to be done until the next scrum meeting?

  - We will complete the task on Github

- What are the hurdles?

  - Understanding exactly what the task is requiring

Anael Ais:

- How many hours did I work since the last meeting?

  - 2.05 Hour

- What was done since the last scrum meeting?

  - We had a project owner meeting

- What is planned to be done until the next scrum meeting?

  - Task #1 / Need to have a meeting with Eduardo

- What are the hurdles?

  - N/A

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Completed task #1 assigned in Github.

- What is planned to be done until the next scrum meeting?

  - Meet with Product Owner for technical meeting

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Completed ‘Task 1: Welcome Spring 2022’

- What is planned to be done until the next scrum meeting?

  - Meet with Eduardo for a technical meeting

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Started Spring 2022 issue

- What is planned to be done until the next scrum meeting?

  - Completing Spring 2022 issue

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Started Spring 2022 issue

- What is planned to be done until the next scrum meeting?

  - Complete the task.

- What are the hurdles?

- n/a

## Sprint 1 Daily Scrum 4 Meeting Minutes (01/21/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 3:00 PM

End time: 3:35 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on task 1

- What is planned to be done until the next scrum meeting?

  - Complete task 1

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on task 1

- What is planned to be done until the next scrum meeting?

  - Finish task 1

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Completed Task 1

- What is planned to be done until the next scrum meeting?

  - Start looking for issues on the app

- What are the hurdles?

  - n/a

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Completed first task

- What is planned to be done until the next scrum meeting?

  - Get used to the app and create a new issue

- What are the hurdles?

  - N/A

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - I worked on task 1.

- What is planned to be done until the next scrum meeting?

  - Complete task 1 and create a new issue.

- What are the hurdles?

  - Understanding which issue I should do.

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Started working on task 1

- What is planned to be done until the next scrum meeting?

  - Finish task 1

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Completed Task #1 and had a technical meeting.

- What is planned to be done until the next scrum meeting?

  - Make sure everyone completes Task #1.

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with Eduardo for a technical meeting

- What is planned to be done until the next scrum meeting?

  - Make sure everyone completes Task 1.

- What are the hurdles?

  - N/A

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Completed Task #1 for Spring 2022 & Met w/ Eduardo for technical meeting

- What is planned to be done until the next scrum meeting?

  - Creating & working on issues

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Met with Eduardo and complete task #1 for Spring 2022

- What is planned to be done until the next scrum meeting?

  - Complete task 1, get familiar with github

- What are the hurdles?

- N/A

Sprint 1 Backlog Grooming Meeting Minutes (01/24/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:17 PM

The following user stories were created/discussed/refined/prioritized.

- User Story 1: Welcome Spring 2022!

  - Installing Expo and running the app.

  - Most students have completed this issue. For those who have, it is time to start working on User Story 3: Post a new Issue to the Github.

  - 5 Story Points.

- User Story 2: Review Pull Requests from Previous Semester

  - Review a pull request on this Github

  - User Story 3 was prioritized on this sprint, so this user story will be started after completing said user story.

  - 3 Story Points.

- User Story 3: Post a new Issue to the Github

  - Test the app and post a new issue on Github.

  - After meeting with Eduardo, we have decided to prioritize this user story before we begin User Story 2.

  - 3 Story Points.

## Sprint 1 Daily Scrum 5 Meeting Minutes (01/24/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:17 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Completing task #1

- What is planned to be done until the next scrum meeting?

  - Find an issue to solve with the application

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Help capstone 1 complete task 1

- What is planned to be done until the next scrum meeting?

  - Continue helping capstone 1 complete task 1

- What are the hurdles?

  - Meeting time

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Explore the app with my user and look for issues

- What is planned to be done until the next scrum meeting?

  - Work on an issue

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Completed task 1

- What is planned to be done until the next scrum meeting?

  - Get to use the app better and find one issue to fix

- What are the hurdles?

  - N/A

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour.

- What was done since the last scrum meeting?

  - I completed task 1.

- What is planned to be done until the next scrum meeting?

  - I must start to look at future issues.

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued working on assigned tasks.

- What is planned to be done until the next scrum meeting?

  - Complete task 1, updating application.

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Finished task 1

- What is planned to be done until the next scrum meeting?

  - Start looking at app, and post a new issue on github

- What are the hurdles?

  - n/a

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Helped Jennifer complete Task 1

- What is planned to be done until the next scrum meeting?

  - Make sure everyone completes task 1, begin other user stories.

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Exploring app, looking for issues

- What is planned to be done until the next scrum meeting?

  - Looking for issues & solving any potential issues found by group members

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Completed task 1 of github assignment, explore app

- What is planned to be done until the next scrum meeting?

  - Look for issues and create an issue on Github.

- What are the hurdles?

- N/A

## Sprint 1 Daily Scrum 6 Meeting Minutes (01/25/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:10 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued to look for issues.

- What is planned to be done until the next scrum meeting?

  - Begin working on a new issue.

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Helping cap 1

- What is planned to be done until the next scrum meeting?

  - Finish helping cap 1

- What are the hurdles?

  - N/A

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued exploring the app and looking for issues

- What is planned to be done until the next scrum meeting?

  - Find an issue and start working on it

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reviewing JavaScript concepts

- What is planned to be done until the next scrum meeting?

  - Continue to look for new issue on App

- What are the hurdles?

  - N/A

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour.

- What was done since the last scrum meeting?

  - I fully completed issue 1.

- What is planned to be done until the next scrum meeting?

  - Continue to work on the new issue.

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Started task 1

- What is planned to be done until the next scrum meeting?

  - Finish task 1

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Began looking for issues in the app.

- What is planned to be done until the next scrum meeting?

  - Post and work on a new issue.

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started to look at the app for issues

- What is planned to be done until the next scrum meeting?

  - Post a new issue to the github

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Task #1 completed

- What is planned to be done until the next scrum meeting?

  - Search for further issues on the app & address them. Posting new issues on GitHub

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked at app for issues

- What is planned to be done until the next scrum meeting?

  - Post a new issue on Github

- What are the hurdles?

- N/A

## Sprint 1 Daily Scrum 7 Meeting Minutes (01/27/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 9:00 PM

End time: 9:15 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Finalizing Task 1 and posting an issue on GitHub

- What is planned to be done until the next scrum meeting?

  - Working on fixing the issue

- What are the hurdles?

  - Finding a solution to the issue

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finished task 1.

- What is planned to be done until the next scrum meeting?

  - Look for an issue to post to the github

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Posted a new issue to Github

- What is planned to be done until the next scrum meeting?

  - Work on the selected issue

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looked for issues to post on the github

- What is planned to be done until the next scrum meeting?

  - Post a new issue to the github

- What are the hurdles?

  - n/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - I began looking at future issues and decided on one

- What is planned to be done until the next scrum meeting?

  - Finish the next issue

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2.05 hours

- What was done since the last scrum meeting?

  - Signing up for issues

- What is planned to be done until the next scrum meeting?

  - Meetings

- What are the hurdles?

  - N/A

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Finding an issue to add to Github.

- What is planned to be done until the next scrum meeting?

  - Meet with Eduardo and work on adding an issue to Github.

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looked at the app and posted a new issue to github

- What is planned to be done until the next scrum meeting?

  - Do a technical meeting with Eduardo

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Opened up a new issue on Github

- What is planned to be done until the next scrum meeting?

  - Address any issues on Github & meet with Eduardo

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on finding a new issue to post on the github

- What is planned to be done until the next scrum meeting?

  - Continue looking for an issue to post.

- What are the hurdles?

- n/a

## Sprint 1 Daily Scrum 8 Meeting Minutes (01/28/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 3:00 PM

End time: 4:00 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Evaluated group progress on the project

- What is planned to be done until the next scrum meeting?

  - Work on task 2 and find solutions to issue

- What are the hurdles?

  - Finding a working solution for each issue

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Still working on first 2 tasks

- What is planned to be done until the next scrum meeting?

  - Finish task 1 AND post a new issue

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looked over some of the new issues that were posted

- What is planned to be done until the next scrum meeting?

  - Assign myself to an issue to work on

- What are the hurdles?

  - n/a

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Posted my issue to github

- What is planned to be done until the next scrum meeting?

  - Assign myself to an issue to work on

- What are the hurdles?

  - n/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Tried getting over technical issues

- What is planned to be done until the next scrum meeting?

  - Continue trying to solve technical issues.

- What are the hurdles?

  - Computer issues

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Continue to work on tasks

- What are the hurdles?

  - Outside obligations

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Posted a new issue to Github, met with Eduardo.

- What is planned to be done until the next scrum meeting?

  - Assign everyone issues on Github.

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Posted the new issue on github, met with Eduardo.

- What is planned to be done until the next scrum meeting?

  - Get everyone on the same page, assign people to issues

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Identified UI issue & met with Eduardo

- What is planned to be done until the next scrum meeting?

  - Work on Task #2 & address issue

- What are the hurdles?

  - Learning React

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Posted an issue on the github

- What is planned to be done until the next scrum meeting?

  - Continue finding issues/ solutions

- What are the hurdles?

- n/a

## Sprint 1 Daily Scrum 9 Meeting Minutes (01/29/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:12 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued to search for issues within the app

- What is planned to be done until the next scrum meeting?

  - Add a new issue to the github

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Get caught up on tasks

- What is planned to be done until the next scrum meeting?

  - Get caught up on tasks

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Working on issue posted on Github

- What is planned to be done until the next scrum meeting?

  - Watch the recording of missed meeting on 01/28 and continue working on issue

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started working on the following tasks

- What is planned to be done until the next scrum meeting?

  - Continue working on the next assigned tasks

- What are the hurdles?

  - N/A

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continue working on figuring out my tech issue

- What is planned to be done until the next scrum meeting?

  - Finally start my issues

- What are the hurdles?

  - Tech difficulties

Anael Ais:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finding an issue for Github

- What is planned to be done until the next scrum meeting?

  - Work on task#2

- What are the hurdles?

  - N/A

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Finding an issue for Github

- What is planned to be done until the next scrum meeting?

  - Work on task #2

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Met with Eduardo to discuss next sprint, help other students with issues

- What is planned to be done until the next scrum meeting?

  - Get yesterday’s technical meeting posted to the Google Drive

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Started working on Task #2 & Learning React

- What is planned to be done until the next scrum meeting?

  - Issue would be resolved

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Started thinking about sprint 2 tasks

- What is planned to be done until the next scrum meeting?

  - Start working on Task #2 and learn React

- What are the hurdles?

- n/a

## Sprint 1 Review Meeting Minutes (01/29/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 3:00 PM

End time: 3:15 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1: Welcome Spring 2022!

  - Installing Expo and running the app.

  - 5 Story Points.

- User Story 3: Post a new Issue to the Github

  - Test the app and post a new issue on Github.

  - 3 Story Points.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 2: Review Pull Requests from Previous Semester

  - Review a pull request on this Github

  - 3 Story Points.

  - We prioritized the other 2 user stories over this one, allowing the students to get the app running and get used to testing it, so we left this story behind for next sprint.

## Sprint 1 Retrospective Meeting Minutes (01/29/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 3:00 PM

End time: 3:15 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We did a pretty good job estimating the speed at which the team could work, however we were unable to complete one of the user stories we had planned. Instead, we will work on this user story in the next sprint.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, the time required for each user story was estimated fairly accurately, we were able to complete everything on the initially assessed time.

- Did each team member work as scheduled?

  - For the most part, every team member worked as scheduled. Unfortunately, one team member ran into some technical difficulties that stopped them from being able to progress, and another team member has experienced some hard personal times, which has hindered their ability to work on the app.

What went right?

- We were all able to finish Task #1.

- Everyone was able to submit an issue to Github.

- Most team members met up during the meetings and were up to date.

How to address the issues in the next sprint?

- How to improve the process?

  - We will try to estimate the user stories more accurately now that we have some data to base off of.

- How to improve the product?

  - Keep looking for tasks that we could work on to better refine the app.

# Sprint 2

Table of Contents

Sprint Planning............................................................................................................................36

Daily Scrum 1...............................................................................................................................38

Daily Scrum 2...............................................................................................................................41

Daily Scrum 3...............................................................................................................................44

Daily Scrum 4...............................................................................................................................47

Daily Scrum 5...............................................................................................................................50

Backlog Grooming.......................................................................................................................53

Daily Scrum 6...............................................................................................................................54

Daily Scrum 7...............................................................................................................................57

Daily Scrum 8...............................................................................................................................60

Daily Scrum 9...............................................................................................................................63

Daily Scrum 10.............................................................................................................................66

Sprint Review...............................................................................................................................69

Sprint Retrospective....................................................................................................................70

## Sprint 2 Planning Meeting Minutes (01/31/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:30 PM

After discussion, the velocity of the team was estimated to be 21, based on the last sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Task 2: Password Strength Checker

- Create a password strength checker to learn React

- 5 Story Points

- User Story 2: Review pull requests of previous pull requests.

- Review a pull request on the Github

- 2 Story Points

- User Story 3: Post a new Issue to the Github

- Test the app and post a new issue on Github.

- 3 Story Points.

- User Story 4: Fix the UI in the Settings Page

- The font size and overall design choices of the settings page needs to be revisited and tuned to better match the general design philosophies of the app.

- 4 Story Points.

- User Story 5: Clinics page filter dropdown button

- These dropdown buttons look too small and the text looks awkward since it isn't centered horizontally or vertically. Also, the selection of the dropdown is actually hidden under the first clinic in the list.

- 4 Story Points.

- User Story 6: Update the Welcome banner to be more friendly

- The Homepage could be made more friendly by updating the Welcome banner from “Welcome User” to “Welcome, User!”.

- 3 Story Points.

The team members indicated their willingness to work on the following user stories.

- Gabriel Gomez

- User Story 1: Task 2: Password Strength Checker

- User Story 2: Review pull requests of previous pull requests.

- User Story 3: Post a new Issue to the Github

- Oscar Sanchez

- User Story 1: Task 2: Password Strength Checker

- User Story 2: Review pull requests of previous pull requests

- User Story 3: Post a new Issue to the Github

- Amy Garcia Fernandez

- User Story 1: Task 2: Password Strength Checker

- User Story 3: Post a new Issue to the GitHub

- User Story 6: Update the Welcome banner to make the Homepage more friendly

- Fernando Perez Morilla

- User Story 1: Task 2: Password Strength Checker

- User Story 3: Post a new Issue to the Github

- User Story 4: Fix the UI in the Settings Page

- Eric Campillo

- User Story 1: Task 2: Password Strength Checker

- User Story 2: Review pull requests of previous pull requests

- User Story 3: Post a new Issue to the Github

- Anael Ais

- User Story 1: Task 2: Password Strength Checker

- User Story 3: Post a new Issue to the Github

- Jenniffer Hierro

- User Story 1: Task 2: Password Strength Checker

- User Story 2: Review pull requests of previous pull requests.

- User Story 3: Post a new Issue to the Github

- Julian Lopez

- User Story 1: Task 2: Password Strength Checker

- User Story 3: Post a new Issue to the Github

- User Story 5: Clinics page filter dropdown button

- John Sehuwerert

- User Story 1: Task 2: Password Strength Checker

- User Story 2: Review pull requests of previous pull requests

- User Story 3: Post a new Issue to the Github

- Kimberly Metelus

- User Story 1: Task 2: Password Strength Checker

- User Story 2: Review pull requests of previous pull requests

- User Story 3: Post a new Issue to the Github

## Sprint 2 Daily Scrum 1 Meeting Minutes (01/31/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:30 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Work on task 2

- What is planned to be done until the next scrum meeting?

  - Continue working on task 2

- What are the hurdles?

  - N/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on tasks

- What is planned to be done until the next scrum meeting?

  - Help cap 1

- What are the hurdles?

  - N/A

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Began working on Task #2

- What is planned to be done until the next scrum meeting?

  - Continue working on Task #2 and issue

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started task #2

- What is planned to be done until the next scrum meeting?

  - Continue working on the assigned tasks

- What are the hurdles?

  - N/A

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Started to look at task 2 while ordering a laptop from FIU.

- What is planned to be done until the next scrum meeting?

  - Receive the laptop ASAP and continue looking at the tasks.

- What are the hurdles?

  - FIU Library services

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Updating git/Task 2

- What is planned to be done until the next scrum meeting?

  - Working on tasks

- What are the hurdles?

  - N/A

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Began working on task 2

- What is planned to be done until the next scrum meeting?

  - Keep on working on task 2

- What are the hurdles?

  - n/a

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Began work on Task 2.

- What is planned to be done until the next scrum meeting?

  - Continue working on task 2, and other

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned React

- What is planned to be done until the next scrum meeting?

  - Continue working on Task #2

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned react

- What is planned to be done until the next scrum meeting?

  - Complete task 2

- What are the hurdles?

- N/A

## Sprint 2 Daily Scrum 2 Meeting Minutes (02/01/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:10 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Read over task 2 and investigated

- What is planned to be done until the next scrum meeting?

  - Find another issue to post to the github page

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Catch up on tasks

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on selected user stories

- What is planned to be done until the next scrum meeting?

  - Continue working on selected user stories

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started working on task 2

- What is planned to be done until the next scrum meeting?

  - Make significant progress on task 2

- What are the hurdles?

  - N/A

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked at task 2

- What is planned to be done until the next scrum meeting?

  - Start working on task 2

- What are the hurdles?

  - n/a

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on task 2

- What is planned to be done until the next scrum meeting?

  - Keep working on assigned tasks

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Look for issues to post on Github and get started on Task #2

- What is planned to be done until the next scrum meeting?

  - Work on task #2

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on task 2

- What is planned to be done until the next scrum meeting?

  - Keep working on task 2

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on Task #2 & User Story #2

- What is planned to be done until the next scrum meeting?

  - Further progress on Task #2

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on task 2

- What is planned to be done until the next scrum meeting?

  - Keep working on task 2

- What are the hurdles?

- N/A

## Sprint 2 Daily Scrum 3 Meeting Minutes (02/03/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:15 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learning React and working on user stories

- What is planned to be done until the next scrum meeting?

  - Continue investigating the user stories

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Help cap 1

- What are the hurdles?

  - N/A

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Work on assigned user stories

- What is planned to be done until the next scrum meeting?

  - Continue working on assigned user stories

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Made progess on task 2

- What is planned to be done until the next scrum meeting?

  - Continue working on task 2

- What are the hurdles?

  - N/A

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on my assigned user stories

- What is planned to be done until the next scrum meeting?

  - Continue working on the user stories

- What are the hurdles?

  - n/a

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Tasks #2

- What is planned to be done until the next scrum meeting?

  - working on the user stories

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on task #2.

- What is planned to be done until the next scrum meeting?

  - Keep working on task #2

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on task 2

- What is planned to be done until the next scrum meeting?

  - Keep on working on assigned user stories

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed a pull request & learned more React

- What is planned to be done until the next scrum meeting?

  - Finishing Task #2

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed pull request, explored React

- What is planned to be done until the next scrum meeting?

  - Finish task 2

- What are the hurdles?

- N/A

## Sprint 2 Daily Scrum 4 Meeting Minutes (02/04/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 3:00 PM

End time: 3:20 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Becoming familiar with React

- What is planned to be done until the next scrum meeting?

  - Complete task 2 and submit a new issue on github

- What are the hurdles?

  - n/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on tasks

- What is planned to be done until the next scrum meeting?

  - Keep making progress

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Work on assigned user stories

- What is planned to be done until the next scrum meeting?

  - Continue working on assigned user stories

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Made more progress on task 2

- What is planned to be done until the next scrum meeting?

  - Continue working on task 2

- What are the hurdles?

  - Grasping some react concepts

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued more progress on task 2

- What is planned to be done until the next scrum meeting?

  - Finish task 2 and continue looking for more tasks

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on tasks

- What is planned to be done until the next scrum meeting?

  - Keep working on tasks

- What are the hurdles?

  - Personal hurdles

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on taks #2

- What is planned to be done until the next scrum meeting?

  - Continue working on task #2

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on task 2

- What is planned to be done until the next scrum meeting?

  - Make more progress on task 2

- What are the hurdles?

  - Learning some stuff to complete task 2

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Further completion on Task #2

- What is planned to be done until the next scrum meeting?

  - Finishing Task #2

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on task 2

- What is planned to be done until the next scrum meeting?

  - Finish task 2

- What are the hurdles?

- n/a

## Sprint 2 Daily Scrum 5 Meeting Minutes (02/05/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:30 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Completing task 2

- What is planned to be done until the next scrum meeting?

  - Finish task 2

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Helped out cap 1

- What is planned to be done until the next scrum meeting?

  - Finish tasks

- What are the hurdles?

  - N/A

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on assigned user stories

- What is planned to be done until the next scrum meeting?

  - Continue working on assigned user stories

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on Task 2

- What is planned to be done until the next scrum meeting?

  - Finish task 2

- What are the hurdles?

  - n/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued work on task 2

- What is planned to be done until the next scrum meeting?

  - Keep working on task 2

- What are the hurdles?

  - n/a

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued working on tasks

- What is planned to be done until the next scrum meeting?

  - Keep working on tasks

- What are the hurdles?

  - Personal hurdles

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on task#2

- What is planned to be done until the next scrum meeting?

  - Continue working on task #2

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continue working on task 2

- What is planned to be done until the next scrum meeting?

  - Finish task 2

- What are the hurdles?

  - Ran into a couple issues working on task 2

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - More progress on Task #2

- What is planned to be done until the next scrum meeting?

  - Finish Task #2

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on task 2

- What is planned to be done until the next scrum meeting?

  - Continue task 2

- What are the hurdles?

- n/a

## Sprint 2 Backlog Grooming Meeting Minutes (02/07/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:25 PM

The following user stories were created/discussed/refined/prioritized.

- User Story 1: Task 2: Password Strength Checker

  - Create a password strength checker to learn React

  - No member has completed Task 2 yet, however, some members have made decent progress on it.

  - 5 Story Points

- User Story 2: Review pull requests of previous pull requests.

  - Review a pull request on the Github

  - A couple assigned members have assigned themselves to a specific PR to review, but none have completed their review.

  - 2 Story Points

- User Story 3: Post a new Issue to the Github

  - Test the app and post a new issue on Github.

  - No new issues have been posted to Github, as members have been prioritizing the completion of other user stories.

  - 3 Story Points.

- User Story 4: Fix the UI in the Settings Page

  - The font size and overall design choices of the settings page needs to be revisited and tuned to better match the general design philosophies of the app.

  - Fernando (the assigned member) has not yet gotten to work on this task as they are working on completing User Story 1.

  - 4 Story Points.

- User Story 5: Clinics page filter dropdown button

  - These dropdown buttons look too small and the text looks awkward since it isn't centered horizontally or vertically. Also, the selection of the dropdown is actually hidden under the first clinic in the list.

  - Julian (the assigned member) has not yet gotten to work on this task as they are working on other, more prioritized, tasks.

  - 4 Story Points.

- User Story 6: Update the Welcome banner to be more friendly

  - The Homepage could be made more friendly by updating the Welcome banner from “Welcome User” to “Welcome, User!”.

  - Amy (the assigned member) has not yet started to work on this task as they are prioritizing the tasks for User Stories 1 and 3.

  - 3 Story Points.

## Sprint 2 Daily Scrum 6 Meeting Minutes (02/07/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:25 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on task 2

- What is planned to be done until the next scrum meeting?

  - Keep on working on task 2

- What are the hurdles?

  - Understanding React

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Help cap 1

- What is planned to be done until the next scrum meeting?

  - Finish tasks

- What are the hurdles?

  - N/A

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on user stories

- What is planned to be done until the next scrum meeting?

  - Continued working on assigned user stories

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on task 2

- What is planned to be done until the next scrum meeting?

  - Make progress on task 2

- What are the hurdles?

  - N/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on task 2

- What is planned to be done until the next scrum meeting?

  - Continue work on task 2

- What are the hurdles?

  - Getting used to react

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Continue working on tasks

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on task 2

- What is planned to be done until the next scrum meeting?

  - Keep working on task 2

- What are the hurdles?

  - Understanding react

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on task 2

- What is planned to be done until the next scrum meeting?

  - Finish up task 2 soon

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Further progress on Task #2

- What is planned to be done until the next scrum meeting?

  - Review pull requests

- What are the hurdles?

  - Reviewing React

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on user stories & task 2

- What is planned to be done until the next scrum meeting?

  - Review pull requests and task 2

- What are the hurdles?

- N/A

## Sprint 2 Daily Scrum 7 Meeting Minutes (02/08/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:20 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued working on tasks

- What is planned to be done until the next scrum meeting?

  - Finish tasks and post on github

- What are the hurdles?

  - Becoming familiar with React

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on task #2

- What is planned to be done until the next scrum meeting?

  - Continue to work on task #2

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on the tasks

- What is planned to be done until the next scrum meeting?

  - Continue working on the tasks and learning React

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Made research on react functional components

- What is planned to be done until the next scrum meeting?

  - Continue working on task 2

- What are the hurdles?

  - n/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on tasks and collected laptop from fiu

- What is planned to be done until the next scrum meeting?

  - Continue working on tasks

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on task #2

- What is planned to be done until the next scrum meeting?

  - Continue working on task #2

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Work on task #2

- What is planned to be done until the next scrum meeting?

  - Finish working on task #2 and post a new issue to Github

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on task 2

- What is planned to be done until the next scrum meeting?

  - Keep on working on the task…

- What are the hurdles?

  - Ran into some problems running the app after I made some changes working on Task 2

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learned more React

- What is planned to be done until the next scrum meeting?

  - Finish Task #2

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked at reviewing a pull request, worked on task 2

- What is planned to be done until the next scrum meeting?

  - Keep working on those tasks

- What are the hurdles?

- n/a

## Sprint 2 Daily Scrum 8 Meeting Minutes (02/10/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 7:00 PM

End time: 7:30 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finishing task 2

- What is planned to be done until the next scrum meeting?

  - Finish task 2 and post issue to github

- What are the hurdles?

  - N/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Still working on tasks

- What is planned to be done until the next scrum meeting?

  - Try to finish some tasks

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued working on Task 2

- What is planned to be done until the next scrum meeting?

  - Finish Task 2 and continue working on other assigned user stories (Github issue #383)

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on task 2

- What is planned to be done until the next scrum meeting?

  - Finish task 2

- What are the hurdles?

  - Getting used to react

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - I received a laptop from fiu and started installing all of the programs to work on numom

- What is planned to be done until the next scrum meeting?

  - I will look at future tasks

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on task #2

- What is planned to be done until the next scrum meeting?

  - Continue working on task #2

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued work on tasks

- What is planned to be done until the next scrum meeting?

  - Keep working on tasks

- What are the hurdles?

  - n/a

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Completed Task 2

- What is planned to be done until the next scrum meeting?

  - Work on my other task (Issue #384) and post new issue

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed a pull request

- What is planned to be done until the next scrum meeting?

  - Finish Task #2

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed pull request and created a new issue

- What is planned to be done until the next scrum meeting?

  - Complete task #2

- What are the hurdles?

- N/A

## Sprint 2 Daily Scrum 9 Meeting Minutes (02/11/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 3:00 PM

End time: 4:00 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on Task #2

- What is planned to be done until the next scrum meeting?

  - Continued work on Task #2

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on completing Task 2

- What is planned to be done until the next scrum meeting?

  - Finish Task 2

- What are the hurdles?

  - N/A

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on completing Task 2

- What is planned to be done until the next scrum meeting?

  - Finish Task 2

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Completed functionality of task 2

- What is planned to be done until the next scrum meeting?

  - Polish up task 2 code and publish PR

- What are the hurdles?

  - n/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on  Task #2

- What is planned to be done until the next scrum meeting?

  - Continued work on Task #2

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on task #2

- What is planned to be done until the next scrum meeting?

  - Continue working on task #2

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on task #2 and posted new issue to github

- What is planned to be done until the next scrum meeting?

  - Working on task #2

- What are the hurdles?

  - n/a

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looked for a new issue to post, started looking at issue #384

- What is planned to be done until the next scrum meeting?

  - Post a new issue, start working on #384

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Finished Task #2 & Started Work on Issue #388

- What is planned to be done until the next scrum meeting?

  - Continued work on #388

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed pull requests

- What is planned to be done until the next scrum meeting?

  - Complete task 2

- What are the hurdles?

- N/A

## Sprint 2 Daily Scrum 10 Meeting Minutes (02/12/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 7:00 PM

End time: 7:30 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Uploaded new issue, assigned self to an issue, and reviewed a pull request

- What is planned to be done until the next scrum meeting?

  - Finish Task 2 completely

- What are the hurdles?

  - n/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Helping cap 1

- What is planned to be done until the next scrum meeting?

  - Keep helping cap 1

- What are the hurdles?

  - N/A

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Completed Task 2 (Password Strength Checker)

- What is planned to be done until the next scrum meeting?

  - Create pull request of Task 2, post new issue to Github and work on my assigned user story

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Adding finishing touches to task 2 and closing up other sprint tasks

- What is planned to be done until the next scrum meeting?

  - Start early sprint 3 work

- What are the hurdles?

  - n/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on task 2 and finishing up sprint tasks

- What is planned to be done until the next scrum meeting?

  - Complete task 2 and all sprint tasks

- What are the hurdles?

  - N/a

Anael Ais:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on task #2

- What is planned to be done until the next scrum meeting?

  - Finish up sprint task

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on task #2, created a new issue and reviews pull request

- What is planned to be done until the next scrum meeting?

  - Continue to work on task #2

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Started working on assigned issue.

- What is planned to be done until the next scrum meeting?

  - Will post a new issue tonight and finish my assigned issue by next meeting

- What are the hurdles?

  - N/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on assigned issue

- What is planned to be done until the next scrum meeting?

  - Look for other issues in the application

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed pull requests

- What is planned to be done until the next scrum meeting?

  - Complete Task 2

- What are the hurdles?

- N/A

## Sprint 2 Review Meeting Minutes (02/12/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 7:00 PM

End time: 7:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1: Task 2: Password Strength Checker

  - Create a password strength checker to learn React

  - 5 Story Points.

- User Story 2: Review pull requests of previous pull requests.

  - Review a pull request on the Github

  - 2 Story Points.

- User Story 3: Post a new issue to the GitHub.

  - Test the app and post another new issue on Github.

  - 3 Story Points.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Fall Planning meeting.

- Every assigned feature was completed in this sprint.

## Sprint 2 Retrospective Meeting Minutes (02/12/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 7:00 PM

End time: 7:30 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, we did a pretty good job estimating how quickly everyone could complete their tasks for this sprint. Many of the user stories were completed as scheduled by the end of the sprint.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, the time required for each user story was estimated fairly accurately, we were able to complete everything on the initially assessed time.

- Did each team member work as scheduled?

  - Most team members were able to work on the tasks as needed, however some members needed technical assistance and took longer than expected to complete the tasks.

What went right?

- We were able to do the reviews for all the pull requests

- Everyone submitted a new issue on Github

- Everyone met accordingly on time and worked on tasked #2

How to address the issues in the next sprint?

- How to improve the process?

  - Improve daily communication within the team and provide more constant updates.

- How to improve the product?

  - Worked on task and issues flag during this sprint.

# Sprint 3

Table of Contents

Sprint Planning............................................................................................................................72

Daily Scrum 1...............................................................................................................................74

Daily Scrum 2...............................................................................................................................77

Daily Scrum 3...............................................................................................................................80

Daily Scrum 4...............................................................................................................................83

Daily Scrum 5...............................................................................................................................86

Backlog Grooming.......................................................................................................................89

Daily Scrum 6...............................................................................................................................91

Daily Scrum 7...............................................................................................................................94

Daily Scrum 8...............................................................................................................................97

Daily Scrum 9.............................................................................................................................100

Daily Scrum 10...........................................................................................................................103

Sprint Review.............................................................................................................................106

Sprint Retrospective..................................................................................................................108

## Sprint 3 Planning Meeting Minutes (02/14/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 10:00 PM

End time: 10:25 PM

After discussion, the velocity of the team was estimated to be 22, based on the last sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Review pull requests of previous pull requests.

  - Review a pull request on the Github

  - 2 Story Points

- User Story 2: Post a new Issue to the Github

  - Test the app and post a new issue on Github.

  - 3 Story Points.

- User Story 3: Fix the UI in the Settings Page

  - The font size and overall design choices of the settings page needs to be revisited and tuned to better match the general design philosophies of the app.

  - 4 Story Points.

- User Story 4: Clinics page filter dropdown button

  - These dropdown buttons look too small and the text looks awkward since it isn't centered horizontally or vertically. Also, the selection of the dropdown is actually hidden under the first clinic in the list.

  - 4 Story Points.

- User Story 5: Update the Welcome banner to be more friendly

  - The Homepage could be made more friendly by updating the Welcome banner from “Welcome User” to “Welcome, User!”.

  - 3 Story Points.

- User Story 6: UI Improvement in Appointments Tab

  - Plus Button is offcenter in Appointments Tab

  - 3 Story Points

- User Story 7: Visual Changes to Do’s and Dont’s Section

  - Reformatting the Do’s and Dont’s section to make it clearer and visually pleasing

  - 3 Story Points

The team members indicated their willingness to work on the following user stories.

- Gabriel Gomez

- User Story 1

- User Story 2

- User Story 7

- Oscar Sanchez

- User Story 1

- User Story 2

- User Story 4

- Amy Garcia Fernandez

- User Story 2

- User Story 5

- Fernando Perez Morilla

- User Story 3

- User Story 2

- User Story 1

- Eric Campillo

- User Story 5

- User Story 2

- Anael Ais

- User Story 1

- User Story 2

- User Story 4

- Jenniffer Hierro

- User Story 1

- User Story 2

- Julian Lopez

- User Story 1

- User Story 2

- User Story 4

- John Sehuwerert

- User Story 6

- User Story 1

- User Story 2

- Kimberly Metelus

- User Story 2

- User Story 5

## Sprint 3 Daily Scrum 1 Meeting Minutes (02/14/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 10:00 PM

End time: 10:25 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Investigating Issue #382

- What is planned to be done until the next scrum meeting?

  - Work on solutions for Issue #382

- What are the hurdles?

  - n/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finished sprint 2 tasks

- What is planned to be done until the next scrum meeting?

  - Start new sprint assignments

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished task 2

- What is planned to be done until the next scrum meeting?

  - Work on new Issues

- What are the hurdles?

  - n/a

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished tasks of sprint 2

- What is planned to be done until the next scrum meeting?

  - Get started on new tasks

- What are the hurdles?

  - n/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Finally got everything working and completed task 2

- What is planned to be done until the next scrum meeting?

  - Begin solving an issue

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Work on task 2

- What is planned to be done until the next scrum meeting?

  - Post a new issue to GitHub

- What are the hurdles?

  - N/A

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Finished Task #2

- What is planned to be done until the next scrum meeting?

  - Post a new issue to GitHub

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Posted new issue on github

- What is planned to be done until the next scrum meeting?

  - Start working on issue #384

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on Issue #388

- What is planned to be done until the next scrum meeting?

  - Find more issues in the app

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Completed task 2

- What is planned to be done until the next scrum meeting?

  - Find more issues with the app

- What are the hurdles?

- N/A

## Sprint 3 Daily Scrum 2 Meeting Minutes (02/15/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:15 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked into opening a new issue and investigating issue #382

- What is planned to be done until the next scrum meeting?

  - Open a new issue on GitHub

- What are the hurdles?

  - n/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on tasks

- What is planned to be done until the next scrum meeting?

  - Work on tasks

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Started working on the user stories assigned for this sprint (issue #383)

- What is planned to be done until the next scrum meeting?

  - Continue working on the user story (issue #383)

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started working on the assigned tasks

- What is planned to be done until the next scrum meeting?

  - Continue working on tasks

- What are the hurdles?

  - N/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on assigned task

- What is planned to be done until the next scrum meeting?

  - Continue working on it

- What are the hurdles?

  - n/a

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looked at the tasks that were assigned to me

- What is planned to be done until the next scrum meeting?

  - Start working on some of the tasks

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on reviewing pull requests

- What is planned to be done until the next scrum meeting?

  - Continue to work on reviewing pull requests

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on issue #384

- What is planned to be done until the next scrum meeting?

  - Continue working on #384

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on #388

- What is planned to be done until the next scrum meeting?

  - Working on #388

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on User Stories

- What is planned to be done until the next scrum meeting?

  - Finish user stories

- What are the hurdles?

- N/A

## Sprint 3 Daily Scrum 3 Meeting Minutes (02/17/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 7:00 PM

End time: 7:30 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Submitted a new issue to the GitHub

- What is planned to be done until the next scrum meeting?

  - Work on fixing issue #382

- What are the hurdles?

  - n/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on tasks

- What is planned to be done until the next scrum meeting?

  - Work on tasks

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued working on assigned user story

- What is planned to be done until the next scrum meeting?

  - Work on assign user story and add a new issue to Github

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Continue working on assigned tasks

- What are the hurdles?

  - n/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Working on assigned task

- What is planned to be done until the next scrum meeting?

  - Continue working on it

- What are the hurdles?

  - n/a

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on tasks

- What is planned to be done until the next scrum meeting?

  - Start working on some of the tasks

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on reviewing Pull requests

- What is planned to be done until the next scrum meeting?

  - Continue working on assigned tasks

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on assigned task a bit

- What is planned to be done until the next scrum meeting?

  - Continue working on #384

- What are the hurdles?

  - N/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on assigned task

- What is planned to be done until the next scrum meeting?

  - Look into pull requests

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on user stories

- What is planned to be done until the next scrum meeting?

  - Finish user stories

- What are the hurdles?

- N/A

## Sprint 3 Daily Scrum 4 Meeting Minutes (02/18/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 3:00 PM

End time: 3:20 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on tasks

- What is planned to be done until the next scrum meeting?

  - Finish tasks

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Helping cap 1

- What is planned to be done until the next scrum meeting?

  - Continue helping cap 1 and doing tasks

- What are the hurdles?

  - N/A

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Working on tasks and helping cap 1

- What is planned to be done until the next scrum meeting?

  - Finish all my tasks

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Made progress on assigned task

- What is planned to be done until the next scrum meeting?

  - Complete assigned task

- What are the hurdles?

  - n/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Complete tasks

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on user story 5

- What is planned to be done until the next scrum meeting?

  - Continue making progress on user story 5

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Continue working on assigned tasks

- What are the hurdles?

  - n/a

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Kept working on issue #384

- What is planned to be done until the next scrum meeting?

  - Continue working on it

- What are the hurdles?

  - Very busy this sprint, studying for two tests next week.

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued work on #388 & other issues

- What is planned to be done until the next scrum meeting?

  - Finish work on #388

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on tasks

- What is planned to be done until the next scrum meeting?

  - Finish user stories and tasks

- What are the hurdles?

- N/A

## Sprint 3 Daily Scrum 5 Meeting Minutes (02/19/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 3:00 PM

End time: 3:20 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Submitted new issue and working on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Work on assigned task

- What are the hurdles?

  - N/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Helping cap 1

- What is planned to be done until the next scrum meeting?

  - Continue helping cap 1 and doing tasks

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on assigned tasks, currently issue #383

- What is planned to be done until the next scrum meeting?

  - Continue working on assigned tasks

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on tasks

- What is planned to be done until the next scrum meeting?

  - Continue to work on task

- What are the hurdles?

  - N/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on the user stories

- What is planned to be done until the next scrum meeting?

  - Continue working on the user stories

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on user story 5

- What is planned to be done until the next scrum meeting?

  - Continue making progress on user story 5

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on assigned task

- What is planned to be done until the next scrum meeting?

  - Continue to work on tasks

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Kept working on issue #384

- What is planned to be done until the next scrum meeting?

  - Continue working on it

- What are the hurdles?

  - Time constraints

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked for issues in the application

- What is planned to be done until the next scrum meeting?

  - Finish Task #388

- What are the hurdles?

  - N\A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked for issues with app

- What is planned to be done until the next scrum meeting?

  - Finish tasks and post new issues

- What are the hurdles?

- N/A

## Sprint 3 Backlog Grooming Meeting Minutes (02/21/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:40 PM

End time: 9:00 PM

The following user stories were created/discussed/refined/prioritized.

- User Story 1: Review pull requests of previous pull requests.

  - Review a pull request on the Github

  - All pull requests have been reviewed twice, with one exception which is missing one reviewer.

  - 2 Story Points

- User Story 2: Post a new Issue to the Github

  - Test the app and post a new issue on Github.

  - This user story is not being prioritized since there are many issues that are already posted on the Github

  - 3 Story Points.

- User Story 3: Fix the UI in the Settings Page

  - The font size and overall design choices of the settings page needs to be revisited and tuned to better match the general design philosophies of the app.

  - Some progress has been made by Fernando, the assigned member, on fixing the UI of the settings page, still have some work to do.

  - 4 Story Points.

- User Story 4: Clinics page filter dropdown button

  - These dropdown buttons look too small and the text looks awkward since it isn't centered horizontally or vertically. Also, the selection of the dropdown is actually hidden under the first clinic in the list.

  - Julian, the assigned member, has not been able to make much progress since he has been busy with upcoming exams. It should hopefully be complete by the end of the sprint.

  - 4 Story Points.

- User Story 5: Update the Welcome banner to be more friendly

  - The Homepage could be made more friendly by updating the Welcome banner from “Welcome User” to “Welcome, User!”.

  - Some progress has been made by Kimberly and other members on the homepage design.

  - 3 Story Points.

- User Story 6: UI Improvement in Appointments Tab

  - Plus Button is offcenter in Appointments Tab

  - Progress has been made on the UI improvement, planned to be sent to GitHub within the week

  - 3 Story Points

- User Story 7: Visual Changes to Do’s and Dont’s Section

  - Reformatting the Do’s and Dont’s section to make it clearer and visually pleasing

  - Some progress has been made by Gabriel, the assigned member, on these visual changes. Not complete yet.

  - 3 Story Points

## Sprint 3 Daily Scrum 6 Meeting Minutes (02/21/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:40 PM

End time: 9:00 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Submitted new issue and working on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Work on assigned task

- What are the hurdles?

  - N/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Helping cap 1

- What is planned to be done until the next scrum meeting?

  - Continue helping cap 1 and doing tasks

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on assigned tasks, currently issue #383

- What is planned to be done until the next scrum meeting?

  - Continue working on assigned tasks

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on tasks

- What is planned to be done until the next scrum meeting?

  - Continue to work on task

- What are the hurdles?

  - N/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on the user stories

- What is planned to be done until the next scrum meeting?

  - Continue working on the user stories

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on user story 5

- What is planned to be done until the next scrum meeting?

  - Continue making progress on user story 5

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on assigned task

- What is planned to be done until the next scrum meeting?

  - Continue to work on tasks

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Kept working on issue #384

- What is planned to be done until the next scrum meeting?

  - Continue working on it

- What are the hurdles?

  - Time constraints

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked for issues in the application

- What is planned to be done until the next scrum meeting?

  - Finish Task #388

- What are the hurdles?

  - N\A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked for issues with app

- What is planned to be done until the next scrum meeting?

  - Finish tasks and post new issues

- What are the hurdles?

- N/A

## Sprint 3 Daily Scrum 7 Meeting Minutes (02/22/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:40 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked into task #382

- What is planned to be done until the next scrum meeting?

  - Work on visual changes for the Do’s and Dont’s Section

- What are the hurdles?

  - n/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on assigned task of the sprint

- What is planned to be done until the next scrum meeting?

  - Keep making progress on tasks

- What are the hurdles?

  - N/A

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on issue #383 and learning how to implement this task

- What is planned to be done until the next scrum meeting?

  - Finish current task

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Made advancements and researched on how to complete my task

- What is planned to be done until the next scrum meeting?

  - Continue to make progress on my task

- What are the hurdles?

  - Managing my other classes

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on user story 5

- What is planned to be done until the next scrum meeting?

  - Continue working on the user stories

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2.05

- What was done since the last scrum meeting?

  - Sprint 3 backlog/go over last instructions in order to catch up

- What is planned to be done until the next scrum meeting?

  - catching up with issues

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on reviewing pull requets

- What is planned to be done until the next scrum meeting?

  - Continue to work on pull requests

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on issue #384

- What is planned to be done until the next scrum meeting?

  - Continue working on #384

- What are the hurdles?

  - N/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Searched for any issues in the application

- What is planned to be done until the next scrum meeting?

  - Continued search & documentation of issues

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Made progress on user story 5

- What is planned to be done until the next scrum meeting?

  - Submit user story 2, complete user story 5 and search for more issues with the app

- What are the hurdles?

- N/A

## Sprint 3 Daily Scrum 8 Meeting Minutes (02/24/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 7:00 PM

End time: 7:25 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on formatting for the visuals of the Do’s and Dont’s section

- What is planned to be done until the next scrum meeting?

  - Submit a pull request for Issue #382

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Catching up on issues

- What is planned to be done until the next scrum meeting?

  - Continue working on backed-up issues

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finished issue #383

- What is planned to be done until the next scrum meeting?

  - Create pull request of #383 and upload a new issue to Github

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Made progress on assigned task

- What is planned to be done until the next scrum meeting?

  - Complete task and flag new issue

- What are the hurdles?

  - N/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - More work on user stories

- What is planned to be done until the next scrum meeting?

  - Complete user stories

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2.05

- What was done since the last scrum meeting?

  - working on my assigned issues

- What is planned to be done until the next scrum meeting?

  - continuing to resolve issues

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on reviewing pull requests and looked for a new issue to post to Github

- What is planned to be done until the next scrum meeting?

  - Continue to work on assigned tasks

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Started to take a good look at #384, now that I have finished with my other priorities

- What is planned to be done until the next scrum meeting?

  - Make some good progress on the issue hopefully.

- What are the hurdles?

  - I’ve had quite a busy few weeks, but now its cleared up and I should be able to focus on NuMom.

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed a pull request

- What is planned to be done until the next scrum meeting?

  - Create a new pull request

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1.5 hours

- What was done since the last scrum meeting?

  - Worked on completing issue #390

- What is planned to be done until the next scrum meeting?

  - Complete Issue #390

- What are the hurdles?

- N/A

## Sprint 3 Daily Scrum 9 Meeting Minutes (02/25/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 3:00 PM

End time: 3:30 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Work on user stories

- What is planned to be done until the next scrum meeting?

  - Finish user stories

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on issues

- What is planned to be done until the next scrum meeting?

  - Work on issues

- What are the hurdles?

  - N/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Create pull request of completed issue

- What is planned to be done until the next scrum meeting?

  - Add a new issue to our Github to work on it next sprint

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Completed first stage of assigned task

- What is planned to be done until the next scrum meeting?

  - Continue working on task

- What are the hurdles?

  - n/A

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued work on user stories

- What is planned to be done until the next scrum meeting?

  - Finish user stories

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2.05 hours

- What was done since the last scrum meeting?

  - Caught up on some issues.

- What is planned to be done until the next scrum meeting?

  - Work on an issue in github

- What are the hurdles?

  - N/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Completed reviewing the pull requests and contributing a new issue to github

- What is planned to be done until the next scrum meeting?

  - Finalizing any parts left of the tasks

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on issue 384

- What is planned to be done until the next scrum meeting?

  - Make some more progress on this issue and take a look at recent pull request(s)

- What are the hurdles?

  - None

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on assigned issue

- What is planned to be done until the next scrum meeting?

  - Keep working in it

- What are the hurdles?

  - N/a

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Made some more progress on my issue

- What is planned to be done until the next scrum meeting?

  - Continue working on it, try to solve a problem im having

- What are the hurdles?

- N/a

## Sprint 3 Daily Scrum 10 Meeting Minutes (02/26/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 7:00 PM

End time: 7:40 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Made good progress on assigned issue, #382

- What is planned to be done until the next scrum meeting?

  - Complete Issue #382 and submit a pull request

- What are the hurdles?

  - Figuring out formatting for text

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looked at some of the recent changes on the github.

- What is planned to be done until the next scrum meeting?

  - Will review 2 of the pull requests.

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created pull request of completed issue and added a new issue to Github to work on it next sprint

- What is planned to be done until the next scrum meeting?

  - Prepare for next sprint and research how to implement the new added issue

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Posted a new issue, finished up working on my issue other than some finishing touches

- What is planned to be done until the next scrum meeting?

  - Post the pull request of my completed fix to the issue.

- What are the hurdles?

  - n/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked at the app for some time to try to post a new issue to github.

- What is planned to be done until the next scrum meeting?

  - Post a new issue.

- What are the hurdles?

  - n/a

Anael Ais:

- How many hours did I work since the last meeting?

  - 2.05 hours

- What was done since the last scrum meeting?

  - Caught up a bit on some issues, looked at the app to post a new issue.

- What is planned to be done until the next scrum meeting?

  - Post an issue to the Github.

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Finished reviewing pull requests and posted the issue to the github

- What is planned to be done until the next scrum meeting?

  - Work on some other things, start preparing for next sprint

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on issue #384

- What is planned to be done until the next scrum meeting?

  - Get the issue fixed before the start of next sprint, and maybe work on some other things

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Approved two pull request

- What is planned to be done until the next scrum meeting?

  - Work on #388

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Started resolving issues with my task

- What is planned to be done until the next scrum meeting?

  - To completely fix the issues I am encoutering.

- What are the hurdles?

- Understanding the app and code a little better while managing other classes.

## Sprint 3 Review Meeting Minutes (02/26/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 7:00 PM

End time: 7:40 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1: Review pull requests of previous pull requests.

  - Review a pull request on the Github

  - Most pull requests have been merged, there are only two that require one review each.

  - 2 Story Points

- User Story 2: Post a new Issue to the Github

  - Test the app and post a new issue on Github.

  - Some new issues have been posted to the Github.

  - 3 Story Points.

- User Story 3: Fix the UI in the Settings Page

  - The font size and overall design choices of the settings page needs to be revisited and tuned to better match the general design philosophies of the app.

  - Fernando has almost completed the user story with the exception of some finishing touches. The pull request will be posted on the Github shortly, so we can consider this user story completed.

  - 4 Story Points.

- User Story 5: Update the Welcome banner to be more friendly

  - The Homepage could be made more friendly by updating the Welcome banner from “Welcome User” to “Welcome, User!”.

  - Amy has posted a fix to this issue on the Github. Julian gave her a small change to be make, and it will be fixed asap, reviewed, and merged.

  - 3 Story Points.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Fall Planning meeting.

- User Story 4: Clinics page filter dropdown button

  - These dropdown buttons look too small and the text looks awkward since it isn't centered horizontally or vertically. Also, the selection of the dropdown is actually hidden under the first clinic in the list.

  - Julian, the assigned member, has made some progress and assures the team that the user story will be completed before the start of the next sprint (we have Spring Break between now and then)

  - 4 Story Points.

- User Story 6: UI Improvement in Appointments Tab

  - Plus Button is offcenter in Appointments Tab

  - Some progress has been made by John, the assigned member, but the user story is not yet complete.

  - 3 Story Points

- User Story 7: Visual Changes to Do’s and Dont’s Section

  - Reformatting the Do’s and Dont’s section to make it clearer and visually pleasing

  - Some more progress has been made since the backlog, but school work has gotten in the way of finishing off the issue.

  - 3 Story Points

## Sprint 3 Retrospective Meeting Minutes (02/26/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 7:00 PM

End time: 7:40 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We did a good job estimating the team’s velocity. Many of the user stories were completed and most pull requests have been reviewed and merged.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, the time required for each user story was estimated fairly accurately. All the team members worked on their assigned tasks and successfully completed them or made progress to finish them as soon as possible.

- Did each team member work as scheduled?

  - Most team members were able to work on tasks as scheduled, however there were a couple who ran into issues that took longer than expected to resolve.

What went right?

- We were able to do the reviews for some of the pull requests

  - Everyone submitted a new issue on Github

  - Everyone consistently worked on their assigned tasks

  - Everyone met accordingly on time and worked on assigned tasks

How to address the issues in the next sprint?

- How to improve the process?

  - Improve communication between team members and give updates whenever there are new developments with the product.

- How to improve the product?

  - Complete tasks in a timely manner and address issues the moment it is seen.

# Sprint 4

Table of Contents

Sprint Planning..........................................................................................................................110

Daily Scrum 1.............................................................................................................................113

Daily Scrum 2.............................................................................................................................116

Daily Scrum 3.............................................................................................................................119

Daily Scrum 4.............................................................................................................................122

Daily Scrum 5.............................................................................................................................125

Backlog Grooming.....................................................................................................................128

Daily Scrum 6.............................................................................................................................130

Daily Scrum 7.............................................................................................................................133

Daily Scrum 8.............................................................................................................................136

Daily Scrum 9.............................................................................................................................139

Daily Scrum 10...........................................................................................................................142

Sprint Review.............................................................................................................................145

Sprint Retrospective..................................................................................................................147

## Sprint 4 Planning Meeting Minutes (03/07/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:30 PM

After discussion, the velocity of the team was estimated to be 33, based on the last sprint.

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners between the end of last sprint and now:

- User Story 4: Clinics page filter dropdown button

  - These dropdown buttons look too small and the text looks awkward since it isn't centered horizontally or vertically. Also, the selection of the dropdown is actually hidden under the first clinic in the list.

  - Julian, the assigned member completed fixing this issue during Spring break

  - 4 Story Points.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Review pull requests of previous pull requests.

  - Review a pull request on the Github

  - 2 Story Points

- User Story 2: Post a new Issue to the Github

  - Test the app and post a new issue on Github.

  - 3 Story Points.

- User Story 3: Add a "show password" button to the Login and Sign up screens (Issue #412)

  - Add a "show password" button to the Login and Sign up screens so that users can view their password.

  - 5 Story Points

- User Story 4: Fix Welcome sign (Issue #390)

  - When first opening the app, the welcome sign does not properly show the user’s name. It isn’t until the page is left and is reopened that it's properly shown.

  - 5 Story Points

- User Story 5: Remove Back Button on Sign Up Page (Issue #395)

  - Sign up page has the default iOS 'Back' tag, it should be removed to preserve consistency in the design of the app.

  - 5  User Points

- User Story 6: UI Improvement in Appointments Tab (Issue #388)

  - Plus Button is off center in Appointments Tab

  - Continuation of work from last sprint.

  - 3 Story Points

- User Story 7: Visual Changes to Do’s and Dont’s Section (Issue #382)

  - Reformatting the Do’s and Dont’s section to make it clearer and visually pleasing

  - Continuation of work from last sprint.

  - 3 Story Points

- User Story 8: Checklist Button images look bad when pressed (Issue #404)

  - When checklist buttons are pressed, checkmarks have a white background that looks bad. It should have a transparent background.

  - 3 Story Points

- User Story 9: Learn Tab Formatting (Issue #409)

  - The spacing and overall component distribution of the learn tab needs to be adjusted.

  - 4  Story Points

The team members indicated their willingness to work on the following user stories.

- Gabriel Gomez

- User Story 2

- User Story 7

- Oscar Sanchez

- User Story 1

- User Story 2

- Amy Garcia Fernandez

- User Story 3

- User Story 2

- Fernando Perez Morilla

- User Story 2

- User Story 5

- User Story 9

- Eric Campillo

- User Story 2

- User Story 5

- Anael Ais

- User Story 1

- User Story 2

- Jenniffer Hierro

- User Story 1

- User Story 2

- Julian Lopez

- User Story 1

- User Story 4

- User Story 8

- John Sehuwerert

- User Story 1

- User Story 2

- User Story 6

- Kimberly Metelus

- User Story 1

- User Story 2

- User Story 7

## Sprint 4 Daily Scrum 1 Meeting Minutes (03/07/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:30 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on solving reformatting for Issue #382

- What is planned to be done until the next scrum meeting?

  - Complete issue and submit pull request

- What are the hurdles?

  - Figuring out some formatting problems

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished up previous sprint work

- What is planned to be done until the next scrum meeting?

  - Start work on new sprint

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Planned new issues for this sprint

- What is planned to be done until the next scrum meeting?

  - Start working on selected issue

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Scoped new issues of sprint

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

  - n/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on User stories

- What is planned to be done until the next scrum meeting?

  - Continue working in User stories

- What are the hurdles?

  - N/a

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Caught up on some assigned user stories.

- What is planned to be done until the next scrum meeting?

  - Continue working on assigned issues.

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Began seeing other issues

- What is planned to be done until the next scrum meeting?

  - Plan to start on reviewing pull requests

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 3+ hours

- What was done since the last scrum meeting?

  - Fixed issue #384 (Pull Request #417), and worked on other issues

- What is planned to be done until the next scrum meeting?

  - Finish up some of the other fixes I started.

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed pull requests

- What is planned to be done until the next scrum meeting?

  - Search for issues

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Posted pull request for issue #390

- What is planned to be done until the next scrum meeting?

  - Search for issues on the app

- What are the hurdles?

- N/A

## Sprint 4 Daily Scrum 2 Meeting Minutes (03/08/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 9:30 PM

End time: 10:00 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued looking into assigned task

- What is planned to be done until the next scrum meeting?

  - Complete work and create pull request

- What are the hurdles?

  - Working out formatting for issue

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on tasks

- What is planned to be done until the next scrum meeting?

  - Continue to work on new tasks

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Researched about the best way to implement issue #412

- What is planned to be done until the next scrum meeting?

  - Start working on issue #412

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Published pull request to formally complete last sprint’s work

- What is planned to be done until the next scrum meeting?

  - Keep working on current sprint tasks

- What are the hurdles?

  - n/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued work on issues

- What is planned to be done until the next scrum meeting?

  - To finish issues

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looked at new tasks

- What is planned to be done until the next scrum meeting?

  - Start working on tasks

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Working on reviewing pull requests

- What is planned to be done until the next scrum meeting?

  - Continue working on reviewing pull requests

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Fixed issue #404 (PR #418)

- What is planned to be done until the next scrum meeting?

  - Work on User Story 4: Fix Welcome sign (Issue #390)

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Starting work on User Story 3

- What is planned to be done until the next scrum meeting?

  - Work on Stories 3 & 6

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Started working on assigned user stories

- What is planned to be done until the next scrum meeting?

  - Find more issues with the app, get a little further completing user story 7

- What are the hurdles?

- N/A

## Sprint 4 Daily Scrum 3 Meeting Minutes (03/10/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 9:00 PM

End time: 9:20 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on assigned task

- What is planned to be done until the next scrum meeting?

  - Keep working on issue #382

- What are the hurdles?

  - N/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Find more issues with app and review pull requests

- What are the hurdles?

  - N/A

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on assigned issue #412

- What is planned to be done until the next scrum meeting?

  - Continue working on assigned issue

- What are the hurdles?

  - n/a

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on first assigned task

- What is planned to be done until the next scrum meeting?

  - Continue work on task

- What are the hurdles?

  - N/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on stories

- What is planned to be done until the next scrum meeting?

  - Continue stories

- What are the hurdles?

  - N/a

Anael Ais:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - working on assigned tasks/stories.

- What is planned to be done until the next scrum meeting?

  - continuing to work on stories.

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Work on finding a new issue

- What is planned to be done until the next scrum meeting?

  - Work on finding a new issue and review pull requests

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on user story 4 (issue #390)

- What is planned to be done until the next scrum meeting?

  - Finish working on user story 4

- What are the hurdles?

  - N/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Searched for issues in the application

- What is planned to be done until the next scrum meeting?

  - Continue work on User Story 3 & 6

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked for more issues with the app

- What is planned to be done until the next scrum meeting?

  - Find issues, review pull requests, and complete user story 7

- What are the hurdles?

- N/A

## Sprint 4 Daily Scrum 4 Meeting Minutes (03/11/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 9:00 PM

End time: 9:30 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on assigned issue and looked for new ones

- What is planned to be done until the next scrum meeting?

  - Keep working on issue

- What are the hurdles?

  - N/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Opened up the app to look for a new issue to post

- What is planned to be done until the next scrum meeting?

  - Post a new issue on the Github

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on assigned user story

- What is planned to be done until the next scrum meeting?

  - Continue working on task #412

- What are the hurdles?

  - n/a

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research how to customize button elements on react

- What is planned to be done until the next scrum meeting?

  - Continue working on task

- What are the hurdles?

  - N/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued working on assigned user stories

- What is planned to be done until the next scrum meeting?

  - Make some more progress on my user story

- What are the hurdles?

  - n/a

Anael Ais:

- How many hours did I work since the last meeting?

  - 2.05

- What was done since the last scrum meeting?

  - Looked over some of the pull requests on the github

- What is planned to be done until the next scrum meeting?

  - Review some pull requests

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on reviewing pull requests

- What is planned to be done until the next scrum meeting?

  - Finish and continue to work on reviewing pull requests

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Completed User Story 4: Posted PR #421 (Fix to Issue #390)

- What is planned to be done until the next scrum meeting?

  - Work on Issue #419. Make a new user story for it when we have our Backlog meeting.

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on User Stories #3 & #6

- What is planned to be done until the next scrum meeting?

  - Continue work on user stories

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Complete user stories

- What are the hurdles?

- N/A

## Sprint 4 Daily Scrum 5 Meeting Minutes (03/12/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 7:00 PM

End time: 7:30 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on issue 382

- What is planned to be done until the next scrum meeting?

  - Keep working on issue and submit new issue

- What are the hurdles?

  - N/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reviewing pull requests

- What is planned to be done until the next scrum meeting?

  - Helping cap 1

- What are the hurdles?

  - N/A

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on my assigned task #412

- What is planned to be done until the next scrum meeting?

  - Continue working to finish my task

- What are the hurdles?

  - N/a

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on assigned task

- What is planned to be done until the next scrum meeting?

  - Continue working on tasks, aim to complete two tasks by the end of the sprint.

- What are the hurdles?

  - N/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on user stories

- What is planned to be done until the next scrum meeting?

  - Continue story 5

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Continue working on assigned tasks

- What are the hurdles?

  - N/A

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on finding an issue

- What is planned to be done until the next scrum meeting?

  - Continue to work on reviewing pull requests and finding an issue

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reviewed PR #420.

- What is planned to be done until the next scrum meeting?

  - Work on Issue #419, and add a user story for this issue to the Backlog document next week.

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Work on User Stories #3 & #6

- What is planned to be done until the next scrum meeting?

  - Continue work on User Stories #3 & #6

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked for issues with the app

- What is planned to be done until the next scrum meeting?

  - Get a little further with user story7, review pull requests

- What are the hurdles?

- N/A

## Sprint 4 Backlog Grooming Meeting Minutes (03/14/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:30 PM

The following user stories were created/discussed/refined/prioritized.

- User Story 1: Review pull requests of previous pull requests.

  - Review a pull request on the Github

  - Most pull requests have been reviewed once and are pending a second review.

  - 2 Story Points

- User Story 2: Post a new Issue to the Github

  - Test the app and post a new issue on Github.

  - Issues are still being posted, but at a slower pace since we are backed up on issues.

  - 3 Story Points.

- User Story 3: Add a "show password" button to the Login and Sign up screens (Issue #412)

  - Add a "show password" button to the Login and Sign up screens so that users can view their password.

  - Some progress has been made, the assigned members will continue to work on this user story to complete it this sprint.

  - 5 Story Points

- User Story 4: Fix Welcome sign (Issue #390)

  - When first opening the app, the welcome sign does not properly show the user’s name. It isn’t until the page is left and is reopened that it's properly shown.

  - This issue has been fixed, and a pull request has been posted to the github by Julian.

  - 5 Story Points

- User Story 5: Remove Back Button on Sign Up Page (Issue #395)

  - Sign up page has the default iOS 'Back' tag, it should be removed to preserve consistency in the design of the app.

  - Some progress has been made. The issue is close to being fixed.

  - 5  User Points

- User Story 6: UI Improvement in Appointments Tab (Issue #388)

  - Plus Button is off center in Appointments Tab

  - Minimal progress was made, but issue is close to completion

  - 3 Story Points

- User Story 7: Visual Changes to Do’s and Dont’s Section (Issue #382)

  - Reformatting the Do’s and Dont’s section to make it clearer and visually pleasing

  - Some progress has been made by the assigned members. They will continue to work on this issue and complete it before the end of this sprint.

  - 3 Story Points

- User Story 8: Checklist Button images look bad when pressed (Issue #404)

  - When checklist buttons are pressed, checkmarks have a white background that looks bad. It should have a transparent background.

  - This issue was resolved early on in the sprint by Julian.

  - 3 Story Points

- User Story 9: Learn Tab Formatting (Issue #409)

  - The spacing and overall component distribution of the learn tab needs to be adjusted.

  - A good amount of progress has been made. The issue is estimated to be fixed by Wednesday.

  - 4  Story Points

- User Story 10: Fix Checklist Buttons (Issue #419)

  - The spacing and overall component distribution of the learn tab needs to be adjusted.

  - This user story has just been added to this sprint. Julian will be working on this issue throughout the rest of the sprint.

  - 4  Story Points

## Sprint 4 Daily Scrum 6 Meeting Minutes (03/14/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:30 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued work on issue

- What is planned to be done until the next scrum meeting?

  - Complete issues

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looked through the app for new issues

- What is planned to be done until the next scrum meeting?

  - Post a new issue to the github

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on task #412

- What is planned to be done until the next scrum meeting?

  - Continue working on task #412

- What are the hurdles?

  - n/a

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on task

- What is planned to be done until the next scrum meeting?

  - Research native components to complete task

- What are the hurdles?

  - N/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued work on tasks

- What is planned to be done until the next scrum meeting?

  - Continue to finish issues

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Continue working on assigned tasks

- What are the hurdles?

  - N/A

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on reviewing pull requests

- What is planned to be done until the next scrum meeting?

  - Continue to work on reviewing pull requests

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Started working on issue #419

- What is planned to be done until the next scrum meeting?

  - Continue working on issue #419

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Search for new issues

- What is planned to be done until the next scrum meeting?

  - Continue searching for new issues

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked for issues on app

- What is planned to be done until the next scrum meeting?

  - Collaborate with Gabriel to complete user story 7

- What are the hurdles?

- N/A

## Sprint 4 Daily Scrum 7 Meeting Minutes (03/15/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 9:00 PM

End time: 9:30 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Posted a new issue to Github

- What is planned to be done until the next scrum meeting?

  - Complete assigned issue

- What are the hurdles?

  - n/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Helping cap 1

- What is planned to be done until the next scrum meeting?

  - Keep helping

- What are the hurdles?

  - N/A

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on issue #412

- What is planned to be done until the next scrum meeting?

  - Continue making progress on issue #412

- What are the hurdles?

  - n/a

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on Back button task

- What is planned to be done until the next scrum meeting?

  - Complete task

- What are the hurdles?

  - n/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on issue

- What is planned to be done until the next scrum meeting?

  - Assign a new issue

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Assigned tasks

- What is planned to be done until the next scrum meeting?

  - Assigned tasks

- What are the hurdles?

  - N/A

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Work on getting a new issue

- What is planned to be done until the next scrum meeting?

  - Continue getting a new issue

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Made some progress on fixing issue #419

- What is planned to be done until the next scrum meeting?

  - Get some of the other members to finish reviews for the open pull requests

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on User Story #3

- What is planned to be done until the next scrum meeting?

  - Finish work on User Story #6

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed pull requests, worked on user story 7

- What is planned to be done until the next scrum meeting?

  - Complete reviewing pull requests, complete user story 7

- What are the hurdles?

- N/A

## Sprint 4 Daily Scrum 8 Meeting Minutes (03/17/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 7:00 PM

End time: 7:10 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Completed review of assigned pull request

- What is planned to be done until the next scrum meeting?

  - Work on completing issue 382

- What are the hurdles?

  - Implementing formatting changes

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on assigned issues

- What is planned to be done until the next scrum meeting?

  - Keep working on tasks

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on issue #412 and reviewed pull request #420

- What is planned to be done until the next scrum meeting?

  - Continue working on issue #412 and add a new issue to Github

- What are the hurdles?

  - n/a

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on last parts of issue

- What is planned to be done until the next scrum meeting?

  - Finish issue and review PR

- What are the hurdles?

  - N/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Made progress with deletion of button

- What is planned to be done until the next scrum meeting?

  - Complete the issue

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on assigned issues

- What is planned to be done until the next scrum meeting?

  - Continue working on assigned issues.

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - worked on reviewing pull requests and finding an issue

- What is planned to be done until the next scrum meeting?

  - Continue working on reviewing pull requests and finding an issue

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued work on issue #419. I believe the issue is fixed.

- What is planned to be done until the next scrum meeting?

  - Post a pull request for my fix to issue #419

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed a pull request (#397)

- What is planned to be done until the next scrum meeting?

  - Approve reviewed pull request

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reviewed pull requests #418 and #421. Approved both. Also posted a new issue to Github.

- What is planned to be done until the next scrum meeting?

  - Look over the issues and continue working on some fixes.

- What are the hurdles?

- n/a

## Sprint 4 Daily Scrum 9 Meeting Minutes (03/18/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 9:10 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Approved pull request and looked into assigned issue

- What is planned to be done until the next scrum meeting?

  - Finish up assigned issue

- What are the hurdles?

  - n/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hour

- What was done since the last scrum meeting?

  - Worked on assigned task

- What is planned to be done until the next scrum meeting?

  - Continue to work on assigned task

- What are the hurdles?

  - N/A

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on issue #412

- What is planned to be done until the next scrum meeting?

  - Finish issue #412 and add a new issue to Github

- What are the hurdles?

  - n/a

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reviewed pr (need to accept)

- What is planned to be done until the next scrum meeting?

  - Finish sprint work

- What are the hurdles?

  - N/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued work on the issue

- What is planned to be done until the next scrum meeting?

  - Finalize the issue

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - progressing through issues

- What is planned to be done until the next scrum meeting?

  - completing assign issues

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed pull requests and posted a new issue to github

- What is planned to be done until the next scrum meeting?

  - Continue to work on reviewing pull requests

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked some more on issue #419

- What is planned to be done until the next scrum meeting?

  - Post a pull request for the fix.

- What are the hurdles?

  - N/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed a pull request

- What is planned to be done until the next scrum meeting?

  - Approve both pull requests

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed pull requests

- What is planned to be done until the next scrum meeting?

  - Looking for more issues with the app

- What are the hurdles?

- N/A

## Sprint 4 Daily Scrum 10 Meeting Minutes (03/20/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 7:00 PM

End time: 7:40 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Approved pull request and worked on task

- What is planned to be done until the next scrum meeting?

  - Keep working on assigned tasks

- What are the hurdles?

  - n/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finishing issues.

- What is planned to be done until the next scrum meeting?

  - Completing final touches for assigned issues.

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on task #412

- What is planned to be done until the next scrum meeting?

  - Finish #412 and post a new issue to the app

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finished back button Issue, planning refactor for next sprint

- What is planned to be done until the next scrum meeting?

  - Wrap up sprint

- What are the hurdles?

  - n/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Researched how to remove the back button.

- What is planned to be done until the next scrum meeting?

  - Completed the back button removal issue with Fernando.

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Making progress on user stories

- What is planned to be done until the next scrum meeting?

  - Continuing to make progress on issues

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - worked on reviewing pull requests

- What is planned to be done until the next scrum meeting?

  - Continue to work on assigned tasks

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Posted PR #424, fix to issue #419

- What is planned to be done until the next scrum meeting?

  - Start working on issue #425

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Approved pull requests

- What is planned to be done until the next scrum meeting?

  - Create pull request for user story #6

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Look for more issues on the app

- What is planned to be done until the next scrum meeting?

  - Post new issue, complete user stories

- What are the hurdles?

- N/A

## Sprint 4 Review Meeting Minutes (03/20/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 7:00 PM

End time: 7:40 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1: Review pull requests of previous pull requests.

  - Review a pull request on the Github

  - Many reviews were made during this sprint. Almost all pull requests were approved and merged.

  - 2 Story Points

- User Story 2: Post a new Issue to the Github

  - Test the app and post a new issue on Github.

  - Some new issues have been posted this sprint.

  - 3 Story Points.

- User Story 4: Fix Welcome sign (Issue #390)

  - When first opening the app, the welcome sign does not properly show the user’s name. It isn’t until the page is left and is reopened that it's properly shown.

  - This issue has been fixed and has been approved by 2 reviewers.

  - 5 Story Points

- User Story 5: Remove Back Button on Sign Up Page (Issue #395)

  - Sign up page has the default iOS 'Back' tag, it should be removed to preserve consistency in the design of the app.

  - This issue has been fixed and a Pull Request will be posted shortly.

  - 5  User Points

- User Story 8: Checklist Button images look bad when pressed (Issue #404)

  - When checklist buttons are pressed, checkmarks have a white background that looks bad. It should have a transparent background.

  - This issue has been fixed and has been approved by 2 reviewers.

  - 3 Story Points

- User Story 9: Learn Tab Formatting (Issue #409)

  - The spacing and overall component distribution of the learn tab needs to be adjusted.

  - A good amount of progress has been made. The issue has been completed and the PR will be posted before the beginning of the next sprint.

  - 4  Story Points

- User Story 10: Fix Checklist Buttons (Issue #419)

  - The spacing and overall component distribution of the learn tab needs to be adjusted.

  - This issue was fixed by Julian and a PR has been posted, which requires 2 reviewers.

  - 4  Story Points

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Fall Planning meeting.

- User Story 3: Add a "show password" button to the Login and Sign up screens (Issue #412)

  - Add a "show password" button to the Login and Sign up screens so that users can view their password.

  - Some progress has been made, but this issue will continue being worked on into the next sprint.

  - 5 Story Points

- User Story 6: UI Improvement in Appointments Tab (Issue #388)

  - Plus Button is off center in Appointments Tab

  - Task is near completion, but minimal progress has been made

  - 3 Story Points

- User Story 7: Visual Changes to Do’s and Dont’s Section (Issue #382)

  - Reformatting the Do’s and Dont’s section to make it clearer and visually pleasing

  - Some progress has been made and the group members working on this user story have decided what direction to take the visual improvements already.

  - 3 Story Points

## Sprint 4 Retrospective Meeting Minutes (03/20/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 7:00 PM

End time: 7:40 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, we did an excellent job at estimating our team velocity, Many of the user stories that we set out to do were completed by the end of this Sprint

- Did we do a good job estimating the points (time required) for each user story?

  - Yes, points were estimated correctly and fairly distributed. The time required was also fair to complete the assigned task and successfully finish them.

- Did each team member work as scheduled?

  - Yes, although there were hiccups during the Sprint most of our team members worked on their task and stayed on track by the deadline.

What went right?

- Everyone submitted a new issue on Github

- Everyone met accordingly on time and worked on assigned tasks

- Many issues were fixed this sprint, and many pull requests were accepted and merged.

How to address the issues in the next sprint?

- How to improve the process?

  - Teammates who are struggling with their respective issues should seek help from other team members so that they can continue to make progress and learn from each other. This will help the overall pace and workflow of the team.

- How to improve the product?

  - Keep working hard on fixing issues that have been posted to the github and reviewing pull requests that have been posted so that these fixes can be merged into the app.

# Sprint 5

Table of Contents

Sprint Planning..........................................................................................................................149

Daily Scrum 1.............................................................................................................................152

Daily Scrum 2.............................................................................................................................155

Daily Scrum 3.............................................................................................................................158

Daily Scrum 4.............................................................................................................................161

Daily Scrum 5.............................................................................................................................164

Backlog Grooming.....................................................................................................................167

Daily Scrum 6.............................................................................................................................169

Daily Scrum 7.............................................................................................................................172

Daily Scrum 8.............................................................................................................................175

Daily Scrum 9.............................................................................................................................178

Daily Scrum 10...........................................................................................................................181

Sprint Review.............................................................................................................................184

Sprint Retrospective..................................................................................................................186

## Sprint 5 Planning Meeting Minutes (03/21/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time:  8:30 PM

After discussion, the velocity of the team was estimated to be 41, based on the last sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Review pull requests of previous pull requests.

  - Review a pull request on the Github

  - 2 Story Points

- User Story 2: Post a new Issue to the Github

  - Test the app and post a new issue on Github.

  - 3 Story Points.

- User Story 3: Add a "show password" button to the Login and Sign up screens (Issue #412)

  - Add a "show password" button to the Login and Sign up screens so that users can view their password.

  - 5 Story Points

- User Story 4: Fix Translation JSON Files (Issue #425)

  - The Spanish and Haitian Translation JSON files are currently missing translations, and some of the included translations have been left in English.

  - 1 Story Point

- User Story 5: Avoid showing home button on Learn / Resources(Issue #428)

  - The home button appears on the first page of the Learn and Resource Tabs, given that there's already the back button that takes you to home this shouldn't appear to avoid redundancy.

  - 4 Story Points

- User Story 6: UI Improvement in Appointments Tab (Issue #388)

  - Plus Button is off center in Appointments Tab

  - Continuation of work from last sprint.

  - 3 Story Points

- User Story 7: Visual Changes to Do’s and Dont’s Section (Issue #382)

  - Reformatting the Do’s and Dont’s section to make it clearer and visually pleasing

  - Continuation of work from last sprint.

  - 3 Story Points

- User Story 8: Fix Immunization vaccine checklist (Issue #410)

  - Currently, the immunization vaccine checklist is not working properly.

  - 6 Story Points

- User Story 9: Make Back Button Larger (Issue #430)

  - Currently, the back button is pretty small, it should be enlarged.

  - 3 Story Points

- User Story 10: STD List Inconsistency (Issue #422)

  - Within the Learn tab about STDs, most of the button options take the user to an information page within the app. However, for specifically Zika and Hepatitis, the user is redirected to a webpage outside of the app. These should probably have their own pages within the app for consistency with the other STD sections.

  - 5 Story Points

- User Story 11: Text cuts off in Female Condom Section (Issue #393)

  - The end of the text on the third step is cut off and hard to read. Fix the sizing so that this is no longer the case.

  - 3 Story Points

- User Story 12: Random Grey Space in Locations (Issue #427)

  - In the locations page, there is a grey space that doesn't contain any information.

  - 3 Story Points

The team members indicated their willingness to work on the following user stories.

- Gabriel Gomez

- User Story 7

- User Story 1

- User Story 2

- Oscar Sanchez

- User Story 1

- User Story 2

- User Story 10

- Amy Garcia Fernandez

- User Story 1

- User Story 2

- User Story 3

- Fernando Perez Morilla

- User Story 1

- User Story 2

- User Story 5

- Eric Campillo

- User Story 2

- User Story 9

- Anael Ais

- User Story 1

- User Story 2

- User Story 11

- Jenniffer Hierro

- User Story 1

- User Story 2

- User Story 12

- Julian Lopez

- User Story 1

- User Story 4

- User Story 8

- John Sehuwerert

- User Story 1

- User Story 3

- User Story 6

- Kimberly Metelus

- User Story 1

- User Story 2

- User Story 7

## Sprint 5 Daily Scrum 1 Meeting Minutes (03/21/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:30 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Made progress on tasks

- What is planned to be done until the next scrum meeting?

  - Work on new assigned tasks

- What are the hurdles?

  - N/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looked at the new issues and PRs on the github

- What is planned to be done until the next scrum meeting?

  - Start working on my new assigned issue (issue #422)

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reviewed pull request and continued making progress on task #412

- What is planned to be done until the next scrum meeting?

  - Finish task #412

- What are the hurdles?

  - n/a

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Wrapped up every old sprint task

- What is planned to be done until the next scrum meeting?

  - Begin new sprint tasks

- What are the hurdles?

  - n/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Got ready for spring

- What is planned to be done until the next scrum meeting?

  - Create issue #430 and start it

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looked at the issues on the github.

- What is planned to be done until the next scrum meeting?

  - Begin work on my new assigned issue for the sprint (issue #393)

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Completed assigned tasked of last sprint

- What is planned to be done until the next scrum meeting?

  - Begin to look for more issues

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started working on issue #425

- What is planned to be done until the next scrum meeting?

  - Get a pull request posted for the fix to issue #425

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Searched for new issues

- What is planned to be done until the next scrum meeting?

  - Continue search for issues, review issue #429, Create pull request for issue #388

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Completed end of sprint, looked for more issues

- What is planned to be done until the next scrum meeting?

  - Find issues, complete assigned tasks

- What are the hurdles?

- N/A

## Sprint 5 Daily Scrum 2 Meeting Minutes (03/22/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:15 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Planned tasks for this sprint and started looking into issues

- What is planned to be done until the next scrum meeting?

  - Continue investigating issues

- What are the hurdles?

  - N/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Assigned tasks

- What is planned to be done until the next scrum meeting?

  - Help cap 1

- What are the hurdles?

  - N/A

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on task #412

- What is planned to be done until the next scrum meeting?

  - Finish task #412 and create pull request

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started researching on how to tackle current task

- What is planned to be done until the next scrum meeting?

  - Continue working on task

- What are the hurdles?

  - N/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Posted issue to increase back button size

- What is planned to be done until the next scrum meeting?

  - Work on issue

- What are the hurdles?

  - N/a

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Assign new tasks to work on.

- What is planned to be done until the next scrum meeting?

  - Begin working on the new tasks/user stories.

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on new assigned tasks

- What is planned to be done until the next scrum meeting?

  - Continue to work assigned tasks

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Posted PR #431 (fix to issue #425)

- What is planned to be done until the next scrum meeting?

  - Begin working on fixing issue #410

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Review pull requests

- What is planned to be done until the next scrum meeting?

  - Create pull request for issue #388

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Assigned tasks, assigned myself as reviewer for PRs, and looked for more issues with the app

- What is planned to be done until the next scrum meeting?

  - Complete PR reviews, start on assigned tasks

- What are the hurdles?

- N/A

## Sprint 5 Daily Scrum 3 Meeting Minutes (03/24/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 7:00 PM

End time: 7:50 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Assigned self to pull request

- What is planned to be done until the next scrum meeting?

  - Review pull request and work on other assigned issues

- What are the hurdles?

  - N/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Review current issue

- What is planned to be done until the next scrum meeting?

  - Work on issue

- What are the hurdles?

  - N/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued working to finish assigned task

- What is planned to be done until the next scrum meeting?

  - Finish task and review pull requests

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue working on tasks

- What is planned to be done until the next scrum meeting?

  - Read up on more documation to better understand concepts for task0

- What are the hurdles?

  - n/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Researched issue

- What is planned to be done until the next scrum meeting?

  - Complete issue

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Doing research on issues

- What is planned to be done until the next scrum meeting?

  - Working on tasks/user stories

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on assigned tasks and looked for a new issue

- What is planned to be done until the next scrum meeting?

  - Continue to work on assigned tasks and review pull requests

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Started looking into issue #410

- What is planned to be done until the next scrum meeting?

  - Work on issue #410

- What are the hurdles?

  - N/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Create pull request for issue #388

- What is planned to be done until the next scrum meeting?

  - Review pull requests

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked for issues with the app

- What is planned to be done until the next scrum meeting?

  - Post new issue, work on other User Stories

- What are the hurdles?

- N/A

## Sprint 5 Daily Scrum 4 Meeting Minutes (03/25/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:40 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Review assigned pull request

- What are the hurdles?

  - N/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Look for issues with the app

- What is planned to be done until the next scrum meeting?

  - Complete assigned tasks

- What are the hurdles?

  - N/A

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on my assigned task

- What is planned to be done until the next scrum meeting?

  - Finish the remaining part of my assigned task

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on task

- What is planned to be done until the next scrum meeting?

  - Review PRs and continue working on tasks.

- What are the hurdles?

  - n/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Did work on the issue

- What is planned to be done until the next scrum meeting?

  - Finish issue

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - App improvements and working on tasks

- What is planned to be done until the next scrum meeting?

  - continuing work on task

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on task #427

- What is planned to be done until the next scrum meeting?

  - Continue to work on assigned tasks

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Cleaned up and organized the Github page

- What is planned to be done until the next scrum meeting?

  - Continue work on issue #410

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Search for issues on the app

- What is planned to be done until the next scrum meeting?

  - Continue searching for issues

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked for issues with the app

- What is planned to be done until the next scrum meeting?

  - Post new issue, review pull request

- What are the hurdles?

- N/A

## Sprint 5 Daily Scrum 5 Meeting Minutes (03/26/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:30 PM

End time: 9:00 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on issues

- What is planned to be done until the next scrum meeting?

  - Finish reviewing pull request

- What are the hurdles?

  - N/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Look for issues with the app

- What is planned to be done until the next scrum meeting?

  - Complete assigned tasks

- What are the hurdles?

  - N/A

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on my assigned user story

- What is planned to be done until the next scrum meeting?

  - Continue working on assigned user stories

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Read up on documentation

- What is planned to be done until the next scrum meeting?

  - Continue working on task

- What are the hurdles?

  - N/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed work on my issue

- What is planned to be done until the next scrum meeting?

  - Complete issue

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - working on assigned tasks

- What is planned to be done until the next scrum meeting?

  - completing work on assigned tasks

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Look for an issue to put on Github

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on issue #410

- What is planned to be done until the next scrum meeting?

  - Continue working on #410

- What are the hurdles?

  - N/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Review pull requests

- What is planned to be done until the next scrum meeting?

  - Approve pull requests

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Search for more issues with the app

- What is planned to be done until the next scrum meeting?

  - Review pull requests

- What are the hurdles?

- N/A

## Sprint 5 Backlog Grooming Meeting Minutes (03/28/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:30 PM

The following user stories were created/discussed/refined/prioritized.

- User Story 1: Review pull requests of previous pull requests.

  - Review a pull request on the Github

  - There are some pull requests that require reviewers currently.

  - 2 Story Points

- User Story 2: Post a new Issue to the Github

  - Test the app and post a new issue on Github.

  - We have slowed down the number of issues being posted, as we are still actively trying to catch up on fixes to the currently published issues.

  - 3 Story Points.

- User Story 3: Add a "show password" button to the Login and Sign up screens (Issue #412)

  - Add a "show password" button to the Login and Sign up screens so that users can view their password.

  - This issue is almost ready, aiming to complete it and create the pull request by Wednesday of this sprint.

  - 5 Story Points

- User Story 4: Fix Translation JSON Files (Issue #425)

  - The Spanish and Haitian Translation JSON files are currently missing translations, and some of the included translations have been left in English.

  - This issue was fixed, and a pull request has been posted by Julian.

  - 1 Story Point

- User Story 5: Avoid showing home button on Learn / Resources(Issue #428)

  - The home button appears on the first page of the Learn and Resource Tabs, given that there's already the back button that takes you to home this shouldn't appear to avoid redundancy.

  - User Story still ongoing, aiming to end by the end of the sprint.

  - 4 Story Points

- User Story 6: UI Improvement in Appointments Tab (Issue #388)

  - Plus Button is off center in Appointments Tab

  - The issue is completed, pull request being uploaded to the Github

  - 3 Story Points

- User Story 7: Visual Changes to Do’s and Dont’s Section (Issue #382)

  - Reformatting the Do’s and Dont’s section to make it clearer and visually pleasing

  - User Story is still ongoing. Will be completed by the end of the sprint.

  - 3 Story Points

- User Story 8: Fix Immunization vaccine checklist (Issue #410)

  - Currently, the immunization vaccine checklist is not working properly.

  - Some progress has been made on this issue, but the user story has proven to be difficult as expected. A fix is aimed to be up by the end of the sprint.

  - 6 Story Points

- User Story 9: Make Back Button Larger (Issue #430)

  - Currently, the back button is pretty small, it should be enlarged.

  - User Story is still ongoing. Will be completed by the end of the sprint.

  - 3 Story Points

- User Story 10: STD List Inconsistency (Issue #422)

  - Within the Learn tab about STDs, most of the button options take the user to an information page within the app. However, for specifically Zika and Hepatitis, the user is redirected to a webpage outside of the app. These should probably have their own pages within the app for consistency with the other STD sections.

  - User Story is still ongoing. Will be completed by the end of the sprint.

  - 5 Story Points

- User Story 11: Text cuts off in Female Condom Section (Issue #393)

  - The end of the text on the third step is cut off and hard to read. Fix the sizing so that this is no longer the case.

  - User Story is still ongoing. Will be completed by the end of the sprint.

  - 3 Story Points

- User Story 12: Random Grey Space in Locations (Issue #427)

  - In the locations page, there is a grey space that doesn't contain any information.

  - User story is still ongoing, going to try to finish by the end of the sprint.

  - 3 Story Points

## Sprint 5 Daily Scrum 6 Meeting Minutes (03/28/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:30 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - learning and working on user stories

- What is planned to be done until the next scrum meeting?

  - improvements on app

- What are the hurdles?

  - n/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - worked on assigned user story

- What is planned to be done until the next scrum meeting?

  - working on pull request and resolving issues

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finishing task #412

- What is planned to be done until the next scrum meeting?

  - Create Pull Request of task #412

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on task

- What is planned to be done until the next scrum meeting?

  - Do research to further advance task

- What are the hurdles?

  - n/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on issue

- What is planned to be done until the next scrum meeting?

  - Complete the issue

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - continuing to work on user story

- What is planned to be done until the next scrum meeting?

  - progress on user stories 11 (Issue #393)

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Approved and reviewed pull requests

- What is planned to be done until the next scrum meeting?

  - Continue to work on finding and issue and task #427

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on issue #410, having some trouble with the issue

- What is planned to be done until the next scrum meeting?

  - Keep working on issue #410

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked for issues

- What is planned to be done until the next scrum meeting?

  - Continue looking for issues

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Posted new issue, and reviewed pull requests

- What is planned to be done until the next scrum meeting?

  - Complete other assigned task

- What are the hurdles?

- N/A

## Sprint 5 Daily Scrum 7 Meeting Minutes (03/29/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 9:00 PM

End time: 9: 20 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Approved pull request

- What is planned to be done until the next scrum meeting?

  - Work on finishing assigned tasks

- What are the hurdles?

  - N/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finishing tasks

- What is planned to be done until the next scrum meeting?

  - Help cap 1

- What are the hurdles?

  - N/A

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Adding finishing touches to issue #412, aiming to create the pull request tomorrow

- What is planned to be done until the next scrum meeting?

  - Complete issue #412 and create pull request

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Read up documentation

- What is planned to be done until the next scrum meeting?

  - Continue working on task

- What are the hurdles?

  - N/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on issue

- What is planned to be done until the next scrum meeting?

  - Complete issue

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on task

- What is planned to be done until the next scrum meeting?

  - Progress on user stories

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on posting an issue and reviewed pull requests

- What is planned to be done until the next scrum meeting?

  - Continue to work on assigned tasks

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Made significant progress on issue #410

- What is planned to be done until the next scrum meeting?

  - Continue working on issue #410. I am now confident that I will get the fix out this sprint.

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed pull request

- What is planned to be done until the next scrum meeting?

  - Search for issues on the app

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Started on other task

- What is planned to be done until the next scrum meeting?

  - Work a little more on the task

- What are the hurdles?

- N/A

## Sprint 5 Daily Scrum 8 Meeting Minutes (03/31/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 9:00 PM

End time: 9:15 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Working on tasks

- What is planned to be done until the next scrum meeting?

  - Complete tasks

- What are the hurdles?

  - N/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Help cap 1

- What is planned to be done until the next scrum meeting?

  - Tasks

- What are the hurdles?

  - N/A

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Made pull request of issue #412

- What is planned to be done until the next scrum meeting?

  - Review pull requests and add a new issue to Github

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on task

- What is planned to be done until the next scrum meeting?

  - Wrap up sprint task

- What are the hurdles?

  - n/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finished issue

- What is planned to be done until the next scrum meeting?

  - Check pull requests

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Working on the assigned tasks

- What is planned to be done until the next scrum meeting?

  - Continuing progress on user stories

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on reviewing pull requests

- What is planned to be done until the next scrum meeting?

  - Continue to work on assigned tasks

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Made some major progress on issue #410. This issue is almost completed.

- What is planned to be done until the next scrum meeting?

  - Continue working on issue #410, get a pull request open soon.

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewing pull requests

- What is planned to be done until the next scrum meeting?

  - Look for a new issue to work on

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on issue

- What is planned to be done until the next scrum meeting?

  - Get a little further with issue

- What are the hurdles?

- N/A

## Sprint 5 Daily Scrum 9 Meeting Minutes (04/01/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:45 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Completed fix for issue 382; created new pull request on GitHub

- What is planned to be done until the next scrum meeting?

  - Wrap up tasks for this sprint

- What are the hurdles?

  - N/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued on tasks

- What is planned to be done until the next scrum meeting?

  - Finish tasks

- What are the hurdles?

  - N/A

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Created Pull Request of assigned task

- What is planned to be done until the next scrum meeting?

  - Finish assigned tasks for this sprint

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on final features for the task

- What is planned to be done until the next scrum meeting?

  - Wrap up task

- What are the hurdles?

  - N/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Check pull requests

- What is planned to be done until the next scrum meeting?

  - Finish checking pull requests

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continuing to work on user stories

- What is planned to be done until the next scrum meeting?

  - Finishing user stories

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Continue to work on assigned task and review pull requests

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - Finished up fixing issue #410, posted PR #437

- What is planned to be done until the next scrum meeting?

  - Found a new issue while fixing issue #410 that I will post to the Github, also will review some of the new PRs

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed a pull request

- What is planned to be done until the next scrum meeting?

  - Search for issues

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Review pull request

- What is planned to be done until the next scrum meeting?

  - Search for issues

- What are the hurdles?

- N/A

## Sprint 5 Daily Scrum 10 Meeting Minutes (04/03/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:30 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Completed sprint tasks

- What is planned to be done until the next scrum meeting?

  - Look for new issues to work on and prepare for next sprint

- What are the hurdles?

  - n/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Tried to make some progress on my user story.

- What is planned to be done until the next scrum meeting?

  - Meet up with Julian for help on my assigned issue.

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on assigned task for this sprint

- What is planned to be done until the next scrum meeting?

  - Prepare for next sprint

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Wrapped up sprint worked

- What is planned to be done until the next scrum meeting?

  - Start new sprint

- What are the hurdles?

  - n/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Completed pull request

- What is planned to be done until the next scrum meeting?

  - Have reviewers review the pull request

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on tasks

- What is planned to be done until the next scrum meeting?

  - Finishing up the assigned tasks.

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on assigned tasks and review pull requests

- What is planned to be done until the next scrum meeting?

  - Continue to work on assigned tasks

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Posted new Issue #439. Looked at some of the new pull requests.

- What is planned to be done until the next scrum meeting?

  - Review some of PRs

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Searched for issues on application

- What is planned to be done until the next scrum meeting?

  - Continue searching for issues

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed and approved pull requests

- What is planned to be done until the next scrum meeting?

  - Look for issues

- What are the hurdles?

- N/A

## Sprint 5 Review Meeting Minutes (04/03/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1: Review pull requests of previous pull requests.

  - Review a pull request on the Github

  - There are some pull requests that require reviewers currently.

  - 2 Story Points

- User Story 2: Post a new Issue to the Github

  - Test the app and post a new issue on Github.

  - We have slowed down the number of issues being posted, as we are still actively trying to catch up on fixes to the currently published issues.

  - 3 Story Points.

- User Story 3: Add a "show password" button to the Login and Sign up screens (Issue #412)

  - Add a "show password" button to the Login and Sign up screens so that users can view their password.

  - Issue was completed and the Pull Request was posted to Github.

  - 5 Story Points

- User Story 4: Fix Translation JSON Files (Issue #425)

  - The Spanish and Haitian Translation JSON files are currently missing translations, and some of the included translations have been left in English.

  - This issue was fixed earlier in the sprint. The Pull Request was approved, and the branch was merged.

  - 1 Story Point

- User Story 5: Avoid showing home button on Learn / Resources(Issue #428)

  - The home button appears on the first page of the Learn and Resource Tabs, given that there's already the back button that takes you to home this shouldn't appear to avoid redundancy.

  - User Story was completed and Pull Request was posted.

  - 4 Story Points

- User Story 6: UI Improvement in Appointments Tab (Issue #388)

  - Plus Button is off center in Appointments Tab

  - The issue is completed, pull request being uploaded to the Github

  - 3 Story Points

- User Story 7: Visual Changes to Do’s and Dont’s Section (Issue #382)

  - Reformatting the Do’s and Dont’s section to make it clearer and visually pleasing

  - Issue was fixed and a Pull Request was posted to Github

  - 3 Story Points

- User Story 8: Fix Immunization vaccine checklist (Issue #410)

  - Currently, the immunization vaccine checklist is not working properly.

  - Issue was fixed and a Pull Request has been posted.

  - 6 Story Points

- User Story 9: Make Back Button Larger (Issue #430)

  - Currently, the back button is pretty small, it should be enlarged.

  - Issue was fixed and a Pull Request has been posted for it.

  - 3 Story Points

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Fall Planning meeting.

- User Story 10: STD List Inconsistency (Issue #422)

  - Within the Learn tab about STDs, most of the button options take the user to an information page within the app. However, for specifically Zika and Hepatitis, the user is redirected to a webpage outside of the app. These should probably have their own pages within the app for consistency with the other STD sections.

  - Not much progress has been made. Oscar will meet with Julian for help getting started on it.

  - 5 Story Points

- User Story 11: Text cuts off in Female Condom Section (Issue #393)

  - The end of the text on the third step is cut off and hard to read. Fix the sizing so that this is no longer the case.

  - Continuing to work on this user story, still running into issues

  - 3 Story Points

- User Story 12: Random Gray Space in Locations (Issue #427)

  - In the locations page, there is a grey space that doesn't contain any information.

  - Not much progress has been made. Jennifer will meet with Julian for help to get the ball rolling on this user story.

  - 3 Story Points

## Sprint 5 Retrospective Meeting Minutes (04/03/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:30 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes. We did a great job estimating our team’s velocity. We were able to get almost all of our user stories completed this sprint. This was by far our most successful sprint so far.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes. The user stories that had lower points were completed quickly, whereas the ones with more points took longer, but were still able to be completed for the most part.

- Did each team member work as scheduled?

  - Yes. Most of our user stories were finished this sprint, and for the ones that weren’t, either some progress has been made, or a request for help on the issue has been made.

What went right?

- Everyone submitted a new issue on Github

- Everyone met accordingly on time and worked on assigned tasks

- Many issues were fixed this sprint, and many pull requests were accepted and merged.

How to address the issues in the next sprint?

- How to improve the process?

  - We can expect that the progress for the next sprint may be affected because of end of semester activities (exams/other obligations).

- How to improve the product?

  - We will focus on app clean up and simple tasks, to reduce strain on team members while still being productive.

# Sprint 6

Table of Contents

Sprint Planning..........................................................................................................................188

Daily Scrum 1.............................................................................................................................191

Daily Scrum 2.............................................................................................................................194

Daily Scrum 3.............................................................................................................................197

Daily Scrum 4.............................................................................................................................200

Daily Scrum 5.............................................................................................................................203

Backlog Grooming.....................................................................................................................206

Daily Scrum 6.............................................................................................................................208

Daily Scrum 7.............................................................................................................................211

Daily Scrum 8.............................................................................................................................214

Daily Scrum 9.............................................................................................................................217

Daily Scrum 10...........................................................................................................................220

Sprint Review.............................................................................................................................223

Sprint Retrospective..................................................................................................................225

## Sprint 6 Planning Meeting Minutes (04/04/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time:  8:40 PM

After discussion, the velocity of the team was estimated to be 32, based on the last sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Review pull requests of previous pull requests.

  - Review a pull request on the Github

  - 2 Story Points

- User Story 2: Post a new Issue to the Github

  - Test the app and post a new issue on Github.

  - 3 Story Points.

- User Story 3: Fix ScrollView for Learn Elements

  - Scroll view for elements in the learn tab don't have an accurate scaling, needs to be refactored so that it fits the screen and is consistent with the rest of the app

  - 5 Story Points

- User Story 4: STD List Inconsistency (Issue #422)

  - Within the Learn tab about STDs, most of the button options take the user to an information page within the app. However, for specifically Zika and Hepatitis, the user is redirected to a webpage outside of the app. These should probably have their own pages within the app for consistency with the other STD sections.

  - (Continuation of work from last sprint)

  - 5 Story Points

- User Story 5: Text cuts off in Female Condom Section (Issue #393)

  - The end of the text on the third step is cut off and hard to read. Fix the sizing so that this is no longer the case.

  - (Continuation of work from last sprint)

  - 3 Story Points

- User Story 6: Random Gray Space in Locations (Issue #427)

  - In the locations page, there is a gray space that doesn't contain any information.

  - (Continuation of work from last sprint)

  - 3 Story Points

- User Story 7: Learn Tab: STD Awareness/Protected Sex (Issue #414)

  - The sections are too text heavy. We should make this more user friendly and easy on the eyes to read. The pictures in the Female Condom Insertion tab should also be larger for the user.

  - 3 Story Points

- User Story 8: Shelters Tab (Issue #434)

  - Not all shelters have hours and days posted below the shelter name.

  - 3 Story Points

- User Story 9: Immunization Page not loading immunizations after returning from Immunization schedule page (Issue #434)

  - When returning to the main Immunizations page from the Immunization Schedule page, the immunizations fail to render. (The immunizations render correctly when entering the page from the Resources page and from the Add Immunizations page).

  - 5 Story Points

The team members indicated their willingness to work on the following user stories.

- Gabriel Gomez

- User Story 1

- User Story 2

- Oscar Sanchez

- User Story 1

- User Story 2

- User Story 4

- Amy Garcia Fernandez

- User Story 1

- User Story 2

- User Story 7

- Fernando Perez Morilla

- User Story 1

- User Story 2

- User Story 3

- Eric Campillo

- User Story 1

- User Story 7

- Anael Ais

- User Story 1

- User Story 2

- User Story 5

- Jenniffer Hierro

- User Story 1

- User Story 2

- User Story 6

- Julian Lopez

- User Story 1

- User Story 2

- User Story 9

- John Sehuwerert

- User Story 1

- User Story 2

- User Story 5

- Kimberly Metelus

- User Story 1

- User Story 2

- User Story 8

## Sprint 6 Daily Scrum 1 Meeting Minutes (04/04/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:40 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Planning tasks for current sprint

- What is planned to be done until the next scrum meeting?

  - Start working on assigned tasks and look for new issues

- What are the hurdles?

  - n/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Planning doc

- What is planned to be done until the next scrum meeting?

  - working on new assigned user stories

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Updated pull request

- What is planned to be done until the next scrum meeting?

  - Prepare for new sprint and start working on assigned issues

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Planned out sprint tasks

- What is planned to be done until the next scrum meeting?

  - Work on new sprint tasks

- What are the hurdles?

  - n/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Completed pull request

- What is planned to be done until the next scrum meeting?

  - Start on an issue and create one

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Troubleshooting issues with app

- What is planned to be done until the next scrum meeting?

  - App clean up and doing new user stories

- What are the hurdles?

  - Other obligations

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed pull requests and looked for a new issue

- What is planned to be done until the next scrum meeting?

  - Continue to work on task #427

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Reviewed some Pull Requests on the github

- What is planned to be done until the next scrum meeting?

  - Finish up my review on PR #436

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Review pull request #397

- What is planned to be done until the next scrum meeting?

  - Search for issues

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looking for issues with the app, reviewing pull requests

- What is planned to be done until the next scrum meeting?

  - Starting on newly assigned tasks

- What are the hurdles?

- N/A

## Sprint 6 Daily Scrum 2 Meeting Minutes (04/05/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:20 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looking into new issues within the app

- What is planned to be done until the next scrum meeting?

  - Keep looking for issues and review pull requests

- What are the hurdles?

  - n/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Help Cap 2

- What is planned to be done until the next scrum meeting?

  - Finish tasks

- What are the hurdles?

  - N/A

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Started working on assigned user story

- What is planned to be done until the next scrum meeting?

  - Continue working on assigned task

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Read up documentation to solve issue

- What is planned to be done until the next scrum meeting?

  - Scope task

- What are the hurdles?

  - N/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on issue

- What is planned to be done until the next scrum meeting?

  - Continue working on issue

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Completed planning meeting/going over new stories

- What is planned to be done until the next scrum meeting?

  - Continuing to work on task

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Continue to work on tasks

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looked into my assigned issue, as well as another old issue (#366) that I would like to get resolved.

- What is planned to be done until the next scrum meeting?

  - Try to make some progress on either of these issues

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Work on User Story 5

- What is planned to be done until the next scrum meeting?

  - Review pull requests

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Start on task

- What is planned to be done until the next scrum meeting?

  - Review pull requests, get a little further on other tasks

- What are the hurdles?

- N/A

## Sprint 6 Daily Scrum 3 Meeting Minutes (04/07/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 7:00 PM

End time: 7:30 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looking for issues

- What is planned to be done until the next scrum meeting?

  - Assign self to review pull requests

- What are the hurdles?

  - N/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Help Cap 1

- What is planned to be done until the next scrum meeting?

  - Finish tasks

- What are the hurdles?

  - N/A

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Started working on assigned user story

- What is planned to be done until the next scrum meeting?

  - Review pull request and continue working on assigned user story

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Went through the codebase to brainstorm a solution on task

- What is planned to be done until the next scrum meeting?

  - Keep working on task

- What are the hurdles?

  - N/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on issue

- What is planned to be done until the next scrum meeting?

  - Complete issue

- What are the hurdles?

  - N/a

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - continuing work on user story and finding issues with app.

- What is planned to be done until the next scrum meeting?

  - continuing work on user story

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on finding a new issue

- What is planned to be done until the next scrum meeting?

  - Continue to work on reviewing PR and task #427

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Tried to make some  progress on issue #439, no luck

- What is planned to be done until the next scrum meeting?

  - Get a meeting planned with Eduardo.

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed pull request

- What is planned to be done until the next scrum meeting?

  - Continue work on User Stroy #5

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Started on tasks

- What is planned to be done until the next scrum meeting?

  - Review pull requests

- What are the hurdles?

- N/A

## Sprint 6 Daily Scrum 4 Meeting Minutes (04/08/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 7:00 PM

End time: 7:30 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked for issues in the app

- What is planned to be done until the next scrum meeting?

  - Keep searching for issues

- What are the hurdles?

  - N/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 Hours

- What was done since the last scrum meeting?

  - Assigned tasks

- What is planned to be done until the next scrum meeting?

  - Finish tasks

- What are the hurdles?

  - N/A

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on assigned task

- What is planned to be done until the next scrum meeting?

  - Continue working on assigned task and review pull request

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Looking into other tasks to solve during sprint.

- What is planned to be done until the next scrum meeting?

  - Work on tasks

- What are the hurdles?

  - Initial tasks seems to be more time consuming than initially estimated.

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on reviewing pr

- What is planned to be done until the next scrum meeting?

  - Finish reviewing pr

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finding issues with app and working on assigned tasks.

- What is planned to be done until the next scrum meeting?

  - Continuing to work on user Story 5.

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Finished task #427 with Julian’s help and did pull request

- What is planned to be done until the next scrum meeting?

  - Continue to work on finding an issue

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Helped Jennifer with her user story. Reviewed some PRs (#440, #442, and #443)

- What is planned to be done until the next scrum meeting?

  - Reach out to Eduardo again to schedule a meeting. Help Oscar with his user story.

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Work on User Story #5

- What is planned to be done until the next scrum meeting?

  - Review Pull Request #427

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on tasks

- What is planned to be done until the next scrum meeting?

  - Complete assigned tasks

- What are the hurdles?

- N/A

## Sprint 6 Daily Scrum 5 Meeting Minutes (04/09/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 10:30 PM

End time: 11:04 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Assigned self to review pull request

- What is planned to be done until the next scrum meeting?

  - Review pull request

- What are the hurdles?

  - N/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on my assigned tasks

- What is planned to be done until the next scrum meeting?

  - getting help from Julian/completing user story

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on my assigned task and researching to fix the issue

- What is planned to be done until the next scrum meeting?

  - Continue working on assigned task

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 22 hours

- What was done since the last scrum meeting?

  - Reviewed PrsWorking on pull request

- What is planned to be done until the next scrum meeting?

  - Find new sprint issuecompleting user story

- What are the hurdles?

  - N/an/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed my work do for last issue

- What is planned to be done until the next scrum meeting?

  - Continue review

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continuing work on user story.

- What is planned to be done until the next scrum meeting?

  - Polishing app/ work on task.

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on reviewing pull requests

- What is planned to be done until the next scrum meeting?

  - Continue to work on assigned tasks

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Helped Oscar complete his assigned user story

- What is planned to be done until the next scrum meeting?

  - Review the two latest PRs. Reach out to Eduardo again about scheduling a meeting

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on User Story #5

- What is planned to be done until the next scrum meeting?

  - Search for issues on the app

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on user stories

- What is planned to be done until the next scrum meeting?

  - Complete PR reviews

- What are the hurdles?

- N/A

## Sprint 6 Backlog Grooming Meeting Minutes (04/11/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:30 PM

End time: 9:00 PM

The following user stories were created/discussed/refined/prioritized.

- User Story 1: Review pull requests of previous pull requests.

  - Review a pull request on the Github

  - Almost all of the current pull requests have at least one review, and a pending review.

  - 2 Story Points

- User Story 2: Post a new Issue to the Github

  - Test the app and post a new issue on Github.

  - We have posted a couple new issues on Github. These will likely be worked on next semester.

  - 3 Story Points.

- User Story 3: Fix ScrollView for Learn Elements

  - Scroll view for elements in the learn tab don't have an accurate scaling, needs to be refactored so that it fits the screen and is consistent with the rest of the app

  - Still in development, aimed for progress by end of sprint.

  - 5 Story Points

- User Story 4: STD List Inconsistency (Issue #422)

  - Within the Learn tab about STDs, most of the button options take the user to an information page within the app. However, for specifically Zika and Hepatitis, the user is redirected to a webpage outside of the app. These should probably have their own pages within the app for consistency with the other STD sections.

  - This user story was completed by the assigned member, Oscar, with the help of Julian. A pull request was posted and has already been reviewed and approved by 2 other members.

  - 5 Story Points

- User Story 5: Text cuts off in Female Condom Section (Issue #393)

  - The end of the text on the third step is cut off and hard to read. Fix the sizing so that this is no longer the case.

  - Continuing to work on this issue, currently having technical issues with the software. Plan to reach out for help.

  - 3 Story Points

- User Story 6: Random Gray Space in Locations (Issue #427)

  - In the locations page, there is a gray space that doesn't contain any information.

  - Met with Julian and was able to complete and fix the issue. There shouldn’t be any big grey spaces under locations anymore.

  - 3 Story Points

- User Story 7: Learn Tab: STD Awareness/Protected Sex (Issue #414)

  - The sections are too text heavy. We should make this more user friendly and easy on the eyes to read. The pictures in the Female Condom Insertion tab should also be larger for the user.

  - Continuing to work on the issue, aiming to finish the task this week.

  - 3 Story Points

- User Story 8: Shelters Tab (Issue #434)

  - Not all shelters have hours and days posted below the shelter name.

  - Continuing to work on this issue, should be complete by the end of this sprint.

  - 3 Story Points

- User Story 9: Immunization Page not loading immunizations after returning from Immunization schedule page (Issue #434)

  - When returning to the main Immunizations page from the Immunization Schedule page, the immunizations fail to render. (The immunizations render correctly when entering the page from the Resources page and from the Add Immunizations page).

  - I have spent time trying to figure out how to solve this problem, but I am stumped. I am trying to schedule a meeting with Eduardo to look further into this issue.

  - 5 Story Points

## Sprint 6 Daily Scrum 6 Meeting Minutes (04/11/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:30 PM

End time: 9:00 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finishing assigned tasks

- What is planned to be done until the next scrum meeting?

  - Continue working on tasks

- What are the hurdles?

  - N/A

Oscar Sanchez:

- How many hours did I work since the last meeting?

2 Hours

- What was done since the last scrum meeting?

  - Helping cap 1

- What is planned to be done until the next scrum meeting?

  - Finish tasks

- What are the hurdles?

  - N/A

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on my assigned task

- What is planned to be done until the next scrum meeting?

  - Continue working on my assigned task

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Work on task

- What is planned to be done until the next scrum meeting?

  - Review documentation requirements

- What are the hurdles?

  - N/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Revised paragraphs

- What is planned to be done until the next scrum meeting?

  - Finish submitting pull request with Amy

- What are the hurdles?

  - N/a

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continuing to work on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Work on assigned tasks

- What are the hurdles?

  - N/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Continue to work on reviewing pull requests and tasks

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Spoke to Ed about scheduling an appointment to work on my assigned user story with him

- What is planned to be done until the next scrum meeting?

  - Look over the github, review and merge some pull requests

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Search for issues

- What is planned to be done until the next scrum meeting?

  - Work on User Story #5

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed PR

- What is planned to be done until the next scrum meeting?

  - Complete other user stories

- What are the hurdles?

- N/A

## Sprint 6 Daily Scrum 7 Meeting Minutes (04/13/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 7:00 PM

End time: 7:30 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Approved pull request

- What is planned to be done until the next scrum meeting?

  - Wrap up assigned tasks

- What are the hurdles?

  - N/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Started on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Complete assigned tasks

- What are the hurdles?

  - N/A

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on assigned user story

- What is planned to be done until the next scrum meeting?

  - Continue working on assigned story

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed poster requirements

- What is planned to be done until the next scrum meeting?

  - Start to get submission ready

- What are the hurdles?

  - N/A

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Revised paragraphs

- What is planned to be done until the next scrum meeting?

  - Update UI

- What are the hurdles?

  - N/a

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continuing to resolve issues/user stories.

- What is planned to be done until the next scrum meeting?

  - Completing the assigned tasks.

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Continue to work on finding a new issue

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Scheduled a meeting with Eduardo for tomorrow

- What is planned to be done until the next scrum meeting?

  - Meet with Ed to work on some of the harder issues on the Github.

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Work on User Story #5

- What is planned to be done until the next scrum meeting?

  - Review pull requests

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed pull requests

- What is planned to be done until the next scrum meeting?

  - Complete other task, user story 8

- What are the hurdles?

- N/A

## Sprint 6 Daily Scrum 8 Meeting Minutes (04/14/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:30 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Plan for poster submission

- What are the hurdles?

  - N/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looked over some of the new PRs on the Github

- What is planned to be done until the next scrum meeting?

  - Review some pull requests

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued working on assigned task

- What is planned to be done until the next scrum meeting?

  - Finish assigned task

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started planning for poster and final deliverable

- What is planned to be done until the next scrum meeting?

  - Work on poster

- What are the hurdles?

  - n/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finished paragraphs working on ui

- What is planned to be done until the next scrum meeting?

  - Finish ui

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Resolving issues with app

- What is planned to be done until the next scrum meeting?

  - Working on the sign user stories

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Continue to work on reviewing pull requests

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Met with Eduardo, spoke about some of the tougher issues on the Github. Some possible leads for my currently assigned issue as well as another one.

- What is planned to be done until the next scrum meeting?

  - Start working on meeting up with Capstone 2 to complete our final deliverable and get ready for presentations coming soon.

- What are the hurdles?

  - N/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed pull requests

- What is planned to be done until the next scrum meeting?

  - Search for issues on the app

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued work on user story 8

- What is planned to be done until the next scrum meeting?

  - Complete user story 8

- What are the hurdles?

- N/A

## Sprint 6 Daily Scrum 9 Meeting Minutes (04/16/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 11:00 PM

End time: 11:30 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on Capstone 1 Poster

- What is planned to be done until the next scrum meeting?

  - Prepare for end of sprint

- What are the hurdles?

  - N/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Help Cap 1

- What is planned to be done until the next scrum meeting?

  - Help Cap 1

- What are the hurdles?

  - NA

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Met with capstone 2 team members to work on the final deliverable

- What is planned to be done until the next scrum meeting?

  - Finish poster and prepare final deliverable

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on final deliverable

- What is planned to be done until the next scrum meeting?

  - Wrap up sprint work and continue work on poster

- What are the hurdles?

  - n/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Review back button enlargement

- What is planned to be done until the next scrum meeting?

  - Finish fixing mistake

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finding a time to meet to work on the final deliverable.

- What is planned to be done until the next scrum meeting?

  - Meeting to work on the final deliverable.

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Reviewed pull requests and looked for a new issue

- What is planned to be done until the next scrum meeting?

  - Continue to work on assigned tasks

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Began working on the Final Deliverable

- What is planned to be done until the next scrum meeting?

  - Continue working on the Final Deliverable

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on poster

- What is planned to be done until the next scrum meeting?

  - Review pull requests

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued work on User Story 8

- What is planned to be done until the next scrum meeting?

  - Complete user story 8

- What are the hurdles?

- N/A

## Sprint 6 Daily Scrum 10 Meeting Minutes (04/17/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 6:30 PM

End time: 7:00 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on Cap 1 Poster

- What is planned to be done until the next scrum meeting?

  - Submit poster on Canvas

- What are the hurdles?

  - N/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on the deliverable

- What is planned to be done until the next scrum meeting?

  - Continue working on the deliverable

- What are the hurdles?

  - N/A

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on poster

- What is planned to be done until the next scrum meeting?

  - Finish poster and continue working on other sections of the final deliverable

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on poster

- What is planned to be done until the next scrum meeting?

  - Wrap up poster and start working on the other parts of the deliverable

- What are the hurdles?

  - n/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on poster with Capstone 1 members

- What is planned to be done until the next scrum meeting?

  - Submit poster

- What are the hurdles?

  - n/a

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attend meeting to discuss showcase

- What is planned to be done until the next scrum meeting?

  - Finish posters

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on poster and assigned tasks

- What is planned to be done until the next scrum meeting?

  - Continue to work on tasks

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on finishing up my poster for the final deliverable

- What is planned to be done until the next scrum meeting?

  - Continue working on other portions of the final deliverable with Capstone 2

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on poster

- What is planned to be done until the next scrum meeting?

  - Review pull requests

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on assigned task

- What is planned to be done until the next scrum meeting?

  - Get help and complete assigned task

- What are the hurdles?

- N/A

## Sprint 6 Review Meeting Minutes (04/17/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 6:30 PM

End time: 7:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1: Review pull requests of previous pull requests.

  - Review a pull request on the Github

  - Most PRs have been accepted twice and merged. One is missing one reviewer. Another has had changes requested.

  - 2 Story Points

- User Story 2: Post a new Issue to the Github

  - Test the app and post a new issue on Github.

  - Some issues were posted to be worked on by future members in the upcoming semester

  - 3 Story Points.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Fall Planning meeting.

- User Story 3: Fix ScrollView for Learn Elements

  - Scroll view for elements in the learn tab don't have an accurate scaling, needs to be refactored so that it fits the screen and is consistent with the rest of the app

  - Task needs to be rescoped and reclassified. Worked was done but it will need to be continued to work on the next sprints of other semesters

  - 5 Story Points

- User Story 4: STD List Inconsistency (Issue #422)

  - Within the Learn tab about STDs, most of the button options take the user to an information page within the app. However, for specifically Zika and Hepatitis, the user is redirected to a webpage outside of the app. These should probably have their own pages within the app for consistency with the other STD sections.

  - Information for both Zika and Hepatitis added to the app natively. Planning on adding website resources to all other STDS in another issue.

  - 5 Story Points

- User Story 5: Text cuts off in Female Condom Section (Issue #393)

  - The end of the text on the third step is cut off and hard to read. Fix the sizing so that this is no longer the case.

  - Currently still working on this user story, issues with developing a fix. Planned to resolve by the end of next Sprint.

  - 3 Story Points

- User Story 6: Random Gray Space in Locations (Issue #427)

  - In the locations page, there is a gray space that doesn't contain any information.

  - Task has been completed and reviewed.

  - 3 Story Points

- User Story 7: Learn Tab: STD Awareness/Protected Sex (Issue #414)

  - The sections are too text heavy. We should make this more user friendly and easy on the eyes to read. The pictures in the Female Condom Insertion tab should also be larger for the user.

  - Some progress was made, but the team members assigned to this task had to prioritize the final deliverable, and this user story was not able to be completed.

  - 3 Story Points

- User Story 8: Shelters Tab (Issue #434)

  - Not all shelters have hours and days posted below the shelter name.

  - Task is nearly completed, a couple of bug fixes must be made. Aiming to post pull request by Tuesday.

  - 3 Story Points

- User Story 9: Immunization Page not loading immunizations after returning from Immunization schedule page (Issue #439)

  - When returning to the main Immunizations page from the Immunization Schedule page, the immunizations fail to render. (The immunizations render correctly when entering the page from the Resources page and from the Add Immunizations page).

  - Julian was able to meet with Eduardo and get a bit of a lead on how to get started. However, since the semester is running to an end, we had to put our focus on completing our posters/presentations/final deliverable, and the user story was not able to be completed.

  - 5 Story Points

## Sprint 6 Retrospective Meeting Minutes (04/17/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 6:30 PM

End time: 7:00 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Our team’s velocity was estimated well had we had the entire sprint to focus on development. Unfortunately, we forgot about the fact that since the semester was coming to a close, we would have to turn our attention away from development, and towards finishing up our posters and final deliverables. This is why not much was able to be completed this sprint.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes. The points of each user story were estimated pretty accurately.

- Did each team member work as scheduled?

  - Each team member did work as scheduled, however, as previously stated, we were not able to focus much on development, and instead had to turn our heads towards making our posters.

What went right?

- Some new issues were posted to Github

- Everyone met accordingly on time and worked on assigned tasks, until focus had to be turned to the posters.

- Most pull requests from the previous sprint were accepted and merged.

How to address the issues in the next sprint?

- How to improve the process?

  - Allocate our time better, and estimate productivity levels with other components that might affect the group’s pace

- How to improve the product?

  - We will focus on simple tasks to reduce strain on the group as the semester is coming to a close.

# Sprint 7

Table of Contents

Sprint Planning..........................................................................................................................227

Daily Scrum 1.............................................................................................................................229

Daily Scrum 2.............................................................................................................................232

Daily Scrum 3.............................................................................................................................235

Daily Scrum 4.............................................................................................................................238

Daily Scrum 5.............................................................................................................................241

Backlog Grooming.....................................................................................................................244

Daily Scrum 6.............................................................................................................................245

Daily Scrum 7.............................................................................................................................248

Daily Scrum 8.............................................................................................................................251

Daily Scrum 9.............................................................................................................................254

Daily Scrum 10...........................................................................................................................257

Sprint Review.............................................................................................................................260

Sprint Retrospective..................................................................................................................261

## Sprint 7 Planning Meeting Minutes (04/18/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:30 PM

End time: 9:10 PM

After discussion, the velocity of the team was estimated to be 10, based on the last sprint.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story 1: Finish the Final Deliverable and Prepare for Showcase

  - Capstone 2 students need to finish up our final deliverable, which includes all our documentation throughout our development, our posters, our source code, and some videos explaining various parts of the application. We must also prepare for the upcoming Showcase this Friday.

  - 5 Story Points

- User Story 2: Review pull requests of previous pull requests.

  - Review a pull request on the Github

  - 2 Story Points

- User Story 3: Post a new Issue to the Github

  - Test the app and post a new issue on Github.

  - 3 Story Points.

- User Story 4: (Optional) Continue working on an unfinished user story from last sprint

  - Most user stories were unable to be completed last sprint due to the fact that we had to turn our attention to working on our posters, presentations, and final deliverable. It would be beneficial to get some of those user stories completed, but this is optional.

  - 3 Story Points

The team members indicated their willingness to work on the following user stories.

- Gabriel Gomez

- User Story 2

- User Story 3

- Oscar Sanchez

- User Story 1

- User Story 3

- Amy Garcia Fernandez

- User Story 1

- User Story 2

- User Story 3

- Fernando Perez Morilla

- User Story 1

- User Story 2

- User Story 3

- Eric Campillo

- User Story 4

- User Story 2

- Anael Ais

- User Story 1

- User Story 3

- User Story 4

- Jenniffer Hierro

- User Story 3

- User Story 2

- Julian Lopez

- User Story 1

- User Story 2

- John Sehuwerert

- User Story 2

- User Story 3

- Kimberly Metelus

- User Story 2

- User Story 3

- User Story 4

## Sprint 7 Daily Scrum 1 Meeting Minutes (04/18/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:30 PM

End time: 9:10 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Submitted Capstone 1 poster

- What is planned to be done until the next scrum meeting?

  - Prepare for showcase

- What are the hurdles?

  - N/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Submitted poster

- What is planned to be done until the next scrum meeting?

  - Work on deliverable

- What are the hurdles?

  - N/A

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Submitted poster

- What is planned to be done until the next scrum meeting?

  - Work on the videos and presentation for the final deliverable and showcase

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished up final poster

- What is planned to be done until the next scrum meeting?

  - Keep working on the deliverable

- What are the hurdles?

  - N/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Work on past issue

- What is planned to be done until the next scrum meeting?

  - Finish past issue

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Setting up diagrams for poster

- What is planned to be done until the next scrum meeting?

  - Working on video for deliverable.

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on the poster

- What is planned to be done until the next scrum meeting?

  - Continue to work on reviewing PR

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Finished up the poster

- What is planned to be done until the next scrum meeting?

  - Start working on the intro and demo videos for the final deliverable

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Work on Capstone 1 poster

- What is planned to be done until the next scrum meeting?

  - Work on issues

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on user story

- What is planned to be done until the next scrum meeting?

  - Complete user story, post PR

- What are the hurdles?

- N/A

## Sprint 7 Daily Scrum 2 Meeting Minutes (04/19/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 9:30 PM

End time: 10:00 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Prepared for upcoming showcase

- What is planned to be done until the next scrum meeting?

  - Work on tasks

- What are the hurdles?

  - N/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Planned for upcoming showcase

- What is planned to be done until the next scrum meeting?

  - Continue preparing for showcase. Help with the intro/demo videos if needed.

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Preparing for the showcase

- What is planned to be done until the next scrum meeting?

  - Continue preparing for the showcase

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on deliverable

- What is planned to be done until the next scrum meeting?

  - Continue to work on deliverable

- What are the hurdles?

  - N/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on tasks

- What is planned to be done until the next scrum meeting?

  - Finish tasks

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Planning next meeting for showcase/ work on task

- What is planned to be done until the next scrum meeting?

  - Video for final deliverable

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Continue to work on assigned tasks

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learned more info about the showcase, more prep for it.

- What is planned to be done until the next scrum meeting?

  - Continue meeting with Capstone 2 members and preparing for the showcase

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Searched for issues

- What is planned to be done until the next scrum meeting?

  - Review pull requests

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Continued work for my assigned task

- What is planned to be done until the next scrum meeting?

  - Complete task, look for issues

- What are the hurdles?

- N/A

## Sprint 7 Daily Scrum 3 Meeting Minutes (04/21/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 11:00 PM

End time: 11:16 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Prepared for showcase

- What is planned to be done until the next scrum meeting?

  - Attend showcase

- What are the hurdles?

  - N/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Showcase prep

- What is planned to be done until the next scrum meeting?

  - Attend showcase

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Prepare for the showcase

- What is planned to be done until the next scrum meeting?

  - Attend the showcase

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on presentation

- What is planned to be done until the next scrum meeting?

  - Present on showcase

- What are the hurdles?

  - N/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Prepare for showcase

- What is planned to be done until the next scrum meeting?

  - Evaluate in showcase

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on completing final deliverables.

- What is planned to be done until the next scrum meeting?

  - Presenting at Showcase.

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Continue to work on tasks

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Completed initial version of final deliverable for Showcase

- What is planned to be done until the next scrum meeting?

  - The Showcase!

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Search for issues

- What is planned to be done until the next scrum meeting?

  - Attend Showcase

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on assigned task with Julian

- What is planned to be done until the next scrum meeting?

  - Complete task, evaluate at showcase

- What are the hurdles?

- N/A

## Sprint 7 Daily Scrum 4 Meeting Minutes (04/23/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:30 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Attended project showcase

- What is planned to be done until the next scrum meeting?

  - Work on tasks

- What are the hurdles?

  - N/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on final deliverable

- What is planned to be done until the next scrum meeting?

  - Finish up final deliverable

- What are the hurdles?

  - Could not attend showcase

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the showcase

- What is planned to be done until the next scrum meeting?

  - Work on the final deliverable

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Presented at the showcase

- What is planned to be done until the next scrum meeting?

  - Finish deliverable

- What are the hurdles?

  - N/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Attend showcase

- What is planned to be done until the next scrum meeting?

  - Work in final

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the Showcase.

- What is planned to be done until the next scrum meeting?

  - Completing final deliverables.

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended the showcase

- What is planned to be done until the next scrum meeting?

  - Continue to work on finding an issue

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Attended the showcase

- What is planned to be done until the next scrum meeting?

  - Start working on finishing up the final deliverable

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Attended showcase

- What is planned to be done until the next scrum meeting?

  - Help capstone 2 with final deliverable if necessary

- What are the hurdles?

  - n/a

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Attended showcase

- What is planned to be done until the next scrum meeting?

  - Complete assigned tasks

- What are the hurdles?

- N/A

## Sprint 7 Daily Scrum 5 Meeting Minutes (04/24/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 10:00 PM

End time: 10:15 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked for issues within the app

- What is planned to be done until the next scrum meeting?

  - Continue working on assigned tasks

- What are the hurdles?

  - N/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on final deliverable

- What is planned to be done until the next scrum meeting?

  - Finish up final deliverable

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on final deliverable

- What is planned to be done until the next scrum meeting?

  - Continue working on the deliverable

- What are the hurdles?

  - n/a

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on deliverable

- What is planned to be done until the next scrum meeting?

  - Prepare final week

- What are the hurdles?

  - n/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Work on past sprint

- What is planned to be done until the next scrum meeting?

  - Complete past sprint assignment

- What are the hurdles?

  - Finals getting in the way

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Completing assigned tasks

- What is planned to be done until the next scrum meeting?

  - Working on Final deliverables

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on assigned stories

- What is planned to be done until the next scrum meeting?

  - Continue to work on assigned stories

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on final deliverable

- What is planned to be done until the next scrum meeting?

  - Continue working on final deliverable

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Helped out w/ deliverable

- What is planned to be done until the next scrum meeting?

  - Work on assigned stories

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Complete assigned tasks

- What are the hurdles?

- N/A

## Sprint 7 Backlog Grooming Meeting Minutes (04/25/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 7:15 PM

End time: 7:45 PM

The following user stories were created/discussed/refined/prioritized.

- User Story 1: Finish the Final Deliverable and Prepare for Showcase

  - Capstone 2 students need to finish up our final deliverable, which includes all our documentation throughout our development, our posters, our source code, and some videos explaining various parts of the application. We must also prepare for the upcoming Showcase this Friday.

  - We (capstone 2 members) did a great job at the Showcase! Now we must finish up the final deliverable to submit it before May 2nd.

  - 5 Story Points

- User Story 2: Review pull requests of previous pull requests.

  - Review a pull request on the Github

  - Virtually all pull requests have been approved and merged. Just one PR remains, and changes have been requested on it.

  - 2 Story Points

- User Story 3: Post a new Issue to the Github

  - Test the app and post a new issue on Github.

  - We already have quite a few issues posted on Github. We have lowered the prioritization of this user story for this sprint.

  - 3 Story Points.

- User Story 4: (Optional) Continue working on an unfinished user story from last sprint

  - Most user stories were unable to be completed last sprint due to the fact that we had to turn our attention to working on our posters, presentations, and final deliverable. It would be beneficial to get some of those user stories completed, but this is optional.

  - Some members are still working on some pervious user stories that they were unable to complete on the previous sprint.

  - 3 Story Points

## Sprint 7 Daily Scrum 6 Meeting Minutes (04/25/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 7:15 PM

End time: 7:45 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked for new issues within the app

- What is planned to be done until the next scrum meeting?

  - Continue working on tasks

- What are the hurdles?

  - N/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on deliverable

- What is planned to be done until the next scrum meeting?

  - Keep working on final deliverable

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on the final deliverable

- What is planned to be done until the next scrum meeting?

  - Continue working on the final deliverable

- What are the hurdles?

  - n/a

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research Sequence Diagrams

- What is planned to be done until the next scrum meeting?

  - Work on deliverable

- What are the hurdles?

  - n/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continue past sprint work

- What is planned to be done until the next scrum meeting?

  - Finish past sprint work

- What are the hurdles?

  - Final projects

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on Final deliverables

- What is planned to be done until the next scrum meeting?

  - Continuing to work on Final deliverables

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Finish tasks

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on final deliverable

- What is planned to be done until the next scrum meeting?

  - Continue working on final deliverable, meet w/ Kim to help with old user story.

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on final deliverable

- What is planned to be done until the next scrum meeting?

  - Continue working on deliverable

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on assigned task

- What is planned to be done until the next scrum meeting?

  - Complete task

- What are the hurdles?

- N/A

## Sprint 7 Daily Scrum 7 Meeting Minutes (04/26/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 10:00 PM

End time: 10:25 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked into issues within the app

- What is planned to be done until the next scrum meeting?

  - Keep working on tasks

- What are the hurdles?

  - N/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Helped out with deliverable

- What is planned to be done until the next scrum meeting?

  - Continue work on deliverable

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on final deliverable

- What is planned to be done until the next scrum meeting?

  - Continue working on final deliverable

- What are the hurdles?

  - n/a

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked some more on the final deliverable, almost done.

- What is planned to be done until the next scrum meeting?

  - Continue finishing touches on final deliverable

- What are the hurdles?

  - n/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked in past issue

- What is planned to be done until the next scrum meeting?

  - Continue past issue

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - working on Final deliverables.

- What is planned to be done until the next scrum meeting?

  - Creating installation guide video.

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Work on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Continue to work on assigned tasks

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on final deliverable.

- What is planned to be done until the next scrum meeting?

  - Keep on working on final deliverable

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Work on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Continue working on the tasks

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on assigned task

- What is planned to be done until the next scrum meeting?

  - Complete assigned tasks

- What are the hurdles?

- N/A

## Sprint 7 Daily Scrum 8 Meeting Minutes (04/28/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:30 PM

End time: 9:00 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Wrap up assigned tasks

- What are the hurdles?

  - n/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Continued helping with the deliverable

- What is planned to be done until the next scrum meeting?

  - Finishing touches on our final deliverable

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Prepared wishlist video for the final deliverable

- What is planned to be done until the next scrum meeting?

  - Finish editing video and upload the link to our final deliverable folder

- What are the hurdles?

  - n/a

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched sequence diagrams

- What is planned to be done until the next scrum meeting?

  - Keep working on deliverable

- What are the hurdles?

  - N/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Completed my task from last sprint

- What is planned to be done until the next scrum meeting?

  - Submit the pull request for my work

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Video for final deliverable

- What is planned to be done until the next scrum meeting?

  - Working on Final deliverable

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Continue to work on tasks

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Updated README file and posted PR for Capstone 2 to review

- What is planned to be done until the next scrum meeting?

  - Work on final deliverable

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on tasks

- What is planned to be done until the next scrum meeting?

  - Complete tasks

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on assigned tasks

- What is planned to be done until the next scrum meeting?

  - Complete tasks

- What are the hurdles?

- N/A

## Sprint 7 Daily Scrum 9 Meeting Minutes (04/29/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:30 PM

End time: 9:00 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on tasks

- What is planned to be done until the next scrum meeting?

  - Wrap up tasks

- What are the hurdles?

  - n/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on final deliverable

- What is planned to be done until the next scrum meeting?

  - Complete work for sprint 7

- What are the hurdles?

  - N/A

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on final deliverable

- What is planned to be done until the next scrum meeting?

  - Complete tasks

- What are the hurdles?

  - N/A

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on deliverable

- What is planned to be done until the next scrum meeting?

  - Complete deliverable and other assigned issues

- What are the hurdles?

  - N/A

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed Pull Requests

- What is planned to be done until the next scrum meeting?

  - Help with final

- What are the hurdles?

  - N/A

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Working on video for final deliverable

- What is planned to be done until the next scrum meeting?

  - Completing work for Sprint 7

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on user stories

- What is planned to be done until the next scrum meeting?

  - Continue to work on user stories

- What are the hurdles?

  - N/A

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on the final deliverable. Very close to completion

- What is planned to be done until the next scrum meeting?

  - Finishing touches to the final deliverable

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Worked on tasks

- What is planned to be done until the next scrum meeting?

  - Review pull requests

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Completed issue #434 posted pull request

- What is planned to be done until the next scrum meeting?

  - Complete other tasks

- What are the hurdles?

- N/A

## Sprint 7 Daily Scrum 10 Meeting Minutes (04/30/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 9:00 PM

End time: 9:25 PM

Gabriel Gomez:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked over the github to ensure that everything is complete, ready for next semester

- What is planned to be done until the next scrum meeting?

  - This is the last meeting of the semester

- What are the hurdles?

  - n/a

Oscar Sanchez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Looked over final deliverable, new README to ensure completeness and correctness

- What is planned to be done until the next scrum meeting?

  - No more meetings.

- What are the hurdles?

  - n/a

Amy Garcia Fernandez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on the final deliverable

- What is planned to be done until the next scrum meeting?

  - This is the final meeting of the semester

- What are the hurdles?

  - n/a

Fernando Perez Morilla:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on the deliverable

- What is planned to be done until the next scrum meeting?

  - Finish the

- What are the hurdles?

  - N/a

Eric Campillo:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Searched app for any final issues

- What is planned to be done until the next scrum meeting?

  - End of semester, no more meetings

- What are the hurdles?

  - n/a

Anael Ais:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Posting deliverable videos

- What is planned to be done until the next scrum meeting?

  - finishing up final Sprint

- What are the hurdles?

  - n/a

Jenniffer Hierro:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Tested the app for any final issues to leave for next semester

- What is planned to be done until the next scrum meeting?

  - This is the final meeting of the semester.

- What are the hurdles?

  - n/a

Julian Lopez:

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Worked on the final deliverable. It is complete, with some minor exceptions.

- What is planned to be done until the next scrum meeting?

  - There are no more meetings. This meeting is officially the end of our semester.

- What are the hurdles?

  - n/a

John Sehuwerert:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Search for any final issues

- What is planned to be done until the next scrum meeting?

  - Final meeting, sprint end

- What are the hurdles?

  - N/A

Kimberly Metelus:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Looked for issues with the app

- What is planned to be done until the next scrum meeting?

  - End sprint

- What are the hurdles?

- N/A

## Sprint 7 Review Meeting Minutes (04/30/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 9:00 PM

End time: 9:25 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1: Finish the Final Deliverable and Prepare for Showcase

  - Capstone 2 students need to finish up our final deliverable, which includes all our documentation throughout our development, our posters, our source code, and some videos explaining various parts of the application. We must also prepare for the upcoming Showcase this Friday.

  - We (capstone 2 members) did a great job at the Showcase, and we have finished up 99.99% of the final deliverable (the only missing pieces are that the Daily Scrum Compilation and Final Project Deliverable documents must be updated to include today’s work)

  - 5 Story Points

- User Story 2: Review pull requests of previous pull requests.

  - Review a pull request on the Github

  - The Pull Requests have all been completely reviewed and closed/merged.

  - 2 Story Points

- User Story 3: Post a new Issue to the Github

  - Test the app and post a new issue on Github.

  - We thoroughly reviewed the issues that are already on the github to ensure that no fixed/duplicated issues remained, and only true issues persisted for future developers to work on.

  - 3 Story Points.

- User Story 4: (Optional) Continue working on an unfinished user story from last sprint

  - Most user stories were unable to be completed last sprint due to the fact that we had to turn our attention to working on our posters, presentations, and final deliverable. It would be beneficial to get some of those user stories completed, but this is optional.

  - Kimberly was able to finished her previously unfinished user story from Sprint 6 (Issue #434) and Eric was able to update his PR, which had updates requested by a reviewer, to his user story from Sprint 5 (Issue #430)

  - 3 Story Points

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Fall Planning meeting.

- N/A

## Sprint 7 Retrospective Meeting Minutes (04/30/22):

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 9:00 PM

End time: 9:25 PM

What went wrong?

- Did we do a good job estimating our team's velocity?

  - Yes, we did.

- Did we do a good job estimating the points (time required) for each user story?

  - Yes.

- Did each team member work as scheduled?

  - Some issues took a bit longer than expected however most tasks were completed in a timely manner.

What went right?

- Capstone two was able to complete all the materials needed for the final deliverable.

- We were able to close out all the pull requests.

- The readme needed a much-needed update, and we were able to complete it.

How to address the issues in the next sprint?

- How to improve the process?

  - Better estimation of how long assigned tasks could take.

- How to improve the product?

  - We have created a wishlist for next semester, to improve the UI/User experience. We also hope that the team for next year can add new features.