Florida International University

School of Computing and Information Sciences

Software Engineering Focus

# Final Deliverable

Project Title:

NuMom (Keeping Mothers and Infants Healthy)

Team Members:  Anael Ais, Eric Campillo, Amy Garcia Fernandez, Gabriel Gomez, Jenniffer Hierro, Julian Lopez, Kimberly Metelus, Fernando Perez Morilla, Oscar Sanchez, John Sehuwerert.

Product Owner: Jean Hannan

Mentor: Eduardo Morales

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2022 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

## Abstract

The purpose of this document is to provide the reader with precise information regarding the new developments to the NuMom (Keeping Moms and Infants Healthy) application brought upon by the computer science school’s Spring 2022 Capstone 1/Capstone 2/Senior Project team.

The main purpose of the application in its current state is to provide prenatal and postnatal mothers, as well as sexually-active woman in general, early and continued access to information and resources regarding safe sex, STDs, motherhood, healthcare, child care, etc. We are targeting all stages of early motherhood, whether it be prenatal, postnatal, and the timeline that follows.

The main goal of this semester was to fix as many bugs as possible as well as make some UI/UX improvements to make the app easier and friendlier to use, as well as better looking. Some major bug fixes that were made during this semester include fixing problems with the WIC/Medicaid checklist buttons not saving states properly, the Immunization Schedule checklist not updating, the Welcome Banner not showing the user’s name, as well as others. We made some major UI/UX changes to the settings page, as well as smaller UI changes to the Learn and Resources tabs, the WIC/Medicaid locations pages, along with other places. A new feature we added was a show password button to the Sign Up and Login pages. We also updated dozens of missing translations for the Spanish and Haitian Creole versions of our application.

## Table of Contents

Introduction …………………………………………………………………………………………………………………... 5

Current System ……….……………………………………………………………………………………………….….…. 5

Purpose of New System  ……………………………………………………………………………………………….….…. 5

User Stories ……………………………………………………………………………………………………………………. 6

Implemented User Stories   …………………………………………………………………………………………………. 6

Pending User Stories  …………………………………………………………………...……………………………..……. 8

Project Plan …………………………………………………………………………………………………………………… 9

Hardware and Software Resources  …………………………………………………………….………………………... 9

Sprints Plan  ………………………………………………………………………………………………………………... 10

Sprint 1  ……………………………………………………………………………………………………………………. 10

Sprint 2  ……………………………………………………………………………………………………………………. 11

Sprint 3  ……………………………………………………………………………………………………………………. 12

Sprint 4  ……………………………………………………………………………………………………………………. 13

Sprint 5  ……………………………………………………………………………………………………………………. 15

Sprint 6  ……………………………………………………………………………………………………………………. 17

Sprint 7  ……………………………………………………………………………………………………………………. 18

System Design ……………………………………………………………………………………………………………...…. 19

Architectural Patterns  ………………………………………………………………………………………………….. 19

System and Subsystem Decomposition  ………………………………………………………………………….……….. 20

Deployment Diagram  ……………………………………………………………………………………………………… 20

Design Patterns  ……………………………………………………………………………………………………………. 21

System Validation  …………………………………………………………………………………………………………... 22

Glossary  ……………………………………………………………………………………………………………………… 23

Appendices  ……………………………………………………………………………………………………………………. 24

Appendix A - System Design Diagrams  …………………………………………………………………………………… 24

Architecture Diagrams ……………………………………………………………………………………………………. 24

Class Diagrams ……………………………………………………………………………………………………………. 26

Sequence Diagram ………………………………………………………………………………………………………… 31

Appendix B - User Interface Design  ……………………………………………………………………………………… 32

Appendix C - Sprint Review Reports  ……………………………………………………………………………………… 33

Sprint 1 Review ………………………………………………………………………………………….………………… 33

Sprint 2 Review ………………………………………………………………………………………….………………… 34

Sprint 3 Review ………………………………………………………………………………………….………………… 35

Sprint 4 Review ………………………………………………………………………………………….………………… 37

Sprint 5 Review ………………………………………………………………………………………….………………… 39

Sprint 6 Review ………………………………………………………………………………………….………………… 42

Sprint 7 Review ………………………………………………………………………………………….………………… 44

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document  ………… 46

User Manual ……………………………………………………………………………………………………………….. 46

Installation/Maintenance Document ………………………………………………………………………………………. 49

Shortcomings/Wishlist Document ………………………………………………………………………………………….. 51

References …………………………………………………………………………………………………………...…………52

# Introduction

## Current System

The current system consists of a mobile app for iOS and Android smartphones. Users would be able to register an account and have access to services such as clinics and shelters, as well as information and resources. The user may also schedule an appointment with the clinic nearest to them and keep track of their children's vaccines and health requirements. Low-income new moms have limited access to services that can assist them in learning how to care for their infants. Single parents usually have to work and take care of a lot of things, so they don't have a lot of time to make a thorough search to figure out what they need. Furthermore, young women are unaware of how to defend themselves sexually.

## Purpose of New System

The major aim for this semester was to clean up the app after last semester's update to Expo42 and be able to run it without any issues as a result of the upgrade, which was accomplished successfully. Due to the requirement to upgrade other dependencies, several more difficulties arose following the upgrading of Expo. All of those upgrades have been completed, and the app is now operational. Also, several internet links were broken (they led nowhere); these were rectified, and the mothers will now be sent to the right page with the information she seeks.

# User Stories

## Implemented User Stories

| User story ID | Belongs to | Description |  |
| --- | --- | --- | --- |
| #01 | Developers | Review Pull Requests from Previous Semester/Sprint (Each Sprint) | All team members |
| #02 | Developers | Post a new Issue to the Github | All team members |
| #371 | Developers | Task #1: Welcome Spring 2022! | All team members |
| #389 | Developers | Task 2: Password Strength Checker | All team members |
| #384 | Developers | Clinics page filter dropdown buttons are too small and hidden under the clinics list | Julian Lopez |
| #387 | Developers | Fix the UI in the Settings Page | Fernando Perez Morilla |
| #404 | Developers | Checklist Button images look bad when pressed | Julian Lopez |
| #383 | Developers | Update the Welcome banner to make the Homepage more friendly | Julian Lopez |
| #390 | Developers | Fix Welcome sign | Amy Garcia Fernandez, Anael Ais |
| #419 | Developers | Fix Checklist Buttons: Pressing a button that is checked does not remove check mark | Julian Lopez |
| #395 | Developers | Remove Back Button on Sign Up Page | Fernando Perez Morilla |
| #425 | Developers | Translation JSON files are incomplete and untranslated | Julian Lopez |
| #409 | Developers | Learn Tab Formatting | Fernando Perez Morilla |
| #410 | Developers | ImmunizationSchedule vaccine check off | Julian Lopez |
| #382 | Developers | Visual Changes to Do's and Dont's Section | Gabriel Gomez |
| #412 | Developers | Add a "show password" button to the Login and Sign up screens | Amy Garcia Fernandez |
| #428 | Developers | Avoid showing home button on Learn / Resources | Fernando Perez Morilla |
| #422 | Developers | STD List Inconsistency | Oscar Sanchez |
| #427 | Developers | Grey Random Space in Locations | Jenniffer Hierro |
| #434 | Developers | Shelters tab | Kimberly Metelus |
| #430 | Developers | Increase size of back button | Eric Campillo |
| #1000 | Developers | Finish the Final Deliverable and Prepare for Showcase | Anael Ais, Amy Garcia Fernandez, Julian Lopez, Fernando Perez Morilla, Oscar Sanchez |
| #1001 | Developers | Continue working on an unfinished user story from last sprint | Anael Ais, Eric Campillo, Kimberly Metelus |

## Pending User Stories

| User story ID | Belongs to | Description |
| --- | --- | --- |
| #366 | Future Developer | Dropdown dependency not working properly |
| #385 | Future Developer | Dark Mode option |
| #392 | Future Developer | Clinics Tab: Links |
| #393 | Future Developer | Text cuts off in Female Condom section |
| #399 | Future Developer | Add Password Strength Progress Bar to the Sign Up Page |
| #406 | Future Developer | Add a way to Rename/Delete Uploaded Documents |
| #414 | Future Developer | Learn Tab: STD Awareness/Protected Sex |
| #439 | Future Developer | Going back to the main Immunizations page from the Immunization Schedule fails to render immunizations |
| #441 | Future Developer | Fix ScrollView for Learn Elements |
| #446 | Future Developer | Add Website Button for STD List |
| #451 | Future Developer | Add a filter for Shelters, as well as WIC/Medicaid Location |

# Project Plan

This section covers the planning method that we utilized to put this project together. Because this project used agile development approaches, the sprints had to be prepared ahead of time. These sprint planning papers are given in chronological sequence and described in depth under the part that discusses the project's components.

## Hardware and Software Resources

The following list of hardware and software resources were used in the development of the project:

| iOS | Android | Software |
| --- | --- | --- |
| iPhone XR | Samsung Galaxy S10 Plus | Visual Studio Code |
| iPhone X | Samsung Galaxy S8 | Firebase |
| iPhone XS | (Virtual) Pixel 2 | Git |
| iPhone 11 ProMax | (Virtual) Nexus 5 |  |
| iPhone 8 Plus |  |  |

## Sprints Plan

### Sprint 1

User Story #371: Welcome Spring 2022!

As a developer, I want to install Expo and clone the repository so I am able to run the app. I want to also create a new branch in git, make a new file in the code containing my email and push my changes onto the Github repository to get familiar with how the development process works.

User Story #01: Review Pull Requests from Previous Semester.

As a developer, I want to review a pull request on the Github so that valid changes can be made to the app, in order to fix bugs and implement wanted features.

User Story #02: Post a new Issue to the Github

As a developer, I want to test the app and post a new issue on Github.

### Sprint 2

User Story #01: Review Pull Requests from Previous Sprint.

As a developer, I want to review a pull request on the Github so that valid changes can be made to the app, in order to fix bugs and implement wanted features.

User Story #02: Post a new Issue to the Github

As a developer, I want to test the app and post a new issue on Github.

User Story #389: Task 2: Password Strength Checker

As a developer, I want to create a password strength checker to learn React

User Story #387: Fix the UI in the Settings Page

As a developer, I want to revisit the font size and overall design choices of the settings page and change this design to better match the general design philosophies of the app.

User Story #384: Clinics page filter dropdown button

As a developer, I want to edit the filter dropdown button on the clinics page, because these dropdown buttons look too small, the text looks awkward since it isn't centered horizontally or vertically, and the selection of the dropdown is actually hidden under the first clinic in the list.

User Story #390: Update the Welcome banner to be more friendly

As a developer, I want to make the homepage more friendly by updating the Welcome banner from “Welcome User” to “Welcome, User!”.

### Sprint 3

User Story #01: Review Pull Requests from Previous Sprint.

As a developer, I want to review a pull request on the Github so that valid changes can be made to the app, in order to fix bugs and implement wanted features.

User Story #02: Post a new Issue to the Github

As a developer, I want to test the app and post a new issue on Github.

User Story #387: Fix the UI in the Settings Page

As a developer, I want to revisit the font size and overall design choices of the settings page and change this design to better match the general design philosophies of the app.

User Story #384: Clinics page filter dropdown button

As a developer, I want to edit the filter dropdown button on the clinics page, because these dropdown buttons look too small, the text looks awkward since it isn't centered horizontally or vertically, and the selection of the dropdown is actually hidden under the first clinic in the list.

User Story #390: Update the Welcome banner to be more friendly

As a developer, I want to make the homepage more friendly by updating the Welcome banner from “Welcome User” to “Welcome, User!”.

User Story #382: Visual Changes to Do’s and Dont’s Section

As a developer, I want to reformat the Do’s and Dont’s section in the Female Condoms section of the Learn tab to make it clearer and visually pleasing

### Sprint 4

User Story #01: Review Pull Requests from Previous Sprint.

As a developer, I want to review a pull request on the Github so that valid changes can be made to the app, in order to fix bugs and implement wanted features.

User Story #02: Post a new Issue to the Github

As a developer, I want to test the app and post a new issue on Github.

User Story #412: Add a "show password" button to the Login and Sign up screens

As a developer, I want to add a "show password" button to the Login and Sign up screens so that users can view their password.

User Story #390: Update the Welcome banner to be more friendly

As a developer, I want to make the homepage more friendly by updating the Welcome banner from “Welcome User” to “Welcome, User!”

User Story #395: Clinics page filter dropdown button

As a developer, I want to edit the filter dropdown button on the clinics page, because these dropdown buttons look too small, the text looks awkward since it isn't centered horizontally or vertically, and the selection of the dropdown is actually hidden under the first clinic in the list.

User Story #390: Remove Back Button on Sign Up Page

As a developer, I want to remove the back button from the sign up page to preserve consistency in the design of the app.

User Story #382: Visual Changes to Do’s and Dont’s Section

As a developer, I want to reformat the Do’s and Dont’s section in the Female Condoms section of the Learn tab to make it clearer and visually pleasing

User Story #404: Checklist Button images look bad when pressed

As a developer, I want to edit the checklist button image, since when checklist buttons are pressed, checkmarks have a white background that looks bad. It should have a transparent background.

User Story #409: Learn Tab Formatting

As a developer, I want to reformat the spacing and overall component distribution of the learn tab.

User Story #419: Fix Checklist Buttons

As a developer, I want to fix a problem with the checklist buttons where pressing a button that is checked does not remove the checkmark.

### Sprint 5

User Story #01: Review Pull Requests from Previous Sprint.

As a developer, I want to review a pull request on the Github so that valid changes can be made to the app, in order to fix bugs and implement wanted features.

User Story #02: Post a new Issue to the Github

As a developer, I want to test the app and post a new issue on Github.

User Story #412: Add a "show password" button to the Login and Sign up screens

As a developer, I want to add a "show password" button to the Login and Sign up screens so that users can view their password.

User Story #425: Fix Translation JSON Files

As a developer, I want to fix the Spanish and Haitian Translation JSON files, since they are currently missing lots of translations, and some of the included translations have been left in English.

User Story #428: Avoid showing home button on Learn / Resources

As a developer, I want to remove the home button that appears on the first page of the Learn and Resource Tabs, to avoid redundancy given that there's already the back button that takes you to home

User Story #382: Visual Changes to Do’s and Dont’s Section

As a developer, I want to reformat the Do’s and Dont’s section in the Female Condoms section of the Learn tab to make it clearer and visually pleasing

User Story #410: Fix Immunization vaccine checklist

As a developer, I want to fix the immunization vaccine checklist, since it is not properly updating whenever a user adds a new immunization.

User Story #430: Make Back Button Larger

As a developer, I want to enlarge the back button, since it is currently pretty small and hard to click sometimes.

User Story #422: STD List Inconsistency

As a developer, I want to give the Zika and Hepatitis STDs their own pages, rather than have the current functionality where the user is redirected to a webpage outside of the app, in order to keep consistency with the other STD sections.

User Story #393: Text cuts off in Female Condom Section

As a developer, I want to fix the text of the third step in the female condoms section, since it is cut off and hard to read.

User Story  #427: Random Grey Space in Locations

As a developer, I want to remove the large grey space that doesn't contain any information in the locations page

### Sprint 6

User Story #01: Review Pull Requests from Previous Sprint.

As a developer, I want to review a pull request on the Github so that valid changes can be made to the app, in order to fix bugs and implement wanted features.

User Story #02: Post a new Issue to the Github

As a developer, I want to test the app and post a new issue on Github.

User Story #422: STD List Inconsistency

As a developer, I want to give the Zika and Hepatitis STDs their own pages, rather than have the current functionality where the user is redirected to a webpage outside of the app, in order to keep consistency with the other STD sections.

User Story #393: Text cuts off in Female Condom Section

As a developer, I want to fix the text of the third step in the female condoms section, since it is cut off and hard to read.

User Story  #427: Random Grey Space in Locations

As a developer, I want to remove the large grey space that doesn't contain any information in the locations page

User Story #414: Learn Tab: STD Awareness/Protected Sex

As a developer, I want to edit the sections within the learn page to make them more user friendly and easy on the eyes to read by making them less text-heavy and making the pictures in the Female Condom Insertion tab larger for the user.

User Story #434: Shelters Tab

As a developer, I want to ensure that all shelters have hours and days posted below the shelter name, since this is not currently the case.

User Story #434: Immunization Page not loading immunizations after returning from Immunization schedule page

As a developer, I want to fix an issue that is causing the immunizations page to not load correctly when returning to the main Immunizations page from the Immunization Schedule page.

### Sprint 7

User Story #01: Review Pull Requests from Previous Sprint.

As a developer, I want to review a pull request on the Github so that valid changes can be made to the app, in order to fix bugs and implement wanted features.

User Story #02: Post a new Issue to the Github

As a developer, I want to test the app and post a new issue on Github.

User Story 1000: Complete the final deliverable

As a developer, I want to finish the individual posters, introductory video, and demo videos that need to be done before the virtual showcase. After the showcase, they can be refined and submitted as the final deliverable.

User Story 1001: Continue working on an unfinished user story from last sprint

As a developer, I want to continue working on the user story that I could not complete last sprint, due to the fact that I had to focus on posters and/or the final deliverable.

# System Design

This section offers details on the design choices used for this project. The architectural patterns are described in detail. A package diagram depicts the whole system, with subsystems explained. The design patterns employed in the project are then discussed.

## Architectural Patterns

The pattern that we used was the same as the previously structured model-view-controller pattern that is also known as MVC. With this structure, the application was divided in three parts:

- View - displays the information to the user, the UI.

- Controller - handle the user input.

- Model - contains the core functionality, logic, and data.

This Model View Controller was designed to contain the data model, information that is displayed to the user, and the control information. This pattern is efficient because it allows code reuse within the application.

## System and Subsystem Decomposition

This document's system and subsystem decomposition explains how the application is organized. The app was built with React Native and deployed with Exp. The src folder contains all of the program's files and documents, as well as the translation files for the three languages that the app supports: English, Spanish, and Creole. To replace class inheritance, we used React Hooks throughout the program. React Hooks uses the same idea as class inheritance, but with functions passing returns that are used anytime a component is called within another component.

## Deployment Diagram

## Design Patterns

●        Facade: The app uses a Facade design pattern to represent the UI in a user-friendly way without exposing the logic of the system to the user.

●    	Singleton: The app uses a Singleton design pattern to maintain only one instance of Firebase, with only one global access point to avoid instantiating the database API multiple times.

●    	Iterator: The app uses the Iterator design pattern to display multiple buttons, as well as display the Clinics and the Shelters.

●    	Chain of Responsibility: In the app several components delegate access of functions to other components which use a chain of responsibility design pattern.

# System Validation

We built different branches on GitHub to verify our work, and once some team members reviewed the submissions, they were merged into the main branch. We also used Expo SDK 42, a framework based on React Native and JavaScript, as well as Expo Go. Furthermore, VS Code debugging was utilized to ensure that no issues were missed. Also, anytime the team introduced new features or made changes to existing ones, we evaluated them later to ensure they were functional. This was done to ensure that our process was valid and that we weren't making any mistakes.

# Glossary

Framework: A basic structure underlying a system, concept, or text.

Authentication: The process of confirming if the user is who the user says it is

Feature: A capability that the software offers

UI: Short for User Interface. Is the display on which the user interacts.

Cloud functions: Cloud Functions is a server-less execution environment for building and connecting cloud services.

API: Short for Application Programming Interface. a set of functions and procedures allowing the creation of applications that access the features or data of an operating system, application, or other service.

Expo: Expo is a platform that allows you to develop and quickly iterate on applications that are based in React Native and javaScript.

Dependencies: is a broad software engineering term used to refer when a piece of software relies on another one

TestFlight: is an online service for over-the-air installation and testing of mobile applications, currently owned by Apple Inc. and only offered to developers within the iOS Developer Program

UML diagram: Is a diagram based on the UML (Unified Modeling Language) with the purpose of visually representing a system along with its main actors, roles, actions, artifacts or classes, to better understand, alter, maintain, or document information about the system.

PO: Short for Product Owner. Is the person responsible for guiding changes and talk to developers about things that need to be modified on a software.

IDE: Short for Integrated Development Environment. is a software application that provides comprehensive facilities to computer programmers for software development.

# Appendices

## Appendix A - System Design Diagrams

### Architecture Diagrams

### Class Diagrams

The following diagrams are all the same class diagram, with changes in highlighting. These highlighted changes signify the portions of the app that were fixed, modified, etc. by their respective team members.

Anael Ais:

Amy Garcia Fernandez:

Julian Lopez:

Fernando Perez:

Oscar Sanchez:

### Sequence Diagram

## Appendix B - User Interface Design

## Appendix C - Sprint Review Reports

### Sprint 1 Review Meeting Minutes:

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 3:00 PM

End time: 3:15 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1: Welcome Spring 2022!

  - Installing Expo and running the app.

  - 5 Story Points.

- User Story 3: Post a new Issue to the Github

  - Test the app and post a new issue on Github.

  - 3 Story Points.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story 2: Review Pull Requests from Previous Semester

  - Review a pull request on this Github

  - 3 Story Points.

  - We prioritized the other 2 user stories over this one, allowing the students to get the app running and get used to testing it, so we left this story behind for next sprint.

### Sprint 2 Review Meeting Minutes:

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 7:00 PM

End time: 7:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1: Task 2: Password Strength Checker

  - Create a password strength checker to learn React

  - 5 Story Points.

- User Story 2: Review pull requests of previous pull requests.

  - Review a pull request on the Github

  - 2 Story Points.

- User Story 3: Post a new issue to the GitHub.

  - Test the app and post another new issue on Github.

  - 3 Story Points.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Fall Planning meeting.

- Every assigned feature was completed in this sprint.

### Sprint 3 Review Meeting Minutes:

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 7:00 PM

End time: 7:40 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

User Story 1: Review pull requests of previous pull requests.

  - Review a pull request on the Github

  - Most pull requests have been merged, there are only two that require one review each.

  - 2 Story Points

User Story 2: Post a new Issue to the Github

  - Test the app and post a new issue on Github.

  - Some new issues have been posted to the Github.

  - 3 Story Points.

User Story 3: Fix the UI in the Settings Page

  - The font size and overall design choices of the settings page needs to be revisited and tuned to better match the general design philosophies of the app.

  - Fernando has almost completed the user story with the exception of some finishing touches. The pull request will be posted on the Github shortly, so we can consider this user story completed.

  - 4 Story Points.

User Story 5: Update the Welcome banner to be more friendly

  - The Homepage could be made more friendly by updating the Welcome banner from “Welcome User” to “Welcome, User!”.

  - Amy has posted a fix to this issue on the Github. Julian gave her a small change to be make, and it will be fixed asap, reviewed, and merged.

  - 3 Story Points.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Fall Planning meeting.

User Story 4: Clinics page filter dropdown button

  - These dropdown buttons look too small and the text looks awkward since it isn't centered horizontally or vertically. Also, the selection of the dropdown is actually hidden under the first clinic in the list.

  - Julian, the assigned member, has made some progress and assures the team that the user story will be completed before the start of the next sprint (we have Spring Break between now and then)

  - 4 Story Points.

User Story 6: UI Improvement in Appointments Tab

  - Plus Button is offcenter in Appointments Tab

  - Some progress has been made by John, the assigned member, but the user story is not yet complete.

  - 3 Story Points

User Story 7: Visual Changes to Do’s and Dont’s Section

  - Reformatting the Do’s and Dont’s section to make it clearer and visually pleasing

  - Some more progress has been made since the backlog, but school work has gotten in the way of finishing off the issue.

  - 3 Story Points

### Sprint 4 Review Meeting Minutes:

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 7:00 PM

End time: 7:40 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1: Review pull requests of previous pull requests.

  - Review a pull request on the Github

  - Many reviews were made during this sprint. Almost all pull requests were approved and merged.

  - 2 Story Points

- User Story 2: Post a new Issue to the Github

  - Test the app and post a new issue on Github.

  - Some new issues have been posted this sprint.

  - 3 Story Points.

- User Story 4: Fix Welcome sign (Issue #390)

  - When first opening the app, the welcome sign does not properly show the user’s name. It isn’t until the page is left and is reopened that it's properly shown.

  - This issue has been fixed and has been approved by 2 reviewers.

  - 5 Story Points

- User Story 5: Remove Back Button on Sign Up Page (Issue #395)

  - Sign up page has the default iOS 'Back' tag, it should be removed to preserve consistency in the design of the app.

  - This issue has been fixed and a Pull Request will be posted shortly.

  - 5  User Points

- User Story 8: Checklist Button images look bad when pressed (Issue #404)

  - When checklist buttons are pressed, checkmarks have a white background that looks bad. It should have a transparent background.

  - This issue has been fixed and has been approved by 2 reviewers.

  - 3 Story Points

- User Story 9: Learn Tab Formatting (Issue #409)

  - The spacing and overall component distribution of the learn tab needs to be adjusted.

  - A good amount of progress has been made. The issue has been completed and the PR will be posted before the beginning of the next sprint.

  - 4  Story Points

- User Story 10: Fix Checklist Buttons (Issue #419)

  - The spacing and overall component distribution of the learn tab needs to be adjusted.

  - This issue was fixed by Julian and a PR has been posted, which requires 2 reviewers.

  - 4  Story Points

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Fall Planning meeting.

- User Story 3: Add a "show password" button to the Login and Sign up screens (Issue #412)

  - Add a "show password" button to the Login and Sign up screens so that users can view their password.

  - Some progress has been made, but this issue will continue being worked on into the next sprint.

  - 5 Story Points

- User Story 6: UI Improvement in Appointments Tab (Issue #388)

  - Plus Button is off center in Appointments Tab

  - Task is near completion, but minimal progress has been made

  - 3 Story Points

- User Story 7: Visual Changes to Do’s and Dont’s Section (Issue #382)

  - Reformatting the Do’s and Dont’s section to make it clearer and visually pleasing

  - Some progress has been made and the group members working on this user story have decided what direction to take the visual improvements already.

  - 3 Story Points

### Sprint 5 Review Meeting Minutes:

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 8:00 PM

End time: 8:30 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1: Review pull requests of previous pull requests.

  - Review a pull request on the Github

  - There are some pull requests that require reviewers currently.

  - 2 Story Points

- User Story 2: Post a new Issue to the Github

  - Test the app and post a new issue on Github.

  - We have slowed down the number of issues being posted, as we are still actively trying to catch up on fixes to the currently published issues.

  - 3 Story Points.

- User Story 3: Add a "show password" button to the Login and Sign up screens (Issue #412)

  - Add a "show password" button to the Login and Sign up screens so that users can view their password.

  - Issue was completed and the Pull Request was posted to Github.

  - 5 Story Points

- User Story 4: Fix Translation JSON Files (Issue #425)

  - The Spanish and Haitian Translation JSON files are currently missing translations, and some of the included translations have been left in English.

  - This issue was fixed earlier in the sprint. The Pull Request was approved, and the branch was merged.

  - 1 Story Point

- User Story 5: Avoid showing home button on Learn / Resources(Issue #428)

  - The home button appears on the first page of the Learn and Resource Tabs, given that there's already the back button that takes you to home this shouldn't appear to avoid redundancy.

  - User Story was completed and Pull Request was posted.

  - 4 Story Points

- User Story 6: UI Improvement in Appointments Tab (Issue #388)

  - Plus Button is off center in Appointments Tab

  - The issue is completed, pull request being uploaded to the Github

  - 3 Story Points

- User Story 7: Visual Changes to Do’s and Dont’s Section (Issue #382)

  - Reformatting the Do’s and Dont’s section to make it clearer and visually pleasing

  - Issue was fixed and a Pull Request was posted to Github

  - 3 Story Points

- User Story 8: Fix Immunization vaccine checklist (Issue #410)

  - Currently, the immunization vaccine checklist is not working properly.

  - Issue was fixed and a Pull Request has been posted.

  - 6 Story Points

- User Story 9: Make Back Button Larger (Issue #430)

  - Currently, the back button is pretty small, it should be enlarged.

  - Issue was fixed and a Pull Request has been posted for it.

  - 3 Story Points

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Fall Planning meeting.

- User Story 10: STD List Inconsistency (Issue #422)

  - Within the Learn tab about STDs, most of the button options take the user to an information page within the app. However, for specifically Zika and Hepatitis, the user is redirected to a webpage outside of the app. These should probably have their own pages within the app for consistency with the other STD sections.

  - Not much progress has been made. Oscar will meet with Julian for help getting started on it.

  - 5 Story Points

- User Story 11: Text cuts off in Female Condom Section (Issue #393)

  - The end of the text on the third step is cut off and hard to read. Fix the sizing so that this is no longer the case.

  - Continuing to work on this user story, still running into issues

  - 3 Story Points

- User Story 12: Random Gray Space in Locations (Issue #427)

  - In the locations page, there is a grey space that doesn't contain any information.

  - Not much progress has been made. Jennifer will meet with Julian for help to get the ball rolling on this user story.

  - 3 Story Points

### Sprint 6 Review Meeting Minutes:

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 6:30 PM

End time: 7:00 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1: Review pull requests of previous pull requests.

  - Review a pull request on the Github

  - Most PRs have been accepted twice and merged. One is missing one reviewer. Another has had changes requested.

  - 2 Story Points

- User Story 2: Post a new Issue to the Github

  - Test the app and post a new issue on Github.

  - Some issues were posted to be worked on by future members in the upcoming semester

  - 3 Story Points.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Fall Planning meeting.

- User Story 3: Fix ScrollView for Learn Elements

  - Scroll view for elements in the learn tab don't have an accurate scaling, needs to be refactored so that it fits the screen and is consistent with the rest of the app

  - Task needs to be rescoped and reclassified. Worked was done but it will need to be continued to work on the next sprints of other semesters

  - 5 Story Points

- User Story 4: STD List Inconsistency (Issue #422)

  - Within the Learn tab about STDs, most of the button options take the user to an information page within the app. However, for specifically Zika and Hepatitis, the user is redirected to a webpage outside of the app. These should probably have their own pages within the app for consistency with the other STD sections.

  - Information for both Zika and Hepatitis added to the app natively. Planning on adding website resources to all other STDS in another issue.

  - 5 Story Points

- User Story 5: Text cuts off in Female Condom Section (Issue #393)

  - The end of the text on the third step is cut off and hard to read. Fix the sizing so that this is no longer the case.

  - Currently still working on this user story, issues with developing a fix. Planned to resolve by the end of next Sprint.

  - 3 Story Points

- User Story 6: Random Gray Space in Locations (Issue #427)

  - In the locations page, there is a gray space that doesn't contain any information.

  - Task has been completed and reviewed.

  - 3 Story Points

- User Story 7: Learn Tab: STD Awareness/Protected Sex (Issue #414)

  - The sections are too text heavy. We should make this more user friendly and easy on the eyes to read. The pictures in the Female Condom Insertion tab should also be larger for the user.

  - Some progress was made, but the team members assigned to this task had to prioritize the final deliverable, and this user story was not able to be completed.

  - 3 Story Points

- User Story 8: Shelters Tab (Issue #434)

  - Not all shelters have hours and days posted below the shelter name.

  - Task is nearly completed, a couple of bug fixes must be made. Aiming to post pull request by Tuesday.

  - 3 Story Points

- User Story 9: Immunization Page not loading immunizations after returning from Immunization schedule page (Issue #439)

  - When returning to the main Immunizations page from the Immunization Schedule page, the immunizations fail to render. (The immunizations render correctly when entering the page from the Resources page and from the Add Immunizations page).

  - Julian was able to meet with Eduardo and get a bit of a lead on how to get started. However, since the semester is running to an end, we had to put our focus on completing our posters/presentations/final deliverable, and the user story was not able to be completed.

  - 5 Story Points

### Sprint 7 Review Meeting Minutes:

Attendees: Gabriel Gomez, Oscar Sanchez, Amy Garcia Fernandez, Fernando Perez Morilla, Eric Campillo, Anael Ais, Jenniffer Hierro, Julian Lopez, John Sehuwerert, Kimberly Metelus

Start time: 9:00 PM

End time: 9:25 PM

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners:

- User Story 1: Finish the Final Deliverable and Prepare for Showcase

  - Capstone 2 students need to finish up our final deliverable, which includes all our documentation throughout our development, our posters, our source code, and some videos explaining various parts of the application. We must also prepare for the upcoming Showcase this Friday.

  - We (capstone 2 members) did a great job at the Showcase, and we have finished up 99.99% of the final deliverable (the only missing pieces are that the Daily Scrum Compilation and Final Project Deliverable documents must be updated to include today’s work)

  - 5 Story Points

- User Story 2: Review pull requests of previous pull requests.

  - Review a pull request on the Github

  - The Pull Requests have all been completely reviewed and closed/merged.

  - 2 Story Points

- User Story 3: Post a new Issue to the Github

  - Test the app and post a new issue on Github.

  - We thoroughly reviewed the issues that are already on the github to ensure that no fixed/duplicated issues remained, and only true issues persisted for future developers to work on.

  - 3 Story Points.

- User Story 4: (Optional) Continue working on an unfinished user story from last sprint

  - Most user stories were unable to be completed last sprint due to the fact that we had to turn our attention to working on our posters, presentations, and final deliverable. It would be beneficial to get some of those user stories completed, but this is optional.

  - Kimberly was able to finished her previously unfinished user story from Sprint 6 (Issue #434) and Eric was able to update his PR, which had updates requested by a reviewer, to his user story from Sprint 5 (Issue #430)

  - 3 Story Points

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Fall Planning meeting.

- N/A

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document

### User Manual

The user is greeted with the Login page upon starting the application. Here there are options for the user to login to their account, a “Forgot Password” button that will navigate the user to a screen to reset their password via email, and a “Swipe Up To Sign-Up” button that will walk the user through the account sign-up process. Throughout the sign-up process, they must provide any requested information to properly use the application, as well as any account information necessary for account creation. During the sign-upprocess, the app will enroll the user in the SMS messaging service. They should receive a text message confirming the fact.

Once logged in, they are brought to the homepage, where they will be welcomed by the app, and they will see five things: a map with available clinics, a cog for the settings page, a ‘Facilities’ tab, a ‘Learn’ tab, and a ‘Resources’ tab. Upon pressing the cog, the user will see fields relating to their account, such as their phone number, date of birth, name, and answers to questions such as: “Do You Live in Miami?”, “Are you Pregnant?”, and “Do You Have Any Infants?”. They may edit these at will and save the changes at the bottom of the page. In the Settings page, there is also a logout button on the upper right hand corner, and is the only way for the user to log out completely from the app.

In the “Facilities” tab, the user will be presented with two additional tabs, “Clinics” and “Shelters”. Upon tapping the “Clinics” tab, the user will be able to see a list of clinics sorted by closest proximity to them, and a filtering button on the upper right-hand corner. The user can then see the extensive information with respect to the clinic such as location, and opportunity to visit their site or give them a call. The user should be able to filter information using the filter button. The user will see two filters pop up at the top: distance and services. These filters are drop down menus that allow the user to filter the clinics they see in the list and the map according to distances and/or services. In the  ‘Shelters’ tab the user may enter it and view a list of shelters for women and mothers available in Miami.

In the “Learn” tab, the user will see two tabs: “STD Awareness” and “Protected Sex”. Upon pressing the “STD Awareness” tab, the user will see a list of buttons named with various STDs. For each STD, the user will view information respective to the disease they chose which includes symptoms, testing information, treatment information, consequences, and information about when it is safe to continue sexual activity. In the “Protected Sex” tab, the user will view information regarding the use of female condoms. Two other tabs exist in this page: “Female Condoms Dos and Don’ts” and “How to Insert and Remove a Female condom.” Upon pressing those tabs, the user will see the information relevant to their topics.

Lastly, back in the homepage, there is the “Resources” tab. Once the user clicks on this tab, they will see six additional tabs: “Apply to WIC”, “Apply to Medicaid”, “Documents”, “Appointments”, “Immunizations”, and “References”.

Clicking on the “Apply to Medicaid” tab will bring the user to a page consisting of a link to the Medicaid site, a checklist of items to bring to their Medicaid appointment, and a locations tab containing nearby Medicaid offices which functions similarly to the “Facilities” tab, but for Medicaid locations.

The “Apply to WIC” tab contains the same format as Medicaid, with an additional tab that informs mothers of the appropriate feeding schedule for their infants from ages 0 to 12 months old based on WIC guidelines.

Upon entering the “Documents” tab in the resources page the user will see a plus button that allows them to upload an image from their phone’s gallery. Upon choosing the image the user will be able to crop the image, select OK, then will be prompted with an input box that allows the user to name the file. These files will be immediately stored in the cloud via Firebase and the user will be able to view them in the documents page.

The “Appointments” tab will show the user a plus button that will allow them to enter information regarding an appointment. Once that information is entered it will be stored in Firebase and immediately ready for view in the appointments page. The user will then be prompted to allow access to their phone’s calendar application in order to sync the recently made appointment to it. There is also a trash bin button on the tabs for every appointment that allows the user to delete the appointment.

In the “Immunization” tab, users are greeted with three buttons: A plus sign to add to the Immunization Register, an envelope, and a calendar icon. Pressing the plus sign will take the user to the “New Immunization” page, where users can add immunizations that they have given their child and on what date. Tapping the envelope icon will send the user to their email box, and creates an email with all the immunizations the user has added to their register, allowing them to send the list to whoever they choose. Finally, pressing the calendar icon will take the user to the “Immunization Schedule”. Here the user can view at what ages their child should receive specific vaccines. Here, there is also a checklist next to each individual immunization, which will automatically be checked off as the user adds immunizations using the “New Immunization” page. This allows the user to be able to keep track of their child’s immunizations.

Lastly in the resources section, there is the “References” tab, which clicking this tab will show the user another plus button that will allow them to enter information regarding a medical or financial reference. Once that information is entered it will be stored in Firebase and immediately ready for view in the references page. There is also a trash bin button on the tabs for every reference that allows the user to delete the reference.

### Installation/Maintenance

Step 1:

- Install git on your computer https://git-scm.com/downloads

- Install Node.js (comes with npm) https://nodejs.org/en/

Step 2:

Download Visual Studio Code from your browser through:

https://code.visualstudio.com/download

Step 3:

Open Visual Studio Code and select get from version control; from the dropdown, select git. A link will be requested where you will input the following link: https://github.com/edumorlom/moms-infants-healthy.git

Step 4:

After the project is cloned in your computer you will be able to access it from your command line interface. After that, go to your project from the terminal by using “cd” and going to the folder where the project is in.

Step 5:

Install all the backend node dependencies and expo by running the following commands in the root directory:

- npm install --global expo-cli

- npm install && expo install

Step 6:

You must now download the firebase api key file and place it into the /src directory in your local repository. In order to obtain this file, you must contact NuMom Lead Mentor, Eduardo Morales for it at edmorales.97@gmail.com

Step 7:

Install the expo client on your mobile device (or install an Android/iPhone simulator on your computer):

iOS: https://apps.apple.com/app/apple-store/id982107779

Android: https://play.google.com/store/apps/details?id=host.exp.exponent&referrer=www

Step 8:

Once everything is completed, use the command within the root folder “expo start” or “npm start” to start expo. A window will open in your default browser with a QR code to be scanned with your phone. The application now will show up in your phone on the application of the expo client.

Step 9 (optional):

You can run expo on a virtual device on your computer, which allows further testing on additional devices. View the following links to get started for either iOS or Android:

iOS: https://docs.expo.io/workflow/ios-simulator/

Android: https://docs.expo.io/workflow/android-studio-emulator/

### Shortcomings/Wishlist

- API for Third Party integration

NuMom needs to create API interaction with 3rd party applications in order to reach the widest audience possible. This can be accomplished by moving to a microservices design, which will allow third-party programs to communicate with our app through REST API calls.

- Firebase Security Rules

In order to maintain security, the developer should add rules to the Firebase database that the app utilizes. This will prohibit others from accessing data without authorization.

- Automatic push notifications

The software now allows users to save dates for a variety of events, such as checkups, vaccines, and so on. The software should be able to send the user a notification the day before and the day of these events.

- Dark Mode

Having a dynamic dark mode in the application could enhance the user experience and better synergize with modern operating systems that set dark mode globally for all applications, allowing the user to have more visual consistency across their device.

# References

[1] Firebase Documentation. (n.d). retrieved September 14, 2020, from: https://firebase.google.com/docs

[2] JavaScript documentation. (n.d). retrieved September 14, 2020, from: https://devdocs.io/javascript/

[3] Twilio. (n.d). retrieved September 14, 2020, from: https://www.twilio.com/docs

[4] CDC. (n.d). retrieved September 14, from: https://www.cdc.gov/

[5] React Native Documentation. (n.d). retrieved September 14, from:  https://facebook.github.io/react-native/docs/getting-started

[6] Expo Documentation. (n.d). retrieved September 14, from:  https://docs.expo.io/versions/latest/

[7] Git documentation. (n.d). retrieved September 14, from:  https://git-scm.com/doc

[8] Medicaid application. (n.d). retrieved September 14, 2020 from:

https://www.healthcare.gov/medicaid-chip/

[9] WIC application. (n.d.). retrieved September 14, 2020 from: https://www.fns.usda.gov/wic/wic-how-apply