### Daily Scrum Meeting Minutes (1-18-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Absent |
| Sebastian Duenas | Present |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto | Present |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research into key indicators of a ransomware attack

  - Discussion with the team about which direction to take the project.

  - Setup Github repository for project.

- What is planned to be done until the next scrum meeting?

  - Share the Github repository with the team and ensure everyone has access.

  - Researching share drive access logs (Windows servers)

- What are the hurdles?

  - Building the cadence and getting everyone on the same page

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I researched about ransomware attacks: what they are, how do they work, ways to prevent them, and the different types of ransomware

- What is planned to be done until the next scrum meeting?

  - More research on the topic of ransomware attacks.

- What are the hurdles?

Obtaining general knowledge about the way the machine learning algorithm will work in order to collect data that will determine what an anomaly is (ransomware attack for example)

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3 hours

- What was done since the last scrum meeting?

  - I researched what defines a Ransomware Anomaly and Ransomware Attack. I created a docx file for the team outlining a summary of Ransomware behavior to give an overview and the details of what we should focus on for in implementing our project

- What is planned to be done until the next scrum meeting?

  - To do more research about how to collect certain data from security logs to input to the Machine Learning model

- What are the hurdles?

More research required to collect the data for the Machine Learning agent to process into the Machine Learning algorithm

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 1.5

- What was done since the last scrum meeting?

  - Research on what data would be collected for detecting ransomware

- What is planned to be done until the next scrum meeting?

  - Continue research on ransomware and malware

- What are the hurdles?

  - Specifying owners requirements and figuring out which applications to use to record and analyze data

Sebastian Duenas:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Achieve a greater understanding of Ransomware Attacks

- What is planned to be done until the next scrum meeting?

  - Continue research on ransomware attacks

  - Access Github

- What are the hurdles?

Attending meetings on certain days because of class schedule

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research on Ransomware Attacks

  - Understanding of what Ransomware Attacks are

  - Known Variants shown

  - Early signs of Ransomware Attack

  - Some more basic information in a document

- What is planned to be done until the next scrum meeting?

  - Machine learning Research

  - More research on the details of Ransomware attacks within the file systems

  - Research on patterns that Machine Learning can detect

  - Ransomware patterns research

- What are the hurdles?

Overlapping research

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched the basics of ransomware attacks in networks.

  - Added the github and document drive created by other team members.

- What is planned to be done until the next scrum meeting?

  - Continued researching the types of ransomware attacks on a network.

  - Check the sources posted by other team members.

  - Review networking concepts.

- What are the hurdles?

  - None.

Blake Prieto:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Researched Wireshark and identifying odd behavior through packet analysis

  - Researched Python Wireshark plugins

  - Filled in team members that were absent for first meeting via email

- What is planned to be done until the next scrum meeting?

  - Research the type of data to collect (e.g. normal file transfer routines, parsing logs to see read/write activity)

  - Research Machine learning

- What are the hurdles?

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 0.5

- What was done since the last scrum meeting?

  - Understood entry points and goals of ransomware

  - A few of the types of ransomware

  - Local connections and mass spreading across entire file systems

- What is planned to be done until the next scrum meeting?

  - Look more into exactly what files should be monitored in order to identify ransomware attacks as soon possible

  - Identify what logs store what information and how we can utilize the information that is stored for future data points

- What are the hurdles?

  - Understanding the file system that we are working with

  - Tackling the wide variety of ransomware attack types

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 90 minutes

- What was done since the last scrum meeting?

  - Research and read about Ransomware Anomaly Detections

- What is planned to be done until the next scrum meeting?

  - Would prefer ML research for the project

- What are the hurdles?

  - None so far