### Daily Scrum Meeting Minutes (1-19-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas | Present |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto | Present |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Shared the Github repository with the team

  - Researched share drive access logs (Windows servers)

- What is planned to be done until the next scrum meeting?

  - Create a basic program for pulling system information

  - Research methods of collecting Share drive access logs

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Researched more about the different ways to detect a ransomware attack, considering the path that we are going to take in order to detect said attack.

- What is planned to be done until the next scrum meeting?

  - Research about methods of drive accessing logs and learn about machine learning.

- What are the hurdles?

  - Learning about machine learning.

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I researched ways to collect logs from a computer system and how it can be imputed into the Machine Learning Algorithm. Unfortunately, I have not come across any sources that are helpful

- What is planned to be done until the next scrum meeting?

  - The group decided to implement the project in Python for the general programming language. I will start learning Python

- What are the hurdles?

  - Learning supplementary Machine Learning and Python Programming concepts to complement the project

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research as to what language is most useful for our purposes, how to gather information (data) on files and directories, and how to analyze the data in microsoft excel.

- What is planned to be done until the next scrum meeting?

  - More research on machine learning and what information to collect from files, logins, and larger systems (directories).

- What are the hurdles?

  - Upcoming hurdles include:

  - - Setting up a server to test any working programs on

  - - Gathering / creating test data for the server

Sebastian Duenas:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research on Ransomware Attacks

- What is planned to be done until the next scrum meeting?

  - Understanding methods of drive accessing logs

  - Understanding machine learning and python programming

  - Research an snort

- What are the hurdles?

  - none

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research on Machine Learning

- What is planned to be done until the next scrum meeting?

  - Research on Supervised learning

  - Research on network data transfers

- What are the hurdles?

  - None

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed some networking concepts.

  - Read the information published by my teammates about common ransomware attacks.

  - Continued researching ransomware attacks in file systems.

- What is planned to be done until the next scrum meeting?

  - Continue researching information about shared systems ,and ransomware attacks.

- What are the hurdles?

  - None

Blake Prieto:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Watched informational videos on ransomware

- What is planned to be done until the next scrum meeting?

  - Machine learning tutorial

- What are the hurdles?

  - Learning ML and configuring Snort

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1.5

- What was done since the last scrum meeting?

  - Gathered information on wireshark and SNORT

  - Gathered information on some machine learning

  - Overall just a greater base of research has been accumulated

- What is planned to be done until the next scrum meeting?

  - Understand SNORT and Wireshark integration into a Python application

  - Understand how to access a server and monitor data traffic

- What are the hurdles?

  - Can Python work fully with Windows?

  - Can the open source on SNORT actually be everything that is needed without enterprise version?

  - Many in the group need to learn Python as we go.

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 90 minutes

- What was done since the last scrum meeting?

  - Look into Machine Learning courses as well as watched informational videos about ML

- What is planned to be done until the next scrum meeting?

  - Review the lectures and research about snort

- What are the hurdles?

  - None