### Daily Scrum Meeting Minutes (1-24-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas | Absent |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto | Present |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started cataloging Event IDs that may be useful for collection within application

- What is planned to be done until the next scrum meeting?

  - Start application diagrams

  - Start creating user stories

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed Python programming and learned more about machine learning

- What is planned to be done until the next scrum meeting?

  - Watch Python Machine Learning Tutorials

  - Review statistics for the collection of data using machine learning

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - I researched ways how Event Viewer on Windows stores system logs as a way to collect reports to input to our project as data to supplement our Machine Learning Agent

- What is planned to be done until the next scrum meeting?

  - Continue development in Python of collecting windows logs to process into Machine Learning Agent

- What are the hurdles?

  - Additional research and development

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - More research on the anomaly detection aspect of machine learning as well as research into gathering data on Mac log events.

- What is planned to be done until the next scrum meeting?

  - Project diagrams and basic understanding of statistics to be used in machine learning

- What are the hurdles?

  - Specifying requirements with product owners insight.

Sebastian Duenas:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned some Python

  - Reviewed supervised learning in Machine Learning

- What is planned to be done until the next scrum meeting?

  - Practice with Python’s statistical Packages

- What are the hurdles?

  - None

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Review Python programming language.

  - Watched more introductory videos on wireshark.

  - Researched about some Windows log messages.

- What is planned to be done until the next scrum meeting?

  - Read a basic machine learning tutorial.

  - Refresh some statistical concepts.

- What are the hurdles?

  - None

Blake Prieto:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned about Python programming

  - Reviewed Windows event viewer messages

- What is planned to be done until the next scrum meeting?

  - Review Regression analytics

  - Review Supervised learning

  - Share regression analysis library (Python)

- What are the hurdles?

  - Questions about the input type for data

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Many questions were posed as to what we need to figure out next

  - Prepare ourselves for a discussion with the product owner

- What is planned to be done until the next scrum meeting?

  - Additions to the the various diagrams. (Primarily Use case Diagram)

- What are the hurdles?

  - Product owner never showed so we couldn’t discuss some of the more important elements regarding the server that we are working with

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 4 hours

- What was done since the last scrum meeting?

  - Learning about Machine Learning (Supervised Learning and Regression Analysis) and Python

  - Learning how to access logs on MacOS and Windows

- What is planned to be done until the next scrum meeting?

  - Learning the difference between logs

  - Learning Python and ML

  - Learning about UML diagrams (Use case, Class)

- What are the hurdles?

  - Understand the difference between the logs