### Daily Scrum Meeting Minutes (1-26-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas | Present |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto | Present |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued work of user stories and use cases

  - Familiarity with Python sklearn linear modelling

- What is planned to be done until the next scrum meeting?

  - Continued work with Python

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Watched python tutorial with machine learning in order to understand how to implement the detection of ransomware attacks. Practiced implementing the basic concepts learned in the tutorial to train machine learning models. Reviewed statistics concepts.

- What is planned to be done until the next scrum meeting?

  - Try to implement more advanced machine learning concepts to actually be able to train a machine learning model to read logs and determine anomalies.

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched where Windows Event logs are stored, researched ways to access .evtx log files to acquire information from the log files special binary sequence, provided for the team Python starter code to parse Windows Event log files, started analyzing starter Python code for the project to parse Windows Event logs .evtx files

- What is planned to be done until the next scrum meeting?

  - Continue or finish analyzing the starter Python code to be modified to parse specific WIndows Events .evtx files

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Brush up on basic statistics to be used in detecting outliers (anomalies) and machine learning basic concepts.

- What is planned to be done until the next scrum meeting?

  - Analyze shared code and debug

- What are the hurdles?

  - Gaining understanding of unfamiliar functions in the code.

Sebastian Duenas:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Research on windows system logs

  - Machine learning course

  - Python programming

- What is planned to be done until the next scrum meeting?

  - Continuation of Python programming

  - Learn XML

- What are the hurdles?

  - None

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Python Practice

  - Machine learning Practice

- What is planned to be done until the next scrum meeting?

  - Run through how to make statistical models and understand them

- What are the hurdles?

  - None

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued reviewing python programming

  - Researched more about Windows logging systems.

- What is planned to be done until the next scrum meeting?

  - Continue reviewing python programming.

  - Review and learn XML syntax.

- What are the hurdles?

  - None.

Blake Prieto:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Learned about supervised learning ML and that it is computationally expensive

- What is planned to be done until the next scrum meeting?

  - Use code provided by Yaohua to find a way to parse .evtx files

- What are the hurdles?

  - .evtx files are binary, and our program needs to parse the logs to train the model

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Studied XML parsing

  - Learned of the different types of XML parsing that can be done

  - Learned how Python works with XML

  - Learned how to take Windows logs and turn them into XML

- What is planned to be done until the next scrum meeting?

  - Take code snippet that we currently have and figure out how to make it loop through all of the logs instead of just the first one.

- What are the hurdles?

  - Lack of Python knowledge

  - Currently no way to see how many events are in the Windows log so that a loop can loop through all of them rather than just a specified amount

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learning ML (Reviewing Supervised Learning concepts) and completing practice questions.

  - Researched about MacOS logging systems.

- What is planned to be done until the next scrum meeting?

  - Learning ML and Python

- What are the hurdles?

  - Learning Python