### Daily Scrum Meeting Minutes (1-28-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas | Present |
| Alwahab Mohammad | Absent |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto | Present |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Updated code base on Github

- What is planned to be done until the next scrum meeting?

  - Continued work on parsing logs

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Reviewed python programming with machine learning.

- What is planned to be done until the next scrum meeting?

  - Look at code uploaded in Github and study more of machine learning.

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued to research Machine Learning concepts to try to implement onto the Python code or onto the project

- What is planned to be done until the next scrum meeting?

  - Continue to research Machine Learning concepts that can supplement the project or can helpful to detect Ransomware Anomalies

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last meeting?

  - Review of data mining algorithms

- What is planned to be done until the next scrum meeting?

  - Look at code uploaded in Github and study more of machine learning.

- What are the hurdles?

  - None

Sebastian Duenas:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continuation on machine learning and python programming

- What is planned to be done until the next scrum meeting?

  - Github code

- What are the hurdles?

  - none

Alwahab Mohammad:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed more information about Windows log file system.

  - Started searching for machine learning sources for python programming.

  - Reviewed my team mate’s python base code.

- What is planned to be done until the next scrum meeting?

  - Research more information about the Windows log system.

  - Continued reviewing python programming.

- What are the hurdles?

  - None.

Blake Prieto:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Machine Learning research with both supervised and unsupervised learning

- What is planned to be done until the next scrum meeting?

  - Review codebase on GitHub posted by Bryan

- What are the hurdles?

  - None

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked a little more into the DOM package methods

- What is planned to be done until the next scrum meeting?

  - Look through how the Windows logs can be parsed to capture the number of events

- What are the hurdles?

  - Communication with product owner

  - Identifying the amount of events that a Windows log has

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Studying Machine Learning concepts

  - Downloaded needed software for ML on macOS

- What is planned to be done until the next scrum meeting?

  - Learn Machine Learning and Python

  - Understand how can I use Wireshark to pull logs on macOS

- What are the hurdles?

  - Learning Python H

  - aven’t much time today due to school work