### Daily Scrum Meeting Minutes (1-31-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Absent |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas | Absent |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto | Present |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Updated code base on Github

  - Started update list of Security log event IDs

- What is planned to be done until the next scrum meeting?

  - Update user rights on Github

  - Continue updating list of Security log event IDs

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3.5

- What was done since the last scrum meeting?

  - Reviewed the github and learned more about machine learning with Python.

- What is planned to be done until the next scrum meeting?

  - Research how to implement machine learning into ransomware detection.

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Continued to research Supervised Machine Learning concepts to try to implement onto the Python code or onto the project

- What is planned to be done until the next scrum meeting?

  - Continue to research Supervised Machine Learning concepts that can supplement the project or can helpful to detect Ransomware Anomalies

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - More research on data mining algorithms and uses.

- What is planned to be done until the next scrum meeting?

  - Code some portions of the user requirements, as well as make a program for reading log events from mac os.

- What are the hurdles?

  - None

Sebastian Duenas:

- How many hours did I work since the last meeting?

- What was done since the last scrum meeting?

- What is planned to be done until the next scrum meeting?

- What are the hurdles?

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Practice with Python and its use in Machine Learning

- What is planned to be done until the next scrum meeting?

  - Investigation on how machine learning is already implemented in ransomware

- What are the hurdles?

  - None

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Started researching ways to store the information.

  - Started researching machine learning algorithms.

- What is planned to be done until the next scrum meeting?

  - Continue researching ways to store the information.

  - Research how to set up a virtual network testing environment.

- What are the hurdles?

Blake Prieto:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched machine learning algorithms

- What is planned to be done until the next scrum meeting?

  - Find ways to store info

- What are the hurdles?

  - None

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Not a ton, but looked a little more into wireshark

  - Realized that at least early on we may not actually need wireshark

- What is planned to be done until the next scrum meeting?

  - Learn Git and GitHub so that I can complete the log parsing code

- What are the hurdles?

  - Git is hard

  - Team leader has been unresponsive

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 2 hours

- What was done since the last scrum meeting?

  - Learning Statistics

  - Reading about logs on macOS

- What is planned to be done until the next scrum meeting?

  - Study Python and ML

  - Catch up with GitHub content

- What are the hurdles?

  - Understanding log systems in macOS