### Daily Scrum Meeting Minutes (2-1-2022):

Start Time: < 8:00 p.m.>

End Time: < 8:30 p.m.>

| Attendees | Status (Present/Absent) |
| --- | --- |
| Bryan Simmons | Present |
| Ian Agrela De Freites | Present |
| Yaohua Hu | Present |
| Brendan Wojtczak | Present |
| Sebastian Duenas | Present |
| Alwahab Mohammad | Present |
| Daniel Riquelme Rebollar | Present |
| Blake Prieto | Present |
| Ivan Rosyaykin | Present |
| Ricardo Tacconi | Present |

Bryan Simmons:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Created Windows server virtual machine

  - Started update list of Security log event IDs

- What is planned to be done until the next scrum meeting?

  - Continue updating list of Security log event IDs

- What are the hurdles?

  - None

Ian Agrela De Freites:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Researched ways to implement machine learning to detect ransomware. Looked at GitHub.

- What is planned to be done until the next scrum meeting?

  - Start creating basic machine learning applications in order to prepare for the Ransomware detection using machine learning.

- What are the hurdles?

  - None

Yaohua Hu:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Tested some machine learning data mining methods in Python

- What is planned to be done until the next scrum meeting?

  - Continue to test viable machine learning methods for the project in Python. Set up GitHub pull request

- What are the hurdles?

  - None

Brendan Wojtczak:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Research on machine learning through data mining concepts. Research on pulling Mac OS logs into python programming.

- What is planned to be done until the next scrum meeting?

  - Successfully implement a pulling of Mac logs

- What are the hurdles?

  - Scanty material on Mac log research

Sebastian Duenas:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Machine Learning and Python Programming

  - Enter Github

- What is planned to be done until the next scrum meeting?

  - Continue Learning python and machine learning

- What are the hurdles?

  - None

Alwahab Mohammad:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Ransomware research with machine learning

- What is planned to be done until the next scrum meeting?

  - Git hub pull request

  - Python project practice

- What are the hurdles?

  - None

Daniel Riquelme Rebollar:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researched the data mining approaches to transaction analysis (logs).

  - Researched other types of data mining techniques, like clustering or neural analysis.

- What is planned to be done until the next scrum meeting?

  - Continue researching data mining algorithms.

  - Check my teammates’ code ,and contribute to fix issues or implement lacking parts.

- What are the hurdles?

  - None

Blake Prieto:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Reviewed code on Github

  - Added dependencies on local machine

- What is planned to be done until the next scrum meeting?

  - Test methods of machine learning using Python

  - Make a pull request of Github code

- What are the hurdles?

  - None

Ivan Rosyaykin:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Learned some about memory types

  - Learned a little about GitHub

- What is planned to be done until the next scrum meeting?

  - Make a pull request from the GitHub

  - Work on your task (the code for reading events from the log)

- What are the hurdles?

  - Small amount of time due to multiple exams this week

Ricardo Tacconi

- How many hours did I work since the last meeting?

  - 1 hour

- What was done since the last scrum meeting?

  - Learning Python and ML

- What is planned to be done until the next scrum meeting?

  - Learning Python

  - Learning Git

- What are the hurdles?

  - Learning Python